July 11th, 2018 – PA NVS ESITMATE TASK

- Updating TR4 on ESTIMATE PA, this was deleted under “risk methodology” column, in order to reflect the LEGACY model: High risk bound includes the addition of a third project in case additional issues are discovered.  Low risk bound is most likely as included projects fix issues already known to exist.

- ESTIMATE PA 3.1.1.2.1 TR4 completed EXCEPT for Y154 – formula not working, tried to do it by multiplying both cells and linking the numbers to GVI. (reviewed work 7/12/18)

- FIXED – Asked Nathan and he fixed issue, it was the formatting of the numbers that prevented it from calculating correctly.

- QUESTION: If needed to insert a new row in ESTIMATE PA bc the WBS entry doesn’t exist, what should the WBS coding be if in LEGACY is exists – referring to Program Management for TR4 (3.2.1.1) in ESTIMATE PA that WBS code exists but for a different WBS description.

- FIXED – Asked Nathan & Annette and they fixed the issue BUT – what about the phasing portion?

- ESTIMATE PA Program Management for TR4 completed – minus phasing portion. (reviewed work 7/12/18)

- ESTIMATE PA 3.3.3.2.2 Systems Engineering for TR4 completed. (reviewed work 7/12/2018)

- ESTIMATE PA 3.5.1.2.1 Test and Evaluation for TR4 completed.  (reviewed work 7/12/2018)

- ESTIMATE PA Logistics for Tech Refresh 4 completed. - minus phasing portion. (reviewed work 7/12/2018)

- ESTIMATE PA 3.7.3.2.1 Implementation engineering for Tech Refresh 4 completed.

- ESTIMATE PA – In Ground Rules & Assumptions, the wording reflects LEGACY, but it’s not inserted from elsewhere like LEGACY in :

- M701

- M733

- M768

- M796

- M919

*** Go back to Legacy Case and update cell reference “= ( reference) “ (COMPLETED)

*** Everything under VSCS mother tab should mirror Legacy Case (ALMOST, FINISH UP THE REST OF VSCS TABS)

July 19th, 2018

- VSCS PA Estimate line 704 -> Most likely (V704) cost does not match Legacy (V147)

- FIXED ^ 7/23/18

- VSCS PA Estimate line 753 -> Most likely (V753) cost does not match Legacy (V176)

- FIXED^ 7/23/18

- Same goes for line 754 in reflection of line 177 in Legacy.

- FIXED ^ 7/23/2018

- Also line 796 in reflection of line 203 in Legacy.

- FIXED ^ 07/23/2018

- PA line 787 V column does not match Legacy V136

- FIXED ^ 07/23/2018

- PA line 788 V column does not match Legacy V137

- FIXED ^ 07/23/2018

- Line 786 PA estimate, is the same as 197 in Legacy? YES, they are.

- FIXED ^ 07/23/2018

- PA line 1131’s data does not match 243 in Legacy

- Go to Global value input and update PA estimate with Legacy C23-26 and D 23-26.

*** ASK NATHAN ABOUT THIS PART

- Update source, Legacy 28/29 and F 23 to PA GVI rows 24-26

- Legacy Case – have explanations for averages in rows 24-26

- Update links on PA estimate G 24 and 25 to FY 2017 instead of 2014

- Yearly phasing quantity supposed to be 100% all the way across, but is not working, marks it as 1000% in PA estimate

- PA estimate lines 1145 and 1146’s data do not match Legacy lines 257 and 258

- FIXED ^

- PA estimate line 1184 is Program support, but Legacy has line 278 as Program support and FAA FTE on line 279 which has a similar GR&A as 1184 in PA estimate, confused? Understood, bring it up to Nathan also talk to him about HARRIS most likely, and how the tabs are not the same, PA needs to be replaced or redone entirely

- Unsure if line 1218 in PA estimate is the same as 302 in Legacy, they are, but ask about the supporting tabs and dissect why they don’t match.

- PA estimate Y1219 does not match Y303 in Legacy

- FIXED^

- Same for PA estimate line 1220 and 304 in Legacy case

- FIXED^

July 25, 2018

- PA line 1391 most likely tab is not like 430 on Legacy, calculation is all wrong?!!?!?!

- UPDATE GVI TAP for $.10 (additional decimal numbers, they were different, the PA needs to be updated to Legacy’s) – July 30th, 18 : COMPLETED

- Telecommunications under VSCS does not exist as it does in Legacy line 445

- Line 1409 on PA is all over the place, and it doesn’t exist in Legacy

- Lines 1409 and 445 are the same, mirror them (FIX)

- ALL ABOVE COMPLETED ON 7/30/2018

July 12th, 2018 – NVS CLIN ACTUALS TASK

- Formulas not working

- Added INS_01CG to FFP and to Summary tab, not sure what to do next?

- Updated all the numbers from other sheets to match and update current and “official” sheet.

- Move tabs from NVS CLIN 10.20.2017 to current workbook

- For FY18, focus on just CY6 when inputting data, if there are changes for previous contract years, go back to FY2017 tab, make adjustments accordingly, and add the source of the changes.

- MAKE SURE TO ALWAYS “CITE” YOUR WORK!

- Work on fixing summary tab, but first, fix the Cost Plus FY18 and FFP FY 18 tabs.

- July 20th, 2018 completed all of FFP data from Oct 17-Jan 18

- Completed FY17 (CY5) updates on FFP FY17 tab

- NEED to complete Cost Plus FY 18 and adjust FY 17, as well as the SUMMARY tab – COMPLETED

July 30th, 2018

- Ask Nathan about the break in the formula on the top of the CLIN summary tab.

- Ask him about the remainder differences

August 1st, 2018

- After meeting with Nathan and Mike to go over the Harris ACTUALs, there are a few things with the CLIN’s Actual’s Summary tab that needs to be adjusted with specific details such as

- On table 1 and 2 the totals for CY5 and CY6 do not match, investigate why and find the difference in Cost Plus Costs (issue here will def be in the CY5/FY17 Cost Plus CLIN’s, look there first)

- The FFP table of FFP break downs, spread out the CLIN costs for the CY Totals that Harris compiled for CY1,2,3,45 so we know exactly where the funds were distributed to (i.e engineering, hardware, software, logistics etc.)

- Add tab for NVS CLIN Breakdown Structure so that we can better understand what the CLIN’s stand for, make sure there are definitions for both the FFP and Cost Plus CLINS.

August 2nd, 2018

- Break down of CY 4 and 5 FFP CLIN on the bottom of the summary tab

- CY5 has a difference of around $6K, need to access older files to figure out where the difference is coming from

- The almost $6M difference in second table (summary tab) may possibly be due to the fact that ACY costs are not captured in that table (row doesn’t exist)

- There is a difference in overall total of around $116K (what is the best way to find it?)

July 23rd, 2017

- Discuss the Cost Plus 17 differences; totals do not match?

- Find the source of FFP 17 totals to make sure it matches final number

- Ask about second table, talk about it, so you can figure out how to link it to relevant data on summary tab.

- Also ask if invoice numbers can be referred here like AGMG workbook

- Add sum product G14 all the down

July 13th, 2018- Legacy Case Model (Estimate)

Writing the purpose (and or) assumptions/notes, and source

- Under Green Tabs

- SETUP

- Global Value Input

- Switch Count by Year

- Legacy Voice Switch Quantitates

- Under Orange Summary Tabs

- VSCS Summary Tables

- VSCS Legacy Summary

- TVSR Legacy Summary

- JH-Legacy Cost Matrix OLD

- Legacy Juba Chart OLD

- TVSR Legacy Tables OLD

- TVSR Legacy FTE’s OLD

- VSCS Legacy FTE’s OLD

- TVSR Tech Refresh Summary OLD

Writing the purpose, finding the source, and trying hard to write the assumptions/notes

- Under Purple Tabs

- IVSR Deployment Forecast

- IVSR Training

- TVSR NMC Summary

- TVSR AML Summary

- TVSR 2nd Level Eng Staffing

- ETVS PS

- ETVS Parts Replacement Hours

- CCMS Implementation Pricing

- RDVS Parts Replacement Hours

- TVSR Summary

- STVS TR

- VSBP Historical Costs

- Terminal Power

- Legacy Switched Telco

- Under “Poopy Brown” Tab

- VSCS TRs

- VSCS TR5

- VSCS DYSIM Maintenance

- VSCS TR3 Summary

- VSCS Core Team

- VSCS Security Task Order 1

- VSCS Security Task Order 3

- VSCS M&S

- VSCS DMS

- VSCS WP-SiteHW

- VSCS Power Consumption

- VSCS CDLS, OPS PM, OPS Support

- VSCS Linwood Facility Costs

- Under Yellow Tabs

- NVS FAA Installation Costs

- NVS Site Configs and Cost

- NVS FAA FTE Summary

- VS&R Staffing FY14

- NVS FID Resource Matrix

- Under White Tabs

- OPS Data Collection Matrix

- OPS DATA COLLECTION IN PROGRESS (DID NOT DO)?

August 2nd, 2017

- Went over the purpose, source and notes for each tab with Annete and Mike

- Got as far as TCSR NMC Summary (Purple Tab)

- Will have to meet again next week to pick up where we left off

July 18th, 2018 - AGMG

Color code tabs based on task order

July 19th, 2018

- Include Invoice 513 in FY17 data on summary tab

- Add ODC and travel to invoice tabs

- For ODC’s make sure to add break down of total costs on sheet if I can, if not, write notes describing what the ODC cost is, carry those notes to summary tab.

- July 19th adjustments completed on July 20th, 2018

- Add years, add formula to be dynamic – COMPLETED!

- Assignment completed, sent to Nathan and he sent it to Dan at the FAA, CC’d me.

July 31st, 2018 – VS&R Weekly Meeting

- AGMG FID II (for future flight services) costs (ONLY) previously done convert to COBEC cost model. (Global Value Input, Estimate and Supporting Tab)

- Understand what the program is exactly

- Figure out the COBEC Cost Model format and understand it fully

- Follow the same WBS format (5.1)

- Use latest version of the cost model

- Investment Analysis Process meeting with Mike.

August 2nd, 2018

- AGMG FID Cost model that includes 1 and 2, 2 needs to be in a more formal cobec cost model, think about how the FID 2 costs will be inputted in there.

- inflation would need to be updated

- what stuff need to be migrated over

MIKE – move FID 2 to where they fit in the WBS, figure out how they built it backwards, import it and build costs for it (rows 122 and below)

- Figure out if FY19 and after are the deployment schedule FID2

- Get the latest inflation rates

- Contingency risk lines 69-72, talk about that???

- Put activity 5 on a separate tab

August 7th, 2018

ASK ANNETTE TODAY THE FOLLOWING

- 3.7.10 Site prep and installation, how to add that cost to the format

- Double check that telco FID II is correct 3.7.7

- Double check  3.1.2, full production long lead hardware

- Is telco f&e funded or OPS funded

- AGMG – air to ground media gateway; communication between pilot and controller

- Telco – the source of communication line between the controller and FAA

- Take a look at the HELP tool in excel to understand SUMIF, VLOOKUP, SUMPRODUCT etc formulas

- TO DO : complete site install and prep on estimate tab

- Complete deployment schedule data

August 8th, 2018

- Ask Annette if PREP and INSTALL should be where they are OR if they should be under 3.7

- Security and privacy in 3.3.8 but needs to be 3.3.9 according to WBS, what do we do?

Global Value Input Tab

- General assumptions that applies to everything, not just one area

- Something that needs to be seen/highlighted

Break down the costs, to vendor/non vendor

- Vendor (company that the FAA is buying from and manufacturing the products, i.e software, hardware etc) costs are under 3.1 in the WBS, everything at 3.2 and below are FAA costs non vendor and contract support such as COBEC.

- MAKABICUS

Meeting with Nathan August 10th, 2018

- Place majority of things in the global value

- Don’t duplicate costs from non vendor tab to global value, maybe use vendor and non vendor costs and link estimate to them as “global value inputs”

- Color code that’s in a back up tab that’s used to highlight its use, and numbers used in nnon vendor linked to estimate, highlight those as well

- Make sure to add documentation to each tab (purpose, source, notes/assumptions)

August 14th, 2018 – Meeting with Mike and Annette

TVSR – Name of the program in the FAA through which voice switches are bought and installed.

- Terminal Voice Switch Replacement

- IVSR – Interim Voice Switch Replacement (newest VS)

- Only voice switch that is still in production

- ETVS – Enhanced Terminal Voice Switch

- STVS – Small Tower Voice Switch

- RDVS – Rapid Deployment Voice switch (RDVS I, II, 2A)

- All four types of terminal voice switched are part of the TVSR program.

- ETVS, STVS and RDVS are the older systems which are either maintained or replaced by IVSR

- Every airport will have one of these voice switches.

- The type of voice switch and # of positions are determined by how many controllers there are and the air traffic capacity.

- All airports will have Voice Switch ByPass (VSBP), that’s the back up switch in the event that the main switch fails, then this is the back up that will maintain operations.

AJW-173 – Terminal second level engineering crew for terminal switches

AJW-174 – En route second level engineering crew for VSCS

August 15th, 2018

- Look at maintenance cost in Vendor tab

- Estimate methodology for everything

- Come up with a source, if not, note it and work with Mike to do so

- Fix up the GR &A

- Note whatever needs to be done, Mike will review

- Shade cells used in estimate tab from the vendor/nonvendor tab

- One color for number used in estimate tab

- One color for the cells used to come up with that estimate on the vendor/nonvendor tabs

- Cross check the totals in estimate tab with the original totals in the AGMG cost model (DRAFT) to make sure #’ aren’t too off ****

- Make sure to document any questions/comments (will meet with Mike either Thursday or Friday)

HARRIS Meeting

- Break down CY Total costs

- Find the missing cost for COST PLUS table on the CPR

- Find the almost 7k difference

August 16th – Meeting with Annette

- Finding/comparing cost for each FID II AGMG activity

- Totals in draft AGMG model

- Blue table on the left in Cost Model AGMG FID II

- The green columns are the costs non-adjusted with inflation AKA “Base Year Dollars”  (BY$)

- Blue columns that do account for inflation are referred to as “Then Year” (TY$)

- When comparing totals, they will not match but at least they are in the same ball park (off by thousands sure, but not 100’s of thousands

Project Work Flow- Cobec

- Project Lead requests contract support for a project that is heading to IIARD

- Within the program office there is an “IAT” Investment Analysis Team who supports investment analysis work

Meeting with Mike – AGMG

- Check the differences and break them down

- Change base year to 2018, bring in 2018 costs as well – ASK MIKE FOR HELP

- Add second level engineering costs in the table

- Row 13 in estimate comparison, add why its like that, using up to date rate with FTEs

- Bring in FID 3 costs to the model

- Check whats the ancillary cost

- Make sure to add site survey for 2018

- Cost that doesn’t match switch 85 to 87

August 20th, 2018 – Meeting with Annette

- For the FY18 costs in AGMG draft, when transferring it over to estimate tab, apply the OMB escalation rate in order to include the cost in FY19

- Move site prep and install to 3.7

Things to ask Annette, Mike or Nathan:

- How to fix WBS number to reflect the correct location of it

Meeting with Mike – August 22nd, 2018

- Trace back how and what the contingency risk is, do we want to include it? (find documentation what it is for and how it is built up)

- D:\Dropbox_new\Dropbox (Cobec Consulting)\NVS\Cost Estimate\Latest Cost Models\AGMG Estimate\CRM

CIP – Capital Investment Plan

- Typically a 5 year plan (some programs take less or more)

- All programs that have approved funding (go through the investment analysis process) are a part of the CIP.

- Once program is approved to deliver, the CIP is extended through deployment

- Capital Investment Team (CIT) have a briefing on that 5 year plan, and decide the type of funding after the potential program has been presented. It includes the Investment Analysis funding and beyond.

August 23rd, 2018 – Meeting with Nathan on AGMG FID II Cost Estimate

- For the model, will most likely need Risk Adjusted Cost; 1. a Monte Carlo Simulations- at risk, 2. Contingency risk (Monte Carlo simulations are used to model the probability of different outcomes in a process that cannot easily be predicted due to the intervention of random variables) and business case document (BCAR), relatively short one.

- Need to go over requirements for FID II, based on comments from meeting attended by Nathan, and the comments from IP &A completed at the last FID meeting

- Metric analysis may need to happen- after deployment

- Getting involved with p&p

Meeting with Nathan and Mike – August 24th, 2018

- Change colors in tabs to look more unified (stick to maybe 2 colors for titles etc)

- Filter out data not being used in Deployment Schedule tab

- Non vendor tab, change the high and low %’s to a row on their own (do the same for vendor tab as well) “Default Vendor or Non Vendor Risk Ranges” 120% and 90%.

- Add title rows for WBS column (A) on the “global value input” tabs

- Be aware: summary charts will be needed (Budget summary chart and the CIT Deck – pull them in and link them later )

- Format WBS one more time (after rows were deleted)

- Bring in the “Contingency Costs”

- FIX AGMGS Budget (FAA $) Tab

August 28th, 2018 – Notes on Investment Analysis Process

Concept and Requirements Definition Readiness Decision (CRDRD): Determine what services/capabilities are available and what is needed in order to service the clients needs. The CRDRD measures the service shortfall, estimates potential costs and benefits and identifies the best alternative. This step is completed before Cobec gets involved.

Initial Investment Readiness Decision (IARD): Program office takes over. Cost estimation is needed for the alternatives. Deliverables include a modification of the previous deliverables. Cost estimates are not risk adjusted during this phase.

Initial Investment Decision (IID): Refining the possible solutions in order to get to the IID and deciding the 1 solution that will move forward. Risk adjusted cost estimates are developed for IID.

- Outputs for IID

- Updated program requirements document

- Initial business case

- Initial implementation strategy and planning document

- Plan for final investment analysis

Final Investment Decision (FID): Refine what was done in the IIA so cost/benefits analysis is improved, have a detailed plan of what is needed and the final requirements for the best solution are settled. The FID is when it is decided whether the project is funded and which vendor to proceed with.

I&A Phases

Investment Analysis Readiness Decision -> Initial Investment Analysis (Analyze Alternatives) -> Initial Investment Analysis -> Final Investment Analysis (Plan Investment Program) -> Final Investment Decision -> Go to Implementation

*Very complex investment programs are structured into manageable, lower-risk segments and approved incrementally by the Joint Resources Council. When sequential segments are required to fully implement an investment opportunity, the service organization conducts final investment analysis for each segment and brings planning and baseline documents to Joint Resources Council for approval.

Key Activities of Initial Investment Analysis

Form Investment Analysis Team: A team is formed by specialists who meet the size and complexity of the analysis.

Analyze Business Case: Focuses on key factors that show value and worth of a potential investment initiative to the FAA. This includes making the necessary updates/changes resulting from the investment analysis. For new investments, an initial master plan based on the concepts and functions listed in the preliminary requirements document to support the initial investment decision.

Evaluate Affordability: FAA Finance measures the budget impact and compares alternatives as well as ongoing/proposed investment programs in the FAA financial baseline. The impact may form deliberations of the investment analysis team.

Develop, Verify, and Validate Key Work Products: Verification and Validation is  necessary for all documents, for the business case, it is described in the Business Case Evaluation and Assessment Guide, but for everything else, it’s described in the FAA AMS Lifecycle Verification and Validation Guidelines.

Plan for Final Investment Analysis: Define work activities, resources, schedules, roles and responsibilities and products.

Key Activities of Final Investment Analysis

Finalize Strategy for Implementation and Lifecyle Support: PO develops a detailed plan for procuring, implementing, and supporting the solution with inputs from the investment analysis team. For new investments, along with the FID, an initial test and evaluation master plan (in accordance with the ACAT determination form) based on the final requirements document, describes the test program for the investment program establishes the basis for test requirements in the request for offer to industry and establishes test costs/schedules in the acquisition program baseline.

Solicit Offers For Prime Contractors: PO office send out an independent cost estimate, sends a request for offers and analyze responses for completeness, technical suitability, and compliance with the statement of work. The one that meets the specific needs forms the basis for the final business case and acquisition program baseline.

Finalize and Validate Business Case: Business case and supporting documents are prepared according to the ACAT for the solution.

Plan for Solution Implementation: The IA team come up with plans for solution implementation using the FAA WBS and review check list.

Develop Acquisition Program Baseline: Establishes the cost, schedule, and key performance baselines for the investment initiative. It’s the agreement between the PO and the Joint Resource Council in regards to the performance that will be obtained and the time frame and resources agreed to by the agency.

Verify and Validate Key Work Products: IP&A validates the business case. Verification and validation for all other program work is according to the FAA AMS Lifecycle Verification and Validation Guidelines.

September 4th, 2018

AGMG Cost Model

- Added CIT Deck – Slide 8 and Budget Summary Chart

CIT Deck – Slide 8:

- Added table to Non Vendor tab that includes the annual rates in order to bucket costs. QUESTION for Mike or Nathan: So far, I’ve been linking the “global value tabs” to the CIT Deck and Budget Summary tab, should I be using the numbers from the estimate tab?

- Change the numbers on the CIT to link numbers from the estimate tab

- For “Contingency + Risk” row, only FID II contingency cost applied, the model has not been risk adjusted to include the impact of “risk”

Budget Summary Chart:

- Risk costs missing in calculation as well from these numbers

- Is contingency calculated twice? (part of the overall FID II costs, and a row on it’s own?)

- Could only plug in FID II costs, ask which rows/columns can be taken out.

Estimate Tab:

- Added F&E or OPS funding category to each cost. Ask about the “#REF!” on F9

- Only mother tabs should be labeled as F&E or OPS

- Should we move in Activity 5 costs to the estimate?

- ADD Activity 5

- Add WBS 1 & 2 , as a place holder put 2 FAA FTEs and 5 Support contractor FTEs

- Aug & Sept 2 months in FY 18 and 8 months in FY 19 ( Assume FID is in may, FY 18 ends in sept)

- Parent to this is like 2.4 – final analysis

- Create a new tab that has the summary PER WBS PER YEAR with totals linked to estimate

BCAR for

- Created two outline for AGMG BCAR

- From the NVS model that was done in 2014

- From the IP&A website, which has the 2018 template

- Which to use? – Ask Nathan

- Latest version from the website (actual template)

FUSA Meeting

- Contract with dan Duncan, his contract needs ceiling for AGMG is part of it along with addtl deployment with DOD, what is a CFO package?

- IGCE one of the things in a CFO package and justifications what the contract is for

- Wait 6 months to raise the ceiling for the CFO package

- Business case for AGMG would have the same content for SSJ

- Compare IGCE for AGMG with our AGMG Model

- Send Nathan invite for Thursday to meet and discuss

AGMG Invoices

- Update the sheet with the latest invoices. (check email from Dan)

September 6th and 7th Tasks

- Update the AGMG Invoices sheet with the latest invoices from Dan

- COMPLETED – In addition, adjusted invoices addressed by Dan

- Summary tab upto date in reflection of all invoices

- Annette and Sukaina completed the NVS Legacy Case additions for each tab.

- Annette has a few notes in there to either trace back sources or if some sheets are worth keeping if they are not linked to the estimate/global value inputs.

- Moved Activity 5 costs to AGMG FID II Cost model – Where do they belong in the Estimate tab?

HARRIS Workbook

- Go back to CPRS and find if there were any “corrections” to CY1,2,3 totals along the way (maybe then the totals will match if they are found)

- Traceback CY4 & CY5Total clins to a CPR, note it on the workbook, duplicate the CLINS to the FFP summary

- Look for the breakout in the latest CPR for all CY totals  DO THIS FIRST!

AGMG Workbook

- Organize the “global value” tabs by WBS (each WBS buildup)

- ESTIMATE TAB

- Go back and edit the SOURCE and make sure it includes the breakdown of the costs and the SOURCE – everytime theres a data source column, it needs to reference a person or a file

- Make sure that the WBS “element” is in the correct position in the WBS

September 10th & 11th Tasks:

         Pull in Legacy Summary Table by WBS from NVS Legacy Case cost model. Will have fun fixing formulas…  - COMPLETED

-          Pull in OPS Data Collection Matrix and make notes on what needs to be validated (beyond OPS) by WBS.  This will be helpful for data collection.  – COMPLETED

-          Pull in TVSR Legacy FTEs tab as well – I think we will need this.  – COMPLETED

- Organizing “global value” tabs by WBS (each WBS Buildup)

- Vendor Tab – completed

- Activity 5 – MUST START

~ MUST ADD TO ESTIMATE TAB!!!!!!!!!

- Non Vendor tab – completed

- Ops tab – MUST FINISH

- VERBAGE ON ESTIMATE TAB

- GR & A

- DATA SOURCE – COMPLETED UPTO ROW : 101

- ESTIMATE METHODOLOGY

- PHASING METHODOLOGY

- WBS NUMBER

- MAKE SURE THAT EACH WBS IS IN THE CORRECT PLACE (NUMBERS MATCH FAA WBS TEMPLATE)

Estimate Tab

- Under 2.3 include contractor support costs and activity 5 (many rows )

- Ask about the details

September 12th Weekly Meeting with Mike

Activity 5:

FAA Personnel assigned to the Program Office (Federal Staff) on the program which can vary depending on how many and what part of the program phase they are involved in

- FOR IA how many are working and how many hours

- Use # of FAA FTES from implementation for now until we can verify the correct # for IA

WEEKLY PROGRAM MEETING SEPTEMBER 17TH, 2018:

JRC DELIVERABLES (*HIGHLIGHTED IN YELLOW IS WHAT COBEC IS RESPONSIBLE FOR)

- BCAR (NARRATIVE SUMMARY)

- Cost component

- IGCE

- LCCE

- Legacy

- BENEFITS

- SCHEDULE

- ECONOMIC ANALYSIS

- RISK

- SAFETY: NEEDS A PANEL / 90 DAYS

- SECURITY: TAKES 9 MONTHS

- RISK

- EIS (FTI, SWIM, CLOUD) : TAKES 6 MONTHS

- REQUIREMENTS; TIES TO COST, BENEFITS, EA

- IER

- CFO APPROVAL: Involved twice during FID I and II, occurs right before JRC

TIME LINE: LAST TO FIRST

- JRC FID (MEETING)

- JRC PREBRIEFS – TAKES 2-3 WEEKS

- CFO APPROVAL (WHICH LEADS TO JRC PREBRIEFS)

- INDEPENDENT EVALUATION REVIEW (3 WEEKS)

THREE PRESENTATIONS

- MANAGEMENT (1 WEEK)

- DIRECTOR IP&A : 25 PGS FOR REVIEW (1 WEEK)

- CFO APPROVAL : 15 PGS FOR REVIEW  (1 WWEEK)

- IP&A FINAL REVIEWS (6-8 WEEKS)

BCAR

COST

BENEFITS

EA MODEL

SCHEDULE

RISK

***** 11 WEEKS (MIN) BEFORE INVESTMENT DECISION

DELIVER FINAL COST, BENEFITS BEFORE THE 11 WEEK REVIEW PROCESS

- FINAL DELIVERABLES

JRC READINESS (CHECKLIST)

ALL DONE 1 MONTH BEFORE JRC

- BCAR

- IAP (INVESTMENT ANALYSIS PLAN) (NOT FID)

- NEXTGEN DELIVERABLES

NEED HUGENE FIELDS IF THE PROGRAM OR COST IS APPLICABLE

WHAT DRIVES THE SCHEDULE?

- COST!

Drives the delivery dates!

You cannot be done with cost without *source selection

Find a winner

Take the prime costs of the winner to the model

Add the schedule to the model as well

Generate non prime costs

Run risk (on how you think you will deliver)

And review!

LCCE (LIFE CYCLE COST ESTIMATE)-> At risk (NON prime, OPS costs)

- For an affordability assessment

- LCCE needs to be submitted to their preference along with the IGCE

- IP&A and CIT need to make sure the right amount of money is given (F&E dollars are affected)

SIR (SCREENIING INFORMATION REQUEST): 60 days

- IGCE(subset, JUST prime costs)

CFO office reviews SIR that only includes the PRIME COST

- Once you release the SIR to the vendors, the vendors have 60 days to generate their proposals and submit them to the FAA

CRITICAL PATH!!!!!!!!!!!!!!!!!!!

Economic Analysis (driven by cost)

- Final cost

- Risk adjustments

- Net present value (NPV>0)

- B/C ratio > 1

*You cannot finish the EA without getting final numbers, at the end of the IP&A review

BCAR  (driven by cost)

- Final numbers done during final reviews to generate the FINAL numbers

BCAR AND EA DO NOT HAVE TO BE COMPLETED A MONTH BEFORE JRC, THAT WILL ONLY SHIFT THE SCHEDULE AND THE DATE, DO NOT LET IT HAPPEN!

EXPLANATION FOR CORRECTIONS IN HARRIS WORK BOOK REGARDING CLINs IN CY COMPLETED TOTAL

what if you went to the latest CPR where you had the breakout and picked the largest of those CLINs and made an assumption that all corections were made to that CLIN

are the corrections significant?

i like the approach of just making an assumption that the largest CLIN takes the corrections - just note that.

September 18th, 2018

AGMG FID II IPA Kickoff Meeting

- First or maybe final FID II Schedule draft will be completed by next week (9/24/2018)

- Full resource loading?

- AJW feedback as early as possible, keep them close during FID II activities.

- Cost Estimating Plan: work with Brahim and Dana to get this done before finalizing the schedule.

- WBS 5.2: seek waiver to stay on 5.1. Only for programs that are going to IARD.

- Keep estimates pristine before adding on the RISKS.

- No benefits quantification requirement from IP&A, FID I will pay closer attention to FID I materials, make FFSP case stronger.

- IP&A wants us to summarize the story.

- BCAR will be required: aim for a 10 page BCAR.

- Start a thread for the BCAR (IP&A tailoring is possible) to have more flexibility on to what is required.

- Costs only required for FID II, not FID I

- Questions to IP&A, address them to “all”

- IP&A will need to review what AEB will receive – for tailoring request (We will not need to tailor)

- FID I review?

- FID II Schedule Submission

- Walk through of progress for FID II Cost/benefits

- Schedule next IP&A meeting

- ACAT(ACQUISITION CATEGORY) 4 & I ? APB(ACQUISITION PROGRAM BASELINE) Not need an EVM?

- TIGER team?

- IP&A Chris’s second FID

- PROPS TO NATHAN, SHOUTOUT TO COBEC FOR BEING AWESOME

AGMG Thursday Weekly Meeting:

The team met with IP&A on Tuesday, the 18th, there it was concluded that quantified benefits will not but required for FID II (only a qualified benefits description in the BCAR is needed) which means that a BCAR is indeed required for FID II.

You can also say we met wtih Reena about the schedule to fid 2 and need to review what we put together yesterday

Chris expects to get us the final briefling slides mid next week and we will decide whether we need to meet or if the breifing is enough when he sends it IPA's expectations for program office

Meeting with Nathan:

- Make a copy of the AGMG model and replace WBS 3.1-3.9 with WBS 5.2 formatting.

- Run at risk with Nathan (next week when he’s here)

- High risk bound * by the most likely , has to be equal to or greater(column S), low bound has to be equal to or lower than the most likely (column s)

- For columns T,U,W,X

- Non Vendors Tab

- Make sure to source the salary rates for line 29-31. Use ECON 2017 workbook to link the build up and don’t forget to multiply the rate depending on location (Washington, DC, and the rate for rest of the U.S for OKC)

- CIT Deck TAB

- For Activity 5, go to the estimate tab and in column F write “FAA” next to FAA FTE and FAA Travel costs, when finding the Activity 5 row in the CIT deck tab, use SUMIF under column F to group the costs together

- Instead of referencing cell #’s, reference what is actually being referenced, verbatim!

- Delete ALL numbers not being used in the estimate tab

ACTION ITEMS:

- Go back to AGMG cost model and fix the BAND rates, make sure the ones being used are the ones in the table (in Non Vendor Activities Table)

- Make sure not to use multiple cells which give off the same value, incorporate them to the table in Non Vendor Activities table

- EVM Workbook: start working on it

- BCAR:  start working on a draft (read the one Brahim sent as an example

- “Tidy” up the Harris Actuals workbook

September 27th, 2018

- Start going over the COE, and start brainstorming a draft for the AGMG program

October 4th, 2018

AGMG FID 2 Weekly Meeting

- Telco costs not covered in AGMG FID 2 (so far) only IF FFSP require/need it

- But they are included in the model (under F&E and OPS), discuss with Nathan during 2:15 meeting

October 15th, 2018

AGMG Cost Model Revisions

- Summary Table by WBS Tab

- Formula for PARENT WBS, went over the formula piece by piece and theoretically, it should work, but #N/A continues to show in the parent WBS cell

- There are differences in totals depending on the category

- Estimate Comparison Tab

- The gap between the cost build-up for certain estimates grew significantly after rate changes although the OVERALL difference in totals sits at -1.7%

- Estimate TAB

- Mapping of elements to make sure everything is in the correct spot.

Bi-Weekly Meeting

Tuesday October 16th, 2018

- Two phases in order to get AGMGs through

- AGMGS are needed but by getting new “land” it adds complexity to the program, the funding of it and the deployment of it as well.

- NVS Legacy Case will have to put on hold until a new replacement for the voice switches appears and it looks like that the PO/FAA are thinking to replace voice switches with AGMGs much like the AGMG contract currently being worked on under FFSP.

- Extremely sensitive topic, ideas are being informally discussed with upper management until it has been decided on what happens.

AGMG FID II Schedule Meeting for IP&A

Tuesday October 16th, 2018

* Cost Section

- IP&A wants to see the cost estimate model before it’s risk-adjusted

- We will be submitting a non-risk adjusted Cost Model to IP&A for review

* BCAR Section

- IP&A wants to review a BCAR sooner than planned

- Date for BCAR might be moved 2 weeks earlier

Estimate Tab

- Column F write either FAA, CTR or VENDOR accordingly

Summary Tab FOR VENDORS (Use SUMIFs (for WBS element and matching #) or SUPRODUCT formula to pull in the numbers)

- Separate tabs for Then Year and Risk Adjusted Then Year

October 23, 2018

NVS - AI Weekly Meeting

Action Items for the upcoming week:

- Cost Estimating Plan – Draft due at the end of the week. Will be meeting with Brahim to address questions and concerns regarding what we have so far

- AGMG Cost Model – Need to edit table, RISK column gets messed up after formatting WBS

- EVM? – Might be meeting with Tia when she gets back from vacation just to go over the summary table

- BCAR: Start populating information from FID I artifact to begin writing sections such as the intro, problem statement etc…….

For the IGCE explanation

Build up for main components through SME FAA labor rates

November 13th, 2018

IP&A Kickoff Meetings

- Reena sent out latest schedule for AGMG FID II with minor updates, make sure to update the Cost Estimating Plan.

- Updates to Final BCAR Section 2 & 3 should be submitted at that checkpoint, continue populating info for the BCAR for this checkpoint.

2:00pm meeting with Joe and Rob

- Contact the leads for #’s and compare that with similar VS&R programs

- Do not send out names, it will cause “territorial issues”

- FID I costs cover until FY19

Send an e-mail to IP&A (Brahim, Dana, John Heiston) confirming that we will be meeting with them every two weeks & set up the upcoming meeting (week of the 26th)

Weekly Status Meeting 11/27/2018:

AGMG updates

We’re currently collecting staffing data from SME’s

The Cost estimating plan was updated and submitted to IP&A, after their review they had no additional questions/comments

Working on problem statement and assumptions section of the BCAR and plan to submit it to IP&A mid- Dec.

We are meeting with the IP&A Cost team tomorrow to touch base, letting them know where we are, what we’re working on and that we’re still on track with the schedule.

November 29th, 2018

Ask Nathan if the costs for FID were done during FY18, do we de-escalate them back to FY18 because we did escalate those values to FY19 and phased those costs into FY19 since we now changed the cost models first year of analysis to begin from FY18 as opposed to FY19.

- Costs include:

  - Non-vendor Activities

Site prep

Installation

  - Vendor Activities

Site Surveys

  - Activity 5?

Test support

FAA travel

ISD (In Service Decision): milestone that indicates a system can operate in an operational environment.

Steps to migrating the EVM Short paid list

- Make sure to remove the * sign before migrating the numbers

AGMG Problem Statement:

- AGMG (IP to analog, and analog to IP radio)

- There are three massive sites FFSP, and their circuits will be moved to the 6 FAA facilities. They are part of the ARTCC’s, adding infrastructure to existing ARTCCs so they can handle future flight services

- AGMGs won’t touch VSCSs at all

- RCO (actual site) will have RCEs(physical equipment), RMCFs (VORS); radio beacons that old school radios find planes, sites that has the radios for the general aviation ?

- RCE: FSK modem that has special signaling that goes across VG6, the special signaling has proprietary software general dynamics use, it has been bought, and the RCE is being emulated.

- Control RCE: control end of the circuit, air traffic centers (at the ARTCCs)

- IP is at the center, it’s a small distance

- Control RCEs will be replaced, instead AGMGs will be installed to handle the IP component.

- Platform could be used to TDM-IP conversion because it has the circuitry in it and can handle all air to ground services.

Relocating FSS locations to artcc location and need voice over IP switch to comm from FSS to remote radio control equipment.

FSS are for general weather info and updates to everyone, functionality of fss is for all

FSS need a voice enabled voice switch to communicate with the remote rces

In the current infrastructure the FSS that is being relocated does not have a way to communicate with the remote rces , in order to relocate the FSS it is cheaper to have the vendor provide an IP voice switch and do the conversion through AGMG

Draft email to Angela – Annette will do (sending petes answer to Angela to validate)

Validate ISD support with ED.

- Draft the email and sent it to Annette to review before its sent to Ed

- “We are including X amount of FTEs for ISD, are we missing anything?

Look in the AGMG KSN for the signed ISPD for FID I (or any other FID I artifacts), if not found email Zach asking him to help me find them

AGMG Weekly Status Meeting –

COST MODEL – we’re collecting data from leads for instance we talked to bill about logistics FTEs, and this morning we talked to Yvonne about training assumptions

with Ed Hand about Engineering service costs

BCAR -  we plan to send sections 2 & 3 of the BCAR for internal review by tomorrow

To do list:

- CRM FID I comments on AGMG Cost Model

AGMG FID II Cost Model Action Items

- Update actuals for Full Production Long-lead Hardware (Row 29 in cost model) from Dan/Amy.

- Depot spares : going to have two rows in estimate tab

- Depot spares, cost per spare

- Ancillary depot spares, percentage of the cost of a ancillary depot spare

- Row 30 in the estimate tab, column S will have the # of gateways and V the $ (this will be the case for all costs in that section)

- Make sure the quantity column includes the # of gateways or % of gateways and column V will be the cost per gateway/total (purpose of this is to update the notation in the estimate tab)

- Row 36 validate the 7 years in the phasing method.

- Make sure that once FUSA numbers are received (assuming they are updated) from Joe, they are fully updated in the cost model workbook (start with back up sheet-build up-estimate tab)

- Rows 44,47,& 48, 53, 54 will be updated with latest FUSA costs

- Rows 49, 50 & 51 will have to be updated with Pete’s inputs

- Cross check logistics staffing provided by bill with the ILSP #’s given to Rob by Scott

- Talk to Nathan about the level of effort from FFSP end

- Row 55, update with Amy/Joe’s input

- Along with any CTR FTE updates

- Annette will validate source data for WBS 3.6.2

- Row 76, update with Yvonne’s input

- Annette will validate data source as well for row 78, Maintenance warranty

- Row 84, Annette will reach out to 2nd level eng manager (Angela), and validate Pete’s inputs.

- Row 89, Sukaina will sent out email to Ed to verify ISPD (In Service Program Decision) FTEs

- Nathan reached out to Ed for latest numbers under WBS 3.9

DRAFT email to Monique (send to Annette first)

DRAFTED AND SENT TO ANNETTE ON 12/7/2018

- Updating FID II AGMG cost model

- For test and eval we currently anything in FID II b/c those req and associated costs have been deployed in FID I cost model.

- We want to make sure we don’t need to include any T&E efforts in the FID II costs.

- We can show her what we included in FID I cost model and have her validate we don’t need anything beyond FY19

- Validate with her the current FTE’s we have for test support, Row 60

*** SEND ANNETTE THIS ACTIONS ITEM LIST BEFORE RUNNING AWAY FOR A WEEK!!!!!!!!!

1/2/2019 AGMG Cost Model Edits

Deployment Tab

- Update the tables with Ed’s numbers (Annette did)

- Update the source

Yellow Tabs

- Condense them and make sure numbers are linked directly to the backup sheets because we want to simplify the  trackability of these numbers

The program office review scheduled for Jan 2 has been postponed, instead we had an internal cobec review of the model.

We will continue reaching out to non FAA SME’s if we need to.

The PO review of the cost model is yet to be determined.

The goal is to still have the program office review it before  submitting it to IP&A

1/30/2018 – Meeting with Annette regarding AGMG Cost Model

- Estimate tab

- Go over cells highlighted in yellow to review info

Meeting again with Annette 1/31, continue estimate tab review (left off at row 45)

1/30/2018 – Furlough entire PMO TEAM (Kristen Burnham lead)

1/30/2018 – AGMG Post Furlough Meeting

- Still going through the program

- Will take a good amount of time

AMS – 2 Parts/Phases

Production Phase

Solution Implementation phase

Frequentis still continued to work even through the shutdown, did not impact them

FAA side will be slow, vendor side, should still be running unaffected

Be patient and mindful through these times

Two Phases

FID  Phase– working towards it for May 2019

- Will be delayed maybe until next quarter

- Reach out to stake holders and update the schedule “real time”

- Agency is working through a priority list, which is why nothing is definitive, paybacks need to be completed, esp for programs that are running out of funding

- Vendor going through and completing testing and environmental testing, team leads from FAA will meet with vendor to go through documentation and whether they are repeatable.

Solution Development Phase – proceeding with deployment work

Vendor side

Facilities

1st draft of the 30% of the maintenance manual meeting happening very soon for AGMG

Cost Model Review:

      - System Updates and Preventative Maintenance

- 2 engineers are requires, verify if it’s true……..

    - Maintenance

- FY19 shows the cost of maintenance for the 70 gateways ordered in FY17, does this need to be included in FID II or was is it in FID I? FY20 and 21 show the maintenance cost of ALL gateways ordered. Do we need FY19 cost?

- Why is ancillary equipment under full production systems when it needs to be used to calculate depot spares?

2/5/2019

Reach out to reena following up on her input to the schedule section of the BCAR

Need info from

Bill – sent email 2/5

Reena – will send 2/5

After we receive their responses, we send out for review.

2/6/108 - Meeting with Bill Howard

BCAR Related Assessments

Human Factors – Chris put together a plan, and it’s not the full human design standard. He’s the lead on this initiative. Kenda has a human factors work group on the site.

Test period, human factors will be looked at. They will identify if things need to be changed later on (hidden fear)

Replacement for control RCE, human factors from Pam was looked at. The system is done, not much can be done except for the maintenance display that would be like to be used.

Limited involvement with human factors.

We will get a copy of the human factors assessment/plan from Bill, which was written by Chris. Christophar.hodac@FAA.gov 609 485 8768

What’s a pass guide? What’s the schedule looking at?

ISS – what do they create? Take a look at what was one in NVR, a scat to see if it’s high/medium/low : Craig Lee is the lead (Mary Ann Shapel? Hawa.CTR.Bond@FAA.com  609 829 2470(CTR support for Mary Anne) – AGMNG ISSO Office? – they are in charge of getting it approved/classified) Email Hawa CC Bill an Joe.

EOSH- have been given cost estimate for the conduct of assessment that EOSH does, one is when they go out to the key site, good pattern to get info from NVR – assessing the system (check ISR checklist – pull language from there) It’s so general and so high level. Nothing specific was done, just general environmental assessments. Just a key site assessment/report.

Noise assessment? Because it’s way too noisy.

Find out who has the ISR checklist!!!!!!!

System Safety – Pete working on it with Martino Denis ( AJI 314) they do the PHA’s and FJA’s?

National Environmental Policy – hazardous materials stuff handled also by EOSH (Mike.Diaz@FAA.gov DanielCTRungar@Faa.com ) MEPA section 4, 1st requirement. Fpr includes a requirement that meets MEPA.

Confirmed there are oonly 4 artifacts that need to be turned in, they’ve been done, SV 1, and 2. Provision in reenas program schedule that will cover that – schedule to FID. SV4 done by Aaron. ASK ZACH! Will the enterprise architecture need to be changed? Not likely.

E-mail Rob the latest “program on a page” – send him the latest one and ask if it’s been updated & to send us the one that is (COMPLETED)

2/7/2018 – AGMG Section 6 of BCAR.

E-mail list to:

Zach/Phil:

Hey Zach/Phil,

As we’re working through getting the BCAR completed, there are a few things I would like to get your input on.

We discussed section 6, Related Assessments with Bill Howard yesterday. According to Bill, when it comes to the EOSH assessment, we’ve been given the cost estimate and conduct of assessments that EOSH will do. They will be going to the key site, looking at the first installation and for obvious things on how the equipment was installed that comply with EOSH and OSHA requirements. That would be traceable to the ISR checklist.

We need your help in ensuring that the verbiage we use is consistent with the ISR checklist language. We want to write under section 6 for EOSH something in the lines of:

  - The assessment of human factors-related requirements was a part of the final investment analysis (FIA).

  - We intend to mean that the documents were reviewed as part of our IA, and that they had inputs into the fPR.

  - Human Factors are included as part of the Operational Test process after final investment decision (FID).

  - We intend to mean that EOSH personnel travel to the key sites.

Thank you!

Warmest wishes,

Chris Hodac

Good afternoon Chris,

My name is Sukaina Al Shami, I work for Cobec Consulting along with Nathan Honsowetz, and Annette Barlia on the cost side of the AGMG program.

We are currently working on section 6, Related Assessments, of the BCAR. We spoke with Bill Howard and he pointed us to you regarding the HF program plan that would need to be mentioned in section 6. If you may please provide us with the HF plan, and if you have any suggested verbiage for the BCAR, preferably pulled directly from the HF plan, that would be highly appreciated!

Thank you!

Warmest wishes,

Pete Llanso

Good afternoon Pete,

Our team is currently working on the BCAR and met with Bill Howard to discuss the Related Assessments section (section 6). Under Safety System Management, he informed us that we do have a System Safety Plan that you and Martino Dennis were working on. I’ve attached what we currently have under that section, and was wondering if you may please edit it, or point us to the right direction if we need to contact someone else for this.

Thank you!

Warmest wishes,

Hawa Bond

Good afternoon Hawa,

My name is Sukaina Al Shami, I work for Cobec Consulting along with Nathan Honsowetz, and Annette Barlia on the cost side of the AGMG program.

We are currently working on section 6, Related Assessments, of the BCAR. We spoke with Bill Howard and he pointed us to you regarding the Information and System Security Assessment. Kindly see attached what we have under that section, and if you may please edit it or if you have other standard language that would be applicable to this. It’s a draft based on another program, so we are not sure if all applies to the AGMG.

Thank you!

Warmest wishes,

2/12/19 – AGMG HFPP Notes

INTRO

Purpose: demonstrate that the FAA will integrate Human Factors data and principles into the engineering development process of the AGMG.

- Plan is from:

  - The AGMGS final program requirements (fPR)

  - AGMGS Technical Specification,

  - AGMGS Statement of Work

  - FAA-HF-STD-001B

  - FAA-HF-STD-004A

AGMGS User Interface

- Human Factors Programs takes into consideration the requirements, limitations and preferences of Technical Operations personnel at the ARTCC to come to an optimal solution.

- FAA Human Factors Engineering (HFE) efforts will provide a design criterion to the AGMGS vendors software/hardware development team.

- FAA HFE includes:

  - Compliance with HF requirements

  - Training material input

  - Vendor material reviews for all milestones

  - Usability evaluations – FAA demonstrated events

  - Participation of the AGMGS Human Factors Working Group

AGMG Front Panel Controls and Indicators

- AGMGS front panel controls mimic the RCE design in order to reduce training.

- Design review conducted of the AGMG by Maintainers and Second-Level engineers and Engineering Services personnel.

Media Gateway Management System (MGMS)

- The AGMGS workstations that were developed by the vendor provides capabilities for the maintenance and configuration of the AGMGS by any authorized user.

- FAA HFE  is involved in all design decision that affect display functionality.

Hardware Interface

- AGMGS specification cites parts of the HF-STD-001B for controls and visual indicators (the design of hardware inputs)

Tailoring of the Human Factors Program Plan

- AGMGS Human Factors Program Plan conforms to HF-STD-004A and Human Factors Engineering Requirements

  - Certain sections including the AGMGS HFE analysis, design and development, and reviews were done before developing and implementing an official plan for the FAA’s Human Factors Engineering effort.

Organization

- The VS&R Program is responsible for providing the HFE input to the vendors AGMGS engineering solutions by:

  - Participating in the Human Factors Working Group (HFWG)

    - FAA Systems Engineers support HFWG

    - FAA reps in HFWG rep the major focus areas of AGMGS such as; the AGMG, MGMS, FFS

  - Conducting FAA usability demos

  - Providing technical direction for all relevant human factor work

- FAA HFE provides support for

  - Input is provided to the vendor during design and implementation, and is influenced by usability demonstrations, AGMGS reviews, and other feedback.

  - FAA HFE participates and provides feedback for all AGMGS reviews*.  Key AGMGS Human Factors requirements are reviewed to ensure that the AGMGS design complies.  Any risks identified by HFE are presented, along with action plans for risk mitigation and closure.  Activities moving forward are also presented and discussed at each review.

  - Input to Integration & Test activities (e.g. OT&E).  Test procedures will be reviewed for enough coverage of user interface testing in the vendor’s Formal Qualification Test (FQT) and System Test procedures, as well as the FAA’s Operational Test (OT) procedures.

  - Development of materials and plan for the usability demonstration, including evaluation and analysis of user feedback obtained that will be used to create specific change requests for the vendor to implement.

Human Factors in Contractor Efforts (vendor – FUSA)

- Vendor is responsible for the software and hardware design and development and selection of commercial-off-the-shelf (COTS) components and system integration.

- Vendor is responsible in making sure that the Human Engineering requirements mentioned in the SOW and specification requirements for AGMGS are addressed and incorporated to all levels of the design.

- Vendor is responsible for flow down of contractual requirements to all suppliers.

- Vendor drafted a Human Factors White paper that addresses its approach to Human Factors design for the system.

- Vendor has generated a Human Machine Interface Design Document (HMIDD) (its supposed to describe the interface designs of the already built AGMGS.

- FAA HFE provides input to the contractor and subcontractor efforts as needed.

AGMG Cost Model review w/ Annette

- Remind Annette to call Monique Wednesday morning.

- Summary table by WBS THEN YEAR for F&E will be the first thing we show them (add another column to show what notes? Ask Annette)

- AGMG FTE table??

- For tomorrow transition to ops? First year……may be asked  in the meeting…..may ask about the data sources……budget summary sheet maybe?

- Hardware and warranty did not have the exact pricing (certified pricing) we will just use a ROM or the best info we have

- This is what we’re using right now, since we don’t have certified pricing, should we wait for updated info or just go with this?

Questions to ask PO during AGMG Cost Model Meeting

By WBS:

3.1

- Hardware: Are we waiting for exact pricing for HW, or should we just go with what we have?

- Tech Refresh Factor %: What we have is that this percentage is based on 50% purchase of tech refresh AGMG devices and spares, is that correct?

3.4

- Would we be able to get the breakdown for EOSH travel costs?

- How many EOSH Program Support FTE’s will be needed?

3.6

- Warranty: Same as HW, are we waiting for exact pricing for the warranty, or will we be using what we currently have?

- Training (tech refresh): not sure what our question was…….ASK NATHAN

- Shipping Full Production Units:

- Manuals

3.9

- Why do we use a different rate for these FAA FTE’s as opposed to the band rates we use for everything else FAA FTE related?

General:

Will we be receiving updated #’s from FUSA? Last document received was on 6.12.2018?

For FAA FTE costs, the source in FID I cost model calculated their salaries based on a “FAA J-band mid-point labor rate” does that mean the average of DC and rest of U.S for all FAA FTE’s, even if we know that they are based in DC?

AGMG Cost Model Actions:

Update row 32 to include spares

Add estimate methodology

Update data source for row 33 – from Ed, keep the source for cost for HW (if it is actually the source) Ed’s inputs are for the spare quantity  (same for 34)

Row 50 – CHECK NATHANS IM

For ISS – see email from Pete and update source along with Second level engineering (rows 86-87)

2/21/2019

BCAR REVIEW:

Go through Security Checklist from Maryanne and make sure what is in the ISS is in it and is updated, update the dates add the following to the list on the BCAR:

SCD

PTA

PIA

SORN

SSP - Provides a summary of the information system security requirements.  And the implementation of security controls in place (or planned for implementation) to meet those requirements. The SSP is used as the basis for the Security Control Assessment (SCA), verifying the correct operation and effectiveness of the control implementation.

ISCP

SAR

POAM

Add documents that we may not have as part of the key documents and verify the ACTS are on the handbook

Bring up TO ROB after meeting with pete and Scott -  if we can meet next week if we can talk about the sustainability of the AGMG like the tech refresh, sit level maintenance inputs (what we should include), remind him of the emails we sent out. If they can’t make it this week, maybe next week since Nathan and Annette are in town.

Cost Model Review:

Do we need to add any tech refresh activities under program management?

Last week we reached out to multiple POCS for the related assessment section, once we receive their inputs for the assessments and schedule then we will send it out for review.

******CHECK FOR THE CRM NOTES FROM FID I: Notes and comments from IP&A before THURSDAY

- Go through them all

- Make a call if it makes sense to respond to them, or if they’re not relevant

To pete

If it will take a long time, like there are outstanding things, we want something good enough for now, we can make notes of the status, and the final inputs can be added in later submissions

Tom Buono

- Take costs from FID I model for FUSA labor rates

- FAA test piece

2/25/2019

CRM Comments in Cost Model

Cost Model: row 81

CRM: row 37

- AGMG spares need to be included in this row (go over how that’s going to look like)

Cost Model: row 115

CRM: row 45

- Should we include the cost of Site prep (prior)?

Cost Model: PM rows

CRM: Row 8

- How do we know how many FTEs to include in FY22?

Cost Model Review (specifically, OPS)

Cost Model: row 137

- How many FTE’s should we put here? And do we need to include CTRs?

Cost Model: row 149

- Review this row, what are we including here?

TO DO LIST:

  - Call Monique with Annette (no need, we don’t think that any T&E activities will happen in FID II)

  - Call Pete asking him for the system safety management (DO THAT TODAY!)

  - Update the ISS section of the BCAR and wait for Maryanne’s answer regarding the ERIF form (Wait until she gets back to us in regards to the ERIF – we think we may need to include it on the list but not fill out the actual form)

  - Continue working on the BCAR – maybe start drafting the email with specific details outlined throughout the BCAR

  - Continue working on the CRM comments (completed with Nathan and Annette)

  - Continue working on the cost model – specifically the OPS section

  - Work with Annette on “phasing methodology”

2/26/2019

Emails sent out to:

Scott, Pete, Marty and Rob - on Tech Refresh

Rob – CDRLS

  - CDRLS are from the parent contract (IVSR)

  - DID numberings are different (if it says AGMG then its part of the AGMG contract, if not then they are a part of the IVSR contract)

  - Two CDRLS can be under one DID number

  - Row 38, does it include 2nd level along with first level and the training development/materials

  - Manuals are already included in the CDRLS (row 45 has all three manuals as part of volume 1)

  - Majority of CDRLS in IVSR are fixed price – AGMG are all T&M

  - FAM course for 2nd level engineering

  - 2nd level will use 1st level course and FAM for anyone new coming to the system, 2nd level has integrated courses, hands on experience, in addition to the 1st level course.

Scott and Rob – Maintenance Costs (currently using place holders from Curtis, but they are ridiculously HIGH)

Security Assessment (risk of being too high, $$ are labeled as contingency) – Pete

Meeting with Rob, Amy and Joe – AGMG Cost Model Phasing + Actuals

FID I - $24.7M

FID II - $22.5M

- Eng services for install and prep, will go up

- Risk in FID I was 25%, for the purpose of this meeting we added 15% (difference of 10%)

- Long lead HW will be ordered in April, BOM component pricing will be received from FUSA?

T&E

- We are assuming that all OT&E activities are part of FID I

- Delta OT&E (is that portion a part of FID II, might be 2020 or 2021) these activities are don’t at a “delta” test site and not a key site, not included in FID I (assumed it will be a couple weeks, won’t cost as much, it should really be called site testing)

- Operational site activities can be in FID II

- Place site testing after OT&E is complete, the site specific testing will happen (stuff that couldn’t be covered in the tech center) – ask Ed if this is included

Program on a Page

- FID II is only the bottom part, “FULL PRODUCTION”

2nd level engineering

- It will transition from F&E after Flight Services are operational to OPS

- It might be after ISD is done

- Don’t want to prolong F&E funding

- ORD in 21, it wont transition to ops until FY23 (almost goes for ALL ops)

- F&E all the way through FY22, October 1 of 22 (FY23) is when OPS kicks in

- 2nd level FY19-FY22, OPS FY23

IP&A

- will adjust the CIP depending on the estimate

Telco??? (didn’t we take this out?????????????????????)

- Yes, it’s no longer included in the model

FUSA $$$$$$$$$$$$

Place order for Long lead HW in April – and gateways

Giving them an NTE, then negotiate pricing early on, they have to agree to this

$800 is the NTE – change it to $1,000, once we have an actual, then it will be updated

In April we will get the $$$$$$$$$$ #’s

Check with Amy o FY18 costs because it will show that FID II money was paying FY18 activities

Don’t separate out the long lead $$, combine everything with the full production long lead hardware

Set up a meeting with Ed to go over FUSA labor estimate

TO DO LIST FOR 2/26/2019

- During the 3:00pm, mention to Joe the latest update on the System Management section of the BCAR, and how it’s been a bit difficult to reach out to him, it’s a write up that we want to be verified or adjusted

  - Waiting on Reena for the schedule piece

- Reach out to Maryanne, thanking her for that info

  - Forward form and info she sent to Rob and ask him to take a look at it.

- Try and reach out to Tia to talk abo

Action Item for Sukaina – Come up with a Draft by Friday

- One page write up, only FID II scope

- Add FID I costs if its necessary (like for HW and maybe program support)

- Have a write up for each section

  - Hardware

  - Program support

  - Implementation phase

    - And all sections included in FID II

- Go over the yellow tabs in the cost model and make sure that the sources are in the estimate tab (always) and if needed to include additional information, then combine all three tabs into one to make it easier to trac e the #’s

Que – line

Tele – television (telephone)

Lift – elevator

Lou – bathroom

2/27/2019 – Notes for AGMG IP&A Cost Model Status Meeting

Going to discuss:

- Program status overview

- Checkpoint discussions

- Upcoming activities

- Scheduling next status meetings

IP&A will develop an overlay of the FFSP and our schedule – both for AGMG

Schedule Approach – cost estimating plan guidance that has “guidance” for the schedule approach (looking for references on the schedule approach in the cost estimating plab) – maybe add an appendix that explains the schedule approach. IP&A wi write something up for us.

Risk Analysis – RIO documentation on the PMO website, two elements results will be risk adjusted costs and how we do BOA, methodology approach, cost estimate is the same as whats in the bcar and the model, scheduling they wold use the APB.

Readiness for Review: explain some risk if it comes up after dates have been set in the schedule, we explain real risks at that round – combine thoughts on where we are at this point

*Checkpoint 2 scheduled for beginning of April

Documentation changes since the last time for the requirements of the schedule (fPR) – touch base with Bill -

Initial distribution to us – pass/FAIL!!!!!!!!! (checkpoint means they are starting their review)

FFSP doesn’t have the same checkpoint requirement – they were grandfathered in?

Benefits – claiming that we enable the benefits to FFSP, not that the AGMG is saving the agency money

AI: checkpoints to FID with IP&A to IP&A

3/21/2019 – TRY AND GET AS MANY NOTES FROM THE TEAM AS POSSIBLE. ]

3/21/2019 – PROGRAM ON A PAGE NOTES

AGMG Working Roadmap

BLUE – Development and Qualification Phase

Q2 FY18 – Q1 FY19

- AGMG Product Development activities happening at FUSA site by FUSA FTE’s

  - This includes SW and HW development

- Are FAA/CTR FTE’s supporting this phase? – ask Annette

- Throughout the development phase, FUSA will be releasing what they have been working to the FAA

- Official release is scheduled for the end of Q1 in FY19

- During Q3 of FY18, a prototype of the AGMG will be delivered to the WJHTC/OKC FAA site – June 2018

Q2 FY19 – Q3 FY20

- After submission of AGMG product HW and SW development, there will be efforts focused on updating the software and to make sure it continues to function at it’s fullest capability for the time being without any bug issues – this happens at the site in OKC and the FAA will inspect what has been completed by the vendor, if there are any issues, then the Vendor will be responsible for fixing them.

- In parallel to the software integration, updates and bug fixes, at the FUSA facility FAT (Factory Acceptance Testing) activities will begin up until Q4 FY19

- At the end of Q4 FY19 and beginning of Q1 FY19, system testing, and Operational Testing activities will occur at the WJHTC & MMAC FAA sites

  - WJHTC: William J Hughes Technical Center – ATL CITY, NJ

  - MMAC: Mike Moroney Aeronautical Center - OKC

- PCA/FCA activities will be during Q1 in FY 20

  - PCA: Physical Configuration Audit – examines the actual configuration of an item being produced and is conducted around the time of the full rate production decision.

  - FCA: Functional Configuration Audit – examines the functional characteristics of the product/system and verifies that the product met the requirements specified in its functional baseline documentation approved at the preliminary design review (PDR) and critical design review (CDR)

- The first APB milestone is in Sept of 2019 when they deliver the test system, but before that, that system needs to go through FAT at the factory.

- Key sites, are operational sites. The tech centers are just support facilities and not operational facilities. In order to complete OT, you need the system in an operational environment and the support facilities.

GREEN – Training and Manuals

Q1 FY19 – Q4 FY20

- Technical manual development activities will be occurring for the technicians, engineers and 2nd level engineers.

  - 1st level and second level have different manuals

  - During Q1 FY19 TASA and TDP   training activities will happen before CDG (Course Design Guide) that prepares technicians for the training development efforts which include ???

    - TASA: Task and Skills Analysis

    - TDP: Technical Data Package

  - OPS try outs will happen during Q3 in FY20 (July 2020)

  - 1st Course Conduct, will be the first time the course will be released during Q3 of FY20 (August 2020)

BURGANDY - Limited and Full Production

Q2 FY19 – Q1 FY 21

- Site survey activities for all 6 ARTCC’s will be completed during Q3 FY19

- Gates 1 and 2

  - Build and testing will occur during Q4 FY19

  - Installation and testing during the second half of Q4 FY19

- Gates 3 and 4

  - Build and testing during Q1 FY20

  - Install and test, second half of Q1 FY20

- Gates 5 &6

  - Built and testing during end of Q1 FY20

  - Install and test during Q2 FY20

- Build and test during Q1 through Q4 of FY20 for all 6 sites

- Installation and testing for all sites will begin during Q3 FY20 until Q1 FY21

- ISD will occur during Q2 FY21

  - ISD: In Service Decision – FAA technicians take over all services after because it’s at the site level

  - IOC: Initial Operating Capability – IOC comes before ISD, a point in time during the production and deployment phase where a system can meet the minimum operation capabilities for a user’s stated need. It’s a good gauging point to see if there are any refinements needs before proceeding to FOC (full operational capability). Could be FAA and vendor.

  - ORD Operational Readiness Decision

3/28/2019 – Cost and schedule meeting with Reena

- HW equipment

  - During FY19

- WBS 3.1.1 would be for the AGMG

- 3.1.3 all FY20

- Site prep and site install (they are building it at the FAA site)

  - FY20

  - FUSA receives the AGMG long lead HW in FY19

  - Unpacking AGMGS start at FY20

- What is a TIM?

- All installation activities to have been done before thanksgiving 2020 – source: commitment to meet FFSP need

- Site surveys are only done during limited production NOT full for FID 1

- Moving the shipping of the systems to 3.9

  - System Engineering

- Going through FY21

- CDRLS are a fusa effort we only have during FY21, anything before that was part of FID 1

  - Reena has the 7 CDRLS during going to FY20?

  - Maybe go through the CDRLS and see which ones can be for FY21

  - Look through the system engineering CDRL activities and see which ones are FID 1

  - Program Management going through FY22

EOSH TRIP will be in 2020 instead of 2018

- Is it FID 1 scope or 2

- Ask joe and rob how EOSH has been involved, ask BILL, if they have been giving fPR inputs then it might be FID 1

  - Logistics Support (in fact this should be 3.6)

- Going through FY20

- There are LOTS of logistics work

- Training at the site is still up in there – still up for discussion

***LOOK OVR COST MODEL AND UPDATE CALCULATIONS

3.6.6 should start in FY19 and 20 /

MEETING WITH ANNETTE – ACTION ITEMS FOR COST MODEL

- Change the 3.1.1 to AGMG PMP

  - Delete rows 27 so the hardware would be the new 3.1.1.1

  - 3.1.1.1.2 woukd be full production system

    - The gateway only child can be moved to the parent level so move the calculation up to that row, eliminate this child

  - 3.1.1.1.3 would be the Full production site system spares

  - 3.1.1.1.4 would be the depot spares

  - 3.1.1.1.5 would be the tech refresh

- Make sure the indentations for ALL the changes are correct

- Subsystem software would be 3.1.1.2

- Adding 3.1.3.1 to 3.1.3 because it’s the only child of the parent WBS

- Change the CTR that’s not FUSA to be very clear on what FUSA is doing and what GOVT CTR are dong

- Change 3.6.6.1 to be In the parent level

- 3.6.7.1 will be moved to 3.9

- Everything that has one child WBS try and combine it as you go through the cost model and make sure that the phasing is correct

***MAKE SURE TO SUBMIT KUMATE SONG SUBMISSIONS

- Gangstas Paradise – coolio

- Whats’s up – 4 non blondes

- RESPECT – Arethat Franklin

- Stayin’ Alive – Bee Gees

- Scar Tisssue – Red Hot Chili Peppers

- Regulate – Warren G

- Rosses – Outkast

- Drunk in Love – Beyonce

- The Gambler – Kenny Rogers

- Intergalactic Planetary – Beastie Boys

AGMG BCAR COMMENTS FROM IP&A 4/1/2019

Good morning!  Here are some comments on the draft AGMG BCAR.

- Can you please add page numbers?   COMPLETED

- Section 3.0 Assumptions:  Perhaps change “Installation activities complete in FY21” to “Installation activities will be completed in FY21.” COMPLETED

- Section 4.1, Table 1 Summary Cost Table:  Under the “Risk Adjusted Estimate” heading, recommend changing “Then Year ($M)” to “RATY ($M).  COMPLETED

- Section 4.3, Schedule Analysis:  Does IP&A have the original implementation schedules submitted by FUSA?  Were there any adjustments by the FAA, other than risk?

- Section 4.3, Schedule Analysis:  “The installation of AGMG units for Site 1 Full Production Deployment will start in FY2020.”  Is this statement contradictory to the assumption in Section 3.0 that “AGMGs will be deployed at 6 ARTCC facilities beginning in FY19.”  (Also, perhaps change the number “6” to “six”.)  Changed to FY20 under 3.0 since the schedule walk through, we had with Reena shows that installation activities will be occurring during FY20

- Table 5, AGMG Risks:  Can you provide more detail on the potential impact of having to rerun tests in the shielded configuration?  Likewise for having to rerun tests in the horizontal configuration?

- Section 6, Related Assessments:  Should “Information Security System” be “Information System Security”?  COMPLETED

- Section 6, ISS:  Will an updated version of the AGMG BCAR specify the security level and its impact on cost and schedule?

Please feel free to weigh-in and edit these comments as needed, prior to sending to the Program Office.

I will work on getting Schedule comments in by this Friday, and the cost model questions / CRM by Monday afternoon, April 1st.

Dana and Brahim, would Monday noon be acceptable for getting your AGMG cost model CRM questions to me?  I hope to consolidate our comments and send to the Program Office by early Monday afternoon.

v/r

- John

IAO - Independent Operations Assessment

- T&E is outside of the scope of FID II according to Joe

Review CRM Comments – 4/2/2019

  - Make sure to go back and empty out formulas in the phasing columns (AP-AQ) for the parent WBS’s

    - Lowest level WBS should be the ones that have formulas

  - TR , 1.25 is adding the site spares and depot spares

Providing comments to IP&A by this Friday, or early next week

- Security piece and reaching out to Pete

WHEN DIFFUSING PUT ON COCONUT OIL – DIME SiZE

Fermentated rice water

ADD ESSENTIAL OIL

AGMG COST MODEL CRM AI’s

- Nathan to reach out to dana

- Put in draft responses to IP&A, do what I can and send it to the team for review

AGMG Weekly Meeting

we received IP&A's comments and we're working through them. Based on our first biweekly meeting with IP&A on Tuesday we’re expecting a few more. Plan is to send our responses by next week.

CRM Action Items:

- Nathan to reach out to Dana on comments #1 on IA $ included in FID 1 – why should they be included in FID II cost model?

  - We need to do it!

  - Come up with a sheet with IA effort

    - CTR & FAA FTE level support

    - For alllllllllll of us

    - IA is a subset of CTR level in FID1

- Reach out to Scott on:

  - Ancillary Equipment replacement

    - Yes, it can be all under the extended site warranty because it is part of the AGMGS – S as in the system as a whole.

    - MGMS – Media Gateway Management System (ancillary equipment)

    - Need to include the replacement $$ of the ancillary equipment in the cost model

  - Confirmation that there is no need for any support equipment (or support equipment costs) related to the diagnosis and repair of network failures or individual AGMG failures (Joe question as well)

  - Does the warranty cover the cost of shipping defective parts to VENDOR and then the cost of shipping replacements/repairs back to FAA? (Rob question as well)

    - Yes, all-inclusive to any latent defect

- Discuss with Joe

  - Confirm 2nd level training is not needed because they are already involved

    - Fid I scope

  - Why are 2.5 2nd Level Engineering FTEs required in FY2019?  What 2d Level Engineering efforts are needed prior to the FID?  Are these personnel working the entire 2019 fiscal year? (Rob question as well)

  - There are no 3.5 T&E costs shown. Will there be no Testing, to include IOAs?

    - Not needed

  - Security estimate - The assumptions list appears thorough and is helpful. Has the cost and schedule impacts of all these assumptions been included in the LCCE?

  - Security estimate - Given the uncertainty of this model and the number of assumptions, this area should get much greater attention when it comes to calculating risk adjustments on both cost and schedule. Please clarify how this will be handled.

- EOSH – Added documentation but want to make sure EOSH activities are not included in FID 1 scope if so, they will not be needed in our FID 2 cost model

  - EOSH Travel: Need to see why there was a trip in FY18 and if it happened. If they make a trip to key site, likely be FY20. Confirm this is FID 2 scope (as in, not for limited production)

  - Reach out to Dan Ungar

AGMG Cost Model Action Items:

- 3.6.2 Go over maintenance travel costs COMPLETED

- 3.6.6.1 Maintenance (warranty) - Review phasing, likely starts in FY19 rather than FY18. Also, this may continue to FY21 and FY22 depending on when the warranty clock starts.

- 3.6.9.1 Second-Level Engineering (FAA FTE) - Review phasing, this may start in FY20 for FID 2 scope. Discuss with Rob and Pfarrer regarding if there is even a PJSA with 2nd level right now

- 3.9.1.1 Shipping Full Production Units - is this a good place to have it under 3.9?

- 3.9.1.2  Site Surveys (limited and full production) - Need to investigate to ensure this is an FID 2 cost and why it wasn't included in FID 1.

- 3.9.2 & 3.9.3 Site prep and install COMPLETED

  - Will prep be done by FFSP and not be included in our cost mode?

  - Info provided by Ed is the installation piece (received for 2 sites so far)

  - Should we forget about the 30/70 multiplier

- How to ADD OMB rates? COMPLETED

- Find original UPS data for the shipping of full production units.

  - Track down who gave us that number (or source file) OR use $$ from UPS site

- 4.7.5 Training, Training Support, and Personnel Skills. COMPLETED

*** for action items 2-5, reflect the phasing with the schedule

DON’T FORGET TO TRY WITH ANNETTE!!!!!! Shake shack – chicken sandwiches

Meeting with Dan Ungar – 4.10.2019

When did the 164 hour estimate begin? Based on the cost estimate through program implementation, neither are precisely defined, based on averages of overall effort, not a lot of fine tuning

$2,000 past support – what period of time does that cover  - support for FID 1, a full work on AMS artifacts created by FFSP program

Estimate based on may of last year in accordance to the implementation schedule

Any NAS program needs EOSH to be completed – they support program beyond FID to review designed and statement of work and making sure vendor is completing

Environmental

Safety

All FAA standard sets

Input on programs FPRD ISPD, business case and implementation documentation designs and technical handbooks – bare minimum

Yet need to be included in other program activities

Aside from the activities included if you can provide a bit more detail on additional activities

The Office of investment planning and analysis reviewed our first submission of the cost model and they had a few questions regarding the EOSH inputs and we’re hoping you’d be able to walk us through the

Hoping to do it all in 1 trip – ZDC VA, provided the same estimate as all other programs at the time it includes just travel costs which is very generous – perform site visit there, refine the number as needed depending on the schedule – 1 day at the site, 2 travel days, assuming program doesn’t need follow up inspections- 1 SME

4/16/2019 AGMG IP&A Status Meeting and Cost Model Walk Through

- High security decision will be coming soon, money we have in the cost model will be a “risk” if needed, good chance AGMG would be “moderate”

- BCAR: add the bottom part of the “program on a page” into the BCAR that includes the FID II activities/timeline/milestones so it looks like the APB milestones for FID II so we can remain consistent

- Some risk that are aligned with the mitigation/strategy/RIO and risks of uncertainty

- QC stuff will go on beyond checkpoint 3

- fPR went through IAT review…?

- Send to IP&A the ISPD and what was sent to Malcom for signature

MTBF – meantime between failures

EOSH Tab – Make sure to update the page and take out unnecessary info

- Also change the rate to reflect what we have for everything else

Inputs Tab -  Make sure to take out the benefits percentage from the band rates

TO DO – research shipping

4/17/2019 FFSP Training

- This training dialogue initiative is for on-site training for personnel’s that will be responsible for maintaining the AGMG

Meeting with Annette

- Under 4.12 move from the parent level back to the baby level

- Training

  - Might have to end up separating training under WBS 4 and having two rows under 147

- Course Training (FUSA instructor cost)

- Training – Travel (FAA folks to FUSA)

- Out of the 90 techs what’s the percentage of that total will be used for attrition training?

- How many SOC’s are needed per site?

- How many students per class?

- What is the class size?

- We are cross referencing what we have in the model to the info MaryKay provided

- Ask Scott about attrition % for training

  - For the systems updates and preventative maintenance

    - For the build have 2 FUSA FTE’s, maybe 1 on 100% or 2 50%

4/18/2019 – 10 AM meeting with Scott

ILS Staffing

  - PO support 1/3 until past ISD under F&E then ops 1/5 FTE for the remainder of the life

    - Confirmed by Scott

Training Conduct

Recurring training happening at FUSA

Attrition training

  - Retirement wave is big, not sure

    - NAS technicians are 6,000 at the centers

  - SOCs needed to be trained per site

    - 15 per SOC/site according to Ed (only 6) different course, different audience and will take 1 day

  - 10 -15 technicians per ARTCC

  - 10% of everything (SOC and maintainers) for attrition

  - Need to verify that percentage with Yvonne

  - Students per class

    - 6 students like RCE

  - 2 FUSA training (1 to prep and one to lead) per Scott to be confirmed with Yvonne

  - 2 FUSA engineers will travel as well

Training conduct included in FID I – we underestimated between $100-200K

  - We assumed 1 guy for 1 week , might be 2 for 2 weeks

  - Will the risk dollars in FID 1 cover it? Yes.

  - What if its adjusted or added in FID 2 how would that look? Might need to revisit the idea of including it in FID II after determining the cost impacts.

  - FUSA will need training equipment for attrition training and need to be included in FID II and additional training materials

  - Need equipment to simulate SP voice switch

Initial training will happen at the site

Attrition training will happen at FUSA

Maintenance (on-site done by FUSA)

  - # failures per trip for individual failures

    - 5 – provided by Rob is confirmed with the rest of the team

  - Server/network Failure

    - MTBF from Tom Buono and Richard

    - 1 trip per server

    - CSA Schedule 70, pick a few servers for MTBF

  - System Updates & PM

    - 4 is high, bring down to 3

      - 1 for an ad hoc issue that pops up

      - 2 for planned

    - Risk – high 5 low 2

    - Verify with Tom Buono and Redkand – if 2 trips out for updating SW is enough (per site)

  - Testing updates, folks that are updating the systems, SW support activity at the FUSA lab, 1 sr eng full time (F&E for 2 yeats then transer to OPS)

  - Assume 2 years for budgeting purposes for FUSA on-site maintenance

  - SW support for full time built into the program. See what was done for IVSR and do the same – 1 FUSA Senior Engineer to oversee everything verified by Joe

- FUSA estimate/ROM for onsite maintenance, stick with what we’re doing

Tech Refresh

Pete’s E-mail

  - Hardware Cost

    - Server has 18-24 lifecycle

    - ½ the units will be in full operation so TR about 700 units – confirmed by Joe and Scott

      - FY2028 of the 700 unites out there, instead of 100 % of the current HW that needs to be bought, do something like 50% of the total HW would be good (new units and spares for them)

  - Development Cost

    - Redevelopment PO, Test etc, 50%  low bound, 25% most likely, 75% high

  - Training and manuals how many of the initial estimates will be updated

    - Manual will be much less than 50, its more of an output so what the maintainers will see most of it will stay the same, possibly 10%, 20% upper bound

    - Only a big change if the control system or interface changes

  - ES Site prep and install

    - Now its just one replacement for the AGMG, the cost will be the same, installation will be straightforward

    - No FUSA cost for installation, just what we’re paying for FAA

Warranty

CRM Row 22 – confirmed?

Is software maintenance cost covered under warranty?

Warranty Pays for the maintenance and repair services to include CDLS

When does the clock start?

  - It starts when the spares reach the site

  - Instead of increasing warranty cost, and just pay for more depot spares (what Dan suggested)

    - We’re fixed, don’t need new systems – they like Nathans idea, didn’t get to hear it -_-

2nd Level Engineering

- Scott will answer Wes’s question on maintenance philosophy on AGMG

- Wes asked for $200K for CTR support (if its for Angela, then Joe is all for it because she can use the extra set of hands)

HW and Warranty pricing from FUSA

- Joe will let us know if we should still assume the HW cost with is the $4,444

  - It’s been confirmed by Joe

- $120 a year per gateway

  - Confirmed by Joe

4/23/2019

Meeting with PO office and Ed on Site Prep and Installation

Site Prep

What are the actuals for the rest of the sites?

Transferred money from FID II CIP to FFSP to cover site prep $$, won’t show up in FID I or FID II about $200K total spread out to the 6 sites

Get in contact with Susan Browning

Go over phasing, when will the sites be prepped? Has all of this been completed?

What specific activities are included in the scope of site prep?

install the racks and cabling the racks, some clean up work that will be trickled down to phase 2 by AGMG

Should site prep be considered in FID II scope?

Should we have someone from FAA HQ overseeing site prep activities? (.5 of Ed’s time?)

Site Installation

In Estimate tab:

What are the estimates for the remainder of the 4 sites? Use what we have for the 2 sites as place holders for the other 4 sites

Cost model requires FAA FTE’s estimate, not just TSSC, can that be provided?

Ed will get back to us and for support CTR

Refer to row 124, Engineering Services - FAA, confirm FTE # (6, 1 for each site), phasing and what exactly they will be doing? (overseeing FUSA installation activities?)

Ed will provide

Go over row 106 – Site Surveys, confirm they are an FID II cost. Pull up email from Ed that Scott sent where he mentioned the actuals for the scope of work completed in sites ZLC and ZDV include site surveys.

Site surveys part of FID I scope

$$ that we need to

Refer to ZLC tab:

Row 27 for the lodging costs and confirm if includes the 3 persons, 4 weeks and what about the costs for the 2 week engineering activities for both sites?

What rate was used for TSSC? Are the rates below what Ed used?

| WSA | $72/hr |
| --- | --- |
| CSA | $64/hr |
| ESA | $62/hr |

These rates were provided for NVRP by Michael Kulhanek TSSC Program Manager AJW-28

What specific items are you considering when you add this contingency?

Every estimate provided by ES includes a standard 10% for contingency

Will bury it and come up with an average $ that can be used for all 6 sites

Phase 1 refers to site prep and phase 2 installation?

Site prep and install are currently less than FID I estimate; discuss.

Go over phasing for installation activities – will discuss with Reena, add Ed and Joe to that meeting

Implementation

Ask if there are any inputs or activities that need to be included in FID II, we currently do not have anything under WBS 3.8 Implementation for example materials…

Phase 1 – paid FFSP vast majority of sit prep, install the racks, cable the racks (don’t worry about it) and any type of clean up or anything left will be picked up in the phase 2 cost

FFSP $$ scope because at the time they had the money and it was part of their efforts

Phase 2 – site installation of AGMG and management system cost will be paid by AGMG

Phase 3 – FFSP cutover, cutting over new service provider

4/24/2019

AI List AGMG COST MODEL

  - Fill in Training inputs under ops

    - Instructor cost

    - Student travel cost

      - COMPLETED

  - Follow up with Rob on:

    - Latest ILSP

    - AGMG HW dimensions (weight and specific locations possibly)

      - COMPLETED

  - Update RCE #’s with #’s in ILSP

  - Check AGMG RIOs and double check that the only one we need to concern ourselves with is the high security designation?

  - Go over entire cost model and make sure each column is updated and reviewed

  - Go over IA FTE list previously made with Annette with Nathan

  - Delete latest BCAR and review the last saved draft

Meeting with Reena – AGMG Schedule/Cost Walk-through

3.3.6 and 3.3.7 are circular references, check the phasing

Software Support – Right after the hand over the system to us FY2020, move under computer resources support

Maintenance warranty will begin on 9/16/19 limited production starting in FY20, warranty for full production FY2020, and forward fund them to FY21

Move maintenance activities to FY20 and FY21

Implementation

3.1.5 is done by CEMSI , change to Factory Build and Stage

3.9.2 will be done by FUSA

FUSA and engineering costs under FY20 along with installation

ES travel??? Will we need to include that in the model?

3.8.1 FAA Implementation Planning and Control

Email from scott – site surveys that ES will be completing Ed will provide us a break down of them

4/25/2019 – AI’s suggested by Nathan

- I updated the 3.6.2 FUSA costs – please double check that and add any documentation you see fit

  - Completed

- Review the colored cells on the Inputs tab and Deployment Schedule tab to make sure they are properly colored – use the Trace Dependents button

- I updated 3.9.1 – site surveys. Please double check

- Update 4.7.5, especially with the number of people to be trained every year.

- Please review the high and low bound of every row to see if we can use something other than the standard +20%/-10%

  - How can I determine any risk bounds other than these?

- Check the transition to OPS timing – as in if it’s in F&E through FY22 it needs to get picked up in OPS starting in FY23. Check this for all things that transition to OPS.

  - Ask about 4.1 maintenance

    - In FID I cost model we have activities starting in FY 23, but in our current FID II cost model maintenance activities done first by fusa the first two years occur in FY20 and 21 which leaves a 1 year gap, what should we do?

  - SW support in F&E is from FY20 and 21, transitions to ops in FY22

  - 2nd level F&E FY19-22, OPS FY23-33

  - ISS F&E FY20-22, OPS FY23-33

- Why do we have Telco in there (WBS 4.10.4)? I thought Pete said we didn’t need that?

  - I don’t recall, but looking at the note in that file it was added because there are costs that go until 2027 and FID I only covers telco through FY21 which is reflected in the FID I cost model

  - Since ops activities begin in FY22, should we add a row for Telco under F&E for FY22 before transitioning to OPS?

- Check the Inputs tab – put a few notes for you in yellow highlighting. Things I think we can delete but want to double check.

  - Go over the 1st note with Nathan

On site maintenance cost FUSA person will be person completing warranty covered activities

MEETING WITH NATHAN 4/26/2019

- Go through the cost model and fill in gaps

  - Make sure GR&A is clear to someone who doesn’t know the program

  - Make sure the sources are updated and clear

  - RISK BOUNDS GO THROUGH THEM – ask about TR

  - UPDATE GATEWAY #’s from ILSP

  - Make sure the HW pieces are rounded up because you cant have a fraction for AGMG

  - AGMGS BUDGET TAB

    - Need to extend 6 months out for the entire table

    - Go over colored cells at the top of the page

- We need inputs from

  - Scott

    - Attrition percentage

    - Training conduct

  - Ed

    - Installation

    - ES SUPPORT

      - CTR SUPPORT

      - FAA SUPPORT

    - HQ FAA

- E-mail Joe for FID support paid by FID I but IP&A wants us to put it in there

  - CTR support total is 4.5, that’s less than the 9.8 we had in FID I

  - FAA support is less than the 5 we had a in FID I

  - ALL WE WANT IS A YES REPLY AND CONFIRMATION

  - This is not paid by FID II $$ anyway

- Tech Refresh #’s update all the numbers

  - Methodology needs to be updated

  - Based on Pete AGMG technical lead, Scott logistics lead

  - E-mail from Pete and file sent by Nathan

10 percent corresponds to the

- Finally get shipping costs!

I believe I should receive this scholarship because……

I graduated with a BA in Economics, and towards the end of my senior year I decided to take a few IT courses. During that time, I was also planning for my wedding, while fasting during the month of Ramadan. I did what I had to do in order to pass, but I couldn’t dive into the courses and truly attain the skills I desired when I initially signed up for them. One of the courses was intro to python and the other was intro to IT. My goal was to utilize the various tools and capabilities data science offers and integrate those skills with my economic background in order to prepare me for a future filled with data analytics.

I’m a Yemeni refugee who’s been working since I was 15 years old, saving for school, paying out of pocket for tuition and ensuring that my future is as secure as it can be because I was determined to graduate with at least my Bachelor’s. I have come a very long way. I currently work for Cobec Consulting as a government contractor working for the FAA. When this opportunity was sent to me by my colleague, I truly believed it to be the universe giving me another chance to achieve my goal in learning the tools that will make me a more successful analyst. Throughout all my professional and academic years, second chances never really existed, therefore, as I apply for this scholarship, I can’t help but feel that the dream I once put to rest, can be the dream that comes true.

The scholarship will impact my life in many ways:

- I currently work as an analyst and by enhancing my skills in data analytics will secure me for a brighter future within my career, like a stepping stone if you will, to play a key role in various contracts and most importantly having a solid background of skills as I climb up the ladder in this male dominant field.

- My time will be used wisely because often I have down time and because I have many dreams and aspirations, I’m all over this place. By spending time gaining analytical skills I will be focused, driven, and the many paths I want to take, this scholarship will grant me a paved path just by it being an opportunity available to be and aligning with my goals in my professional career.

- It will challenge my current knowledge and skills as well as enhancing what I already know about data analytics.

I hope to gain the skills and knowledge required to move climb in my professional career. I hope it makes me want to learn more about data science and more about myself along the way.

I wanted to inform you that during the month of Ramadan, I will be going into the office for meetings and events, but will be working remotely, and available to go in whenever needed. Thank you so much for understanding!

Convo with Tia

Tracking tool that tracks the baseline by CLIN

Tracking the spending habits on the program

Started to input in Cobra but the program was cancelled, it was preciously in Cobra but we don’t have that tool anymore

Amy compares our EVM workbook and Dan’s summaries of the invoices

This was mainly for Amy’s use

We’re no longer updating it because we will no longer receive actuals for NVS

Same initiative for new contract

Two types of communications involved in the FENS program :

The voice

The data – radar feed per analog, turns into digital signals

Time division multiplex provided by service provider or even local carriers, provide services at a discounted rate, they are converting into internet protocol base (IP), FAA infrastructure is advancing so all TDM will be converted to IP in order to use wireless and internet based in order for them to be in next generation

26,000 services that need to be converted – 16K is just voice the rest is fate, FENS will provide the conversion for the 26K circuits to have IP capabilities

IP based circuits can provide the ability for info to go to multiple sources, and can receive feeds from multiple sources as well

Also can change the routing is a benefit of having IP capable communications system

The growth is not linear, its exponential

Potential challenges:

- After the IARD they will issue a SIR for vendors to bid on the work, affordability issue

- Scheduling of the program, they want it to be done as soon as possible but it requires time

- Consider parallel operations, both TDM and IP have to work at the same time before the final transition can happen, this cost is not correctly captured either, will need special construction for the fading of TDM and integration of IP – this is a cost issue and a schedule issue

- Software: 3 alternatives

  - Integrated, 1 vendor that does all the work

    - Provide vendors realistic time frame

    - Software design network – we can have all the functionalities, and be able to have a network channel that is a paid service, and ping over the network to make sure the equipment is operating properly

    - Edge routers – instead of going through the network esp f there are a lot of traffic, the edge routers would provide the ability to get to the destination faster

    - Legacy systems in the FAA are not IP based, need software development to convert TDM to IP

  - Separate people who provide the bandwidth, like service providers and people like sisqo to put in the equipment and do the work, we pay for service, multiple vendors for each piece of the work, one for data, one for HW, software etc

  - Have 1 integrator and have the gov’t be responsible the equipment from the vendor

Exit Criteria’s

Things that the program could not resolve but are keeping in mind to eventually or possibly resolve

What part of the investment analysis process is FENS on currently? IARD, FID?

IID – Initial Investment Decision in June

Where are the lines of communications?

Voice and data from the pilot to the ground station that DataComm is over the satellite, port that the FTI plays, data or voice gets transmitted from one point to the other, voice and data from ground to ground (ARTCC to ARTCC, TRACON to TRACON) – this is just NAS that FTI’s will support – only.

For the BCAR we need to include a snap shot of the deployment schedule, so ill be reaching out to Reena and a few others to work on that

Nathan AI for Sukaina 5/2/19

- Double check column F of Estimate tab

  - COMPLETED

- Double check links on Budget Summary tab and fill in CIP values, row 10 and check CIP  # of A34.01-02 (write source for CIP under table).

  - D:\Dropbox_new\Dropbox (Cobec Consulting)\Employee Resources\FAA Resources and Guidance\CIP

  - COMPLETED

- Vendor Summary – make table below the TY table to show RATY

  - COMPLETED

- Fix AGMG FAA FTEs and CTRs tab

  - COMPLETED

- Changes to Estimate tab – copy and paste values for the 3/5/2019 column and write notes regarding the reasons for the differences. Make sure the WBS includes ALL the WBS elements from the 5/6 estimate

  - MUST COMPLETE LINE BY LINE SINCE FORMAT HAS CHANGED

  - DID NOT WRITE DOWN THE REASONS

- Add source to FY19 LODGING AND PER DIEM

  - ASK ANNETTE – SHE PROVIDED THIS WORKSHEET FROM NVRP(?)

- Go through IP&A CRM and make a note of any items that we have not yet satisfied.

- Can we delete this tab: AGMG Site Prep-Install Summary

  - Yes, deleted

- Add source to 3 purple tabs. I think we should be green, yes?

  - Yes, changed to green and added sources

- Can we delete this tab: FUSA (MET) Lab

  - Yes, deleted

- There’s like no GR&A around the shipping costs – please add.  Needs to be enough info so one can use that info to go and get the same costs you did. Include what inputs you needed (weight and/or dimensions and shipping to/from location?) and what website you used and what date you accessed that website.

  - Completed

- We didn’t have any PM FAA or CTR for tech refresh so I put something in there – remind me to validate with Joe and Amy tomorrow

  - NOTED!

- All FTEs in Estimate tab need to be linked to AGMG FID II FAA FTEs and CTRs tab. I added Implementation management to that tab and linked them.

  - Added OPS maintenance FAA FTEs which we need to confirm with Joe and Amy tomorrow, linked FTE’s to the tab

  - Might need to spend some time tomorrow working on linking them ALL?

- Check source for lodging and meals – that seems low to me.  Is this an average of the yearly or was a specific month chosen?  Add source and relevant assumptions to this tab.

  - Would need to ask Annette for the source

- Estimate tab – in rows 124 and below add placeholder for FAA FTEs – right now it just includes TSSC (CTR support)

  - Only in row 124 and below? Why not for each site?

5/8/2019 – Action Items

- Finish formula excel sheet

- Add tables in BCAR to the cost model

- Add the snapshot of the implementation schedule to the BCAR with verbiage

ACTION ITEMS: 5/13/2019

Reach out to Amy send it to her and show her what we have and ask her how can we modify it in order for it to be useful to her

Call – send – same format as before – take a look and lmk what we can do to make it useful for her (i.e format)

Add BCAr tables to the cost model

Phone: $88 23rd

Gym: $136 the 3rd

Car: the 30th 217$

Best buy: $100 the 2nd

Engineers – focusing on the development of the software and the hardware and making sure it works and that it meets FAA specification/requirements, approve technical manualsl

Logistics – worry more about the sustainability of the system and any maintenance, training, training manuals technical manuals, site maintenance, depot maintenance, sparring, site spares, depot spares,

Implementation – when a system arrives at the sites, will racks need to be replaced? Cables need to be replaced? Anything that needs to happen at the site prior or during installation. Site surveys assess what needs to be done in order to prepare the sites for installation.

- FAA personnel, Ed Hand, Mary Kay

Program Management – need to make sure the different players are coordinating amongst each other, and the contract management piece like involving for HW, travel arrangements, financial planning and execution and coordination amongst the different teams

- Amy, Joe, Clarissa, Dan, COBEC, Noblis

5/16/2019 – STVS Cost Model Migration convo with Annette

TVSR – Name of the program in the FAA through which voice switches are bought and installed.

- Terminal Voice Switch Replacement

- IVSR – Interim Voice Switch Replacement (newest VS)

- Only voice switch that is still in production

- ETVS – Enhanced Terminal Voice Switch

- STVS – Small Tower Voice Switch

- RDVS – Rapid Deployment Voice switch (RDVS I, II, 2A)

- All four types of terminal voice switched are part of the TVSR program.

- ETVS, STVS and RDVS are the older systems which are either maintained or replaced by IVSR

- Every airport will have one of these voice switches.

- The type of voice switch and # of positions are determined by how many controllers there are and the air traffic capacity.

All airports will have Voice Switch ByPass (VSBP), that’s the back up switch in the event that the main switch fails, then this is the back up that will maintain operations

STVS Cost Model

Non recurring costs – FY19

Deployment costs – FY20 but will be phased out per site based on the deployment schedule

128 switches that need to be replaced

STVS – voice switch

HUGE HARDWARE!

For this its just a tech refresh for the existing legacy STVS

Will be receiving updated estimates for northman grumpman – they do the maintenance for the STVS right now, they bought the company that manufactured the HW for STVS, they developed the technology to update the STVS

5/20/2019 TO DO LIST:

- Respond to IP&A’s CRM to the cost model

  - COMPLETED

- Fix calculation in BCAR Tables tab in AGMG cost model.

  - Copy and past tables to the BCAR

  - Add more verbiage to the roadmap

- Read EA for STVS model

- Continue working on the STVS model

Decommissioning

1 hr per gateway

1 trip per year per artcc

We will need travel costs, 1 hour per box

BCAR – sent out for internal review yesterday, after we receive comments from the team we will adjudicate them before we submit to IP&A

(airfare + (perdiem * # days/trip)) * # people traveling

so you would have to multiply lodging * number of nights

and then meals * number of days

and remember that for travel days it is 75% of the meal allowance

so if the trip length is 5 days, including 2 travel days you would multiply meal allowance per day * 2 * .75 to figure out the meals for those two days

(airfare + (# nights * lodging allowance) + (2 travel days * meals allowance * .75) + (# full days away * meals allowance)) * # people traveling

June 6th, 2019

Cost Model – IP&A plan on providing us with comments by tomorrow, we will adjudicate those comments right away

BCAR – We sent out a reminder to the investment analysis team hoping to submit it to IP&A tomorrow if not, then Monday the latest because…..

Checkpoint 4 – with IP&A is on Tuesday the 10th, we should have sent them:

- The finalized BCAR which incorporates IP&A’s previous comments in addition to cost and schedule tables

- Acquisition Program Baseline – draft of the APB document

- And a discussion regarding the status of deliverables needed for FID will happen during this meeting

June 11th, 2019

AGMG IP&A Checkpoint Meeting # 4

Cost – We are still waiting for ancillary TR costs, will be updated in the next submission

Submit cost model one last time by Friday the 14th

BCAR – Comments by 6/14/2019; might need a breakdown of the table as opposed to the budget summary table

Readiness for Review Cycle:

June 13th, 2019

Action Items

- Complete Table 3 BCAR table and add a column for the % of the total and then insert into the BCAR under table 2

- Continue working on the F&E extended funds tab in case FFSP delays their effort

- Prep changes to estimate tab per Nathan’s e-mail

- Fill out AD HOC form an submit to Andranae for ICEAA Luncheon scheduled for July

ICEAA Action Items:

Send the following to Ann

Cost/Schedule Crosswalk with Reena

- Completed for AGMG

AGMG Cost Model Review with Amy/Joe/Rob

- Ancillary Equipment TR Shipping $

  - Shipping price included in the cost? Don’t know

  - Percentage of the shipping cost depending on what we have just like we have done for the HW for ancillary equipment

  - MGMS are 2 racks, 15 gateways make a rack – it’s like shipping 13 gateways ?

  - Total number of gateways / # of racks – 18 gateways per rack (includes 2 additional spares) shipping costs for 18 gateways

  - Racks per site

    - 16 - dc

    - 12 – Denver

    - 16 -Jacksonville

    - 6 - Salt Lake

    - 16 – Kansas

    - 18 - Dallas

- Action Items

  - GNA – General Administrative Cost: 26.5% included?

  - BOM Fee – not included

  - ILSP dates are more to the right added risk around training just in case but the more accurate schedule is what Reena has

Perfect!  I need the following information from you:

- Speaker’s Bio (75 words)

Bryan Anderson is a consultant with Cobec Consulting, focusing on operations research and software development. Recently, has helped develop several data systems and supporting the FAA’s IP&A operations research group. Prior, he was an Industrial Engineer improving supply chain operations for a national grocery wholesaler. Mr. Anderson’s academic background includes a BA in Economics & Mathematics from Augsburg College and MS in Industrial and Systems Engineering from the University of Minnesota – Twin Cities.

- Presentation Title

High Maintenance: Topic Modeling the FAA maintenance system for common activity discovery

- Presentation Abstract

The in-service maintenance is often a major cost driver. This paper explores an innovative approach to identifying maintenance trends in the Federal Aviation Administration (FAA). Using NLP and other Machine Learning techniques, the FAA’s RMLS maintenance text data is correlated with the ITWS weather data. The session goal is to cover one way on how to think about NLP in a cost setting. Followed by implementation with Python and other data science technologies.

- Specific location (include any information on parking/metro)

600 Maryland Ave. SW Suite 500E
Washington, DC 20024

Metro accessible and conveniently located at L’Enfant Plaza via Green, Yellow, Silver, Blue and Orange lines

Parking is also available for an hourly rate – validation not applicable.

To answer your questions:

- You can send out emails and/or advertise on social media in whatever format you want

- Once I get the info above, I will send out the invite via our ICEAA Gmail account to our ICEAA mailing list (includes members and non-members in DC area)

- We can work food however you like – if you want people to order specific things, I’ll include that in the invite.  Usually I just get a count of how many people want lunch and then get a variety of sandwiches.  Doesn’t really matter who orders – I can coordinate with you a few days before, once we get a good head count.

- Yes, July 24th works for me!

6/19/209

TOM $ - Questions for John Heiston

- Confirm this is referring to the dollars that are used in F&E before transitioning to OPS

  - Transition to O&M whatever is funded before OPS

  - What is the impact on the ops like TELCO

  - Get a better idea of what their TOM request is?

- Does he want separate lines for FAA FTE’s and the remainder of activities

  - BREAK THEM OUT if that’s okay

- Does he want us to separate them out by the year or just have the total for F&E $

  - By fiscal year – separate that out

Double check with what mary kay sent before and email nathan mike and Annette with what cost elements those risks effect ( like HW – high bound 30% because of risk 1,2,3,4)

STVS Cost Model Walk Through

- Format WBS

- Update Staffing sheet and link to estimate tab

- Add QTY’s (# of sites) to the corresponding WBS elements (phasing column – make sure to break them out by year)

- Migrate STVS activities from NVS cost model and make sure to bring over associated back-up sheets focusing only on WBS 4.0  (for FAA FTE’s, use most updates band rates and data that we have for AGMG from the Economic Factor 2019 file)

  - Add as much documentation and update is as I go as detailed as possible

NVS procurement – scalable switch, it can go into a smaller tower/medium tower/ARTCC’s, replacing all those switches.

What do we do with the legacy switches?

STVS – is facing a sustainment issues because the voice switch is so old that a lot of the parts are not maintained/manufactured or even available, when something breaks and the logistics center does not have these parts anymore, what happens now? FAA with this initiative, Technology Refresh, find the best way to update those switches. Bill can use Northrom Grummann and have them replace the switches with their latest switch.

Any additional functionality are considered incidental – find technologies as close as possible to the legacy system. NG has switches that are similar with additional functionalities.

A TR needs to be as close to a form fit function as possible for it to function. Everything else around the systems is the same (reuse racks, cables, etc)

STVS process (practicality) – voice switch is required so that controllers can communicate from air to ground and ground to ground.

AGMG – an interface with the voice switch with the voice switch that the FFSP will be using at the 6 sites, AGMG does the conversion to the IP. The legacy still operates through TDM, AGMG will be the solution to converting that process to IP.

STVS – FID May FY21

- ACAT 4 TR to determine JRC Checklist

- CCSW Procurement

- Three ICSS’s (legacy voice switch) in the Alaska Flight Service Stations- probably a new procurement for them

  - 14 STVS’s – possible to replace the 14 STVS’s instead of TR (likelihood is very low)

Sukaina,

Tomorrow can you put a table that includes all of this:

FUSA FID 1 cost (TY and RATY)

FUSA FID 2 cost (TY and RATY)

FUSA FID total (TY and RATY)

IGCE FID 1 cost

IGCE FID 2 cost

IGCE total

I want another double check with these #’s to make sure we are covered.

Thanks!

Nathan

1st level maintenance which already includes travel

No cost in FY19

Touch base with mike/Annette – before the meeting

Waterfall for TOM activities? WBS Waterfall?

June 8th 2019

Update BCAR and Slides based on Budget Summary Updates Nathan just made

All don’t go operational until FY21, FFSP won’t come in and make them operational until FY21, that’s why we have them transitioning in FY23, paid in F&E for the two years, clock start when the sites are operational, we have to pay the rest of FY21 and 22 for the two years of transition. Activities will still be happening, it’s a matter of who will pay for them for the two years.

IP&A Biweekly Cost Status Meeting

Purpose of this meeting is to go over action items and making sure we close them out before we go to FID next week, the 17th:

We’ll start with going through the questions John sent over to us:

- Outstanding questions that John sent over to us

  - TOM funding/phasing

    - There’s been an e-mail exchange between Joe and Jordyn to clear the air on that, but are there any questions on the TOM funding based on Joe’s response before closing it out……we want to make sure we’re all on the same page...

  - Status of the AGMG FID 1 activities

    - Reena to address

  - FID 1 CIP and obligations (bring up the email)

    - What was sent to us in the CIP table includes the only AGMG FID 1 CIP – Space data integrator is not part of our CIP – different CIP number

    - Regarding the obligations and expenditures part of the question, we sent it over to our business manager, Amy Lopez, she’s the one that can validate if it’s correct and she will get back to us on that

- Status of IP&A’s reviews and briefings – any issues

  - Ask if they will immediately contact the JRC when the IER and CFO concurrence is complete….

- Does anyone else have any questions on any of the JRC deliverables…

7/10/2019

STVS Cost Model Meeting with Annette

Action Items:

  - Combine the following tabs

    - Switch count by year

    - Legacy Voice Switch Quantities

  - For any tab, make sure to take out any other cost reference besides what is applied towards STVS

  - Validate STVS quantities with Bill or Jamie Patel

    - Forecasted IVSR deployments replacing existing STVS towers

  - Determine cost estimate time frame

3020 hamaker court, unit B111, Fairfax

  - n actuals

Site technicians: are on site and are responsible for site maintenance of a variety of equipment. They don’t only focus on the VS they could be responsible for the recorder, phone, anything that deals with voice communications.

Responsible for on site systems. They pull parts out if needed and replace with site spare, ship broken part to repair at FAA depot at OKC or vendor of the depot is there.

Site spare: at the site

Depot Spare:  at the depot (could be FAA or vendor) stock sitting on the shelf of additional spares

2nd level engineers: national team that is either at OCK or Atlantic City ARTCC team are in Atlantic City, terminals are at OKC.

IIARD May of 2020 – FID won’t be until FY21

ICSS – Voice switches

Denro + Litton – Manufacturing companies for these RDVS VS

Fix links, fix phasing column

FUNCTION + ALT + F11 is for fixing the cobec cost model, debug and hit run, then it will point the error out

8/2/19 – TVSR Cost Model

TO DO LIST:

- Continue moving over activities

- Follow Build up logic

- Fill in Column F (CTR/FAA/VENDOR) to group activities

- Jot down questions

QUESTIONS:

- TVSR Summary Tab

  - Need to review phasing with bill since the phasing begins in FY18, how do we phase the cost model since that’s not going to happen.

  - Is everything on there being done by NG?

    - They should all be coming from NG

- Estimate Tab

  - FUSA?? WBS 3. 4.1 – again under warranty – should it be NG?

    - YES, because the vendor for IVSR is FUSA

  - Why isn’t there a transition from F&E to OPS? Activities under both buckets are occurring simultaneously

    - Sites are already in the field, people are on site at each of the facilities -OPS

    - F&E part is if more activities are required because it’s a TR

FUSA – IVSR

NG – STVS, RDVS, ETVS

VSBP – Find out who the VENDOR

FOR TUESDAY’S MEETING WITH BILL

- Will need summary sheets for each VS

  - i.e one for STVS, ETVS etc….

  - Move the TVSR legacy summary sheet over and duplicate the table so that each VS has a summary table – use same formula, adjust as needed

  - Below the summary table add a table that distinguish between the vendor/CTR/FAA

  - ESTIMAT TAB – column D – fill out and bucket based on VS

Meeting with Bill on TVSR Cost Model

- Go over back up tabs

  - TVSR Summary

    - Go over phasing with Bill

  - STVS TR

    - Go over inputs

    - Take a look at inputs tab and confirm phasing (pushed out by 1 year, starting in FY21 instead of FY22)

  - IVSR Deployment Forecast and Switch Count by year (mention we need to update them)

    - Will the quantities change?

    - Will they be pushed out by a year?

  - Go over F&E Staffing (FAA and CTR)

    - How many will we need, go over what we currently have

  - Estimate tab

    - Do we need any FAA FTE’s for SE activities under WBS 3.3

      - What about CTRs for the other VS’s

    - Under PM WBS 3.4 we have CTR, FAA and Vendor PM’s for IVSR, but not the other switches…..ask if we need FAA/CTR FTE’s for the other switches

    - Under 3.5 are we going to need to add T&E activities for the rest of the switched other than STVS

    - Any activities under Logistics WBS 3.6 support for any of the VS’s?

    - Training WBS 3.6.5, we currently have inputs for STVS and IVSR, will we need for the other VS’s?

    - 3.6.6 will spares be accounted for the rest of the VS’s besides STVS and IVSR?

    - 3.8 we don’t have any implementation activities

    - 3.9 Installation are we going to need to account for installation activities for the rest of the VS’s besides STVS and IVSR?

Ask: Are we keeping this under the TVSR current CIP?

Meeting with Bill Notes:

Complete the ROM and ACAT form

- ACAT is going to be for STVS only for now

- Might be able to go to ACAT 5 ( meeting the 20 million cap) b/c of # of systems and that it’s a simple program (replacing ones that need to be replaced and take into account new towers that will need voice switches

- ACAT TR – Program Portfolio

  - ETVS

  - STVS (have the most info under this VS)

  - RDVS

    - SUB ACAT – TP2 is what we are making a case for because we think its greater than 20 mil but less than 30 mil (so we don’t have to write a bunch of stuff for it)

      - Includes ISPD Lite

      - Shortfall/Business Case

        - Stake holder Gov Body will go over these deliverables

- They don’t tell us what are the forms for this specific type of ACAT

  - We need to fill out ACAT form at the lower program portfolio level

  - 1 sub ACAT TP2 level (STVS under program portfolio level)

  - Don’t have enough for the rest of the voice switches

    - Only doing STVS

    - Go to JRC next year (2020, and hopefully once)

      - Portfolio is JRC

      - Deliverables like ISPD Lite and Shortfall/Bus Case by stake holders

- We are ONLY under the TVSR CIP – not a new one

Base line skating in at aroind $371K which includes:

- Hw protytpe - HW itself

- Design for the boards – suject to a little more for refinement

- Engineering work

- Assembly of the prototype and demonstration

After that we have NRE Engineering at around $6 Mill

- Production NRE (NRE Umbrella term – what needs to be done should be done)

- Big money to productionize this

- Logistics work

- Engineering work

  - Respinning operating panels

  - Native IP switch using the same form factor (push buttons to start)

  - All of this would be included in the kit…WHAT KIT??

Prototype the system to send to OKC – won’t be included as NRE

Getting a Task Order from NG end of the prototype effort done by NG- what did they do for the money, and how much production cost will look like: Bill will send it over to us

- HW

- Site Spares

- Depot Spares (we would determine it through provisioning guidance when NG and AML get together)

What kits are they talking about? Is it important for us to know for the cost?

- Installation

- What if NG has to go to the first 10 -20

  - If we had enough positions to augment the installation?

  - NG would arrive Monday and preps – install Tuesday night, hang till Wednesday and leave Thursday morning (be conservative for 5 days) covers installation, on site training, etc……(1 trip PER)

  - 1 person out from NG or 1 2nd level engineer (either/or not both) will have some one local with NG if NG personnel is coming

    - Same time frame for 2nd level

    - All work off hours

    - Can get them done in chunks instead of going back and forth

- Training tech ops folks

  - Training wont be so different

  - Bill wants to work with the AJI guys about it

  - Air traffic guys won’t know any different – just using buttons

    - Configuration terminals can be done by CDI are the formal OJT course (might have the wrong acronym – CDI??)

  - Tech ops line 19 in STVS TR might not be needed by the tech ops guys do need some sort of training

  - They’re training will have to be updated – they are used to STVS

- Look at how much $ will cost NG to go to the sites for installation (jerrys comment/question to think about)

- Supple support

  - Going to get a new computer for STVS (modern desktop PC with an actual hard drive)

- HW – more work will have to be done, not sure how much the updated costs will look like

- Period of performance TO end of September

  - TO report

  - Bill has the HW $’s

  - Wait for data before submitting ACAT form…..better for us, based on a design demonstrated in a lab. Work on refining so it can be a better presentation

- NG not the only vendor????

- Some data can be provided by Bill (ASAP – follow up if necessary)

  - In process work – how much did NG burned to date to track $371K which includes HW (around 10 boards)

- Bill will go through the logistics plan

- Total number of STVS’s out there 120-130 (we have 128)

  - Not that many left to be replaced/refreshed

  - Alaska will have its own ROM/Cost model and it would be it’s own program – justify an acquisition program to replace everything in Alaska it will be much easier

- JRC Checklist items will go over with Bill

  - Will send over briefing

STVS TR Tab

- Rows 27-29 will be deleted (ask bill about row 27 – make a note of it

  - Fix the linkage to the STVS site quantity (128)

- Voice switch count – update accordingly (put in place holders for now)

- GO THROUGH COST MODEL

- Have just an STVS SAR – without guidance but with questions

Ask Nathan:

- Whether we should push out the retrofit? Do we assume we are retrofitting 17 in FY 20 or will the NRE effort

- Assuming that the additional NRE effort happens in FY20 , do we assume that these replacements will start the 2nd half of FY 20 or do we push it out to

8/12/2019

Action Items

TVSR III

- Go over Bill’s PPT and update the JRC Checklist

AGMG

- Go over the AGMG FID 1 cost tracking wkbk, and figure out what to do for AGMG FID 2 tracking costs

- lso think about whether to include the risk adjusted or non-risk adjusted coste stimate numbers in those tracking tools.  It seems to me that we should include non-risk adjsuted numbers so we can track the risk (management reserve) separately b/c the program office needs to report on those numbers

- So, in summary, please work with Mike for those 2purposes and we will all review together. As in, come up wtih a proposal for how to do that

8/13/2019

Conference Planning Committee  Meeting

Conference Planning Help!

Hello Team Cobecall Team,

We are looking for people interested in helping plan our conferences and industry engagement (remote and client site employees welcome).

As you may have noticed, we are becoming more and more engaged with industry – attending numerous conferences for many purposes such as training, industry engagement, networking, recruiting, and business development.

We need help planning, organizing, and forecasting which conferences we go to.

This team, or Conference and Industry EngagementCommittee, will mostly operate as a self-managed team – in this case, meaning those who volunteer to be in it will work together to: define their roles, manage their workload, determine success factors, decided on how and when to communicate with who, how best to track and report their work and progress, and how to engage other Cobecians, and collaborating with ALL focus areas.

Some things that need to be done:

- 2019

  - Track, and document Conference attendance to date

  - Document Conference outcomes

  - Immediately start planning for conference attendance for the rest of the year, especially near term events:

    - ATCA!! We are attending ATCA this year (October) and have reserved a booth….now we have to plan for what we show there, if we need new booth and marketing materials, etc.

    - ICAO General Assembly in Montreal at the end of Sept

- 2020

  - Plan for 2020!!

  - Things that come to mind:

    - Assess what services we are offering and where to best push them and match them to conferences.

    - What’s the scope of this team? How does something that could be a large effort such as training fit into this?

    - Map services to clients we want to target.  What conferences should we attend to break into a new client/agency or how to expand a current one.

    - What conferences do we need to consider for career advancement and professional trainings?

    - Work with ICEAA Conference committee to help plan ICEAA 2020

    - Develop budgets and communicate them

We need to kick this effort off soon with a focus on the ATCA conference and the ICAO General Assembly!

Direct message Mary Wroth and I (via teams) if you are interested in participating.

We plan to hold a kick-off next Tuesday 8/13 @4pm.

Cobec’s Services – what services do we provide? What do we want to enhance? Discuss and come up with a concrete list

- Scheduling

- Logistics

- IT support

- CeBOK rewrite for the industry

- Cost

- System’s Engineering

What other areas do we want to expand in?

Training, what can we do to engage in conferences or recruiting events?

Develop budgets for the conferences/events and communicate to team Coin

ICAO – Trianual assembly all of the highest-level decision makers in aviation and transportation from all around the world

- New director general class

- How to introduce cobec to the rest of the world

- Can have a booth for 2-3 days, and a 30 min presentation (good opportunity to introduce Cobec and it’s story)

- Give us insight on where the best opportunities exist

- Have a few messages to present ourselves

ATCA

- Cross over in terms of what we show in ICAO but tweak a few things

7/17/2019 – AGMG TRACKER (mini cheap EVM tool)

Labor

- LCCE – AGMG Budget (FAA$)

- Base year and risk adjusted with risk % added

- Looking at the costs, hard coded in from what we had before

- Option year vs Fiscal yea

- FUSA actuals

  - Invoices that show where money was spent and we track it in excel file

  - Look within invoice summary to see what month the work is being done (top left is when the invoice was sent and top right when payment is due)

- FID 1 labor Cost comparison (red spots is what we need to update/don’t have data just yet)

- Projections

- Task order will be sent in a file, look at what is relevant or recent, and check the dates, we re concerned with the revision portion of these task orders

- Make sure to see the dates and split amongst those months

- Go to the labor and odc cost comparison and add the there

- Time frame, might need to get help from rob

- Projections are what was expected to be added but we are tracking it since that time has passed

ODC

- ODC comparison sheet will have the ODC costs split out into buckets

- Different tabs for the various buckets such as materials, travel, etc

- LCCE – what we had before

  - 2 LCCE ODC tabs

  - One has risk included – by the year when moving it over to cost compare sheet, split over the 12 month period and inflate

  - Does not have risk included – travel and other costs by month

  - For materials for example, it was bundled up in its own tab (Materials tab)

- FUSA Actuals - what we receive from the vendor

  - No break out, bucket as materials

  - Figure out how to track these buckets, manually input

- Projections – received from Rob or Connie Blaire (most likely Rob)

**** Difference from LCCE labor and ODC’s, ODC’s include risk, LCCE labor did not, Mike had to add it

Dan Pfarr – will send CTR support $$

- Take what is sent, copy paste, and bucket (non vendor activities)

- Will include non vendor activities from the LCCE – risk adjusted and inflated

- Tracking started in April but the tool started in June

- Comparing the LCCE to what Dan sent us (considered as the actuals for non vendor activities such as CTR support)

- From Dan

- Only care about the “Actuals” tab

- Bucket them and sum what he splits out in our tracking tool

- FID 1 PO Cost comparison which compares the $$ like the other cost compare sheets

  - Inflation is added here in RATY, LCCE PO costs have RABY$$

Summary Tab

- Divided up between cumulative and sum

  - Cumulative from the same sheet

  - Sum is being populated from the cost comparison sheets

8/13/2019 AGMG cash flow meeting

- What we planned to give FUSA and what FUSA is pricing, we should pay attention to this!

Comparison Charts Tab

- Line 103 – prime labor, fusa labor, LCCE risk adjusted dollars minus the actuals from invoices to see what the difference is….LCCE – ACTUALS of the same month…by month

- Dan has a cash flow breakout sheet he used for NVS

- NEED to track is differently by including EVERYTHING not just FUSA and include risk dollars by the year (verify the risk LCCE’s numbers are the same that we provided them with)

- Pull the risk dollars element to the comparison chart

- Fusa is over burning but not showing the work for it – paying more using more risk dollars

  - we want to push FUSA’s price down because they are behind schedule

- to pete’s comparing actuals and what they thought they were going to spend, we have that towards the bottom of the chart

- FUSA will ask for $$ if they are behind – we are going to track to see how much they are spending where on a monthly basis to track what they request and what we are willing to approve

  - We need to track how much labor or $$ is being spent where with FUSA

ENTIRE WORKBOOK

- Show HIGH level numbers…AKA DUMB IT DOWN

- Our baselines vs our actuals vs projections

- FUSA, EPICS and ES where $$$ is going

- Work to present the data

- Have to know by functional area so we know where we are to easily point it out (this is how much this was costed to do, this is how much we actually spent, this is what we have left over or under )

- NTEs for FUSA projections, Amy’s way for PO office??? Ask Mike put a % for the NTE’s for risk

- Who is Tracy? How do we make sure we are all using the same #’s

- We have obligations, orders and actuals our workbook does NOT have obligations on AGMG they are pretty much the same like obligations & orders

- TABLE IN THIS WORKBOOK THAT TALLIES UP ALL THE ORDERS TO COMPARE TO THE OBLIGATIOS – TALLY UP THE REVISIONS TO THE TASK ORDER

- Do we want the risk included for the LCCE stuff

DAN AND AMYS

- Separate out ROWS 17-21 in Cash Flow tab (need to be broken out) we need to update this numbers

- Use the same sources in order to use the same #

- We will add more things to their existing spreadsheet

- We send projections for FUSA and non FUSA stuff as well and risk $$$$ (read notes above)

  - Based on actuals

- Track risk money by functional areas

- If #’s line up we use what we have in the cost model if NOT then use the ratio in the ROM

- Break down the risk and see where its divided up

- Connie takes the invoice and manually enters them on the spread sheet and that’s what she sends out

- FID 1 limited – testing and SW development and CDRLS, everything is FID 1 except for full production

- FID 2 full production

- Projections – 1 projection as to what the program will cost in the future

8/20/2019

TVSR III Review

- Go through the cost model and:

  - Highlight numbers used in back-up tabs

- Determine which tabs need updated information since they are all sources from the legacy case

  - At the same time go through which ones are analogous to NVS

    - Go through with Annette to make sure that we will still be using them or will these sources be replaced by another source

ACTION ITEMS

- JRC Website and get the tailoring documentation

  - List our requests and why

  - Ask our questions too

  - Should the tailoring be talked about at the AED briefing, Bill is updating the AED presentation – do we talk about the tailoring request

  - FIND THE FORM

- Document for tailoring request

- Another document for the justification of why we want certain deliverables tailored

  - Have additional notes

  - Have questions

  - If the JRC item description says that it should be included in the ROM costs, can we still tailor it?

  - Hoping the form will have a section for justifying these documents if not then we will have documents

TVSR III

- Add a tab that has like the “Budget Summary” for each, mainly for STVS

  - Maybe have that at the bottom of the of the STVS budget summary tab

8/26/2019

Meeting with Rob/Joe/Mike/Nathan – AGMG TRACKER

LCCE TY and LCCE RATY is what ill determine the management reserve (Non risk dollars – risk to find the management reserve)

- Add another tab “Management Overview”

  - Where are we against the roll up total, spent a certain amount for fid 1 and 2, compared to the model …. A much simpler overview…..

  - ACTUALLY THIS EXISTS ON THE BOTTOM OF THE SUMMARY TAB ***

- Theres another tab for tracking labor

  - One of the newer ones

  - To track the projections – more for Joe, based on the WBS elements on the invoices, just have it rolled up

- Chart tab

  - We want to change it to what the NVR #’s are using, they should be the numbers from the cost model to track the management reserve – to make sure we’re on the same page- LCCE are the cost model numbers.

9/3/2019

TO DO IN TVSR Cost Model

- FIA Efforts for RDVS and ETVS

  - Where to place efforts?

  - Complete IA effort tables for RDVS and ETVS

- Summary Tabs for RDVS and ETVS

  - Create similar tables for RDVS and ETVS in different buckets much like STVS summary tab

  - Figure out what the phasing is like for RDVS and ETVS to know where to place costs

- What are DMS Studies?

  - Diminishing Manufacturing Sources

  - Studies that entail determining if there are manufacturers available that still have parts in production

  - NG SE line

AGMG Cash Flow Questions:

- FUSA LABOR COSTS

  - Are we including TR activities and $’s?

  - Should the projected FUSA labor costs be included

  - On-site prep: We must bring in the material ourselves through the front door to avoid the “handling fees”

9/17/2019 – Meeting with Bill and Marie on the TVSS JRC Checklist

Tailoring request

- We will need to submit with the request because we won’t be really using the JRC checklist to it’s fullest due to the nature of the program

- For Tech Refresh

  - Need 5 artifacts?? Working on the security assessment will be done by the end of the year

  - Early December completion of all the artifacts

  - System authorization briefing: SAB

  - System characterization document: (SCD)

- ISD – doesn’t apply because there’s no process for it

  - Cover it with 2nd level engineering work

- EP: what can we include? Its at the CRD level – Marie will double check what is required

ACAT

- Need an ACAT prior to IARD for STVS TR

  - Marie will reach out to Kathy

Cost Model Discussion

- STVS Training Mods and Tech Manual Mods

Nathan’s Quotes

- To be unclear is to be unkind – 9/12/2019 1:14PM

- MOVING ON

- Cleanliness is next Godliness – so please be Godly – 9/12/2019

ICEAA Happy Hour Checklist

- Supplies

  - Napkins

  - Utensils

  - Plates

  - 4-tiered dessert stand

  - Bowls

- Decoration

  - Mini Mason Jars

  - Flowers

  - Table Covers

- Food

- Drinks

  - Cocktail: Andrew

  - Beer on tap

  - Wines/Prosecco/Rose

  - Water

  - Canned sodas in mini fridge

- Music

  - Background music: Devin

- Sign holder

  - For Flyer

- Sign-in Sheet

| Completed | Pending |
| --- | --- |
| Supplies | Music |
| Decoration | Sign Holder |
| Food/Drinks | Sign-in Sheet |
|  | Gather kitchen supplies |
|  | Store food in fridge/Get ice ready |

Good morning!

For those of you who were unable to attend the meeting yesterday, I am uploading the presentation that was shared on to this channel for your review.

As you go through the slides, the information highlighted in GREEN are suggestions that were added based on the conversations we had such as:

- Finding out if we have access to an ATCA email list of all the exhibitors so we can send an email blast of our involvement in ATCA

- Finalizing the backdrop/banners so we can place in order since it takes about 3 weeks.

- Have 1 expensive item to raffle off.

- If we land a spot in the “Free Theatre” we have a panel discussion about who we are and highlight what makes us different. Make it exciting and engage with the audience!

A few other things worth looking at:

- Social Engagement Slide: Please read the notes below to better explain the thought process behind what we should be doing before, during and after the conference

- BOOTH layout: this wasn’t highlighted, but we would appreciate your thoughts…..

- Lunch & Learn: is it worth having a Brown Bag session on how to better prepare those of us who will man the booth? If so, who is interested in leading that?

- Paper Airplane game/selfie board

As always, your thoughts/comments/questions are encouraged and appreciated. Let me know what you guys think!

Warmest wishes,

Kiki

9/23/19

AI List for TVSS Model

- Added TVSS FTE’s tables for RDVS and ETVS, linked to estimate tab

- Working on documentation tab

- Working on SUMMARY tab with OPS tables

9/26/2019 – Meeting with Annette

TVSS – Ops

- Preventative and corrective maintenance

  - Staffing done by the work force planning group

  - Preventative: routine action required to meet system performance goals

  - Corrective: pulling and replacing parts

- Training, Training Support, and Personnel Skills

  - Validate Legacy VS training courses

TVSR JRC Checklist In

- Do not have to go to the AEB, go directly to IARD

  - Clarissa meeting on Monday to talk about how that will work with Bill and Goldstien

  - Prefer two portfolios?

    - One for terminal and one for en route

  - IARD could be in November of 2019!?!?!?!?

    - Will have to tailor a BUNCH and the request will be extremely helpful

    - Is IARD in January 2020 or November 2019??

- If were not going to the AEB, how do we know what can be tailored vs not? The tailoring request was for us to go to AEB?

  - What about the ACAT?

Phone Conversation:

- Professionalism

- Put on a good show

- Good showing of people

- People show up

- Good material

- Potential clients or employees

- ATCA – marketing plan use people to go to these events and network

  - TALK TO THEM THROUGH OUTLOOK

- Draft an email and chris and I will talk about

- Marketing materials

Run this whole show!!!

- Caraveans – decent swag pass

FID I and FID II Spend Plan  ( Mike and Sukaina to do)

- Need to be submitted before, Tuesday October 29th of that week November 1st (Friday)

- Meet internally Tuesday the 22nd, meet with the IAT the 28th/29th

- Create a calendar invite on the 22nd for mike, Nathan, annette and kiki

- Need two spend plans for FID I and FID II

- Reach out to Joe and Rob to go over it with them on the 24th

- Spend plan starts in FY20

  - Of the RPD, the time frame will begin for the spend plan in FY20

- What are we doing in fy 20, fy 21 and fy 22

  - All the money in the cip including the money that’s being carried over

  - CIP how much we are getting

  - Commit, obligate – move money to contract, expend pay the invoices

  - Need to account for the unobligated money

  - 3 years to obligate the money

  - 2 years to spend it

  - Need to obligate that money by fy21 or else it will be taken out

  - Unobligated means that its in an account and it has not been on contract, need to put it on an account by FY21

    - LOOK AT COLUMNS  Q and X in the CIT APPROP file

AGMG Cash Flow Action Items

- ODC Actuals from FUSA

  - Make sure to note where these numbers are coming from

    - Example: invoices column D

- When dealing with invoices, make sure you are accounting for each cost so we can bucket them correctly and make sure that the total matches

  - MAKE SURE EVERYTHING IS DOCUMENTED

- No FID II actuals here

  - Still talk to Mike

- AGMG will have the same TO # for labor (might come out with acutal CLINS for HW, but labor TO’s)

- Add in the CTR actuals

  - Might have already gotten that from Dan Pfarr

- Ask PO if they want the 2019 numbers only or both 2018 and 2019

  - Why

  - Call Rob if not then Joe, that im updating this thing, FUSA labor piece doesn’t start until 2020, why would I need to use the 2018 FUSA ROM

- Ask shortell if I think I need to have graphs much like we have in the FID I Cash Flow Sheet

- Present this to Annette at the end

10/17/2019 AI List

- Start AGMG Spend Plan

  - Meet with Mike

- Update AGMG Cash flow wrkbk based on meeting with Nathan

  - Meet with Mike

- Update budget for ATCA

- Get boxes and furniture ready

  - Ask for help!

- Finalize ALL ATCA logistics + marketing

Cobec University

- Go to webpage

- Log in

  - You get to the dashboard and you can see under the Dashboard

    - recently accessed

    - due dates

    - course overviews

      - shows all courses you are involved in

Under Site Home

      - available courses will be listed

Lesson Demo includes 2 key parts

- the actual lesson

- the quiz

- this is still under construction

Halloween

- Ask Drennon to make a cocktail

  - Brainstorm with him with apple cider

- Costume backdrop

  - Decorate specific spot in the office for pics

Set up

- Clean out war room

- Clean out office

- Make sure dishwasher is empty

- Make sure fridge is clean-ish and make space

Holiday Gift

Gift box with

- Socks

- Candle

- Card holders

- Other cool stuff

Jackets

A few notes/comments

- FID 1 table:

  - It seems like you are off a year. As in, in the source file FY21 totals $509k not FY20. Please double check.

  - Make sure to cite where these numbers come from – it looks like they are exactly from the FID 1 cost model.  I’m surprised we don’t have any additional information that can be used to edit this because it seems unlikely that FY20+ will be exactly like we thought in July 2018.  Please review the cost tracking sheet and adjust if needed. For instance, if the FUSA labor is burning at the rate we thought, if the FUSA labor will end the same month we thought it would, all the FID 1 HW has been purchased, etc.  Remember we are consultants so we need to provide analysis and suggestions and our questions need to be specific.

  - Label each row as FUSA or non-FUSA.

- Provide notes regarding assumptions. Add another column that has assumptions/notes/specific questions. For instance

  - It seems weird that row 9 is only $39.9k for the entire FY20 and row 26 is $632k for FY21.  FY20 seems very low, doesn’t it? Why? Same for row 10.  Also add more documentation regarding what each row includes/means.

  - What is the non-prime CTR support for? For HQ? Remember this needs to make sense to someone reviewing without much prior knowledge.

  - Does row 13 really include telco in FY20, because I thought the telco should be done by FY20.

- Document the source for the Carryover (and is that based on obligations? – document). Also, I thought that source provided info on how much was spent in previous years and maybe even what it was for?  If so, look at that and see what hasn’t been done yet.  For instance, maybe it’s obvious all the HW wasn’t purchased yet (?).

- For question #2 below, we need to do our homework first and the question is too generic.  For instance, we have the FID 1 cost tracking sheet, so why can’t we answer why FID 1 has underspent?  The file that provides those carryover numbers doesn’t provide any insight on what past years’ money was spent on?  Make sure to have that file open at the meeting tomorrow.  We know 1 reason for about $1.5M of carryover is the VCSC CIP paid for FUSA labor until Nov 2018, months later than we planned – that needs to be noted somewhere.

- I doubt we will show a “contingency/risk” line but discuss it tomorrow. Remember that now it’s called “management reserve” so change to that please.  I’m guessing we will want to show RATY, not TY, so the MR line isn’t separate but make sure to discuss that also.

- Please delete the “not sure about what this is showing” – we do know what it’s showing. It’s showing that we have a lot of money that we haven’t obligated yet and aren’t sure how we are going to obligate it.

Thanks!

Nathan

10/28/2019

- FID I remote monitoring capability

  - Need to populate / mini IGCE (Rob)

- Start charts in Nov 2018

  - Mike

AI Notes

- VSCS POC is Joe Ruwe

- Cobec will take care of TVSS II

- IP&A Kick off meeting

- Checkpoints will occur

  - Checkpoint 1 November 8th

    - Draft for the Shortfall Analysis report

      - Noblis will be the POC – Zachary

    - Cost Estimating Plan Draft (in progress)

      - COBEC – Sukaina & Annette

    - Cost Estimate Draft

    - Implementation Schedule

      - Reena

10/29/2019

- Weekly AI meeting for LVSS program

  - Thursday

    - Zach, Reena, Joe, Marie

  - Wednesday

    - Michael Goldstein, Dennis Randolph, Marie, Joe, Amy

Conference Committee Plan

- Create budget for conferences in 2020

  - 2018 conferences

  - 2019 conferences

  - Check out which conferences people are interested in going to

  - World Madrid Conference – INTERNATIONAL one will send 1-2 people

  - Figure out which ones we’ve attended and how much they cost

  - Next step mapping these conferences to clients and are relevant

  - Which ones are professional or business?

    - Professional

      - ICEAA

      - PMI global management

      - Primavera

- Quick touch base with Hisham on financial budget for conferences

- Find banner clip for the top of the banner

11/19/2019 – AI Meeting AI’s

Talk to Dan about

- CTR numbers

- FID I pays for FID II PO CTR until FY19 and FY20 is being paid out of the CIP for FID II

- Have him walk us through the workbook he sent over to me.

- What is being paid for in FID I and FID II like what has been paid for in FY19 and FY20

Dan

– CTR support is under FID I dollars for limited production

For the WKBK

- Add table with actuals + projections

11/25/2019

- Budget Summary Sheet

  - Make sure to add it and fill in the numbers accordingly

- Change the last year of the cost model to FY30 from FY44

  - Do that through the SET-UP tab

    - COMPLETED

- Continue working on the FTE’s

  - Complete populating over the FAA/CTR FTE’s for WBS 3.9 all the way until the end of WBS 4.0

    - COMPLETED

- We need to update more info..

  - AML costs for the voice switches, update with recent data (esp the new 3 year average)

    - COMPLETED

11/26/2019 – Meeting with Joe and Rob on AGMG FID I and II (spend plan and tracker)

FID I

- For FY18 we only have about $1.7 million left

  - This is all for FID I only

  - This money should be split between CTR support and FUSA costs

  - $1.6 mil for CTR Support

  - About 100K for any popup expenditures for FUSA in FY20

- For FID I spend plan, spread CTR

FID II

- FID II will start after FY18 money has been spent

- In 2020 some FID II money will be spent on non-implementation stuff but not much…

- From Oct 19 – Feb 20, CTR $ will already be spent (about $1million) in the system b/c they are already funded

  - After that, the left over FY18 money from FID II will fund CTR support till Sept 2020

- FY21 is when we will shift to FID II for CTR/Non FUSA costs

  - FUSA will be much sooner than that

- FID II paid for site prep but it’s a minimum amount not that much, about $180 Kish

- FID II full production + implementation will start being spent on FUSA

  - $1.3 million in FY 19 left over money needs to be spent

  - 1st quarter in FY21 is covered by FID I

  - FID II funds will start in January FY21 for labor

12/9/2019

ACTION ITEMS:

TVSS Cost Model

- Add training inputs by voice switch

  - VSCS

  - VTABS

  - VSBP

  - STVS

  - ETVS

  - IVSR

  - RDVS

  - COMPLETED

- Go over training inputs with Annette, FTE tab and budget summary tab

- Read over fSAR and comments to get caught up on what’s happening with that

- 2nd level Engineering update the inputs

  - Check email for all data call Annette sent out

- Look at Dan’s briefing slides

AGMG Cash Flow

- Set up meeting with Rob this week to go over cash flow and a few questions from last meeting

  - See notes above

- Continue working on cleaning up this workbook and make sure numbers are matching

- Work on the graphs

- Know everything I need to know for FID I and FID II Cashflows

  - ESPECIALLY FOR THE SPEND PLAN!!

- Set up meeting with Mike and update row for AGMG Cash flow FID I

- GO THROUGH FID I and FID II Assumptions

- Ask exactly what was done during the site prep that was paid out of FID II

  - What were the activities

  - PO CTR support is paid out of FID 2 starting in FY20

- STUDY AGMG

- Set up meeting with Nathan to go over AGMG FID II Cashflow

Conference Committee

- Finish working on the budget workbook

  - Send to Rachel

Cobec University

- Get all caught up and log in

Budget Summary Sheet

- 9 -13 are all from the cost model in comparison of the CIP

- 15-20 from another CIP for Tech Refresh

  - Or part of the same CIP but not the baseline

Meeting with Mike 12/10/2019

AGMG FID I Cash Flow Review

- Invoices are billed a month after the activities and PO has a month to pay it

- Last invoice has FULL production actuals

FUSA Labor

- Make sure we know when the flip will be

- FUSA FID I labor costs will go until OCT 19 according to the FID I cost model

  - When will FID II start kicking in?

- FID I FUSA labor ends in March 2021

  - When will FID II?

  - We assumed 6 more months of FUSA just in case under FID II

WHAT NEEDS TO BE DONE

- Labor actuals from FUSA

  - Put in the source file + cost

  - Check for ODC’s

  - Removed 322K for senior engineering bc it was paid out of VSCS CIP

- ODC Actuals from FUSA

  - 4 buckets, input the costs there

- FID 1 Labor Cost Comparison

  - Actual Cost & Projections

    - Added Enterprise monitoring system and training

    - Where its red, its like the LCCE, actuals we don’t have the costs, but for the LCCE we have costs

    - In the actuals it would be in the labor categories

  - All tables that include actuals will need to be dragged as we input actuals to start comparing

  - ASK about the overlapping labor activities from FID I and FID II

- Task Order Revisions

  - Add the revisions as they keep coming in

Assumptions

- Used the LCCE TY $ as our projections

- High level summary chart (on the right of the summary chart)

- Come in the summary chart and make changes

  - Monthly totals

    - Actuals and projections

    - LCCE RATY – Actuals can be dragged over

- Forward funding

  - In the cost model, they shifted everything to the left for 3 months

  - LCCE AGMGS Budget (FAA$)

  - Lots of money goes to the year before

- Shading values for charts

  - That shows which month the projections begin

  - Delete the month we get actuals for in that chart

- FID 1 PO Actuals and Projections tab

  - Light yellow are actuals

    - Highlight yellow are projections

    - When you get actuals remove projections

    - Monitor the FTI costs (never used it in FID 1)

      - FAA phone and data system (telcom)

    - Change the # of months? Don’t have to

INCLUDE NATHAN ON EMAILS!!!!!!!!!!!!!

SUBMIT TIMECARDS!!!!!!!!!!!!!!!!!!!!!!

MAKE SURE TO INCLUDE NATHAN IN MEETINGS!!!!!!!!!!

DON’T FORGET ABOUT NATHANIEL!!!!

Expenses: Use Internet E to submit receipts

AGMG FID II Cashflow Meeting with Nathan – 12/13/2019

Action Items:

Summary Tab

- Add another table below the actuals to track projections

  - This will be useful when populating the Estimate at Completion high level table

- Move the high-level table to another tab and separate from the tables in that tab

- Search in the FID I cost model and make sure there are NO TO revisions related to FID II

  - THERE ARE NONE – ALL FULL PRODUCTION

- Populate EAC table towards the bottom

Comparison Charts

- Similar to FID I

- Ask Mike for help if needed….

Phone call with Rob FUSA LABOR

- Billing for FID II starting

  - January 2020 is when they are authorized to do it, this will be basis that we go with

  - Assume that FID I labor billing will end in Dec 2020

- Full production site surveys?

  - Limited production covered this

    - Covered in invoices, separated out

      - Search where it is

  - Won’t be any for full production

  - What do we do for that cost?

    - Call it risk money

Site prep

- We should have CTR support for site prep

- May have made a mistake and didn’t include site prep

- Offset site survey cost

- Include it in actuals

Steps to inputting FUSA invoices for FID 1

- Receive it from Connie in WBS form

- Receive from Tracy as an invoice sent from FUSA

- Input to FUSA actuals tab

- Adjust ACTUALS + PROJECTIONS table in Labor Cost Comparison tab

- Take out the shaded values in the charts tab

ADD DOCUMENTATION

- For the LCCE Labor

  - Figure out the split for labor categories in the LCCE and then use that percentage in the cashflow workbook in the lcce labor + travel for FUSA

  - Add more documentation to high level summary

  - Add more documentation and fix charts

LVSS TASK!!!!!!!!

Based on actuals 400k per year for VSBP average annual cost , separate from PM

Only VSBP we are including are sustainment costs

Instead of 400k it should be 100k

We need to confirm that with jessie: doesn’t know whats going on

Call him and say the 400k includes installations and sustainment

We need them to be 100k just for sustainment

Call him to confirm and provide a yes

Prefer 100k per year – peanut butter spread

Jesse

Only thing we are paying is for program management

2-3% increase per year with program managemenge fees

Money comes from another organization VSBP parts for new facilitites, those new requirements come from the terminal facilities organization

We have to factor in contract management fees factor in contract support (connie at like 11 %) contract is going on ovation

The contract doesn’t expire until 2022

No new back up switches

Absolutely 100k sounds fine to cover both

ACTION ITEMS FOR KIKI

Process

Scoping Plan (PUBLIC FOR INITIATION)

- Questions

- Ask advice

- Email for client sponsorship

Meet with Dan

TAE

ORLANDI

KICK OFF THE PROCESS

ACTION ITEMS FOR KIKI:

REDOING THE 2020 BUDGET

- By quarter

CREATIVE MEETING

AGMG Cash Flow WRKBK

FID I:

- Updated with latest invoice sent from FUSA

- Updated with latest #’s from Dan for CTR PO Support

FID II:

- Updated with HW purchases based on invoices

- Added Charts

  - Along with shaded values

- Fixed FUSA Labor LCCE breakdown

  - Ask why two of the breakouts aren’t being spread evenly

    - Show highlighted cells

Go over with Nathan:

Invoices – what they really mean and how to differentiate between FID I and FID II

Meeting with Nathan: AGMG FID I

Long Lead Items: only a piece of the HW, they don’t cost as much as the full gateway (4,444), they need to be purchased before hand because they take a while to ship

Reach out to Rob:

- Mislabeling the sites worked on (travel piece)

Reach out to Mike

- Ask about tracking labor by functional area

  - Bring up connies work and ask if we should do something about it

    - Based on his answer, go to Rob/Joe and ask them if they want us to do anything for it

Reach out to Joe/Rob and Nathan

- Ask if they would like to meet before the 24th since we skipped December

- See if they’re available to meet next week in person (Tuesday or Wednesday)

  - Prepare to present both to them on either day

    - Review with Nathan beforehand

**Ask how they are using the wrkbk and what we can do to make it more useful for them (during meeting maybe)

Meeting with PO office: AGMG Cash Flow

- Using FID I money to pay for full production long lead items

- Is in the FID II cost model

- This was “ok’d” by Tom Kelly

- Add documentation in the FID II cost tracker that this was paid out of FID I (there will be a variance)

- FY18 left 1.6mill that will be allocated towards the EPICS contract

- Gateways, we have 20 mil obligated, expended about 10mil, have a little over 10mil left

  - So far can obligate 5mil out of that 10mil

- HW for FID II will be expended a portion in the spring (most of it) then the rest is in the Fall 2020

Spend Plan Table:

- Use what is spread out for FY20 projections in the spend plan workbook in the tracker for FID I

FID Cash Flow

- Comparison Charts

  - Make sure the charts are all formatted the same

  - Go back and make sure the right data set is being pulled

    - Double check with the high-level summary tab

Other areas we might allocate the FY18 funds to:

- Warranty (most concerning)

- RMM

- TESTing (maybe)

Conference Concierge

- Booth has been reserved

- GOLD SPONSOR: 11K

  - Budget: 39K for 12 people

- ACCEPTANCE

  - Peoples abstracts have been accepted

    - Dan

    - Kellie

    - George

    - Fargo / Morgan

  - Who else is going?

    - Sriram – training

    - Nick – track sharing

    - Mike

    - Hisham

    - Any of the Chris’s

    - Chuck

ICEAA CANADA is happening!

- Developing a Canadian contact and business

***MIGHT do the badge sponsorship for ICEAA, TX

Concierge:

- Registrations

  - Give megan list of attendees

  - Then she sends us an invoice

- Hotel reservations

- Booth planning

  - Furniture

  - Layout

  - Shipping/delivery

ICEAA HH

- Valentines day theme

  - Look through décor in back room

  - Start adding list together

    - Action items

AI for January 14th, 2020

Calendar Invites for Wednesday

- Devin: popcorn tutorial

- Nathan: AGMG Fun

Social Media

- Play around with scheduling posts

- Create graphics for posts

- Work on February posts

Newsletter

- Draft out potential new layouts

AGMG

- Follow up with Rob

STVS

- Failure Analysis Report: READ IT

- EXCEL sheet: GO OVER IT

STVS: Failure Summary and Analysis

Terms

DALR: Digital Analog Legal Recording System is a NAS voice recording system installed and used at FAA air traffic control facilities. Recorded voice data includes all air-to-air, air-to-ground and landline based communication associated with an air traffic control operational position. The DALR system allows local access to the recorded voice audio files within the facilities.

STVS Fielded System:

- Add more documentation to this tab

  - Why do the site #’s have decimals?

Demand TAB

- Escalation rate is accurate on the table on the bottom

RESULTS

- Copy and paste based on the FAILURE RATE and repair rate

- Why is this useful? What is the purpose

  - Heres the high level

  - If you want to dig in, go to the results tab

  - It creates the summary tab

FOR ALL THE BACKUP TABS – make sure to identify what numbers are being used

NOTES

- IVSR close to being reparable

- Almost all of them are repairable

- Failure rate of the part

- How many parts are breaking on the field? (DEMAND GROTTH RATE)

- How many of them can actually be prepared (PERCENTAGES)?

- CAT 6 means category 6 that can be repaired

- CAT 7 are the direct, throw old one and buy new ones, no shelf life, DIRECT SHIP to the field from the manufacturer to the site

- What is CAT 4 or CAT 9?

- Why do we care about CAT 6 only and what is CAT 9?

STVS demand

- Rename from FY10-14

ALL TABS RELABEL THEM IF NEEDED

8year normalized demand

- Look at the r2 values, all of them don’t work except one, we are saying there is no historical trend

- Weird they are negative and it is normailized demand

  - Looking at the slopes they are all pretty small

- This is why we don’t use historical trends looking at this data

- LOOK THROUGH THE TAB

NSN Comparison

- Add more descriptions

- What is this used for?

- Add documentation to the parts that are continues to be replaced in comparison to 2015 and 2016 and 2017

People to contact:

- Bill (everything else data related)

- Mike (format & data flow)

- Nathan (format & data flow)

**************Column(the colum)-1,

Direct impact on Bill’s work

Natalies bridal shower

Décor

- Lights

  - String lights

- Flowers

  - Babys breath

  - White rose

  - Pink rose

  - Orange or purple

- Vases/mason jars

  - Mason jars with lace or burlap

  - Vases with burlap

- Candles & lanterns

- Balloons

  - White, gold, pink

- Pearls

  - For the tables

- Vintage tea sets

  - Part of the décor

- Selfie props

- Table cloth

  - Off white

  - Lace

- Cute straws

- Picture frames for signs

  - Party favors

- Bride sign

- Bride crown/sash

Gift

- Soaps

- Candles

- Hair ties

- DIY body scrub <- this is an activity too!

  - Coffee

  - Sugar

  - Oil drops

  - Coconut oil

  - Lemon

Drinks

- Mini sparkling cider

- Glass soda

- Mocktail

Dessert

- Cake

- Cupcakes

- Cookies

Food

- Hiba and Naveen will take care of

Games

- Toilet paper dress contest

- Collect the most rings

Started in yemen from the shargiyah, it’s a word that is in the quran. It’s a very old traditional way of cooking meat. Yemeni haneeth is a very old method of making meat.

Creative director for Marib: I work with Ahmed on spreading the experience and knowledge of the rich and authentic Yemeni culture through the Yemeni cuisine.

I myself have an Instagram page and youtube channel that feature traditional Yemeni food in a way that is less intimidating, especially for those who aren’t familiar with Yemeni cuisine, and the goal is to simplify the process so that everyone can enjoy Yemeni food in their homes. I was born in Sanaa Yemen and grew up in war zones throughout the middle east like Yemen, Lebanon, and Syria. My mother sisters and I came to the united states as immigrants, and my mom in the Yemeni community is known as the queen of Yemeni cooking and baking, growing up in the united states I had Yemeni food made by her everyday – even the bread was made from scratch too. It is this passion of mine for my Yemeni culture and Yemeni cuisine that led to my Instagram and youtube page, and the passion for Yemeni cusinine and culture is what built the partnership Ahmed and I have.

- Marib is a historic and ancient capital city of the ancient Kingdom of Saba in Yemen. Marib restaurant opened in November of 2015 around 4 years ago. Ahmed is the main cook, and every now and then we invite different cooks with us, especially during ramadan, because we care about our customers and want to be able to incorporate different elements of cuisines around the region along with our traditional Yemeni food to please all of our customers.

We choose to have the buffet on Fridays because it is the last weekday of the week, also in islam, it’s the  day all Muslims pray together for Friday Prayer or Congregational Prayer, and we want to serve it as a reward for our customers for getting through the week by providing them with a full experience of authentic food representative of multi cultures across the region.

- Yemeni haneeth originated in yemen and has been popularly spread out throughout the entire arabian peninsula. It is one of the oldest recipes in the region. It’s a very simple process of marinating the organic halal lamb with Yemeni hawaijj, salt, and placing it in a tanoor, a clay oven, or a closed clay pot at a low temperature for long period of time to perfect the buttery, moist texture that allows the meat to fall off the bone and melt in your mouth. Its special because of how long it has existed in yemen, and the influence it has in the arabian peninsula, neighboring countries throughout the region have adapted it in their cuisines  as well.

- I don’t think that any other country is in such a unique position to combine Arabia, the horn of Africa, Asian cuisines (Turkish and Indian). Taking elements from the East and the West, it draws on a variety of different spices and ingredients that add to such a flavorful and enriching experience.

Every dish represent a journey, of a trader between India and the southern cost of Yemen, a Turkish merchandiser making Sana’a a home, and fisherman in the west coast.

What it comes down to is maintaining the traditional methodologies that Yemenis have been using to make traditional food with for thousands of years – utilizing simple tools made out of clay, infusing the food with rich flavors and spices that will not only compliment the meal but enhance the entire experience.

Yemeni cooking is all about the love and the care you put into it and the key word I use to describe Yemeni cuisine is that is authentic. The recipes and the methodologies are the same, the spices,  Yemeni hawaijj, consist of cumin, peppercorns, salt, oregano, corriandar, and all Yemeni cooks add on to that base with perhaps cardamom, cayenne, turmeric, they improvise based on the dish they will use this base with. Methodologies require time and patience, in order to get the perfect haneeth, you must marinate it, and let the meat get to know the spices, and then it gets cooked for long periods of time to get that excellent taste of perfectly marinated lamb that falls off the bone immediately and melts in your mouth. Same goes for one of our famous desserts: bint al sahn, made with extremely thin layers of dough, stacked up with ghee in between, and after its baked, the results are to die for: top layer is flaky, topped with sesame seeds, black seeds, drizzled with ghee and honey. This dessert requires patience to be able to spread a tiny ball of dough to an atleast 12 inch circle, and repeating that process for atleast 10 times.

- The art artifacts are representing the very unique aspects of yemen and yemei culture such as our architecture of Yemeni homes made out of clay that have been standing strong for thousands of years, the symbolic yemeni jambiya (a decorative dagger traiditonally worn by the men of yemen, symbolizing strength and independence ), pictures of old Sanaa, one of the oldest cities in the region that remains untouched and filled with locals that grew up there as well as their parents grand parents, great grand parents and so on. You will also find pictures of beautiful landscapes of yemen such as Marib.

Now as for the TV, it is tuned into Yemeni artist who play music with instruments such as Oud, to fill with the room with Yemeni tunes in the background to enrich the experience for our customers.

- Last Fridays feature when you were there Tom were the Potato Balls which is a dish that consists of mashed potatoes, chicken, and a mix of onions and peppers, including Ahmeds very own spices. On Friday’s we create Yemeni and Mediterranean dishes to please all our customers from the Arabian region that is why it changes every week.

Yellow chicken mandi

Maccoroni bashamel- Egyptian

Harira – morrocan soup

Kufta – lamb meat

STVS Failure Analysis Workbook Q’s

Summary

- Discuss how we want to categorize what parts are needed the most to the least from the list on this sheet…

- Use column N to detertmine which parts are in need the most because, we are being informed by the IVSR percentage rate, which is why we choose to stick to a percentage on the hiher end rather than the lower end and column N is that median along with having more data for diff parts

  - Column C

- driver In the order for this table is column N, J, F, we expect that the demand growth rates will increase because as systems get older they are more likely needed to be repaired or replaces which is why we are going to also use J F

- VLOOKUP formula (used SUMIF instead)

  - Filter and order to make sure the bullets are in the correct order

- Add an example of how you figure out what going on in each cell, like a step by step basis.

Results

- Add how this data is populated……how its tied to the Demand Inventory Analysis by the % and the Failure Rate and copy and past those values

Demand Inventory Analysis FID

- What is CAT 4?

- What is CAT 9?

Cost Per Part

- If you look at the OMB escalation from other cost models, we are using it based on historical dollars

- We care about FY20 so change it FY18

- FY15 explains the big jump and why wer are using that data to figure out the cost since it has the most parts and the most data on those parts.

STVS Fielded System

- Why are the # of facilities in decimal numbers?

- Do we need to include all the other columns/#’s esp since # of facilities is the only column being used (and is hard coded…..)

- Add why and how we are using column E

- Look through all the source data FILES esp for tabs that I have questions about

  - Might be using column H to determine the # of facilities

STVS Demand 10-14

- Document what is being used and make sure the color is the same for ALLLL numbers throughout this work book

- Numbers which are the demand are based on what is stocked.

STVS Demand FY15

- Go over what this tab is doing, specifically for the “Cost Per Part” tab…..

STVS FY16 Q4 Stock Status

- What is column J doing?

8 Year Normalized Demand

- Go over the table and make sure the correct numbers are being pulled

  - Do we have the same conclusion??

- Ask if this will be useful given that the r^2 values aren’t significant

  - Q’s for Nathan/Bill?

- Add in FY18 and 19 to show those trends

NSN Comparison

- Will Bill find this information helpful?

- Do we need to trace which parts are new in later years in comparison to the parts listed under FY15?

  - Q’s for Nathan/Mike

- Determine what table G is for

  - Redesign part in the FY15 list

  - How about FY16 and FY17 and if they need to be redesigned

AGMG FID I

- RMM

  - FID I

  - 2 million

  - Start August 2020 until march 2021

  - Split it b/w systems and SW

    - FUSA Costs

TO 13

**Out of all 13 $911,666 for FID II labor - side note

Conferences

May 2020

ICEAA – San Antonio

- Dan and Kiki are working together to plan

- People are booking their flights individually

- Kiki will book the hotel for everyone

- Waiting on furniture catalog

- Dan is working on the budget

- Social Engagement plan for either at the lobby OR offsite at a local bar

ATCA Tech – New Jersey

- Added value

  - Lots of cool things Cobec is doing

  - Stuff that we’re doing that relates to the ATCA conference

- Same time as ICEAA

  - People that we want there are going to be in ICEAA

- Trying to get presentation time

  - Booth maybe too

- Maybe this content can go towards the ATCA DC event

- Can come down to

  - Is it the proper venue?

ICEAA

- Webinar

- Tae

Business Document:

- Wither COL or COI from the common wealth of VA

- Establish an EIM # : employer identification number

  - Through the IRS

- Limited Liability Company

- Certificate of Organization

- Business Bank Account

- AOI: Article of Organization

- Kitchen License

AGMG FID I

- Add color scheme to make sure that we are using the colored cells for the numbers used

- Call Dan right after and confirm what we have for PTO support and why we have different projections

- Move the new methodology for ctr support projections to the back up tab

  - Make sure to include note that says this was applied to FY 20 only and not FY21

LCCE in FID I cost tracker AGMGS Budget

- What is EMSS is it the same as RMM? Both are monitoring systems

  - EMSS: is at the local level

  - RMM: is remote

- What is going on here? Track what we have in the cost model and rewrite notes as needed

- NOT IN THE FUSA ESTIMATE

  - Same for Training Conduct

  - EMMS

  - These were not included in the FUSAS rom but were ADDED

  - Comparing totals in both sheets to find out if totals are the same and validate the notes

  - Row 207 and 208 document traceability

- Double check with rob on testing

- Why do we have testing going all the way out when we assume that

- Take out what we have in the projections based on actuals

  - Long lead analysis

- Double check CTR support

  - When does the flip happen???? From FID I to FID II

AGMG

- FID 2 has 5$ mill left over

- For ctr support use up all of fid 1 before having fid 2 pay for it

  - We can do that because its all one program and it wont be a problem when it comes to allocating the funds

  - The additional 5$mil are risk dollars for now until we need to actually use them

  - FY18 money will be used towards development by FY20 before it expires for development

    - Then dip into FY19 money which wont expire until FY21 for production

  - Dan is using month by month burn rate using actuals from FY18 and FY19 he put a sheet together

    - Ask rob about the bump in CTR support for the actuals that are exceeding projections

      - There are two task orders 4 &5, majority of the work is under 4, but task order 5 didn’t start billing until a few months ago

  - Are they combining FID 1 and FID 2 risk money?

    - FID 1 risk 4.3

    - FID 2 has round 3.6

    - Follow up with Dan and ask him if that’s whats happening

    - Have to allocate the MR to something, if they want to know the details or no?

      - Gotta track how much we dip into it

FID I

- Site prep is continuing until they complete deployment, until ISP towards the end, September of 21

  - Test will also keep going until ISP and lab

  - FTI support its obligated but not spent

- Dan has 2313628 = 2.3 million

- Dan has all CTR support coming out of FID I until we run out

- Last of the FID I money expires in 21

  - We have to obligate that money before sept of fy21

- 1.3 million left over after FID I, this does not include anything for FUSA

  - Could be for FUSA

- NON FUSA

  - Add the 700k

  - 1.6 million for noblis

    - Under HQ CTR support

    - Per month burning around 134K a month

      - For the 9 months include the actuals for a total of 1.6 millon

  - Site prep we don’t know or FTI related

- FY21

  - CTR support (6 months) FID I

    - 3.2 million for HQ ctr

      - In addition to that, 100k for tom

      - In addition to that, 2nd level 193K -> most likely will come out of FID II

****** ADD CHART FOR NON LABOR FUSA MONTHLY TOTALS TO COMPARISON CHART TAB

Questions for Rob:

FUSA

- How much should we be burning for FUSA in FY20 and FY21

- Are we most likely to use EMM, RMM and training conduct money?

  - Will these activities happen?

    - Why? Because we are over burning on FUSA towards the end of FID in comparison to the LCCE

CTR

- Does dan know that EMM work that was supposed to be done by CTRS is projected to be done by FUSA?

  - Go over the totals he provided us with and make sense of them all

    - FY20 – 2.3$ mill

    - FY21 – 3.3$ mill (doesn’t this number seem a little high for 6 months?)

      - So far for FY21 we only have a little over 1$ mil

- Dan said that he shows that we are using ALL of FID I money, which means there’s no money left over. Confirm with Dan that his total or his projections include MR $ is that also all being spent?

- Go over high-level summary table -> go over changes made to the summary table -. Go over the fact that our initial totals did not include EMM, training and RMM

AGMG FID I

FY20

- Look at why our CTR support decreased

  - Dan is using FY19 actuals to project FY20 money

- Ask Dan where is he getting his numbers from?

FY21

- How do we have 2.3 in FY20 and jump to 3.3 in FY21 for ½ a fiscal year

Why did the scope change in terms of spending all FID I money on CTR support?

STVS Failure Analysis

- The FY20 Q1 data that bill sent over should we update and include the demand for FY20?

  - Or do we only care about Q4 demand? Like in the previous years….

  - Demand data feeds into normalized demand while considering # of sites as they decrease

2/13/2020

FAA Process Guidelines – Stu

OMB: Office of Management and Budget

- Provides guidance for budget formulation and instructions for budget execution

F&E: Facilities and Equipment (the heart of the cost model)

- Most of the acquisition programs use F&E dollars

- 3 year funds

OPS: Operations (what happens after deployment)

- They’re good for 1 year to get obligated

Grants-In-Aid for Airports

- Don’t expire

- Airport improvement program which supports the development of a nationwide system of public-use airports to meet the current needs and the projected growth of civil aviation

R, E & D: Research and development (bulk of the engineering/technical work towards research and development)

- 3 year funds

***Monthly Obligation Report

Awesomeness Wellness Month Ideas:

- Hire a healthy chef to give us tips on how to cook healthier meals

- Offer 1 hour for employees to workout during working hours: “working out passes”

- Place hula hoops, footballs, volleyballs in the office for people to use to get moving

- Suggest wellness tips for employees

  - Walking meetings

  - Stress circle

- Celebrate “Wellness Wednesday” by having milks, fruits, veggies and 2 blenders in café for people to make their own smoothies

- Get a tool/swag item to help with eye strain

- Host a health fair by inviting clients and partners to discuss what are our healthy habits!

- Group activity to have people go get groceries from local farmers market together during lunchtime

- Healthy Cooking Contest – bring in a healthy dish to be judged by employees and winner gets a prize

- Partner up and go for a walk activity for 15 min!

Action Items:

- AGMG:

  - Work on AI’s from team meeting on AGMG cash flow for FID I and FID II

  - Update with Dans inputs

  - Update with FUSA inputs

  - Work on PMR Slides

- Awesomeness:

  - Create PP slide for Awesomeness Highlights for the next few months

- Marketing/Branding:

  - Create marketing PP with Tiffany to go over what our vision is and how we need Cobecians to help!

- Conferences:

  - Work on a workbook to track conferences

  - Modify pre-existing workbooks

- Come up with a list of SWAG items for ICEAA

AGMG Questions to go over with Nathan/Rob:

CTR SUPPORT BACK UP TAB

- What should I use, the total Dan gave me for Testing or what we had in the LCCE?

- Walk them through what we are using and what is the better method to use….

- Who bills to EPICS 5

  - Mostly security and enterprise engineering

- Why did testing jump in sept/oct

  - Whats going on with testing?? We projected much higher than expected (it will probably be less than the 2.5$mill)

  - Are Toms people going to work really hard for a few months then tailor off after that

    - They should increase their burn soon as they get to OT and when they get to OT more

    - USE DANs projections, lower number

      - Balance between what I have and what dan has in the MR

  - SITE Prep is it Engineering services part of the FID II scope or FID I scope….

    - Jan/feb21  is when they should be done

    - Paying ES out of site prep money (theory of rob) which will be part of the FID II scope (for the deployment proportion)

    - Includes TSSC Support

FUSA

- According to our FID II cost model, FUSA’s FID II activities begin in April 2020

- FID I FUSA Labor will go on until March 2020 (double check!)

  - After testing is FID II

  - Jan 21 is when the transition should happen given many other factors

- How do we know if EMM/RMM/Training conduct are still happening….

  - Testing will have to be done for the RMM post ISD (after jan 21 sometime in spring/summer) we will have RMM testing cost that will be part of that 2mil from TOM

    - Site prep will be associated cost

    - RMM – software development

    - All in the scope of FID I except for site prep

- We are 6 months behind so instead of having 6 months in FY21 in the cost model, we might need to extend the expenditures

- What is dan doing with the MR and how is he tracking $ from the CIP – pushing all the MR to be used in FID II and use all of FID CIP first??

Questions to follow up with Dan: Create a meeting tomorrow morning and meet with Dan and Rob and Nathan

- Delphi for CIP #’s

- Get non FUSA inputs/clarity from Dan/Rob

- Get cumulative #’s on FUSA labor from Connie

  - Connie putting that together for me

- Get TO for the remainder of FID I (until March of FY21)  - double check first on when the overlap will happen we are assuming around this time frame

  - March of 21 activities for FUSA with the exception of RMM that wont happen and be completed until late 21 – goes beyond it

  - Development and testing in FID I, testing in FID II

    - FUSA testing in the 2 mil$

    - Non FUSA stuff will be with Tom’s stuff and money

    - Pull in additional cost from cost model to account for October – march of 21

    - FUSA: March to sept will be RMM

    - FUSA costs going through dec of 2020, non RMM stuff which will go beyond that

    - FID 1 costs non RMM will be done through dec of 2020

      - Only thing we should account for in FY21 is RMM

      - Go through the first Q of 21

      - Using money from the cip of FY 19 to fund FY21 activities

      - FUSA will send over a ROM in Spring for RMM stuff

Testing

- When are TOM’s people going to increase their work? When are they going to OT

  - Will be done at the TECH CENTER with Toms people

  - Will start in

  - Will end in

  - Toms group should go into MARCH 21 to match RMM efforts

  - SPIKE in late summer post FAT, then lower efforts with RMM

  - Using half of the average of FY20 projections for FY21 (30K in every month but there will be a spike when it hits them for FY21)

Make sure we have solid projections

  - Like we have gaps in testing

  - How to increase based on activities

    - When does it start and end

- FID I left over funds (discuss with Dan)

CTR Support

- Discuss the status of the remainder funds left over we are projecting (over 3 mill) and see how much he has left over before allocating the remainder funds towards FID II CTR support in order to use up all of FID I funds

- EPICS 5 is it Noblis or one of their subcontractors?

- FID II CTR support in FY22 will get paid out of FID I because FID I is supposed to end in FY21 given that we have 0 FID I stuff in FY22 -> confirm

  - Overrun discussion

FTI Support

- Why are we obligating these activities when we know (so far) that we are not going to spend on them or do them

- Don’t obligate it

  - Obligate around 25K to date

  - Assumption it will be handled by Flight Services

  - Put in 100K in total instead of 324k? LEAVE IT FOR NOW UNTIL WE GET MORE INFORMATION

Site prep

- Understand what exactly the site prep activities are

  - Pull up FID II ES sheet from Ed

  - Are they including site installation as part of the site prep activities

  - FID I site prep

    - What does it mean? Site prep that has been spent, it covers TSSC, ENG services CTR support to do what they need to on the site, labor and materials for site prep and installation

    - Is it only site prep or any install? Site prep includes site install

    - When it comes to full production, these will go to FID II

    - Starting in June/July of 20, the site prep expenditures will go to FID I

    - It will be around 8K until MAY

FID I and FID II CIP #’s

- Confirm with dan that the last workbook he sent in late January has the most updated #’s for all CIP years

- Double check if I should include charts for obligated/unobligated

FUSA Labor Categories

- Send connie an email and ask if she has a cumulative # for work done by the NTE categories

  - Send her an example

MR: Based on what DAN said

- We do it by program or CIP? We don’t have to track MR in SPIRE, AGMG its not considered a new investment.

- Right now we don’t have to report it to anybody

- Spend all of FID I money, roll over the MR to FID II

- Total MR from FID I and FID II as just TOTAL MR in the slides

  - Stuff that we paid for FID I that was supposed to be FID II, so we’re giving the MR

  - to FID II ORRRRRRRRR

    - We used FID I MR to pay for FID II activities

    - Long Lead HW + CTR support

    - Add in the actuals tab for ODC the Long lead total

    - Theres going to be a SKEW of 1.8 for LONG LEAD

    - RMM is an obvious thing to use the MR for TOO incase we need to account for that

      - Testing for RMM makes sense to be in FID I

REMOVE THE CTR SUPPORT FROM THE FID II CASHFLOW SINCE FID I PAID FOR A FRACTION OF IT!!

PMR

PIE CHARTS: FUSA + NON FUSA + MR (in the FID II may be called NON FUSA) – make it a side note call it NON FUSA

FID 1 what we have and whats remaining (2 charts)

FID 2 what we have and whats remaining (2 charts)

2/27/2020 – AGMG FUN

UPDATE ALL THE SOURCES

AGMG FID I AND II Cost Comparison Workbooks – 2/28/20

FID II

- What do we have in FY19 and what has been already paid for

  - HW might be delayed a year

  - Remainder of HW $$ moved to FY20 in tracker

- Since CTR support in FY20 was paid out of FID I, this should be taken out

- Check if FY20 FUSA labor costs have been paid for out of the actuals in FID I

  - Assuming they are building the systems + installing

Hello remote Cobecians!

For Wellness month, we have plenty of activities lined up and we want to make sure you guys have first dibs in claiming a spot for participation. As you already saw (if you didn’t please check out the Teams post) we have the following activities: massages by Zaldy, yoga, field day, kickboxing and cherry blossom walk. Attached is the sign-up sheet, please sign up by COB today. If you are unable to make it or will not participate on any of the activities, we will send you an e-card for $50.

For those of you who are based in the DC area we highly recommend and truly wish that you can participate! If you would like a massage session, please add your name to the bottom of the Massage sign-up tab and I will have Wilfred reach out to you!

The excel sheet as attached for you to sign up, please , please sign up by COB, and if you wish to not participate, please let me know by responding in this chat with “give me the money!”

Thank you!

Hi Cobecians, Cobecall Team

Wellness month is upon us! Below you will find the detailed schedule for each wellness activity. Attached to this post is an Excel Workbook for you to sign up for any of the listed sessions. Please note that this Excel sheet is a working document available during the whole month of Wellness and should serve as a “one stop shop” for signing up for all Wellness activities.

Remote employees: we will reach out to you today so you can have opportunity to sign-up for these activities first to coincide with your schedule if you will be traveling to DC, then the sign-up excel sheet will get attached to this post for the rest of the company to sign up.

Our Cobec Instagram stories will feature healthy tips and tricks and we also encourage you to send over pictures to Sukaina Al Shami (or tag @CobecConsulting on Instagram) of how you’re participating in Wellness month at an individual level to be featured on our Instagram story too!

Week 1 (3/2-3/5):

- Massages with Zaldy

- Sessions will be Tuesday-Thursday (3/3-3/5) and there are 6 slots available each day.

- If you are interested in scheduling a reflexology session with Zaldy, please sign up in the Wellness Excel sheet (in Teams à CobecAll). Cobec is covering the cost for each employee to have 1 massage. Please do not sign-up for more than 1 massage.

- Be on the lookout for a variety of Cold Pressed Juices in the café on Tuesday 3/3!

Week 2 (3/9-3/12) : TWO ACTIVITIES:

1. Tuesday, March 10: YOGA CLASS (5:00 PM- 6:00 PM)

- We have reserved a yoga class at a nearby studio for 20 people. If you are interested in participating, please sign up in the Wellness Excel sheet. Make sure you sign-up soon as space is limited.

2. Thursday, March 12: FIELD DAY (3:30 PM- 7:30 PM)

- Feeling nostalgic? Cobec is having our first ever field day! Join us in the café around 3:30 PM for light refreshments and healthy snacks. We will all walk together to the National Mall (Kickball field- between the Monument and WWII memorial) where the Awesomeness team will be facilitating an evening of collaborative teambuilding activities. We will also have a selection of soccer balls, kickballs, volleyballs, footballs to play games! We welcome you to invite your friends and family.

Week 3 (3/16-3/19):

- Massages with Zaldy

- Sessions will be Tuesday-Thursday (3/17-3/19) and there are 6 slots available each day.

- If you are interested in scheduling a reflexology session with Zaldy, please contact Wilfred. Cobec is covering the cost for each employee to have 1 massage. Please do not sign-up for more than 1 massage.

- Make your own face mask in the cafe! This will be available Wednesday 3/18.

Week 4 (3/23-3/26): TWO ACTIVITIES:

1. Tuesday, March 24: KICKBOXING CLASS (5:00 PM)

- Our very own, Malcolm Lumpkins will be teaching a kickboxing class- get ready to sweat! We have reserved a 20-person private class at the Capital MMA gym in Alexandra, VA. We will meet in the café at 3:45 PM and leave the office at 4:00 PM. Participants will carpool in their vehicles or share Uber’s to the location. Sign-up in the Wellness Excel sheet.

- Participants will receive a calendar invite.

2. Thursday, March 26: CHERRY BLOSSOM HH & WALK (3:30 PM-6:30 PM)

- End Wellness month on a high note! We will have refreshments and Cherry Blossom themed snacks in the café at 3:30. Around 4:30 PM we will all head to the Tidal Basin together to enjoy a walk through the Cherry Blossoms. Don’t forget your walking shoes!

- Please still sign up in the Wellness sheet so that we can order food and refreshments accordingly.

Each event below will have an accompanying calendar invite with all the details (including time and location). Please reach out to Cleo Knicely or Sukaina Al Shami for any questions.

Happy Wellness!

Attached to this post is an Excel Workbook for you to sign up for any of the listed sessions. Please note that this Excel sheet is a working document available during the whole month of Wellness and should serve as a “one stop shop” for signing up for all Wellness activities.

AGMG FID II Projections:

CTR Support:

- FID I will go on until Sept of 20

- FID II will pick up from Oct 20 until Sept 2022

HW Projections:

- Includes 1500*3748.16 - 1575780 AGMG units (formula to put in the cost model) REV 13 of the task order as of 3/2/2020 conversation with Rob

- Project these in Sept of 20

  - Peanut butter spread from July 2020 for 6 months (the $4mill, formula above) include the $1.1mil for depot spares in that spread

  - The 1500 includes site spares, but does not include depot spares

    - We’re keeping the 1.1 mil that we have in the LCCE for depot spares

  - Total is $4,406,460 – after long lead has been subtracted out

  - $3748.16 cost per unit – $1050.52 for long lead

FUSA Labor:

- 632K will stay in the FID I cashflow

STVS Failure Analysis

Parts that are going out in 2020

- Most critical parts

  - 5706

    - Power dst panels 0 serviceable and 0 on hand

    - 12 month demand is 1

    - 0 serviceable and nothing on hand

    - This is 100% repairable

    - No DMS issues

    - Worth asking NG – they are the commercial repair

  - 6634

    - Circuit card

    - Bunch of servicables (26)

    - Annual demand of 14

    - Look at the DMS report that its not one of the problematic LRU’s and will tell what problems we have

  - 3133

    - That one isn’t coming up

    - This part isn’t a big player – nothing too much to worry about

For the yellow shaded parts

- They’re all repairable, 100%

  - 2441

  - Composition Panel

    - DMS issue

    - Uknown on survival rates

    - Inventory he has is from Q1FY20

      - Its got 23 serviceable and 12 repairable

      - 93 annual demand

      - Its being flagged on the supply support

        - We need more assests

        - Not a lot of STVS’s are being replaced now, and not expecting to anytime soon

  - 5705

    - 11 demand

    - Not showing up in the top ten list

    - Not a high risk from NG

    - High repairable rate? Bill not sure

    - We only have 9 on hand

      - 11 demand

      - Repair rate is high on it now we are not losing things to DMS

PDF

- Serviceable stock and repairable should equal to on hand

- Top 10 reports

- “due” rows are what in the repair pipeline

  - AML shop

- Repair – they have but not serviceable

Status of STVS TR

- STGB: stake holder governing body

- No timeline as of now

- Leading task orders Bill is working on now…..

  - Long lead HW to get to the 1st mile stone the key site test

  - TO for the operator interface: replace the panels (2441 operating panel) with new technology, a custom kit

  - TO measuring performance, system inputs and outputs and processing are consistent with legacy system

  - TO on software assurance

- Geared at hitting whats in the execution plan: key site test done during May 2021

- Has reena putting a schedule on all the TO

# of STVS sites

- 120 sites in IARD

- In the failure analysis we now show 116

- Flight service looking to create a single VCS in Alaska

  - We have to pick between the STVS refresh or what Flight services has

  - 14 in Alaska + the academy so 15

  - Don’t include Alaska sites since they will be part of the one VCS by flight services

  - Actually KEEP the Alaska ones to keep track of failures

    - Make a note of whats going on

    - Get that number from the master site list

- STVS TR will be done for everything BUT Alaska

ETVS/RDVS

- ETVS would benefit from the same exercise

  - We have to say something similar for ETVS TR

  - Start ETVS first then RDVS since its after STVS; the driver

  - How much do you have in stock

  - How much do you have demand

    - Based on repair rate

    - If repair rate dips – we will have problems

    - If repair is doable – we are fine

    - We would want to ask NG whats the survivability rate from your end?

    - Can repair center give us a quick run down….

- Dashboard can highlight which STVS parts are going to fail in the next 12 months

  - Useful for Bill!

FAILURES

- Back orders from logistics center

- Red means we’ve had a support failure

- Nothing servicable or reparable item would get back ordered

Add to AGMG Notes

LCCE projections for FUSA labor

Weird to USE lcce for projections since they’re 2 years old, need to go over projections with Rob/Joe and to make sure we’re all on the same page with how much we’ve spent on FUSA and how much we are projecting to spend towards the end of FID I (Sept 2021)

APC – Air to ground protocol

Analog converts the legacy switch to IP and the radio end voice switch – FTI – and out the radio

  - Analog to IP (control end)

  - Radio end IP converts back to analog (remote end)

- Driven by RCE obsolescence

AGMG Action Items 3/16/2020

AGMG FID II

- Fix the comparison charts

- Add variance tab (like FID I)

- Go through all the tabs to make sure the sources are correct

- Go through high level summary tab and clean it up

- Go through all other tabs

  - Go through in-detail summary tab and possibly merge projections and actuals together

AGMG FID I

- REPLICATE WHATS IN THE INVOICE WITH LESS VERBIAGE BUT A BREAKDOWN OF WHAT IS HAPPENING FOR ACTUAL ODC's

  - Link those numbers to the phasing table at the top of the worksheet

    - Have a higher level running total for each of the buckets i.e HW buckets, lab testing, and other labor like rows 18 and 20, travel etc…

  - Training development: update training materials

    - Actual materials

    - Manual updates

  - Initial training: first round training

  - Recurring training (conduct): new techs if they need to get trained, or a refresher course

AGMG Review + AI’s:

FID II

- FUSA Labor

  - For projections, we’re currently using the 2019 ROM from FUSA to project future FUSA costs + the LCCE for the months the 2019 ROM does not cover, with the 632K being taken out for RMM support, that leaves FUSA in the negative for a few months – does this make sense or should we use another method to project?

    - we might be underestimating how much labor costs are left for FID II – DOUBLE CHECK

    - What should we use from Jan 20 – Dec 20, look at the assumptions around those numbers in the LCCE and the ROM, also look at historical costs from the past 6 months and see what makes more sense to use

- FUSA Materials

  - Looking at the variance tab, the difference in LCCE – EAC total includes the 1.7MIL paid out of FID I for Long Lead but need to figure out what else is not included that shows we are over…….

    - Could be that be because the cost per AGMG is cheaper? Add in the calculation to see if that’s right..

    - LCCE AGMG cost: 4,444

    - Actual cost: 3748.16

    - 1762 (estimate tab) or 1842 (deployment quantities back up tab?  said to be purchased in FID II

      - FIND OUT HOW MUCH WE SAID WE WERE GOING TO BUY, THE EXACT NUMBER AND WHERE IS LONG LEAD!?

- CTR Support

  - Looking at the variance, the difference between LCCE-EAC includes the 2.5MIL of CTR labor support paid out of FID I, but what else is not getting included?

    - Answer: it’s the difference between LCCE and projections from FID I, projections for the remainder of FID II and TELCO

- MR

  - Talk to Nathan what we want to do with the MR since we are under burning (so far) in FID II

FID I

Training Conduct:

- TRAINING CONDUCT: Find out where this is happening, they are FUSA ppl so where are they going

  - Looking at the FID I cost model, only information we have is the following

    - Ops and Maintenance Training Conduct (per site)

      - This is then multiplied by the # of sites installed per year

    - 2nd Level Engineering (Conduct)

      - This leads me to believe that these FUSA ppl are going to the sites since their labor is multiplied by the #of sites installed per year

- LCCE we said we’re going to buy server HW, but we didn’t end up buying it- why? With that cost we should be over our estimate considering the long lead $

  - They might have been for the MGM’s, double check in the LCCE its probably under ancillary equipment

    - Lifetime buy includes 48 servers

    - See cost model & source

Action Items Left to do for FID I:

- Go through all the tabs and update sources

  - And the purpose for each tab; how it’s used and why we care to have that info, if it’s a really big tab highlight the necessary info (like the ODC actuals FUSA tab)

    - “draw your eye to……” – lead them where to what they need to see

    - Avoid rows + cell #’s bc they always change

- Discuss the additional FUSA labor cost to November + December

  - Forward tracy’s email to rob/dana and make sure its legit that we are paying for it before adding it to the cost tracker

- EMAIL ROB AND JOE

  - Currently we are using the LCCE as projections for FUSA labor until the end of FID I, considering that it's data from 2 years ago, using actuals from invoices as projections might be a better way to predict how much left we have to pay FUSA also considering how much we have paid them so far (what we have in the invoices). Discuss with Joe and/or Rob

- For the two bullets above find out if our assumptions are still correct

  - Did we forget buying lifetime servers?

  - Is training conduct that we had to send FUSA ppl to site (or vice versa) is that still happening? (look at FID II to make sure all is in FID I)

- Set up meeting with Rob and Joe and Nathan for every Friday of every month until its all over

AGMG Review 3/26 – with Nathan

FUSA Labor

What should we use for projections during the Jan 20 – Dec 20 time frame?

- LCCE: states that building/config FUSA activities to start from Jan 20 - Dec 20 as well as Installation, these are the only 2 activities that fall in this time frame for FID II

  - Build/Config: From Jan20 – Sept 20

    - But we sum up that total from Jan20 – Feb 21, even though we don’t have costs from Sept 20 – 21, does that mean we are allowing FUSA until then to bill us for these activities?

    - MAP SHOWS INSTALL FROM JAN FY20 – Jan FY21

  - Installation FY20: Jan20 – Dec 20

  - Installation FY21: Jan21-March 21

    - MAP SHOWS INSTAL FROM FY20 Q3 – FY21 Q1 (April/May FY20 – Oct/Nov FY21)

- Looking at the working road map, build and config started in Q2 of FY20 which is RIGHT on schedule, therefore for this time period

  - Projections are switched back to reflect what is in the LCCE

  - Projections might have to be delayed for installation to reflect the map (double check with Nathan……

AI: Move direct maintenance activities and replace them with what’s in FY21

What activities are going through FID 2 since the bulk of the work is happening in FID 1

- Build & Configure FY20

- Installation FY20 & 21

- CDRLS FY21 (what do they do? And why aren’t they on the working road map?)

- PM, SE,  IF we need those efforts beyond Mar21 when contract is over

We have FUSA Labor that was supposed to start in Oct 2019, what was that labor for? Or is it getting paid out of FID I? or is it delayed – will it still be in FID II?

- Site surveys BUT those were paid out of FID I

- Cost model shows that activities don’t really start until Jan 20 with build/config and installation

What is the difference in the variance tab?

- The activities that were projected earlier on in FID II that didn’t happen…..

FUSA Materials

Why is there a difference in materials from LCCE and projections?

- 1.7 mil towards long lead

- Show calculation between difference of AGMG units we said we were going to buy, VS how much we’re going to buy (in variance tab) and the different price points

When is shipping happening?

- Based on more recent projections, HW is going to get purchased from Jul- Dec 20, does that mean they will get shipped out every month, or in one go after the last purchase?

  - LCCE has incorrect assumption

  - ROM’s projections aren’t recent anymore…

AI: add in shipping in months 2-7 after the month it was purchased, same assumption as before

AI: Add in notes and story behind the difference in FUSA HW piece

  - Variance tab

AI: Take out support equipment from FUSA labor LCCE tab and include it in LCCE-ODC tab

What is happening with warranty (maintenance)? Are we still paying for that separately or is it included in something else?

CTR Support

- Only CTR support completed is under “Site Prep” but nothing that was included in the LCCE

  - FY19: 2nd level & and EOSH

  - FY20: CTR HQ support was 2.8 mil, FID I paid 2.5 so far….

    - Is implementation part of HQ CTRs support?

What is the variance caused by?

- Work that was included in LCCE for the beginning of FID II

- Remainder of HQ $’s in FY20 since FID I only covered 2.5 Mil out of the 2.8Mil

This group is everyone at Cobec BUT our leadership team because this is for a special project to create a compilation video of us letting Leadership and one another know what we are upto during these times (hobbies, with our families, our pets, friends) and sharing your gratitude towards Cobec and leadership team for making this transiton much easier than most since we've had flex hours and the ability of working from home and ensuring that we still have our jobs and are able to work just as well if not better - setting us up for success no matter the circumstance.

What I am asking of you: to send a 30 sec - 1 min video of you naturally, just talking to the camera, you can have who ever you want in it, and you can do whatever you want too - this is the time to be yourself and be creative if you'd like, sharing a few words.  Plea

What will be done with that video?  Your video will be compiled with everyone else's and this will be a surprise feature for our leadership team during our Town Hall on April 10th

AGMG Review: Rob/Joe/Dan Questions:

FID IIFUSA Labor

- Currently we are using the LCCE as projections for FUSA labor until the end of FID I, considering that it's data from 2 years ago, using actuals from invoices as projections might be a better way to predict how much left we have to pay FUSA also considering how much we have paid them so far (what we have in the invoices). Discuss with Joe and/or Rob

- Tech writers getting paid as senior engineers

  - Is this a recurring thing? Should we up the $ for them since they are getting paid at a higher rate?

- Confirm that SE and PM is getting paid out of FID I until FY21 and FID II picks them up in FY22

  - Walk them through the thought process and what adjustments need to be made for things such as direct work maintenance

Training + HW

- Did we forget buying lifetime servers?

- In FID I we assumed that FUSA would send an FTE to the site to conduct training, are we still under that assumption? If so, when is that happening?

  - Lead them to the maintenance labor

FUSA HW

CTR Support

FID II

- Look at the working road map and go over FID II activities since the bulk is in FID I

  - Also mention how RMM is not included in the map since it projects, we will reach ISD in Jan FY21 when we have activities scheduled out until Sept FY21

AGMG Meeting with Nathan

FID I

- What to include in FID I tracker

HW FID I and FID II

- Go over HW questions

  - AGMG unit price in FID II tracker

  - AGMG unit price in FID I tracker

  - Long Lead

  - G&A % fee

FID II

Variance tab

- Go over differences again esp considering new projections

- Maintenance

  - Do we push it back?

FID II

- Double check what TO13 is for, limited or full?

- Why don’t we have a TO or any costs for full production costs?

FID I

- Check FUSA BOM IN FID II for shipping charges for ancillary equipment and update as needed based on latest task order (13) and shipping charges there

- Compare the list of ancillary equipment we had in the model with what the FAA has purchased in the FID I Tracker (see invoices)

- Find out what parts are left to purchase or if all ancillary equip has been purchased

- to adjust projections as needed

TO13

- check the 106K purchase of Catalyst Switch ports, see what they are and if they are part of the lifetime buy servers by checking quantities

- if it’s the lifetime buy the quantities will match, check how many FUSA requested

- check both 2018 and 2019 FUSA ROM

AGMG – repairable or expendable

- Add this question to the agenda to ask Rob/Joe when we meet with them (q for Nathan for APC cost build up)

LVSS: Talk to Dennis about looking at the AI list and JRC check list online

- Provide an update on Execution plan

- Update on status on JRC check list : make sure the ones we did not complete we have explanations for -them (until we get the portfolio execution signed, IP&A won’t sign anything

- SGB: whether there’s a plan to meet

- Timeline to STVS tech refresh decision and VSCS sustainment 4 decision (future investment analysis decisions)

CSR Video Editing Meeting 3/18/2020: Justin and Kiki

Horton’s Kids

What we currently have:

- Gift wrapping

- National Fundraiser

- Gala event footage/pictures

What we need:

- Footage of Cobecians mentoring kids

  - Capture during next HW visit

Game Plan

- Video Editing Software

  - Adobe

  - Blender

  - Lightworks

- Video

  - Establish INTRO’ template

  - How long do we want the video?

    - 5 min or less

  - What do we want to accomplish?

    - Continue to build awareness and motivate people to participate with CSR efforts such as HW help

  - How do we want to accomplish what we want?

    - by highlighting info specifically to:

      - new staff

      - old staff

      - people who aren’t participating

  - What is the story we are trying to tell?

    - Our level of commitment

    - How our efforts are impactful

      - Having mini interviews with people who go often

        - Cleo (15-25 seconds)

        - Morgan (15-25 seconds)

        - Justin (15-25 seconds)

        - Matt (15-25 seconds)

        - Brian Carroll ((15-25 seconds)

        - Sriram?

        - Orlandi or anyone from leadership (or Hisham or Chris T)

    - Montage/b-roll footage to grab their attention

    - Interviews (half of them)

      - With leading questions?

      - Why do you do what you do?

      - What are the benefits for YOU by participating?

      - How does it make YOU feel?

      - What is your experience like?

    - Highlights from other events

    - Interviews of the remainder half

    - The last minute or two could be b-roll of just homework help

      - With a closing argument

Action Items! Week 1: 3/18/2020

- Make a small clip through one of the software (test clip)

  - Adobe – reach out to Cleo for the Adobe software

  - Lightworks – Kiki

  - Blender -  Justin

- From there, we can check out one anothers videos and decide from there what platform we would like to use and start putting the video together

Next Meeting and this will be due on: 3/25/2020 @11:00am

CSR Video Edit: Switching Gears to an Internal Video

Date: 4/1/2020

Attendees: Justin, Kiki

Marketing + Justin (Kiki, Tiff, Justin)

Internal Thank you Video

Questions to guide through what we should share:

- Why are you thankful for being with Cobec during these times?

- What are you doing to stay busy?

- Any home projects/hobbies you got to do that you did not have time to do before?

  - Spending time with the kids

  - Taking a class

  - Picking up a hobby

- Any advice, encouraging words, message for one another during these times?

To do list:

- Create an example video

  - Justin

  - Tiffany

  - Kiki

- Send out an email

  - Create a Teams message to follow up with that

- Guidelines of the video

  - 30 seconds – 45

  - Include yourselves, partners, kids, pets

  - You can show what activities you’re doing

  - Questions to help guide you with your messaging:

    - Why are you thankful for being with Cobec during these times?

    - What are you doing to stay busy?

    - Any home projects/hobbies you got to do that you did not have time to do before?

      - Spending time with the kids

      - Taking a class

      - Picking up a hobby

    - Any advice, encouraging words, message for one another during these times?

  - Deadline: by Monday April 6th

Marketing/Awesomeness Meeting:

In attendance: Hisham, MP, Tiff, Kiki

  - Avoid the random holidays – be more sensitive

  - Focus on what we’re doing to help with the situation (corona):

    - Close down the office

    - Flex hours

    - Tech assistance (excellent) from our IT team

    - Take it all one day at a time

Things to do:

- Snacks, fruits, scheduled supplies, alcohol, make sure to hold these subscriptions

  - Make sure to freeze those accounts for now (Hisham will reach out to Cleo)

Actions Items: for 3/18/2020

Blog content – Tiffany/Kiki (to edit) (COB 3/19)

Message Piece for what Cobec is doing – Kiki (take from what KS posted on Teams to draft up the post) for an external audience (COB 3/19)

Reach out to Megan (ICEAA) – Tiff will email Megan

Review: Hisham and MP will review Friday and give us a decision by Friday 12:00PM

COVID Dashboard Meeting

- Technicians are working from home now

- We should provide this tool to the FAA for free, as a courtesy to help

- Share it with the world

- Service that we can provide; on our social media platform

  - Contact people who can spread the word

  - Make sure we’re citing our information

- Can we provide info to the public?

- Can we provide data for the FAA/Travel control center?

  - Take personnel data by county, and take # of cases that are effected by that data

    - Out break %, based on exposure continues from there calculate the risk based on county outbreaks

    - Pull in existing LIR’s?

      - What are LIRS? Log Interrupt Report full outage, informational report, ticket or log report to record the interruption or outage, every time there’s an outage this system logs it and explores why the interruption is happening?

  - What should be included?

    - Facilities

    - Infection rate

    - Show them how they can mitigate risk by drill down what they need to do

      - In terms of staffing facilities and # of assigned to those facilities

      - would it be possible to add in a trend of how many cases we’ve had and whether or not its increased decreased or remained the same

      - on that note, cant we predict how many more cases those areas are going to have based on that trend

    - Bring in the county info (but we don’t have that info)

    - We want to give them something of the personnel impacts based on the location and outbreaks

- How is this impacting air travel?

  - Maybe not public data / maybe we shouldn’t share?

- What is it we are presenting?

  - We are sharing the active number of cases + tested are public information

- How is it accessible?

- Is it data we can share?

- How much longer will it take until we can launch?

AGMG Status Meeting

- Cost and schedule impact

- Parallel effort adding what you can while upgrading 1.6 ad PPR’s?

  - Testing should be at the factory

- What is 1.6?

  - MGMs side – 1.6 regression testing

  - 1895 SW built fix is for AGMG

- 1.6 activities

- SAT activities -> comments

- Furloughs are happening?

- No effects on current schedule

  - There will be an effect eventually

AGMG Meeting Review

FID I

- Fusa Labor

  - Walk through Robs breakout and what is being used in projections

    - He took out Full production in his totals

    - Costs in FY 21 compared to what we have in FID II FY21

    - FID I projections are higher than FID II projections +632K

    - 1.8M vs 1.6M

  - Talk about opt year 7, and where to place it (132K$) from the same TO

- FUSA Invoice

  - Bring up latest invoice, discuss what’s included

- Variance tracker

  - Long Lead

  - RMM

  - Some CTR support

  - Some FUSA

FID II

Sent from Dan

$217,628.19 March 2020 EPICS TO 4 Actual -> not actuals just yet

We have a few announcements from the Marketing team!

T-shirt Design Contest where you all have the opportunity to get Creative and design the new company t-shirt!

Submissions are due no later than Sunday May 10th

Voting will take place during May 11th – May 14th and the winner will be announced at the end of that week on Friday, May 15th

The winner will also receive a $100 gift card!

Details for this contest can be found on Teams and you will receive a reminder in the May Newsletter, which is scheduled to be sent out on Monday, may 4th

Awesomeness via Quarantine

We’re really happy about this initiative and how we are able to collectively stay connected, more than ever, through unique and fun activities such as:

Signature Blocks

We are looking to upgrade our SIGNATURE BLOCKS

GOAL!

POTENTIAL SOFTWARE we are exploring is CODETWO Email signatures hosted by Microsoft Office

This will allow us to centrally manage all email signatures

Its supported by all client emails and mobile devices

We can include logos, banners, social media buttons, along with graphics, and automated campaigns.

Stay tuned for more details on TEAMS as we continue to explore this SW

CAP BRIEF STAND

The final effort we would like to share is the standardization of our capability’s briefings

That’s all we have for you from the Marketing team! Does anyone have any questions?

AGMG Meeting with Dan

- Never easy to tell where the money is obligated

- Burn up VSCS money before AGMG money

- Burnt out VSCS money first because it was available at the time

  - Obligated until FY18 for AGMG

- Before TO155 there were VSCS TO’s that were used?

- Beginning of TO155 was funded by VSCS money

  - First come first serve

- 9M$ from VSCS was put towards TO155

- Column L look at 2514

  - VSCS paid

  - Column P TO 155

- Out of that 9$M, $8.8 went towards TO155

- 163K was missing to pay for IVSR military TO’s, but then that money was paid back to VSCS 6 months after VSCS money ran out (mistake was reversed)

AGMG Review – 5/5/2020

- Go over workbooks sent by Dan

- Go over what was obligated to VSCS

  - How much of it was paid/invoiced out of VSCS

    - Go over table

    - Discuss MET labs

- Last invoice to be paid out of VSCS is 713, November 2018

  - Go through what was in the invoice, how much was paid, and what we have in the cost tracker

- Almost all of the 9M was obligated, but not all of it was used towards what it was initially obligated towards

- What do we do with the HW items the VSCS items that were partially paid for by VSCS?

- Did that happen because the were not invoiced on time?

Hey Joe/Rob,

Hope you guys are doing well.

I am following up to provide you with an update on the ODC/HW variance.

Here are the main drivers for the variance:

ODC/HW Costs from the LCCE in RATY $’s: $3741743

EAC (include actuals and projections): $6106192

Difference:

I have attached the AGMG FID I Cost Tracker for your convenience to review  main drivers for the ODC/HW variance.

I’ve been digging through the invoices and comparing what we were billed for against what we had in the FID 1 LCCE and found that there are a few big items that weren’t included in the LCCE but were obligated with left over VSCS funds, some of those items were paid out of VSCS but the remainder of them look like they’re getting paid out of AGMG which are the main drivers for the variance in the tracker.

I met with Dan a few times since we all met and he sent over a list of invoices that were paid out of VSCS and AGMG so I’m using that data along with his cash flow workbook to cross check what we have in the tracker. I will something sent over to you by Friday!

VS&R AGMG

- MR SOP Table from NVRP

  - MR table to summarize at second level

- Duplicate it for AGMG FID I and FID II

- Cross Schedule Walk Through

  - Call Reena about what’s going on with AGMG schedule

AGMG Status Meeting

FUSA Side

Production Status

- Systems engineering working on AGMG building configuration

- Working on training for field engineers

Pat Testing

- Delay will impact spares, 180 by original due date of Aug – operational ones still on schedule, spares are delivered with the systems to each sites

- Hopefully to ship all 6 sites in July, get all AGMGS by end of august, will need 600 for the first 3 sites, but work will go on until beginning of FY21

- Future PAT activities for the last 3 sites, we will have 3 sets of servers to start installation

- Good in shape to install once a month, order of sites (DC for the first one) what are sites 2 &3? How many spares for each site should be shipped to each site?

FAA Side

Stats// over the year

Glassdoor

LinkenIn

Instagram

Twitter

Facebook

Projects

Update Website Home page photographs

ICEAA// banner, half page ad, full page program ad, bag inserts, recruiting slick, capabilities/dashboard slick, newsletter banner ad, booth shipping, company profile

Update badges (email, social)

Email signature update

Swag ordering and management

ICEAA canada tablecloth & retractable banner

Order business cards - move to Moo

Sayer donation PR

Holiday Gift

Note & Cupcakes for International Women’s Day (with Awesomeness)

update pictures on platforms - awards

Washingtonian Profile Ad

ICEAA Rooftop HH graphic

ICEO // swag, slick, booth, slicks, sky talk (212 views on youtube)

Horton’s Quarter Page Ad

Attempt to fix contact form on Wordpress w/ Mark - lots of spam email sign ups in constant contact

Brandcast demo - it's a no

Dr. Bear Flyer

ATCA// slicks, Instagram frame, swag,

Newsletters//

36% mobile 64% desktop

Open rates/Click rates

- Jan 75/20

- Feb 65/6

- Mar 75/9

- Apr 68/16

- May - 60/22

- June - 48/12

- July - 92/10

- Aug - 82/9

- Sept - 85/8

- Oct - 80/4

- Nov - 81/3

- Dec - 78/4

- Jan 2020 - 40/33 *low because switched sender email, cleaned backend, so more bounces than normal and making safe sender

- Feb 2020 - 77/20

Website Analytics for the entire year//

12k users 30kpageviews [getbottraffic4free] 15k sessions 44% bounce 90% US 68% desktop 29% mobile 1m45 seconds session duration

Organic search keywords// (not provided) 96% then cobec.com, cobec, cobec consulting dc, amazon

High traffic dates - Jan 31, March 28, May 1, Aug 29, Dec 21

Glassdoor Analytics //

January 2020- Page views up 1,495, Job Clicks up 1,152, 44 New Followers (1067 total)

December 2019- Page views up 1,430, Job Clicks up 1,027, 46 New Followers (1023 total)

November 2019-Page views up 1,178, New Content 3 (total 72), 31 New Followers (979 total)

October 2019 (email missing, will check on website acct.) Job Clicks up 974, 27 New Followers (952 total)

September 2019- Page views up 2,094, Job Clicks up 1,446, 64 New Followers (911 total)

August 2019- Page views up 1,792, New Content 9 (total 65) 67 New Followers (847 total)

July 2019- Page views up 2,560, Job Clicks up 1,361, 99 New Followers (781 total)

June 2019- Page views up 2,511, Job Clicks up 1,196, 60 New Followers (682 total)

May 2019- Page views up 2,275, Job Clicks up 1,124, 56 New Followers (623 total)

April 2019- Page views up 2,500, New Content 1 (total 56) 75 New Followers (569 total)

March 2019- Page views up 1,572, Job Clicks up 1,170, 38 New Followers (494 total)

February 2019- Page views up 1,902, New Content 2 (total 55) 40 New Followers (456 total)

January 2019- (email missing, will check on website acct.) *note govt. shutdown  Job Clicks up 1,304

December 2018- Page views up 2,296, Job Clicks up 1,404, 59 New Followers (377 total) *note govt. shutdown

November 2018- Page views up 1,865, Job Clicks up 1,341, 49 New Followers (320 total)

Social Posts on Website//

- Weathering the Storm

- When Work Works Award Win

- Karaoke Kumatae

- Homework Help

- Nats Game

- DOE Small Biz

- Washingtonian

- Cobec Mom

- ICEAA Gold Sponsors

- Father’s Day

- Congrats Cindy

- Cobec at ICEAA

- Wellness Month

- ICEAA Capital Area Lunch

- Grub Club

- Hortons School Supply Drive

- SHRM 2019

- Home Run for Horton’s

- How I found Cobec by Kellie

- SWAEE Conference

- Houston we have a Problem (NASA)

- ICEAA Region 5 Webinar

- Ask the CEO

- Happy Labor Day/ Tubing

- ICEAA Canada

- Semicharmed Benefit

- Halloween Party

- Semicharmed Performance

- Five & Ten Year Anniversaries

- Horton’s Kids Gala

- Giving Tuesday

- ICAO

- New Employees

  - Cindy Whitmill

  - Patrick Mcqueen

  - Malcom Lumpkins

  - John Helmick

  - Gene Crabtree

  - Carl Martino

  - Gillian Schuneman

  - Mitch Stevens

  - Zach Schuneman

  - Daniel Rutenberg

  - Gabby Ignacio

  - Shannon Bell

  - Steve Cipullo

  - Carly DeRose

  - Mark Reeves

  - Eric Peters

- Days

  - Int’l Women’s Day

  - Admin Prof Day

  - Independence Day

  - Remember 9/11

Also on Instagram:

Gift Wrapping

AACE Presentations

Tableau

Thanksgiving Potluck

Veteran’s Day

ATCA

ATCA present

ATCA promote x2

Nick Celio

Digital Summit

Henock Gizaw

Leonard Jones

Logan Lott

Christopher Hollis

Mark Deans

Nelson Mandela Day

Cake and ice cream

Lucky Strike

National Employee Appreciation Day

MLK

2019 Welcome

Marketing/IT Meeting: CODETWO

Date: 5/14/2020

Attendees: Kiki, Tiff, Nate

Agenda:

- Discuss CODETWO

  - What do we know about it?

  - What top features cater to our needs the most?

  - What are we concerned about?

- Demo

- Questions we have

Outcomes of meeting

- Agreement that we all like the software

- Nate to set up DEMO meeting with CODETWO team

- Affordable

- Next step: sign up for the 2 week trial

Inventory Analysis Dashboard Meeting

AML

- Some items/parts can be repaired by AML

- Some items they send out to vendors to repair

- NG might repair or even send out to their CTR’s for repair

- AML creates the reporting sheets as an output to the LCSS

Data (STVS)

- Separated out by part numbers #NSN’s

- In 2016 there’s a switch from categorizing these parts into numbers (6,9,4,7,2) or to what they actually are, expendable/repairable, direct ship

- NG or AML do not have good forecasting rate data which is why we are doing it on our own

- CARL uses meantime between failure rates and meantime between repairable rates to find out the average of failure and repairable rates

*INVENTORY INSIGHT TOOL*

What we want to show:

- Top 10 demanded parts by ROM/number

- Have total on hand and how many in their ware house vs how many are demanded for the next X amount of months

MR Summary Tab

BCWS – what is in the LCCE if we never touched the LCCE (initial baseline)

BCWP – when costs are moved from the LCCE or adjusted

ACWP – are the actuals

Ask about the FUSA meeting on the supportability

Cost variance

5/19/2020

Completed Tasks

Marketing:

- Met with marketing team to create the 1st round of website edits

- Completed the survey monkey for tshirt design contest

- Posted t shirt design contest survey monkey on TEAMS

Awesomeness:

- Met with the awesomeness team to discuss awesomeness plans for the next few months

- Created new budget

- Created follow up meeting for Thursday to discuss Trivia night

AGMG

- Met with dashboard team to discuss the game plan for how to visualize the AGMG data

- Sent Matt and Cindy schedules and deployment quantities

5/21/2020

AGMG

- Work on AGMG MR summary tables for FID I and FID II

- Create a BCWP table for both applying the different ways the LCCE has changes

- Touch base with Reena on schedule

- Touch base with Joe on ODC variance and meeting with FUSA on supportability

Marketing

- Create World Kitchen graphic

- Create graphic #2 from the list

- Continue working on analytics

Meeting with Annette

- Do not be concerned with the definitions

- Basically trying to figure out how much money we have left so spend

  - Cost variance: comparing our TY point estimate to our Estimate at complete

    - Actuals + projections

    - Compare to TY point estimate

    - Projected MR balance: will show how much we have left

    - Cost variance: difference between EAC and TY point estimate

    - EAC: takes into account our MR

Meeting with HR: Kevin, Tiff, Cleo

- Took notes on the old Glassdoor file made by andrane

5/27/2020 : Action Items for today

AGMG

- Complete “purpose” of each tab

- Complete CV tabs per bucket (so far, ODC has been completed) (FID I)

- Go through FID II, maybe have questions for Rob/Joe/Dan

Marketing

- Create Cebok draft post

  - COMPLETED -> posted on teams

- Create kitchen organization flyer

  - CCOMPLETED > posted on teams

- June Newsletter draft

  - Reach out to Kevin’s x2 & Cris Shaw -> COMPLETED

- Cobec Lunch Buddy Excel + announcement

  - COMPLETED -> draft posted in Awesomness Team chat

- Create Washington post best places to work flyer

- Create AACE flyer

- Complete strategy workbook

AGMG Weekly Status Meeting: 5/28/2020

- Spare q’s for all sites

  - Adjust the quantity of spares (ZDC first)

  - We will know in about a week how many will be needed

- The PAT documents will include spares and servers too? YES

  - This should happen by mid-July

- Load and configuration is happening in June

  - PAT should happen after that

  - Funding approval should be in two weeks to do that PAT

  - 3rd set of servers should be included

  - And client workstations

  - We don’t have authorization for the servers and spares for PAT, working on that approval within the next few weeks so they’re ready after load in configuration in June and ready to be worked on in July

- In order to meet the schedule and get the spares included and PAT, the spares need to get ordered in the next couple weeks and hard drives, they all have to be shipped in the site together

  - This will happen through a ROM

FULL production engineers

- Working on building and PAT work

First round of PAT is don’t (ZDC) , 2nd is being planned  (ZJX)

First site deployment end of July/beginning of August

- Might fit in 3rd PAT before this

FQT

- ONGOING: regression testing

- Ongoing installing machines

- And documentation

FUSA updating schedule

AGMG Touch Base with Rob: 5/28/2020

HW:

Show what we currently have left in FID I and FID II

- How many AGMG spares have been purchased?

  - Does this mean ordered or invoiced?

    - Ordered not invoiced

  - Confirm # that went to the sites (pull up email) (couldn’t, he was in the car) will have something for us in terms of quantities by tomorrow, the distribution of the 150 is low….

FID I:  Confirm/Adjust the following

What we have left to purchase

- Ancillary equipment

- MGMS Site spares (ancillary equipment)

- Server lifetimes buy

- Shipping

- Travel

FID II:

- AGMGS (1500) including site spares + shipping

- Depot spares ARE included as part of the 1500

- Warranty for maintenance

150 AGMGs

- Limited production

- 1500 full production

  - Include site spares and depot spares and actual operational ones

1650 AGMG

- Site spares and depot spares

- 70 spares AGMG on site

  - 160 – 170 depot spares

- Won’t be the 1842 we had in the cost model

- We are WAY under

- The separate cost for DEPOT spare was his mistake the 1500 includes it allll

UNDER FID I

MGMs spares and depot spares left to purchase

- Servers

- Might include Agmg depot spares included in that

So far for MGMS

- We bought 6 servers still have more to purchase (what they were referring to on the call today)

FID I

- FUSA LABOR

  - Oct 2020 – end of FID I only RMM efforts

  - Update the March – May

    - Updated March and April, holding off for May until invoice comes in

Good morning,

I am e-mailing you both because you guys are Cobec Buddies for this week!

Please go ahead and schedule your coffee/lunch session

n for a day/time that works best for you, we encourage meeting for at least 30 minutes, and at most 1 hour. When sending out the Zoom calendar invite of your sessions, we only ask that you include this e-mail, social@cobec.com just so we can keep track of when Buddies are meeting.

Thank you for your participation and enjoy!

Warmest wishes,

Team Awesomeness

TO 15: for FID I HW

TO16: FID II HW

TO 17: NTE’s (I already have for FID I and FID II) all future PR’s (any money we obligate will be under FID II, unless its related to RMM – new PR to FID II – sometime in August/September – once FQT is done and OT will be FID II efforts – FUSA finished the testing part)

After ISD

- Completion of development, testing and fielding of RMM

  - Some FID I and II elements to that

- ISD: everyone signs off – all stake holders signs off to it

  - OT, completion of training, manuals, testing, ISR checklist all are drivers

RMM and Warranty (supportability) we don’t have anything for them yet, we have to have answer to that in August

AI’s for week of 6/15

AGMG

- Add in invoice -> Completed

- Add in breakdown of whats in Dan’s workbook -> process

  - Followed up with Dan, will send me updated workbook today

- Check out the TO and what the trend is saying, making sure that invoices aren’t exceeding NTE’s

  - TO DO

Ask:

- For projections purposes do we care about labor category?

  - New TO doesn’t break down NTE’s by labor category, do my best to distribute (based on trends) until we receive actuals

Find out:

HW

- Latest invoice: June

  - Ask what price point to use for projections since the invoice is crediting long lead cost

- Long lead Items

  - Still getting billed, let him know that they are still billing and that don’t have projections for Long Lead

  - We expect more costs (not surprised) , but since it’s a small amount, won’t have projections

SHIPPING

- FID II -> look at the shipping charges in invoice to project shipping for projections (look at the total and not line by line)

- Look at REV14 & REV15 and check shipping charges (under the assumptions it was part of the UNIT price)

  - They are, bring up with Rob

FUSA Projections FID I

- Figure out the split for labor categories

  - Fy 20

  - Or last 3 months

    - Make sure there is not too much of a variance when looking the entire year, if there is, look at the last 3 months if they’re more stable

- Call Rob and discuss the split of labor categories for projections

- Ask how I can track what’s actually happening now (activities wise) or what has been happening

Meeting Rob: AGMG touch base 6/23/2020

HW

AGMG Units: Keep the $3748 is the CLIN price, and the $1050 long lead (little components prorated across the units that we weren’t sure they were coming in time, that’s why we paid them out of FID I funds)

- Still expect to have the Long Lead credit, the FAA is supposed to net the CLIN cost per unit

- We assumed 1700 units Long Lead but only ordered 1500 full production units, so we have 200 units worth of long lead that will never show in the credit (use it for some depot stocking cost)

- Keep long lead methodology on tracker as is – leave it alone and just add it as it comes

Shipping

- Language is wrong, and we should just assume that shipping is a separate cost (for now)

- Rob will check for shipping and see what’s going with that

- Remind Rob to look into shipping by Thursday afternoon ************

FUSA Labor

- Send Rob breakdown for June-Sept by labor category

  - Completed

Schedule

- Finished FAT and ST, about to start OT

- Maintenance manual the 90% completion will be delivered on July 17th

- Training development (ops try out that was supposed to by in May, now its going to be 4- 6 weeks after 1st full production site has been installed)

- OT is pushed out a few months until December 2020

- Building and testing for Full Production going on now

AGMG Weekly Meeting Notes

AGMG Limited Production

- PAT for site 1 is done and 2 will be completely done July 10, and haven’t decided site 3

Full production PAT

In progress, ZDC in progress

Training

- Still on going thing that’s moving along

ZJX

- 95 units are racked and installed in and moving to get them cabled up, 9 future, 10 spares

AGMG Units

- 1020 received of the 1500 by Fusa, by August all 1500 would have been built, tested, and shipped from Cense (sub vendor?) to FUSA

Spares

- (MGMS spares?) getting pricing for that?

  - Depot spare servers

  - Follow up to warranty and service pricing, including HW list, have what would be covered under warranty and depot

  - 200 units of long lead items that are going to depot stock

  - AGMG repairs:

    - FAA has paid for extra 200 long lead materials, does that go into the depot? Does FUSA repair at that level? No, more of module replacement, but will send the repairs to Cense. Repair down to the component level to Cense

FUSA will have meetings for the rest of AGMG program

- Will have an update July 8th/9th /10th time frame

Kiki’s AI’s:

Awesomeness

- Check awesomeness workbook and draft a post for October and awesomeness activities

- Create survey/poll

Marketing

- Add NAACP contribution to LinkedIn

  - Create a graphic

- Start drafting new hire posts and begin posting them

- Washington Post Award internal announcement and external

  - Created folder

  - Social media graphic

  - Fixed internal letter

  - NEED to work on Blog post

  - Updated graphic for twitter/Facebook cover photos

- AACE Graphics

Due to the COVID-19 pandemic, AACE did not cancel their annual International Conference & Expo, but instead will host the conference virtually, where you can join in from the comfort of your homes!

You will have access to presentations from top leaders in the field throughout the weeklong conference.

Cobec will not only attend, but present and host starting with:

Marina G. Sominksy who co-authored and will present the following topic:

A Practical Application of Identifying and Correcting P6 Corrupt Data

&

Cindy Whitmill will be hosting:

Women in Project Controls Happy Hour Tuesday 6/30 4-5pm eastern time

Click the link to learn more about the conference and about AACE.

See you there!

Do you have a few minutes Cobecians to spare?

Good afternoon!

As we continue to grow together and gain recognition for our work and how we operate as a         company, and due to the pandemic that has transitioned our scope of life/work balance online, we want to make sure that our online presence is just as strong as if some one walked into our office!

What am I really asking for you might ask? If you have a Facebook, Twitter, LinkedIn, and/or Instagram account, follow us and engage! These platforms are a great way to share our culture, our involvement in our communities, in the field the field and how we’re staying connected through all of our creative activities.

Facebook: https://www.facebook.com/pages/category/Business-Consultant/Cobec-Consulting-168048156555810/

Twitter: https://twitter.com/CobecConsulting

LinkedIn: https://www.linkedin.com/cobec

Instagram: https://www.instagram.com/cobecconsulting

To make it easier on you, just click the links below and follow

As for LinkedIn, it’s extremely important that all of our profiles are up to date with Cobec, your current position, and preferably have a profile picture of yourself as professional as possible. We are looking for creative ways to help you guys have a professional photo – hopefully as things get back to normal, we will take your photos to capture your beautiful smiles.

It’s also important for all of us to connect with one another. The best way to centralize all of our profiles is by each of us following Cobec’s page (link above) and we can all go check followers and find each other!

If you need help with anything, have any questions, please feel free to reach out to me and/or Tiffany West!

Thank you guys!

#oneCobec

AGMG Meeting 6/26

FID I

- Higher level summary

- Go through projections for FUSA

- Show comparison charts

FID II

- Higher level summary

- Go through actuals we received

- Go through projections

- Show comparison charts

Meeting from yesterday

- FUSA will get AGMGs to them from Census by August, but that doesn’t change our projections in terms of when we will actually get billed for them (out till September)

Dashboard

- Matt will take over!

Discuss

AGMG Recap for Nathan : e-mail

Hey Nathan,

How are you and how’s baby Ned doing? I wish him a speedy recovery and for things to go back to normal – dang Rona!

I wanted to give you a quick update on AGMG. I met with Rob earlier this week and we discussed the following:

Meeting Rob: AGMG touch base 6/23/2020

HW

AGMG Units for Full Production projections: Keep the $3748, it’s the CLIN price

- Still expect to have the Long Lead credit, the FAA is supposed to net the CLIN cost per unit

- We assumed 1700 units Long Lead but only ordered 1500 full production units, so we have 200 units of long lead that will never show in the credit (use it for some depot stocking cost)

- Keep long lead methodology on tracker as is – leave it alone and just add the actuals from the invoices

Shipping

- Language on TO Revisions is wrong, and we should just assume that shipping is a separate cost for AGMG units and ancillary equipment

FUSA Labor

- Rob liked the methodology and asked that I send him the breakdown for June-Sept by labor category

  - Completed -> sent to Rob

Schedule

- Finished FAT and ST, about to start OT

- OT is pushed out a few months until December 2020

- Maintenance manual the 90% completion will be delivered on July 17th

- Training development (ops try out that was supposed to by in May, now its going to be 4- 6 weeks after 1st full production site has been installed)

- Building and testing for Full Production going on now

Matt and I met with the team this morning for the monthly cashflow meeting, and all went well. I went over the status of FID I and FID II, where we are and highlighted what/how we are projecting the remainder of both FID’s. Of course, went over the comparison charts and all went well. I passed the torch to Matt and he showed us the AGMG dashboard, Joe really liked it and Rob is going to send us an updated Working Road Map to reflect minor schedule changes such as OT being delayed.

I realized after talking to Rob I wasn’t too familiar with SAT, FAT, PAT  so I decided to search them up and found this document that was helpful, maybe Stacey/Michelle might find it useful too? http://www.tc.faa.gov/its/worldpac/standards/vvspt-a2-pdd-013%20tne%20handbook.pdf

That’s all I have for you, let me know if you have any questions/comments/concerns or if you need help with anything at all. We are here for you!

Warmest wishes,

Marketing

- Lunch buddy program

- ICEAA/CeBok graphic

  - Sent to megan for review

  - Completed, posted on social media

- Fathers day

  - Check out graphic in newsletter, enhance it

- AACE graphic

  - pending

- Dashboard graphic

  - Pending

- October picnic post/draft

- NAACP

  - Donation made 6/18

  - Posting on 6/19 with caption on teams

- June Teenth

  - Sent for review to Hisham

AGMG

- Little box that converts voice communications from TDM to IP and vice versa to support the overall transition to the IP infrastructure

- Have 1800 across 6 ARTCC facilitites (ARTCC – Air Route Traffic Centers, centers to help support flight services en route)

Kiki’s TO DO 6/29

Awesomeness

- Write out draft for October

- Organize the dates for the rest of the activities

- Pick up online activities

Awesomeness Draft Teams post for company:

Good afternoon everyone!

The awesomeness committee would like to share what we have planned and are planning for the next few months.

Meeting virtually during all the zoom sessions hosted by many of you have been lots of fun, and we hope to continue those activities at some magnitude!

This preliminary schedule is for our anticipated in-person gatherings and activities. We’ve missed everyone, and as we continue to normalize the new norm, we want to try out our options on how we can get together. All of these events are completely voluntary. The schedule goes as follows:

July

- We are planning a local gathering outdoors for Cobecians in the DMV area. This will be at Michael and Tiffany’s house. Food and drinks will be provided – just bring yourself, a chair/blanket – and do not forget your masks!

September (Late Summer)

- For late Summer, we are in the middle of figuring out the logistics for another Harpers Ferry River Tubing activity! This activity is open to employees and our families. We will reserve the tubing session, and a picnic area where we can hang out, eat, and drink.

- We previously set up a shuttle service to and from Harpers Ferry, but this year due to the pandemic, we will not provide transportation. More to come on Teams.

September (ish)

- Who wants to see the new office space? I know I do! During the Month of September, we are looking for an impromptu happy hour at our new office space. Stay tuned for updates on Teams as we work through the logistics.

October

- The Cobec Octoberfest/Fall picnic is one of our larger company events and we still want to make that happen! It will be on October 17th, and will be at Michal and Tiffany’s, outdoors, and much like the July gathering, will have food/drinks, sanitizing station, with the addition of activities such as zip lining and rock climbing and this gathering will sponsor travel/lodging and family and friends!

- Given the size of this event, it’s a bit too early to figure out how this will all play out, so stay tuned for updates on this event.

Please let me know if you have any questions, comments, or concerns. We want to hear from you, and what you think of the activities we are preplanning. By starting with the smaller gathering in July, that will be almost like a trial of how the October.

Action Items:

July 15th – Small Gathering at MP’s Calendar Invite

October 17th - October Picnic

Survey Monkey Harpers Ferry

(+ Teams post with all the details)

July 15th Draft Calendar invite:

To all our local employees, Cobec will be hosting a small gathering for us to catch up and spend time together since it has been so long!

Food and drinks will be provided. Just bring yourselves and a chair/blanket and don’t forget your masks!

When: Wednesday July 15th

Time: 12:00pm

Where: MP’s address

We hope to see you there!

Please make sure to RSVP, we are relying on your response for logistics. More details on COVID precautions will follow!

Cobecians,

Cobec will be hosting our annual Octoberfest/Fall picnic on October 17th!

Food and drinks will be provided. Just bring yourselves, a chair/blanket and don’t forget your masks!

Details:

When: Saturday, October 17th

Where: 3424 Oakhill Rd, Delaplane, VA, 20144

We hope to see you there!

Please make sure to RSVP, we are relying on your response for logistics. More details the event, and on COVID precautions will follow! Just please, oh please, RSVP 😊

Kiki’s Action Items 6/30/2020

Marketing

- Newsletter

  - New hires

  - Birthdays

  - July 4th

  - Awesomeness

  - Tae Intro

  - Washington Post best places to work

Social Media

- Intro to Lisa

- Washington Post

  - Graphic

  - Banner

  - Press release

7/1/2020 Action Items:

Marketing

- Newsletter

  - Edited and scheduled

- Welcome Lisa on SM

- Washington Post award on SM

Awesomeness

- Follow up with Harpers Ferry, connect with Cleo

- Update team on RSVPS for July 1, 2020

ETVS Failure Analysis

- Review before reviewing with Stacey

AGMG

- Look at Dan’s email

- Look at Dan’s last e-mail

- Look at e-mail sent by Nathan

  - Ignore what was in my notes for Long lead, the extra 200 long lead will not get a credit as they are going into depot repair stock

- Reread what the tests are

- Get AI’s ready

AGMG Cash Flow AI’s

- Look at Dan’s workbook with the latest delphi numbers

  - Still no actuals

- Start populating MR

- Look at training

Shipping

- Clarify shipping

  - Who is receiving the units upon receipt– FAA or FUSA

Don’t forget

- Update Nathan with logistics costs

Marketing Meeting AI’s

NAACP

- Post new graphic on LinkedIn and on Instagram (with a shorter message)

We are incredibly saddened by the death of George Floyd and the ever-growing list of other Black people killed by police brutality and other racially motivated violence. We are sickened by the injustice that continues to hang in the air of America.

Cobec’s position is simple and clear. We stand by our Black employees, clients, and community. We have zero-tolerance for divisiveness, hatred, and inequality. Cobec strongly believes in the values of diversity and inclusion - which at its core is what the culture of #onecobec stands for. We strive to create an environment where you can be yourself and where everyone feels welcome and safe.

Black lives matter, and we want you to know that we see you, we hear you, stand beside you, and love you!

This year, Cobec is making a $5,000 contribution to the

NAACP Legal Defense Fund

(LDF) to support their efforts on issues of education, voter protection, economic justice and criminal justice through advocacy and litigation.

We are also making a $5,000 contribution to the

NAACP

Empowerment Programs to support their efforts to fight racial discrimination and injustice primarily in training, education, and advocacy at the national and local levels.

We encourage those in our network to join us in supporting the NAACP. Every dollar counts. Every voice matters. We are stronger when we stand united.

Thank you,

Cobec Consulting

Link to donate: https://www.naacpldf.org/support/

https://www.naacp.org/donate/

Harpers Ferry

50 + people $6 off

40 – 49 people $5 off

37 standards

42 deluxe

20 to uy coolers that float and 15 for tubes for drinks

Concession Stand

Set up a bus trip

WASH POST Social Media:

We are so proud to announce that we’ve been named on a 2020 #TopWorkplace by The Washington Post!

To all our employees, thank you so much for making this happen – for sharing your experience being part of the Cobec Family, and we hope to continue to make you proud. You are our most valuable asset, and we want to make sure that we continuously play our role in balancing your professional and personal wellbeing.

For the full press release go here:

AGMG Workbook Review with Nathan 7/13

  - Go over Dan’s totals and what that means for us in terms of projections

    - FUSA, we are under, CTR support under

      - FUSA: not sure where we can spend the money if it’s expiring in Sept 2020

      - CTR Support: need actuals (pending)

  - Go over MR tracker, and where we stand

    - By Nov 2020 we will run out of baseline funds (minus MR) with the program burning at $22M, and we will start dipping into MR by $2.8M until the end of FID I

    - If we take out the remainder of RMM beyond November and move that to FID II, we are in pretty good shape to give back almost all of MR$

Meeting Notes and AI’s:

Remainder Funds Analysis Wrkbook

- FUSA

  - Calculate the remainder of the funds (spread them out until the $ runs out)

  - Based on our projections the money extends to X month and we need to reconcile

  - When does the FID I run out and flip to FID II

- MR Tracker

  - Available funds

    - Might want to include the funds available for the entire program

      - Touch base with Annette and see what her method was

  - Add available funds to the end of the program because

    - MR is tracked and shown at the end of the program, makes sense to see the available funds for the entire program

    - Available funds is a cashflow questions, I’m creating an income statement to show where and when that money is spent

  - CTR Support

    - Row 66, add more descriptions why we’re not showing the entire amount

      - Include the entire amount bc FY20 CTR support

Annette

- Sum of each clin

- Come up of a list of all the clins

  - Columns J& I

Good afternoon Cobecians!

As mentioned a few weeks back on Teams, the awesomeness team are planning a Harpers Ferry River Tubing activity and we want to hear from you!

Please click on the link and complete the 2 min survey so we can plan accordingly, once you’ve completed the survey, go ahead and like this post

Survey: https://www.surveymonkey.com/r/G2ZZTXL

Thank you so much!

Team Awesomeness

AGMG Meeting Cost/Schedule Walk Through

Which FID will pay for extended work?

Is RMM still under FID I scope?

When to expect TO155 – Rev17? Already sent out, Rob will send over, will cover activities until Sept FY20

Remainder of FID I: Extended labor

Training:

That is going to get extended out until June 2021 (training conduct)

1st development under FID I

Ops tryouts and everything else beyond like training conduct will be under FID II

RMM (2266): So RMM still under FID I scope for now (will probably be less than $2M)

HW/ODC’s: might purchase another set of servers, keep assumptions as is

FID II:

Install + Test:  May/June 20 – March 21

Care about the server workstations for each site

AGMG PAT row 916 (80%) Full production

AGMG PAT row 1076 (20%) (UID 2016)

June-August: testing until the site is ready to receive it

March 2021 will be last site to be installed (optimistic)

HW/ODC’s:

All FUSA Labor after Sept 20 -> place under FID II

Spares: 4th set of servers (another set of spares)

Might have more spare orders due to PAT testing without installation

They get paid for right when FUSA receives

RISK: mainly around test (around the slipping) + COVID (however long it takes)

Supportability items and FY21 $’s will be received by this Friday, meeting delayed till the following wee

AGMG FID I Updates

Training: UID 830

FID I Development

Cost: from FID I cost model

Schedule: from June 2018 – June 20201

Q: Should the costs extend out until then, or stop right before Course conduct?

1st Course Conduct

Cost: AGMG FID 1 Training Conduct Difference 8.2.2019

Schedule: from March 2021 – June 2021

AI: Update the estimate with the 43K cost per site up until June 2021 (confirm the assumptions)

2nd Level Conduct

Cost: AGMG FID 1 Training Conduct Difference 8.2.2019

Schedule: AGMG FID 1 Training Conduct Difference 8.2.2019 (in FY20 and once in FY21)

Q: Why isn’t 2nd level included in the schedule? Should this be moved to FID II?

AI: ask Reena why it’s not included and confirm that there’s only once course that’s for everyone (based on what the schedule shows)

- Not going to do 2nd level

- One course only

Notes:

RMM: Keep as is (will most likely be less than $2M)

AGMG FID II Updates

Production Acceptance Testing (PAT) UID 1683 & 1688

Cost: TO155 Rev14 (need to update to Rev17)

Schedule: March 20 – Oct 20

PAT Server workstation testing: June 20th – Feb 2021

AGMG PAT UID 1683 (80%)

AGMG PAT UID 688 (first site)  (20%) (include ALL UIDS for CAI)

AI: make sure to track how much of the pat was paid for (from previous months)

Q: Pre-PAT work completed in February not charged under FID II?

Installation

Cost: TO155

Schedule: June 20 – March 2021

Q: For both PAT and install, do I use TO155-Rev17 and have a breakdown for it?

Training Conduct

Account for training conduct under FID II? UID 1792

FID II LCCE only has training for TR

AI: touch base with Annette do to find out who’s getting trained and why for courses 47506 & 47021

Maintenance:

AI: extend out those costs until training is complete

8/3 Action Items:

CCS-W

- Read the SAR and see if it makes any sense

AGMG

- Go through all action items

- Fix workbook and get ready for Friday’s meeting

Marketing

- Complete the newsletter

- Send out the newsletter

- Go through AI’s on Teams

- Post new hire

- Send out remainder of boxes

Awesomeness

- Check whats going on with Front Royal

- Whats the update for the Picnic?

Respond to Emails

Respond to IM’s

Conference

- Update Hisham/Cris on last weeks meeting

VoICE Estimate:

- Reach out to Rob about spares and depot spares

- Find out the breakdown of CDRLs

  - Whats the breakdown?

  - Maintenance/warranty

    - Are they repairable or throw away?

NVRP:

- Delete OPS stuff that aren’t being used

- Delete OPS (4.0) on the estimate tab

- Hold off on the GRAPHS

CCS-W SAR – Notes

EA

The JATOC at the ATCSCC is responsible for resolving flight delay problems, balancing safety requirements capacity and demand through strategic air management of air traffic flow to minimize delays and congestions.

ATCSCC is responsible for real-time command, control and oversight of the NAS coordinating with all aviation users using the telcom system: CCSW

CCSW: allows ATCSCC to efficiently initiate and manage constant and simultaneous coordination with NAS stake holders such as FAA HQ, field facilities (national/international), airlines, Senior Leadership, etc… but has reached its EOL

CCSW PO: planning for a TR, but that will only be a 5 year fix, goal is to initiate a new acquisition for CCSW

Questions:

- Why start off with where the JATOC is located?

- Who are the NAS stakeholders that the ATCSCC initiates and manages conferences with?

Intro

CCSW: responsible for ground to ground telephone communications and conferencing associated with regular air traffic

- HW and SW EOL

- TR won’t be long enough to sustain the problem beyond 5 years

- There’s a need for additional CCSW positions bc they are critical to address risk of loss of ATC and it’s impact on the NAS

- CCSW is important bc it supports the overall mission of the JATOC, NAS stakeholders depend on voice comm systems to communicate with other gov agencies, facilities and air lines

- Tech ops relies on voice comm systems

Intro Shortfall discussion

- Re-write the second and 3rd paragraph (combine and reformat)

- List of stakeholders can be changed to a single sentence mentioning how many there are and maybe adding the reference section

Needed Services

- JATOC responsible for coordination on impacts to air traffic such as bad weather, equip outages and runway closures

- JATOC depends on CCSW bc it allows JATOC to collaborate with NAS stakeholders by regulating air traffic and maximizing the operations of the NAS.

- JATOC also plays a role in communicating incidents to senior leadership so they can make decisions on how to resolve them

Operational Description

CCSW is also the Operational Telephone Conference System that provides traffic management personnel at the JATOC with voice comm connection needed tot support the JATOC mission to collaborate with NAS stake holders – Safety Critical

ATCSCC employees don’t control traffic, but the Air Traffic Control Specialists (ATCS) are the ones who plan and regulate air traffic

AGMG Monthly Meeting 8/7/2020

Overview FID I:

Higher Level Summary: still projected to stay under the CIP

Cost Comparison Charts:

FUSA labor: Gap is due to moving over non RMM related activities

HW/ODC: Due to long lead, and items that were supposed to get paid out of AGMG were paid out of VSCS

CTR Support: haven’t received actuals since March

Overview FID II:

FUSA Labor: activities are in parallel with updated schedule and include FID I labor from FY21

HW/ODC: projecting remaining AGMG units – already invoiced, warranty and shipping

CTR Support: parallel to FUSA/schedule

Topics for Discussion:

FID I

- Training Costs (FID I)

  - Extend out till FY21

    - Do we keep them all in FID I or move them since they are not part of RMM?

- Track training under FID I until August -> and then move to FID II

FUSA Labor

- ALL of FUSA labor will move to FID II starting in July 1

- Track July invoice in FID II cost tracker

  - Transition out of FQT -> easier to switch wholesale to FID II

ODCS/HW

- All ancillary equip initial installation and purchase FID I

  - Ancillary spares and depot spares under FID II

  - Take out the projection for the server lifetime buy piece

Warranty/Supportability/Maintenance

  - FID I

    - Server life time buy ($1.1 M)

    - Take out -> action above

  - FID II

    - HW Labor maintenance cost ($118K) -> leave it there

      - From what they gave us for sept 21

    - Software Support ($865K) -> leave it there

    - Warranty per AGMG (deployed + spares) ($600K)

    - Support Equipment ($14K)

    - Total ~ $1.6M

  - Total for AGMG: ~ $2.7M

In the pricing_clins tab

- First part is for the operational site MMAC (CLINs)

- Second set of CLINS for all operational sites

- TO rev after negotiations

HW/ODC

FID I: ancillary, ancillary spares, shipping

FID II AGMGs, AGMG spares, AGMG depot spares, depot spares for ancillary equip, shipping

Depot spares ancillary (use what we have in the cost model)  - using 15% of ancillary equip cost

AI:

AGMG

- Find depot spares + deployment spares quantities

NVRP

- Take out all the ops stuff

Marketing

- Finish putting together data from social media platforms

Kiki’s AI’s for: 8/10/2020

Marketing

- Upload images to wordpress

- Check free trial with WIX: 14 days after upgrading from FREE to premium

  - Then it’s $40/month

- Update strategy workbook

AGMG

NVRP

Good afternoon,

Kindly find below are our COVID guidelines for the River Tubing Event:
• Please make sure you and members of your party bring face masks.
• This event is outdoors. Facial masks are not required if social distancing is maintained. If you prefer to wear one at all times, that is perfectly okay!
• Be respectful of personal space and be socially distant (6ft of separation); ask, don’t assume.
• Just a reminder, this event is entirely voluntary. If you fall in a high-risk category (I.e., 65 or older and other health-related issues), you may want to stay home. Your safety is our priority.
• Obviously, do not attend if you have a fever or any other COVID related symptoms (link to symptoms).
• Feel free to contact me or People Services (Sydney Levy) if you have any questions!

TVSS Cost Model – RDVS Power Supply

Q’s for Nathan:

For Summary Table -

- What quantities should we use for the HW components summary?

  - Whats in the HW count table or part of the HW cost estimate table?

Chat with Annette

- Got estimates from Jamie for:

  - Power supply

  - Speaker module

- Jamie sent mod 15 file

  - The list of activities part of mod 15 they are activities for which the funding has been obligated for those activities

    - If we look at the estimates, the total amount, how much of It was obligated under the mod 15 list

- Summary table for speaker module

CCSW Cost Model: ROM

- All the costs are in 2.0 and 3.0

  - 3.0

    - Starting in FY29, everything needs to go to OPS

      - Use the same method in WBS 3.0 do the same thing for 4.0

      - Just work on 4.0

      - Clear out from 3.0 and move to 4.0

- FY24 includes everything but the HW, so all activities prior to that like development

- FY25 has all the HW

AI for Kiki

- AGMG

  - Look at the warranty stuff and make sure all calculations make sense!

Conference Committee:

DOD Software and Cost Event in September

- Reach out to Dan to check level of involvement

- Social media post for this event

ATCA – Tech

- Hisham: talk to Tae and Schmidt

  - Tae said to sign him and Kellie UP -> AI for KIKI to do

ATCA – DC

- TBD until we get additional information

Kiki’s AI list:

- AGMG

  - Review warranty info and highlight/investigate what didn’t make sense

  - Follow up with ROB on FY21 FTE’s

- 4% Joe got

- Attributable for the agmgs

- Use this for voice

- Advise: noncompetitive, competitive for Voice

Joe Requests

- High level comparison

  - Overall costs

    - Lcce – w/risK

    - Lcce – w/o risk

    - FUSA proposal

  - Labor (G&A and FEE %)

    - Strip away (have a breakdown) of the %’s from the labor rate

    - Confirm suspicion

      - That they are not slapping on the % rates

      - Rates that are defined

Kiki’s AI

AGMG

- Search through wrkbk for inconsistencies

- Have a high level comparison of overall warranty + maintenance costs

  - Lcce w/ risk

  - Lcce w/o risk

  - FUSA proposal

- FUSA proposal

  - Have breakdown of labor rates

  - Make sure they aren’t slapping on the G&A and fee FEES

- Add in latest invoice

  - Remember: FUSA labor is in FID II now

TVSS

- Power supply

  - Review it

CCSW

- Double check Stacey’s work

- Read about CCS

AFSI

- ACAT determination

Cost warranty/cost of the goods

- Buried in there

- Broke down cost

- 3748 (includes cost for AGMGs + G&A and other fees)

  - $73 – cost of warranty for base year period

  - 2091.19 – cost of goods to buy the stuff (all the parts for the AGMG unit)

- 661/2091.19

- 3.9% cost of 1 IVSR

  - For a smaller IVSR

- 3.5% for FUSA

Cost of goods per AGMG units + 661 warranty = High end for warranty on APCS + GPCS

LOW end = 73.19 (3.5%) of their cost of goods (negotiating MEMO with FUSA) (covers just AGMG’s) replacing them for the base year, after that it goes way up

Each site their BASE warranty ends after CAI – only have to cover for so many months

661/2091 : high end

73/2091: low end

Doesn’t include any depot work and other services (depot repair service, hotline etc.)

APC: well a certain % of the components will be low risk failure

CCS

- Look at the LVSS ops section and compare that with what we have now

  - Just look at OPS not the F&E

- Look at the LEGACY tab Annette showed me

- Make a list of the things that are not included in CCS but are in the LVSS

AFSI – Alaska Flight Service Initiative

- Go over the ALASKA FSS, same table, link column C to the total of each of these

- Important to see what we’re assuming

- Show him by year for each of these rows, to know when things are being phased

- For phasing, go to the estimate tab and

- Phase TEST to 2023

- What costs are in there, what are we basing it off of and when are they happening?

- AFSI: NRE – using 50% of that

  - In Alaska are replacing the STVS’s

  - Flight service stations – have different requirements than voice switches in airports, the level of complexity is due to those requirements

- Row 33 and 34 should be in FY25

  - Should deployments happen between 2 years or will it be enough doing them in one ear?

Q’s for Bill

- NRE Engineering development piece, for 1 year or for two?

  - For just 1 (funding purposes)

- Training development piece can happen in parallel to testing activities.

  - Yes, it can start but not finish – the completion of training is based on the validation of it, which is connected to the technical data

  - How long will the training development last?

    - Talk with Reena and see what we have for the duration for the O&M course for NVRP

    - Web based training course – takes more development time (web based course takes longer)

      - Tech to go in to do x amount of training hours

      - Need to spend some time in a lab setting

      - Technician trainees go to the lab

  - Need to have the courses ready

- Training Lab Systems – when should they happen?

  - Either same time as developing courses or separate them out

  - Training is solely relying on product baseline

- When should we add in operational test activities?

  - Not a lot of dev time

  - CTRs will put it together

    - 12 months (1 year) will have them ready to test inside 12 months

    - Training and tech manual near completion, little overlap, but will happen after

4250-9 (newest version C) – supply chain management

AFSI ACAT Category

- New Procurement (ACAT 4)

Meeting with Bill

- STVS sites Refurb system in Kenai which also has an ICSS, they are the training academy for flight services

- Kenai has a second system and that’s the academy, will have to replace it with the new system

- Need a system for the trainers to train on at the FAA academy (maintainers training system) OKC

- Second level support will need a system for system support modifications at OKC

- Tech center (TBD) will we get one for them?

IARD: FY21

FID: FY22

IID: Skip that

Start at FY23 for F&E: starting with training

Install: FY25-FY27

- Takes 5 weeks to install 1

- Full flight service stations: 3 larger sites

- Budget something shorter than that like 3 weeks for the smaller sites

- Consider weather, and holidays (best time to go)

How long can we continue to support the ICSS? FY24 is the end date (not guaranteed)

- With the parent sites first and the satellites

- 5 sites per year

- OKC sites in FY25

Add in logistics

- Technical Data (manuals – operations and maintenance manual might be a 3rd) starting in late FY23/24 – 25% in FY 23 and 75% in FY24

  - Updated (CTR will develop the initial books -> send to 2nd level -> then to the FEDS to maintain the books and mistakes will be corrected by the FEDS)

  - After ISD we go to OPS (2nd level starts in F&E then goes into OPS)

- WBS integrated logistics

  - Test equip

  - Site spares

  - Depot spares

Depot Maintenance

- Depot maintenance – need to account for that (TOM item)

  - F&E responsible for 18 months of maintenance

  - Then goes to OPS (TOM)

  - Analogy to ETVS and STVS (ETVS better than STVS) depot repair history from ETVS using demand for the Stock Status

- Warranty will be included per unit (purchase price)

- Contract will pay for the 1st year of failed systems after install

  - Maintenance will go out until 1 year after installation

STVS TR Meeting:

- Check out escalated rates for all categories

- Site list with an entire list of sites that have/do not have STVS’s

AFSI Bi-weekly Meeting:

- IARD: Next summer

- Next meeting Sept 3rd

  - Talk about PRD

    - Line up with CONOPS and Shortfall

  - Go through JRC Checklist

Marketing

SM Posts

- OARS

  - Congratulations to the FAA’s Operational Analysis and Reporting System (OARS) Team for successfully going through FID

- This is the graphic for the OARS FID with this caption maybe....

- Congratulations to the OARS team for a successful Joint Resources Council (JRC) Final Investment Decision (FID)!⁣⁣

- Cobec played a role in achieving this decision and we are proud to have been a part of the OARS program.  ⁣Kudos to Cobec’s FAA OARS team: Shaun, George, Tyler, Dennis, Stu, Mike S., Sririam, Joe, Jack, Dan Thank you for all for your hard work and cheers to many more successful milestones! 👌🏻⁣#onecobec #consulting #smallbusiness #teamwork

Nathan:

NVR Tracking

- Reena to update the schedule

- Update the tracker

- Annette to talk to Joe

NVR (Voice Recorder Program)

- Replacing legacy DALR (Digital Audio Legal Recorder) system

- Recording whats being communicated/conversation (voice switch transmits the comm)

- DALR is going until FY21 and NVR was supposed to replace in FY21 but due to COVID it might be FY23

  - Need to come up with a delay ROM

- NVR -> Legacy Case Tech Refresh Cost Estimate for FY21

- Check out the NVR -> new procurement

Kiki’s To Do:

AFSI

- Complete building AFSI cost estimate

- Come up with a list of things we need

CCS

- Check what Stacey did

- Check the schedule

- Check the JRC checklist notes

STVS

- Go over what we did last

AI’s

Conferences:

- Reach out to Rugger

  - Completed: sent email in the AM CC’s Cris and hisham

Marketing:

- Check for AI’s

- Start drafting posts

- Make a list of new hires and start tracking new hire SWAG packages

- Pick up boxes from the post office to send the stuff to new employees

- Update Google pics

- Update Glassdoor pics

AGMG:

- Complete AI’s

  - Try reaching out to Dan one more time

Awesomness:

- Get in touch with Kim

- Check AI workbook

8/27/2020 – Kiki’s Action Items

AGMG

Completed

- Updated workbooks with latest invoice

Need to Complete

- Have notes of projections for both workbooks

- Do some analysis in prep for tomorrows meeting with an “Agenda”

  - Make sure charts are updated

  - Make sure projections align with schedules and latest AGMG assumptions

  - Provide Michelle with warranty % for AGMG and MGMS

IVSR

Need to complete

- Reading on the program

  - Powerpoint on status

- Review the IVSR IGCE in prep for when Phil reaches out

*From Nathan:

On the IVSR deployment side, look at the source data that we used for the IGCE. As in, I think the HW costs is based on a regression between HW and positions, so make sur eyou understand how that was done.  The engineers that I've talked to have been skeptical on things like that but the regression is pretty strong, so be ready to defend.  Let me know if you need teh source file, but it shoudl be referenced in theIGCE

AFSI

Need to complete

- Cost build up with all G&A and methods updated

- Create a list of things we still need to know from Bill or other SME’s

Marketing

Need to complete

- Send out onboarding email to new hires

- Send out the new hire packages for August

- Data analytics workbook

- Wix website

- Other AI’s

AGMG Monthly Meeting Agenda:

FID I

- Labor moved over to FID II beginning in July (invoice sent in August)

- Go over remaining projections

- CTR support projections remain from March (need actuals)

ODC:

- Training equip

  - Training laptops (10K)

- Test tools

  - Not sure just yet (maybe $30K)

- Ancillary site spares

  - Used FID I $ for making deployments smoother

  - Move this cost to FID II

  - Servers are for 400K

FID II

- ODC and labor projections

  - Update with what Rob provided from FUSA or wait until TO is out?

8/31/2020 Action Items:

Marketing

- Send out new hire e-mails to receive Bios

  - Erin

  - Matt

- Newsletter Prep

- Website creation

- LinkedIn ZOOM session

AGMG

- Update workbook

- Get ready for meeting with Rob

- Send michelle warranty %

IVSR

- Get familiar with it!!!

- Prep for Thursday’s meeting

AFSI

- Get together with team then with Bill to go over the ROM

- Complete AI’s from that list

CCS

- Compare it to the LVSS and make sure elements are not missing

9/1/2020 - Meeting with Rob

- Enough room in the CFO contract ceiling from IVSR to cover FY23

- We still have enough funds under the CIP to cover costs as well

SOW: Statement of Work

Get familiar with it > IGCE for IVSR

Understand the structure of it

Double check: formulas

Rob told me to ask you about the HW positions/cost

8/31/2020 – Marketing Meeting

Agenda: Go over the following topics

- Data Analytics

  - Analyze the data

  - Set goals

- Website

  - Go over Squarespace site

    - Tiff created a draft – showed the team

  - Discuss thoughts and plan to move forward

    - Make sure the HOST has all of the capabilities we want to do

    - Work with people/teams to draft what we need to add to the website

      - Tae, Schmidt, Gene, Nate, Tiff, Hisham, Kiki (Website Capabilities for Future Content) -> we will delegate from there

      - Content will consist of:

        - Dashboards

        - Videos

        - Photo gallery

        - Blog section

        - VERBIAGE

        - Infographics of Capabilities

- Signature Block: Mimecast

  - Discuss plan moving forward

    - Meet with Nate to create accounts

    - Create design/template/prototype

- Newsletter

  - Discuss plan moving forward

    - How to best streamline populating info

      - For information we have in all newsletters

      - Plan for the next 3 months -> have templated already

      - Tackle newsletter with Tiff (fitty/fitty)

      - Tag Kevins every month 1-2 weeks before and have them share their updates

- Marketing Staff Meeting Slides

  - Review together

  - AI: Send to team for final review and add to Staff Meeting Slide Deck

- SWAG SWAG SWAG

  - Come up with a list

  - Post on TEAMS the message for people to pitch in their ideas

  - After we have a final list, might do a survey for top 3 items

- Marketing Materials

  - Power Point slides

- Employee Pulse Survey

  - Create a marketing campaign around our awesome results (social media – multimedia (newsletter, maybe blog?)

- Goals for the rest of 2020

  - Set quantitative and qualitative goals

  - Set expectation of one another

Meeting with IVSR IGCE Team:

- Overall values for the contract ceiling by approved by the CFO by the POP

  - FAA-IVSR

  - ARMY

  - AGMG

- Obligated is the money already places somewhere – awarded to the contract

  - Recurring costs that have been obligated for IVSR for a few sites are included (2 systems)

  - AGMG remaining number will go down to identify recurring costs for warranty, NTE’s maybe warranty

- We have expenses that we know we have for the remaining funds

  - System and warranty costs in the summary tab

  - PM and NTE costs for IVSR recurring tab

  - Add in the AGMG recurring costs

- Need an estimate based on the past in the 21/22 columns for the unknowns

  - Get a better understanding of program total cost until FY22 and know how much we have left in case of an extension

- Recurring costs for OPT 7 and OP8 for AGMG

- On the cover page, the 5$M doesn’t reflect the AGMG cost (the obligated + plan) FY21 and FY22

- Simplify the IGCE summary with all the AGMG data

  - Want to see the 13$M and 23$M to show the 36$M and the $7M rob is talking about the difference from $29M to the 36$M

- 43$M of the ceiling for AGMG, we have planned for 36$M

  - Not spending anymore in qual after 21

  - FY23 is not part of that extension that we’re asking for more time since that ceiling is expiring

- We show them how much will get spent by sept FY22, and how much will get spent after that and how much money will remain and what activities need to be prioritized is upto them (FAA)

AGMG Meeting

Warranty

- Craig and rob to discuss offline

NVRP Meeting

Topic: Discuss which CLINs we plan on ordering in FY21

End of 21 we transition to OPT 1, 2 months of option 1 pricing in FY21

- Program Management (12)

- Add in TIM (6)

- How are the 130+ systems obligated? How was it placed on contract

  - Ordered system sizes based on site costs build up list

  - We do have specific system orders

  - Are we going to order more systems?

  - We are projecting 72

  - Phase 3 or greater is where NVR stands for = asking for everyone to get a vaccine

  - Phase 2 might start in Jan 2021

- 288 channel system  (2)

  - OKC will want 2 288-channel systems (2 in total)

  - If we switch key sites then we will order a system for that site

- Ancillary Equipment (1 of each system – 26-28 in total)

  - Remote alarm

  - Workstations

  - GPS

  - UPS

  - Spares (6)

- Have to spend $8M before or by March

  - Some where close to that

  - Amy will update us with the final number

- For $6M we can cover 75 systems

  - Bc of the reimbursements, we already paid for the entire base year for program management

- Plan until November time frame, put together a TO for 75 systems

  - PM get paid y FY20 money

  - Buy additional systems

  - Annual support

  - Sending a spreadsheet with what we can order with potential costs

    - Wont push again until November

  - Appropriation money we will be using is FY19

    - Obligate 19 money before march 21

    - We have $8m to spend

      - Need $6M (2$ for other things on contract)

      - At some point we will give back the $19M (or they will take them off at the end of the program)

      - Does the agency plan on making adjustments to their

  - DOD $$

    - 76 in total of NVR’s for the Army

    - Still need to reimburse us?

    - Provide a cheat sheet, percentage breakout

IVSR IGCE:

Good afternoon team!

Not sure if I’m digging too deep into the details that don’t really matter but thought I would send them just in case. Below are my comments/questions based on specific tabs -

“IVSR Estimate for FAA Systems” tab:

- Traceability is to an external file for ROM parts instead of the MLU/LBB/DFW tabs in the same workbook from cells C12:C14 and D4:D10

- Cells E31:E32 (costs under OP year 6) includes 3 systems from option year 5 under option year 6 costs, were these delayed? (seems like opt year 6 is referencing opt year 5 # of systems, might want to add in a note explaining why)

- Row 34 for HW costs, hard coded, can we add in a source or traceability?

- # of systems and # of sites are hard coded, if we can’t trace them, maybe adding in a source?

“OPYR 6-8” tab:

- Is this tab still needed? Maybe we can hide it if it might be useful or perhaps just deleting it

The following are for the AGMG costs/estimate -

“Production Activities” tab:

- Labor rates may possibly need to be updated to current rates for future production estimates linked to the AGMG Cost Summary tab in the Production table

“FID 2 Labor & HW – Production” tab:

- Will the next two invoices (for August and September) include the rest of the AGMG’s? we have that projecting out until Dec 2020. AGMG HW costs might roll into FY21, not sure if that matters if we know for sure that the units be invoiced during the last 2 months of FY20

Hope these were helpful!

Warmest wishes,

STVS/RDVS

- RDVS speaker and power in mod 15

- STVS TR

  - Module 17 STVS TR have been obligated

  - And use mod 15

- All of the STVS NRE has been obligated (DOUBLE CHECK)

  - Going to the SGB for recurring costs

  - Ask on Tuesday for whats been obligated for STVS TR -> email Bill and Jamie

  - 173: 2nd level support, don’t know which one of the support systems

    - One of the 3

      - Is it true that all the NRE for STVS have been obligated + the HW

        - Would tat be part of mod 17

RDVS:

Power Supply:

- Find out what is the initial HW

  - Need to confirm the sites included

    - CCMS

    - AJW-173: under the assumption that it’s a support site for 2nd level engineering

    - What is the key site that is referenced in the module

    - Does initial buy include all HW going to those sites or a portion

      - Does that include packing and shipping for that initial HW buy

Speaker Module:

STVS TR

- Module 15

  - Create a table with assumptions based off of mod 15

    - Ask for module 17

    - Ask if its trye that all NRE for STVS have been obligated and if the HW has been obligated

Good evening Bill/Jamie,

I’m putting together a summary table to show what has been obligated for the RDVS Power Supply based on Module 15, below are the two items on Mod 15 that are for the RDVS Power Supply:

RDVS PS NRE

RDVS PS Initial Hardware: 3 kits (CCMS/AJW-173/Key Site)

I have questions about the RDVS PS Initial Hardware, in our current list of RDVS Power Supply Upgrade System list, we could only find the CCMS site, and need help figuring out the other two

- AJW-173 – we’re assuming that it’s a support site for 1nd level engineering but not sure which of the 3 shown in the table below it’s referencing

| Support Systems |  |
| --- | --- |
| ACAD | Academy |
| AOS-F | AOS-F |
| AOS-H | AOS-H |

- Key Site – we don’t know which site is the key site from the list

Also, do the initial hardware kits for these 3 sites include all HW or just a portion of it? And does that include packing and shipping?

My final question is if you can send us Module 17 so we can keep tracking the items/tasks that have been obligated.

Thank you!

Warmest wishes,

I hope you have a great 3-day weekend!

CCS ROM review – Annette, Stacey

Depot maintenance

Organic Maintenance – AML does the entire process (logistics org in OKC)

Commercial (Ctr) Repair Service – depot is at OKC, store the spares, do inventory storage management, and send to a third party for repair (original manufacturer)

CDLS – FAA logistics center doesn’t do anything, depot and repairs and everything done with the vendor

Do we need to include the FAA site technicians?

Corrective – pull and replace parts and then ship it

Preventative – depends

Reach out to work force planning for faa technican staffing standards

E-mail to Bill/Jamie

Good morning Bill and Jamie,

Thank you, Bill, for sharing, and Jamie for putting all the information together. I do have a few questions in response to your email, and I also have questions about the STVS TR estimate. I was going to send a separate email but figured might as well keep everything centralized in one email thread!

RDVS Power Supply:

- Would you be able to provide the cost breakdown of the $87,741.60 for the NRE and 3 kits that are funded under TO102? (how much went towards NRE and how much towards the kits)

  - What is included in those kits, you mentioned the four-kit configuration based on the needs of sites, but I’m not sure which configuration applies to the two kits sent to CCMS and 1 to AJW-173

- We have these additional components

  - Chassis

  - Controller

  - Blank Panel

  - Current Transducer

  - Installation Kit

    - Are these included in the kits in addition to the rectifiers?

- Would you be able to send us a list of the sites with the # of kits needed for those sites and what those kits include when you have it? I know you’re still working on refining those, just so we can update our data with that information.

STVS TR

In Module 15, these are the items included for STVS TR:

STVS TR Risk Reduction: Security

STVS TR Risk Reduction: Performance Testing

STVS TR Risk Reduction: NRE for User Interface

STVS TR Risk Reduction Initial Hardware: 5 units

1. Have all the NRE costs for STVS TR been obligated? If so, how much?

2. According to Mod 15, 5 units are included, have all the HW been obligated as well? Or just these 5 units? If so, how much?

I know you mentioned that you’re working off of the funding available from contract modifications in Mod #15 and #17, if you can please share Mod #17 with us, I don’t believe we have it, only Mod #15 with items included, the grand total, but not the cost of each item, if you have that handy too that would be a good way for us to track the obligated vs unobligated costs for the RDVS Power Supply, RDVS Speaker Module and STVS TR projects based on the data/costs we currently have and help with answering many of the questions above.

Let me know if you have any questions or would like to talk over the phone or meet to discuss these.

Thank you!

STVS/RDVS Agenda:

Who’s Here – Bill, Jamie, Stacey, Sukaina

- Go through questions from e-mail sent to Bill/Jamie

  - Update answers on AI list and add on any additional comments from them there

    - RDVS Speaker Module: Go over final assumptions new info by OCT

    - RDVS Power Supply: Go over questions sent

    - STVS TR: Go over questions sent

- have on contract now: 5.89M for STVS TR - can substantiate that and track it

- near term: add 2 systems to TO89 (AOS and 2nd key site)

- take that money from other money used in mod 15 and 17: can do that bc there were overestimates, TO will have "money that we already have"

- logistics 250K

- Part 68: 3rd party testing after key site (money we will need to ask the SGB for)

    - Mod 17 and what it covers

- Discuss timeline going to the SGB considering the information shared based on the above actions

  - When can we expect to get the data/answers we need and the format of the provided data

  - Have most of the data by end of this week

    - I think the SGB just gets 1 number for each project (?), but we want the breakdown for our purposes)

    - 1 higher number (have the break down at a higher level in our back pockets)

    - SGB hasn’t settled on a date when to meet

    - We can go to them for next month – Oct

    - STVS – priority

      - Then the RDVS projects

- Have expectations on our estimates

  - For instance, some items such as HW will be more reliable than activities such as install since those are subject to fluctuate in cost – make sure that the SGB is aware in case costs presented to them differ from the costs they will receive a year or two later

    - Can provide some back up

    - They will be SSM’s – system support modifications for these projects

    - Scheduling activities is where things may vary

    - We know whats going to happen and how many ppl/hours are needed

    - Need to work with 2nd level engineers (qtr back), they will tell people where to go and what to do – field team is NG

CCSW

Development

Test

OT&E

Maintenance Concept

Required Training

WBS

1 IARD and FID

- Around 10 FTE’s and for 1 year (FA and CTR)

- 2 years MAX (1.5 years)

Test

- Who’s replacing Tom? Who will be working CCS?

Maintenance Plan

- Bill Howard (our logistics guy)

Training (2 systems, 1 main and 1 alternate)

- For tech ops and controllers

- All training and maintenance is done by the CTR (FUSA for now)

- Bill Howard (might give us some one from OKC)

- Test bed like it is today at FUSA

3 systems

- Prime at the site a large one

- A small one

- A test bed for CTR site, spares for test bed is billed monthly

  - On KSN on old CCSW stuff

  - Marty will try and send contract to us

Site Level Maintenance

- Done by TECH OPS (with an initial training course – they are trained by the prime, 10 day course)

  - They go to FUSA

  - FUSA trains the trainer and the FAA trains new controllers

- AIR traffic: FUSA goes to the site

- FUSA does depot maintenance and 2nd level and go to the site once a month

- POC – prime equip CTR

Implementation

- No POC now

- Use FUSA as an analogy for now

Install

- Prime CTR

EOSH

- We have the POC

- Initial assessment

Implementation ENG

- OEM

Infrastructure

- Need to account for TELCO

- Need to go to VOIP

- Will get paid for just like it is now

9/18/2020

Agenda/Q’s for next AGMG monthly meeting :

FID I

- Go over higher level summary

- Go over PRIME vendor labor/ODC projections

- What are we going to do with left over MR?

FID II

- Go over higher level summary

- Go over PRIME vendor labor/ODC projections

- Discuss latest invoice

  - Labor total off

  - Are ODC G&A costs reasonable?

General

- Are there any COVID impacts that will affect projections?

- Should I add in FY23 projected costs that are included in the IVSE IGCE?

9/21/2020 : Kiki’s Action Items

AGMG

- Get ready for Fridays meeting

- Reach out to Joe

- Schedule meeting with Rob

IVSR

- Attend meeting

- Wait until IVSR IGCE is ready

STVS/RDVS

- Follow up with Bill/Jamie

AFSI

- Review questions for Bill

- Read CONOPS

CCS

- Review q’s

- Come up with an action plan

NVRP

- Reach out to Annette to see what needs to be done

Awesomeness

- Message group: when should we meet again

Marketing

- Send out newsletter email to:

  - Kevin O

  - Kevin S

  - Cris

Good morning,

Happy Monday! I hope you all had a great weekend. I am reaching out to start populating information that you would like to be included in the October Newsletter. I’ve consolidated important announcements based on dept/team.

HR/People Services

- Employee Pulse Survey Results

Team Coin

- PTO Rollover Reminder

- 401k Limit Met for 50+ Employees Reminder

CSR

- Employee CSR Survey

IT

- Office furniture giveaway

ICEAA

- ICEAA 2021: Minneapolis

- Come up with posts

  - CRM IARD KUDOS

  - New Hires

  - Cris Blog

- Employee Pulse Survey

9/22/2020

Meeting with Rob

FID I

- Go over higher level summary

- Go over PRIME vendor labor/ODC projections

- What are we going to do with left over MR?

  - Use the MR$ as part of the extension

  - Reduce RMM  to 1.2M

FID II

- Go over higher level summary

- Go over PRIME vendor labor/ODC projections

- Discuss latest invoice

  - Labor total off

    - Send over mini table for AUG labor totals

  - Are ODC G&A costs reasonable?

    - DCAA approved

    - For smaller companies like FUSA, G&A is reasonable

General

- Are there any COVID impacts that will affect projections?

  - Bring it up in the monthly meeting

- Should I add in FY23 projected costs that are included in the IVSR IGCE?

  - Add the tracker for now

  - Program will push out 5-6 years

    - Hotline

    - Warranty

    - Software support

    - Depot support

    - Probably purchasing spares

      - For depot and sites

  - Unknown: how many IVSR’s are needed

- IGCE FY20 totals: updated version

- Maintenance

  - Still negotiating

    - FUSA has the counter

G&A Assumptions

- Fusa going up to 29% ASAP

  - Too low for VOICE -> use 29 with a risk factor to bring it up to the 40’s

  - Or use a larger company like Harris has 46%

9/23/2020

AI list

AGMG:

- Refine workbook and get ready for Friday’s meeting

IVSR IGCE

- Check deployments

- Read over IVSR IGCE

- Understand it

- Know how many are out there now

- Know how many are going to get replaced

- Know how many the IGCE is planning on getting

TVSS Cost Estimate

- Read what Bill sent and update for STVS

AFSI

CCS

Marketing

- Reach out to Cris

- Extend meetings

- Get SM posts up for team to begin reviewing

AGMG Meeting Agenda:

FID I and FID II Higher Level Details

- Higher level summary

FY23

- To add to projections

- Create cost tracking workbook, including sheets for actual costs, cost baseline, and Estimate at Complete (EAC)

- Create summary tables to show totals on a higher level by FY, and monthly costs at a lower and detailed level.

- Prepare summary graphs to demonstrate the progress of the program based on baseline costs, actual costs, and EAC scenario (data that will feed into these graphs will come from the summary tables)

- Updating actual costs in the tracking workbook monthly or when invoices are received.

- Update EAC based on latest information and assumptions from program meetings and program schedule.

- Evaluate vendor and non-vendor cost reports monthly (as invoices are received, comparing the amount billed to the amount estimated in baseline costs)

- Identify risks and the impact of those risks to the program

- Perform sensitivity analysis and create what-if scenarios

- Recommend updates based on analysis

- Review program cost status and analysis with the necessary stakeholders, including the status of program milestones, and provide reports and briefings

9/28/2020

Kiki’s Action Items

STVS TR

- Combine what bill sent and follow up on the RDVS Power Supply

WBS

- Review it

Regression Analysis

- Complete it!

IVSR IGCE

- Prep for meeting

September

- Newsletter review

- Marketing AI’s

Dashboard Meeting 9/28/2020: Hisham, Schmidt, Gene, Patrick, Kellie, Tae

What is the dashboard? Tech Ops NAS Automation Navigation Surveillance Status (that’s what they’re calling it)

Developed for emergency operations group working at the command center and report to the JATOC

The tech ops services group needed a way to quantify the RMLS service interruptions to the log

Such as equip outages due to any circumstances

Track incidents by having a incident watch log for air traffic

Ability to look at different parts of the NAS

Brought in a NOAH map to show hurricanes that are brewing

Detailed page: they can print the view and see the interruptions and the organizations that they are working with, info they can cross reference to the RMLS system

See public power outages

Where is it now?

They asked Pat to enable access for their managers

Working through getting approval/agreement to have it up and running

We will get a notification if its going on the JATOC

It is live – it’s updated everyday

They check it everyday

On Tableu we can see who’s logging in and using the dashboard

How are they using it?

They use it for monitoring the incidents (any outage/interruptions) that has been tagged as in incident, named by that incident, manage emergency operations

Situational awareness

Gives them the ability to use contingency plans based on whats been out

Predictive analysis on the incidents that have occurred there, how have the systems react and handle that situation, how to mitigate risk esp for the command center

Can share the impact of AIR TRAFFIC

Take this toward air space is effected

They can paint the picture service impact, not just facility, for ALL routes

How can we market this Dashboard?

Wait until its up and running on the JATOC (command center) (available in the back end)

- Blog post

What can we show?

- Screen shots

Procedures:

- Field incident reporting

We can:

- Ask them if they are integrating it into the process

Video Demo

- Show how its being used with a 30 sec video

- Pat used Snippet to pull out a scenario

- Have q pop up

- Flight/air traffic impact

- Showcase once its been up and running

WBS 5.3 Notes and Questions

3.7

- Some programs have more sites than others, how will they be able to list them all under this structure?

- Or do they mean Key sites only?

- Makes sense to the WBS flow similar to the schedule with In service decision but why break down the work done for each site when that will be covered in over WBS elements such as engineering, infrastructure, air space design and check out (seems like costs will be repeated)

Agenda: STVS/RDVS

9/30/2020 with Bill and Jamie

Attendees: Sukaina, Stacey, Bill, Jamie, Nathan

1. Go over tables: STVS/RDVS

2. Ask about RDVS Power Supply numbers

3. When will the SGB meet?

Early October?

4. the WBS version 5.3 comments

5. the plan for the VoICE IARD requirements document

6. STVS TR schedule: starting in March 22

- March 22 will be half deployment year

- March for a few key sites

Constraints: orders by NG, and FAA needs to finalize SSM’s

STVS: NG will provide their estimates in two weeks

75% recurring, 25%

Equip that we’re going to buy

TO 89: Recurring

- 2 key site systems

- AOS system (2nd level engineering site)

- Long lead

HW

- Non recurring

These costs are in the que

Theyre planning and buying

SGB Date: Early November by

Implementation costs: will come in soon

- HW costs, and labor as well will go down

- What is the amount of HW that we’re buying

RDVS Power supply

- Redoing the costs

  - All the expansions we’ve done effects the counts

  - LRUS and failure data

  - Qty’s for the power supply

  - TO that expanded the systems

Two things:

  - We get the power supply numbers

  - Inventory and operational data by part

Looked at the failure data:

- 4 years of failure data

- Failures are by parts numbers

  - Some are grouped are the same

- Data that they have already

- Take part number and assign an LRU for it

  - Failure by LRU by year

  - By operational hours by year by LRU

  - Get inventory data by year

  - These items will show in Eds depot, so they are considered repairable except for things like lightbulbs and batteries

- Jamie will ask for more data

Power Supply

We have whats on contract, but haven’t split it yet

- Power supply: $87,741

- Amy said she has money

Speaker module

- 3.1M recurring

Nathan:

- Talking to Joe Ruwe that they’re doing that for VSCS

Sukaina:

- Add more documentation to the tables and sources

Employee Pulse Survey Marketing Meeting: 10/2/2020

Attendees: Hisham, Tiffany, Sukaina, Chris

Suggested we do:

1. senior leader memo highlighting the results: we did that!

2. did each leader meet with their team? not yet, but we will see what we can do about that

3. did we create action plans to address that we might do differently based on the feedback? NOPE, but that is upcoming in the next off-site

4. Need to do: address policies and procedures and training, promotion fairness, are areas of opportunity to improve on

*Commit to actions based on the survey – the more detailed, the better

* Celebrate these successes – label efforts “you spoke, we listened”, to feel like our voices were heard

What we can leverage and highlight:

- ENP scores! Very few org. get to 30

  - Recruiting message, marketing

    - Overwhelming majority of our employees recommend cobec as best place to work, best in class level

- Satisfaction Scores

  - 96% something to celebrate (80% is the goal)

- EGI Metric

  - Best in class is 85% we are above that! (goal is 80%)

  - Strong willingness to recommend cobec is a best place to work

  - Engagement

  - Opportunity to grow; vast majority of our employees appreciate the high growth opportunities

- Intent to Stay

  - People are going to stay; high intent to stay 3 or more years (86%)

  - Reasons why they are staying

- Share how amazing we are, how we are improving with Cobec university and efforts to address lower rated areas (#4) from up above

Include these results as part of the onboarding and training efforts

- SM

- Online

- Website

Can we reference Talent Keepers? YES, stellar rep so we can!

Examples of other firms: Chris will send us organizations websites that have leveraged this very well as examples

STVS TR meeting with Bill/Eddie Buntyon

- Undertaking a projected with NG to have a blanket STVS TR

- Last fall phase 1 was demonstrated with prototype work, tested it in the lab at an STVS and it worked

  - Tried it on an ETVS and it also worked

- Phase 2: develop the TR, and extend the STVS life for 20 years

- We do this TR, voice will take care of other things

- Key site install: March 2022

  - Key site: first site where we would install a system at

- Slide 7: whats in blue things that are new or will be replaced

  - Xed out, what will go away

  - Replace the control system and the operating and application system

  - Replace operator positions: touch entry panel

  - Getting rid of the HW in there

  - Introducing VoIP tech, adding in Ethernet switches

  - Changing out the circuit cards that handle radios and telephones to new phone/radio interfaces, different device, same card size that allows us to remove and replace – change for Tech Ops

  - New interface device: new nodal switch HW

  - Putting in a fan tray

  - Taking out the operator interface and PIT/Map board

- Training materials will have to have a major revision

  - Maintenance handbook

  - Bill will provide manual that is needed for training

    - Development course plan

    - Course design guide

    - Analysis report for the technical training need

    - Course design guide

    - Development of course material

    - 1st course conduct

    - Complete the course

    - FAA 2 courses

    - Taking a blended approach

      - Type of delivery, replace certain things, deliver in a similar way

      - He needs to look at the requirements, how old training was done

      - Working on a training schedule

    - BILL will know more after Thursday

    - Air traffic training

  - Program cost: we pay AJI

  - What we would do:

    - Put together what we need for training

      - NVR – look at that as analogy

  - ILSP will set the direction of training

  - Current training exist – they have some web based training (blended)

  - major change to the architecture of the system; SW, circuit cards and EXTRA HW

- What are the training requirements and funding: Bill will provide that to Eddie

- ILSP needs to be updated

Meeting with Keith on our Capabilities: 10/5/2020

1. elevator pitch:

- mention that cobec started as a purely cost estimating function, when keith came in it went from just that to acquisition program maangemnt through the years

- cost estimating

- scheduling

- system engineering

- data analytics/dashboard visualization -> Data Innovation

- program support (datacomm, ip&A)

- cobec has been able to hire FAA execs such as Tech ops (Gene, Chris, etc) we are able to grow in scheduling bc of this

- AJI vehicle

- in 12 years went from cost estimating to full on acquisition management and now OPS too (like tech ops) HUGE to do both

- focus on outside of FAA, like space, one small prime with NASA now, we have potential to grow to the DoD

- people first culture; forward leaning shutting down the office during covid for example

* group all data stuff together

* logistical management

* add in capabilities that we are doing and how we can appeal to more work (contribute to GROWTH)

*** Take out the entire client impact section

- Kieth to send Tiff programs and our impact

- Kudos Chanel

- Hisham to bring up our impact ideas to the G&S meeting

AREAS and SKILLS/CAPABILITIES

1. tech ops (system engineering) implementation support

2. data innovations (dashboard visualization)

3. program management – cost analysis (MAIN SERVICE) (scheduling) implementation support (this can be first)

4. logistics and supply chain management

5. scheduling

6. training and safety (dev of FAA’s new training program – early and maturing – possible opportunity)

Trancsending capabilitites – scheduling, data analytics

AJI: Potential area: UAS (FAA) and training  – policy writing sub contractor

NASA: cost estimating analysis

Have infographics that have the capabilities and have them link to landing pages

Include business partners

Services: data innovation, tech ops, acq management support, safety and training

Capability: program management, engineering, dashboard visualization, policy and curriculum dev.

RDVS Speaker Module

Time phasing

HW: two buys even b/w FY21 and FY22

Packing shipping: split in half two years b/w FY21 and 22 put all site support in FY22,

NRE: all money has been obligated

10/8/2020

1:1 with Nathan

CSPR Monthly Meeting

- AGMG and STVS/RDVS updates

- Play the Nathan card when needed

- CCS SAR: 4 shortfalls

- IVSR IGCE

  - Meet with Nathan on Tuesday

    - 10:30

    - 11:30

  - Meet with Team on Thursday

Meeting with Stacey

AI list 12.18.2020

- Finish January newsletter

- Finish COE newsletter

- TVSS Estimate match with Spend plan

- IVSR

- AGMG

- SAR w/ STACEY

Meeting with Annette

Recoveries/expansions

- 3 cave sites are all RDVS’s

- Update 21/22/23, leave outyears as IS

Make sure to update it to link it to the ESTIMATE TAB

STVS TR

- Double check

RDVS power supply

- Go to SGB file

- Take the #’s there, do 50%/50% split of costs FY21

PO CTR Support

- Update with emails sent by Annette that dan sent over, update the FY22

  - Update the 2$ with the 3.4$ M from email (3.2 + 200K from VSBP)

AGMG Meeting 1/21/2021

AGMG Jan – March

MGMS Feb – April start regression testing in May

| most likely for F&E after the last site has been installed |  |
| --- | --- |
| figure out how much of the 10$ M |  |
| 1310 | <- 80% PAT 20% later |  |
| 190 | <- 100%, going to the depot |  |

Discuss with Hisham

- Address the issue that happened

  - Spoke with tiffany and we cleared the air

    - It was out of frustration

    - Didn’t have to do with my work, I do the best that I can

  - Everything was smooth sailing until that last meeting

    - Didn’t slack on any of my work, I kept going despite not having direction on things, I took on the action items as best as I could

    - I take accountability when I’m wrong or when I make mistakes

    - I openly communicated how I felt about the amount of work and what I have to do with my billable work

    - Coordinating, collecting, initiating, and completing tasks from one week to another

  - What I could have done better

NG SSJ Updates:

- HW Changes

  - Make sure we’re including test beds

- SE: highlight specific activities

- Testing: add in activities mentioned by Bill

- Training

  - One manual

    - Add a factor to increase the cost

  - One web-based training course

    - Senior engineer rate

      - Update hours

  - Depot

    - Need to account for depot equip for the DEPOT

- Update anything else with notes from meeting

To do’s:

- Review AGMG schedule

- Review NG Estimate

- Review IVSR last bi weekly minutes

- Review NVRP estimate

AGMG Weekly Status meeting w/ FUSA 2/11/2021

- Installations in March

SAT Report

- Specific test not included in the SAR

- Data Sheet

SAR

- Summary log of all the SAT sub sections and the start times and fails

Action Items 2/16/2021

AGMG

- Enter FUSA actuals for AGMG

- Create somewhat of an AGMG spend plan (practice)

- Look through Matts workbook

NG STVS Estimate

- Review it

KSN

- Change password and look through KSN

E-mails

- Delete what’s not needed

Get organized

NVR Meeting with Annette

Questions on DoD Cost Estimate:

  - What’s a “CRS” and “iCDLS”?

    - CRS: contractor repair service

  - What are DALR and CBI?

  - How much had the DoD obligated for NVR (like a CIP)

  - Are there actuals for Army and Navy costs since they begin in FY21?

  - Do we want to have a higher-level summary table for each the Army, Navy and AF, or one that covers all and have a table in the monthly tracker tab that shows EAC for each?

  - How much is in the DoD funds that they’ve put aside for NVR for the FAA to pull funds from? Will that amount increase/decrease based on actual costs?

  - The reimbursements tab in the tracker – why is that needed when the DoD has a funs set up (question 6)?

    - Should we add that tab to the tracker?

  - Take a look at an invoice together to figure out the best way to bucket the categories for labor, HW, training and ODC’s

- MIPR – Military Intergovernmental Purchase Request

  - Track by MIPR account to ensure that we don’t go over the allotted funds in that account

  - We can get the quantity ordered (obligated) from Delphi, and Amy will provide the delphi project number that will tell us it’s a DoD transaction

    - MIPR amount we will get from Emily, bc what we see in Delphi (whats been obligated) its not necessarily included in the MIPR

    - ADD A TABLE for the amount for the MIPR which will be GREATER than the amount shown on Delphi as obligated

      - Ex. In January

        - MIPR: 864K

          - Obligated: 359K -> Delphi

        - Keep track whats been obligated + the MIPR

- MIPR: we get the amount from Dan and Amy

- The amount placed on contract we get that from Connie Emily

- Why are the amounts different?

  - MIPR

  - ON CONTRACT

  - DELPHI (obligated amount)

Comments/questions for CCS-W dashboard

- How is the WBS connected to the rest of the workbook?

  - Adding in notes/purpose

- Schedule: add in notes/purpose/directions

- Adding in notes/purpose/directions

- What do the green/orange/yellow colors mean in Risk Register tab?

- Additional notes and purpose for the Instructions tab

- Purpose and source of the Risk Rating Scale and why it’s useful

Suggestion: having a cover page that has full instructions on how to utilize the workbook

Updates:

- Added in a cover page that includes insights and instructions for the entire workbook

- Color codded tabs based on association

  - Schedule/milestone/WBS elements in yellow

  - Risk associated activities in orange

  - Informational tabs in blue

- Added in a purpose for each of the tabs along with necessary information to help guide users

  - Couldn’t find the source for the Risk Rating Scale tab

  - Couldn’t find RIO descriptions source

- Added in additional descriptions from the standard ones in the RIO descriptions tab towards the bottom

Questions/suggestions:

- Instead of using Milestone ID in the Schedule & Risk Register tab, what about using the WBS # associated with that milestone?

- What’s the difference between “Responsible Person” cell J3 in the Risk Register tab and the “Responsible Manager” in the Action Items Tracker tab cell I6?

- Should Action Item ID in the Action Items Tracker tab column A be the Title of the risk from the Risk Register tab column D?

- Should Realization/Resolution date in the Risk Register tab column I be linked to the Planned Completion date in the Action Items Tracker tab column F?

- Should the Action Items Description in the Action Items Tracker tab column B be linked to the Detailed Description in the Risk Register tab column F?

Phone call with Bill on 2/24/2021

Topic: TVSS SGB Meeting

Estimates for the projects:

- The estimates will be embodied in the scorecards used by Bill to present the projects to the SGB delegates

- New version of the scorecard with high level cost info will be presented

Bills projects:

- ETVS TR

- RDVS Speaker Module

  - RDVS Power Supply is currently on cruise control, system HW ordered and being worked on so it’s not within this scope

- STVS TR: maybe, but since it’s approved and wasn’t touched on last meeting, may not need to show costs for STVS

Will need to provide cost estimates for:

RDVS Speaker Module –

- NG: meeting currently going on to provide estimates od the technical and implementation approach to refreshing/upgrading the system

ETVS TR –

- STVS TO’s as an analogy for some of it

*STVS will set the stage for common parts for all 3 systems; it brings the baselines together

There are 4 main categories for the cost estimate for each project:

- NRE – nonrecurring effort by the engineers

- Initial HW buys

- Determining key site

- Rolling out retrofit kits

Details/Background

ETVS TR -

- ETVS was going to start off as a total TR like STVS, and the team knew that STVS work could be applied to ETVS

- There was a DMS problem identified on ETVS that needs to be taken care of sooner

  - This is the urgency around the Nodal Control Units

- The ETVS DMS problem has nothing to do with ETVS, it’s a separate issue particularly related to the legacy ETVS system

- Two parts to the ETVS TR

  - First half will begin with the PIP project (Position Integration Project) position equipment and using parts and architecture from STVS -> Bill referred to this as the PIP replacement

    - Takes care of the position and the initial equipment issue

  - Central equipment TR

RDVS Speaker Module –

- Effort is geared towards replacing the speaker module with something “dumber”; a speaker with just that and volume control, and controlled by the common part with the STVS

- The effort is to scrap the current speaker module from it’s old architecture

- Two parts of the RDVS TR

  - First half will focus on the Speaker Module

  - Second half will focus on the central equipment (much like the ETVS preliminary plan)

Timeline?

- Still need to go over that, but this is the idea:

  - STVS TR first

  - Then ETVS & RDVS phase I will occur simultaneously

- Delegate meeting will happen first

- Meeting with the SGB will happen second

Further cost and PoP details:

ETVS & RDVS

- Use STVS TO’s as an analogy

  - ETVS and STVS efforts/costs will overlap + what this specific system needs

  - RDVS Speaker Module + STVS TR

- Difference between STVS and ETVS is that for STVS, ETVS SW is being used

- ETVS will focus more on HW changes for the common devices

  - Some SW will be involved

- RDVS TR and ETVS TR are very similar

  - RDVS the old-style speaker module, will be connected to the NCU processing to the device (Nodal Control Unit)

  - All systems will have a NCU

  - NRE effort will be similar

- PoP? Still working on it….

- ETVS will be simpler and cheaper than ETVS

- Check out KSN for TVSS artifacts uploaded

NVR Meeting with Annette 3/1/2021

Questions on DoD Cost Estimate:

  - What’s a “CRS” and “iCDLS”?

    - CRS: contractor repair service

  - What are DALR and CBI?

  - How much had the DoD obligated for NVR (like a CIP)

  - Are there actuals for Army and Navy costs since they begin in FY21?

  - Do we want to have a higher-level summary table for each the Army, Navy and AF, or one that covers all and have a table in the monthly tracker tab that shows EAC for each?

  - How much is in the DoD funds that they’ve put aside for NVR for the FAA to pull funds from? Will that amount increase/decrease based on actual costs?

  - The reimbursements tab in the tracker – why is that needed when the DoD has a funs set up (question 6)?

    - Should we add that tab to the tracker?

  - Take a look at an invoice together to figure out the best way to bucket the categories for labor, HW, training and ODC’s

- MIPR – Military Intergovernmental Purchase Request

  - Track by MIPR account to ensure that we don’t go over the allotted funds in that account

  - We can get the quantity ordered (obligated) from Delphi, and Amy will provide the delphi project number that will tell us it’s a DoD transaction

    - MIPR amount we will get from Emily, bc what we see in Delphi (whats been obligated) its not necessarily included in the MIPR

    - ADD A TABLE for the amount for the MIPR which will be GREATER than the amount shown on Delphi as obligated

      - Ex. In January

        - MIPR: 864K

          - Obligated: 359K -> Delphi

        - Keep track whats been obligated + the MIPR

- MIPR: we get the amount from Dan and Amy

- The amount placed on contract we get that from Connie Emily

- Why are the amounts different?

  - MIPR

  - ON CONTRACT

  - DELPHI (obligated amount)

AI for 9/27/2021

- review the ETVS failure analysis and both ETVS and RDVS DMS reports to see if the data points to doing these TR's now.

  - After this, Sukaina/Annette to call Bill and then maybe Dennis to discuss the timing.

- review the current cost estimate for the ETVS TR and RDVS TR and then call Bill and maybe Dennis to discuss how these apply to the SGB given they are over the $20M limit.

  - Plus, what type of scrutiny we will get on these projects (tying into the DMS reports regarding justification).  Also call Joe Ruwe about the level of scrutiny at the May SGB and whether VSCS will have any projects over $20M

ETVS Failure Analysis Notes:

- Out of the 51 parts included in the NSN Inventory Data, the # of failing parts are more than half in FY22 that are mainly high and medium risk. By FY30, all parts will need to be repaired or replaced

- # of parts required to avoid depletion nearly double from FY21 to FY22 and from FY22 until FY30 that seems to be the trend with the amounts tripling from one FY to the other

- How come we don’t know what parts belong to what site? Can’t we tell from the DMS reports?

  - How are we getting the data that goes into the ETVS failure analysis?

- Need to know:

  - How many ETVS’s are on the field

  - Which ones are tied with these parts that are failing?

CCS-W Dashboard

Looking at your edits to the CCS thing, I follow your mindset and think you are on the right track. Questions make sense to me.  I think instead of having that Insights & Inst tab, put that info on each tab.  Also, I am not sure whether this really needs to be delivered to the FAA in Excel rather than pdf like FUSA does it now so either make a recommendation or arrange it in such a way that both Excel and pdf would work.

​

other minor things like make all the risk tabs the same color but I think overall your commnets are on the right track.

​

And when we send back to Dennis it would be good to include something about how you reviewed the AGMG and IVSR deliverables and whether ths is similar to those or you want to make edits to those too or what

​

ETVS & RDVS

- Have two separate sheets showing cost estimates for each of the projects

  - 1 for ETVS

  - 1 for RDVS

    - Like what we have to the STVS TR tab (not by WBS, but by those categories listed there)

    - Add a row for PO Ctr support

      - Capturing all the costs in the estimate tab

    - ETVS

      - Double STVS price for the recurring effort, but only half for the NRE effort

    - RDVS

      - What we have for ETVS + 50% more, will show up less bc RDVS’s have fewer systems than ETVS

    - TVSS TR F&E Staffing tab

      - Bring that up

    - Dig into things like the breakout of WBS3.9 and if any activities that should have been under there are bundled up in other WBS elements like 3.1.1

- Go over that with Bill since the Estimate tab will be overwhelming

  - Highlight that the projects will cost more than $20M threshold

- What makes it over $20M, the quantity factor

  - Can we get way with pushing through these programs even though they range from $60M - $80M

3/9/2021

To do:

- CCSW blurb for the dashboard (risk register and tracker) to send to Cindy

- Search for the baselined scheduled dates for AGMG APB milestones

TVSS

- Put together the ETVS and RDVS estimates together

RDVS & ETVS Questions for Bill  		3/16/2021

General:

- What’s the rush with pushing forward these projects through the SGB?

- Given the cost estimates, how would we move forward?

- Should Cobec be part of the biweekly TVSS meetings?

- How can we help develop the score cards?

- What does the timeline look like?

RDVS Speaker Module

- How much of the RDVS Speaker Module has been obligated from the last SGB meeting for TVSS projects?

  - Was HW already obligated/approved, and not LOE’s?

  - Estimate sent over from NG was only for labor

- Should we take out the RDVS Power Supply considering that

RDVS TR

- Do we have enough data to show the need of getting this project going?

  - The data we currently have is 7+ years old and we have not received sufficient data to determine the need of the RDVS TR

ETVS

- What does PIP stand for?

- What part of the ETVS TR will be part of the PIP project?

- Failure analysis shows that we should move forward with the ETVS TR considering that over 50% of NSN parts will need to be replaced or removed by FY22

Power Supply

- Have these activities started?

  - Work that hasn’t been completed we would include it in our LCCE

3/25/2021 – Action Items

AGMG

- Fix AGMG cashflow workbook FID I

  - Add in RMM estimate

- FID II

  - Fix labor forecasts and ODC’s

  - Add in FY23 projected costs

  - Change obligated amounts

IVSR

- Set up meeting with Cindy to go over schedule

- Change projections to reflect AGMG projections

- Revisit entire estimate – will have a few changes that will effect costs

Monday 4/5/2021: To do list

To-Do list for IGCE

- Go over schedule with Rob

- Go over costs with Rob after updating them

- Figure out whats going on cost wise with IVSR: should we track the costs like AGMG?

- Costs WILL go up, how does effect our ceiling

Things to discuss on the IGCE:

AGMG

- Additional costs

- Updating the tables with actuals

- Taking a closer look at projections

- Take a look at the AGMG projections

  - What additional HW will we need to account for aside from what’s covered under HW?

- Go over deployment schedule

  - What we have in comparison to what Cindy has in the updated schedule

  - There were 0 installed in FY20

    - 3 installed in FY19

    - Haven’t figured out when they will in FY21, furthest they’ve gotten is testing the system but not yet being able to ship it to the sites

  - Double check if section B has already been approved

- Discuss additional costs that we might need account for due to delays (even if its just risk money) so we don’t have to keep going back in forth with Mary on FUSA additional costs

AGMG

- Compare Matt’s tableu data with Dan’s workbook and find differences

- Prepare for meeting

  - Ask about CTR support

- Check out the schedule and go over projections accordingly

LVSS

- First thing Monday, send email to Amy on being included in the bi weekly calls

- Follow up with Jamie on ETVS & RDVS spreadsheet

Addtl: learn more about financial reporting and how to better understand it and how the FAA operates

LVSS – call wit Nathan after he talked to Amy 4/19/2021

- Cost Piece

  - Amy will touch base with Dennis and have him call Nathan

- Sukaina’s role

  - Revisit past cost estimates are upto date

  - Map the updated costs to the WBS

- Say – if I was to go with the projects going forward now and the previous projects NOV SGB and last IARD

  - This is how it maps in the WBS

    - Matched WBS, have summary

    - Use WBS 5.2 or 5.3

      - End goal is YES use 5.3

      - Summary

        - Include the cross walk of where we previously used

        - For now use 5.2 and in a month 5.3

- The Justification piece

  - Let’s see the info that we have, what kind of justification do we have to help with the argument

  - RDVS and ETVS failure analysis

LVSS:

Questions for Bill –

- Why the totals aren’t matching what we have in the cost model for RDVS Power Supply and STVS TR

- Will we need to cover PO CTR support piece for the SGB?

- Cross Checking (going down WBS)

  - Items covered in the WBS are in black, not covered are in RED

  - HW

  - N/A

  - Engineering (NRE + Recurring

  - Program Management

  - Test & Evaluation

  - Integrated Logistics Support

    - Training

    - Packing & Shipping

    - Tech Manuals

    - Computer Resource Support

      - Console work for RDVS

  - N/A

  - Implementation

  - Site work (prep/install)

- What Justification (what data) is being provided for these projects to show their urgency in being done now?

LVSS – call wit Nathan after he talked to Amy 4/19/2021

- Cost Piece

  - Amy will touch base with Dennis and have him call Nathan

- Sukaina’s role

  - Revisit past cost estimates are upto date

  - Map the updated costs to the WBS

- Say – if I was to go with the projects going forward now and the previous projects NOV SGB and last IARD

  - This is how it maps in the WBS

    - Matched WBS, have summary

    - Use WBS 5.2 or 5.3

      - End goal is YES use 5.3

      - Summary

        - Include the cross walk of where we previously used

        - For now use 5.2 and in a month 5.3

- The Justification pieces

  - Let’s see the info that we have, what kind of justification do we have to help with the argument

  - RDVS and ETVS failure analysis

ETVS Failure Analysis Notes:

- Out of the 51 parts included in the NSN Inventory Data, the # of failing parts are more than half in FY22 that are mainly high and medium risk. By FY30, all parts will need to be repaired or replaced

- # of parts required to avoid depletion nearly double from FY21 to FY22 and from FY22 until FY30 that seems to be the trend with the amounts tripling from one FY to the other

- How come we don’t know what parts belong to what site? Can’t we tell from the DMS reports?

  - How are we getting the data that goes into the ETVS failure analysis?

- Need to know:

  - How many ETVS’s are on the field

  - Which ones are tied with these parts that are failing?

ETVS Failure Analysis Meeting with Stacey ad Matt

- Our data does not show that there’s a dire need to push for the ETVS and RDVS projects

  - We can cross check the data that bill has to make a stronger argument if they tell the same story

AGMG TO – DO list

- Call Joe about expectations

  - Fix the CTR support for FID II and show the breakdown per FTE

  - Add in additional costs

    - First ask if indeed they’re additional costs OR if they were already part of the scope – leaning towards additional costs

  - Clean up the trackers

  - Document all additional add ons and assumptions

  - Officially update the trackers with what we have so far after meeting with Dan on the CTR support side of things

  - Cross check what I have with whats included in the IGCE and make sure to document everything

AGMG Warranty Meeting with team: Nathan, Annette, Michelle 4/27/2021

- MMAC: Mike Moroney Aeronautical Center – OKC

- MTFB: meantime between failures

- Test support systems

- Warranty

Call with Dennis:

- Right hand cost person for Bill

- CCSW POC will be Bill, that as the previous convo

- Set the stage for being the second hand, coming into the LVSS-P

- Step into the role to help him

  - Help you, with the scorecards, go through them

    - We can tell more of a story, written down in simpler words to push the case forward

- Dennis will call Bill and get back to me that he is on board! By next Wednesday

- Reference to the SOW for this role from my call with Nathan below on 4/19/2021

- Dennis call with Nathan: to be second hand

LVSS – call wit Nathan after he talked to Amy 4/19/2021

- Cost Piece

  - Amy will touch base with Dennis and have him call Nathan

- Sukaina’s role

  - Revisit past cost estimates are upto date

  - Map the updated costs to the WBS

- Say – if I was to go with the projects going forward now and the previous projects NOV SGB and last IARD

  - This is how it maps in the WBS

    - Matched WBS, have summary

    - Use WBS 5.2 or 5.3

      - End goal is YES use 5.3

      - Summary

        - Include the cross walk of where we previously used

        - For now use 5.2 and in a month 5.3

- The Justification pieces

  - Let’s see the info that we have, what kind of justification do we have to help with the argument

  - RDVS and ETVS failure analysis

  - DMS side

Draft an email

- Updates from the call, if I don’t hear from you by X date, I will follow up and give you call

Hey Dennis,

Thank you for calling me back this morning where we discussed expanding my role as Bill’s support with the LVSS team as we continue moving forward to the SGB with projects pertaining to the terminal voice switches that I have experience in – particularly on the cost side.

Based on our conversation, your next step is to reach out to Bill and confirming that he’s on board with me being his secondhand woman on his projects.

Since the ball is in your court, I will be on standby until I hear back from you. I know you’re very busy so I wanted to send you this note as a reminder, and plan on following up/reminding you if needed again by Wednesday, May 5th of next week.

Hope you have a wonderful weekend!

Sincerely,

Nathan:

- Dennis and Clarissa told Nathan to talk to Scott, and Nathan wants to do a piece of what hes doing agency wide

  - Start with a top 10 list of what to look out for

  - Collaborate with Bill on the VS&R failure analysis

Call with Bill

CCSW- Cost and SAR

- Cost side – cost exercise

- SAR

- Work on shortfall categories, not too many

  - Two shortfall categories

ETVS & RDVS SGB Scorecards Review w/ Bill

5/5/2021

ETVS PIP-R:

Project Description – Justification piece

PIP modules include: will be replaced with the nodal control unit

- Position audio circuitry

- Computer that manages all position control

- Video control for the TED (touch entry display) (nothing changing here)

- Circuitry for headset volume

Project scope:

- Replacing the components listed above with HW that is being developed for the STVS TR

  - HW is common with STVS -TR, begins to establish the common parts such as the NCU

    - STVS will have a TED

  - Includes 4 jack functionality to address ATSAP

    - What is ATSAP? Air Traffic Safety Action Program

    - ATSAP identified a problem and the 4-jack will resolve the issue

    - Controller & a supervisor will relieve 2 ppl on the position (operator and monitor) in the training relief process found that communication wasn’t being reached to the supervisor – used in the training scenario

    - Supervisor couldn’t provide continuous supervision, the 4- jack always has some one connected, they will be plugged in when teams switch and it allows them to relieve the team of 2 with the team of 2 without having some one being unplugged; ensure that there’s a complete team working and maintaining control traffic; ensuring whats going out is constantly supervised

    - Data available if needed

- Removal of unwanted tones from the circuitry for headset volume regulation

Identifying the problem:

- Out-of-cycle DMSMS report from NG shows supportability risk related to depot repair of the PIP

- What is the supportability risk? (assuming that they won’t be able to repair these parts – would that make them obsolete?)

  - Certain components in the PIP that can no longer be procured from the vendors, cant get them from the vendors, # of depot spares is reduced, and the depot has fewer assets, they don’t have enough to replenish site spares – DMS situation, NG holds the intellectual property for these certain components and these parts that have reached their end of life

  - Do we know the time frame? Or have access to the report?

    - Near term on certain parts within the next few years we will run out of the components that are obsolete

- Does that risk apply to all the parts included in the PIP modules?

  - No, the 4 – jack is new

- PIP replacement: modernize all the position equipment that has the issues

  - Includes jack box, speaker module and the PIP so it can be supportable into the 2030’s all while taking care of the safety problem

  - DMS problem -> TR and break it the piece of the position and the piece of the central equipment

What will this project accomplish/Solution:

- Will continue the functions of the PIP by incorporating current internet protocol technology

- Utilization of common hardware will yield lifecycle benefits in engineering and supply support

- There are around 1531 positions that require this modification

- The project design will permit implementation with minimal impact to site operations

  - In what ways?

    - You don’t have to cut consoles, replace any wiring

    - Operator positions you can do them with local maintenance skills

      - Mix and match: new TR position operating on a non-TR position and you can mix those and continue working, flexible – doesn’t impact daily operations

        - central equipment you have to do it all in one go

- Will set the stage for a subsequent technology refreshment of the ETVS central equip (ETVS- TR)

  - How? Do we want to include this now without adding in more detail or hold off until this project is ready to go to the SGB

    - We know we have to refresh the ETVS to take it into 2030’s

      - VOICE isn’t ready to replace all ETVS systems

      - Take care of the positions that wont be taken care of

Cost Justification

- Add more verbiage around what is driving the cost

  - # of positions ~1531 <- main driver

  - HW for sites, site spares, and depot spares

  - Because the replacement is not form-fit-function, labor around logistical support including manuals, training, and spare parts will be required which add on to the cost

  - Additional labor for putting together the HW tool kits (assemble the kits for what the site needs – configured in some way)

Risk Score

- What is the time frame of the risk? Meaning when will the manufacture be unable to repair the depot, and does that automatically make them obsolete?

- If they cannot repair/replace, then they will have to replace the LRU with the parts used for STVS that will be mitigated for this project

- This is not ED137 compliant but not like VOICE that is, these systems will still require

- While we use IP technology is does not mean it is ED137 compliant and they need to be, the communications network needs to connect them by putting an APC and a GPC on an ETVS TR they will be ED137

RDVS Speaker Module

Project Description – Justification Piece

Includes

- Original framework of the procurement: insert a tone notch filter into the loudspeaker and legal recorder audio paths

- Updated redesign in addition to the original framework: reallocate the audio processing function from the loud speaker module to position electronics (NCU) and incorporate the addition of secondary jackbox equipment

  - Replace MCU (module control unit) with the Nodal Control Unit (NCU)

  - Take care of the DMS issue in the MCU with the NCU (IP TECHNOLOGY)

    - Similar DMS issue with obsolete parts that go into the MCU

- Utilize HW that will be common to STVS and ETVS operator position equipment

  - Common parts:

    - NCU

    - SCT (system control terminal) provides control to the overall RDVS system and does configuration parts (for my own purposes)

    - Common jack box (secondary 4-jack)

Identifying the problem:

- Extraneous tones to the loudspeaker and legal recorder audio paths, causing daily operational disruptions for air traffic controllers

- High audio processing unit (HW) costs

- Been through a couple configurations to replace the speaker module, the NCU can do the audio processing work, don’t need it in the speaker module that has the speaker in it and nobs, behind the original speaker module, there are many electronics that tech ops will need to assist with

- New: lifecyle support, by redesigning it, we will simplify the speaker module, minimizing the impact of human error by reducing the cost of a failure - having the NCU that is separated out from the speaker module; audio processing and do stuff for the TED, remove and replace

Solutions:

- Inserting a tone notch filter to address the first problem from the original scope

- Replacing the audio processing function from the speaker module to position electronics that will reduce future HW costs

  - Incorporating the secondary jackbox equipment (why is this useful?)

- Utilizing HW from STVS and ETVS

- Extending the life of the RDVS Speaker module for 10 -15 years

  - Extend the life of the position equipment not just the speaker module, but we started with the speaker module

  - Modernize the position equipment (phase 1 of 2)

Cost Justification:

- # of positions

- HW, an additional HW components such as the secondary jackbox equipment

- Additional labor for putting together the HW retrofit (make sure to use the same term for ETVS) kits

Risk Score:

- Identifying the current challenges faced by air traffic controllers with the extraneous and unwanted tones into the RDVS audio paths, causing disruptions to daily operations.

LVSS Meeting

- Too late to update the scorecards

- Work on cost estimate

  - Refine it, and make sure its mapped in the cost model

- Work on a schedule

  - Make sure theres a plan to develop it

- Update execution plan later on this year

- IDEA: create a folder on KSN for PO only for people to post their costs and schedule

  - Ongoing

  - Doesn’t have to be an official schedule with Milestones

  - Near/long term milestones, show the status of the programs or a schedule

SGB Meetings in Nov

- Next SGB meeting November 3rd for the backroom projects (or week of November 1st)

- SGB delegates meeting week of Oct 11

- Prepare and submit new scorecards for Nov 2021

Security authorization process

Find out what was the wedge for AGMG

Meeting with Matt & Nathan

Purpose:

- TVSS failure analysis

  - Top 10 report going

  - Check with Bill on ETVS and STVS failure reports or DMS reports

  - Reports for NG

- FUSA report

  - How we can use that for VSBP

  - Marty reports from FUSA

All VS&R reporting all DMS

- Every program having a top 10 chart that you should be converted about

  - Data driven, which parts you should care about inventory related

  - Streamline the process

  - Nathan talked to Scott and Clarissa

- Next steps: take the LEAD for me

  - Take the lead on this, and Nathan and Matt will HELP

  - Check in with Bill on DMS reports from NG

    - Nathan will talk to him about that

- Most recent LCSS data

  - Bill: sent the latest one in April will CC me instead of Stacey

  - Matt to put on his calendar to PING Bill on sending the latest data LCSS

- Matt and Sukaina to meet on refreshing Sukaina on what’s going on

- SUKAINA TO UPDATE FAILURE ANALYSIS WORKBOOK

FUSA report from MARTY (3 excel files)

- ASK ABOUT HOW MANY NEW ARM SITES WILL BE DEPLOYED

- From a VSBP point, care about the first 3 tabs

  - Changes

  - Definitions

  - comparison

  - Not interested in failure vs demand

  - Maybe combine the other tabs like CNV, ESD, RAST?

  - CNV

    - Track amount of failures

    - Categorize what parts are needed

    - Focus on CNV – KPI that matters

  - Working with FUSA on their back up data – what was shown in the meeting was for VSCS from LEHARRIS

    - Their reporting is GREAT, should be applied to other programs (but there’s some sort of pushback)

  - AI: take what MARTY sent and create a template; v2 STEP workbook and our failure analysis that we have

    - Come up with a STEP 1 on what harris has

      - Focus mostly on the FUSA Summary sheet

      - If this is what you want, here are the things you need to do to get these

      - DIVVY work with Matt

- Meet to get caught up on the TVSS failure analysis

- MEET to look at martys stuff and convert it

- Have Bill send updated reports form NG on DMS status report

  - TOP 10

5/17/2021

Sukaina’s Action Items List

- Complete IVSR for review

- Complete scorecards

- Provide feedback for notes

- Update LVSS cost model

  - Schedule meeting with Bill

- Start working on failure analysis stuff

- Update AGMG trackers with actuals

Things to discuss for IVSR IGCE Review with Rob 5/17

- IVSR Costs & deployment schedule

Schedule:

- Are we going to replace sites like cedar rapids and Sioux falls with the mobile sites out of the 27 or just add them to the list?

Cost:

- Reduce the # of sites for the extended period

- Review the extra-curricular stuff like warranty and LOTBS to make sure we’re not overestimating costs

- Touch base with Dan to go over FY20 $’s with Rob

  - Tuesday 10 – 1pm OR

  - Thursday 10 -11 or 12-3pm

- AGMG costs

  - Split b/w FID I and FID II

- Balance

  - Ask dan for the total expended amount for 2020 and 2021

  - When does 2019 $’s have to be invoiced and PAID

- Next steps

AGMG

April invoice

- Systems engineering and SW is FID I

- Test is a split b/w FID I and FID II

May

- Same as April for SE and SW

- Test 90% FID I and FID II

5.17.2021

LVSS:

- Scorecards

- Responding back to Adriana with my comments based off my notes

- Getting costs for ETVS, RDVS and STVS ready to go over them with Bill

- Meeting with Matt to go over the failure analysis stuff

IVSR

- Meeting with Dan to go over obligations

- Adjusting IGCE to stay remain under the ceiling

- Meet with bigger team after meeting with Dan and Rob

AGMG

- Updating workbooks with latest projections and actuals

VSBP

- Contract ending next FEB

- Will have cost impacts

- Might need to do a SSJ or an open bid

Lessons learned, mistakes we made and how we did things differently, expectations on the process, like sending it to legal, not a ONE and done thing, because things happen in between

Meeting with Bill AGENDA

Cost tracking for previously approved projects

- Stvs and RDVS power supply

Roles and expectation with Jamie and team

- Flow of INFO and data what will the flow

- Sukaina: house most updated projects

Prepping for next SGB; holding a recurring meeting

- Cost estimate AND justification

IVSR IGCE FUNDING MEETING WITH DAN AND ROB

- How much has been obligated/allotted

- FY20: where is that money coming from

  - How long do we have to expend these funds

  - 2019 funds are in the fy20

    - That money is rolled into fy2026 to expend

- How much has been expended on IVSR

  - Obligated

    - Army: same

    - FAA: 81M includes IVSR AGMG

      - AGMG obligated amounts

      - LOTB, Warranty, and DMS stuff

      - 118M obligated from DANS side

- Sites

  - Don’t care which sites are done, has to be a replacement and not a new tower

TVSS Failure Analysis – Meeting with Matt

5/19/2021

- Two different ways to document DMS issues -> outputs -> reports

- ETVS & STVS have a hybrid maintenance concept, the federal logistics ppl do some repairs and some analysis, and the vendor works along side them

  - Bill talks to the parts bc he knows everything

  - NG and the FAA don’t have a standard reporting system

ETVS Failure analysis

Reports from Bill

- 12 yr demand column: sites asking the AML for these parts

- 12 months reflects the past 12 months of demand

We care about

Exchange and repair: commercial

- Sent to commercial vendor who can attempt to repair them

Exchange and repair: in-house

- Repaired “in house” at the FAA logistics team (AMLS and FALC)

Working with Bill to improve reporting system FILE

Top 10 list

- Assumption

  - Average the demand data to find out the top 10 list

  - We ONLY have AML data not NG

**how many broke, how many can be prepared, and the difference is what will be on hand for that part

Check out the DMS template PP reporting

- Will have to follow up with Bill on where NG is in terms of their reporting

VSBP

- Create a similar template for VSBP

- Jessie is interested in this

- Dennis, Jessie, and CTR are getting together to discuss

- AI

  - Create steps on how to come up with a similar reporting system as FUSA’s for IVSR

IVSR Weekly Meeting 5/19/2021

TVSS SSJ: still waiting on their approval

Working with the Army to install the remainder of sites: 10 roughly as of now

PoP extension: announcement is out, comments should be back by May 28th

DMSMS:

- FUSA looks like may not meet the deadline for the initial analysis

- Analysis needs to match what was ordered in the latest TO

- Cant mix warranties with DMS buys

AGENDA FOR MEETING WITH BILL

5/20/2021

- Cost estimates for approved projects in May 2021 to upload on KSN

  - ETVS PIP

  - RDVS Speaker Module

- Cost tracking for previously approved projects to upload on KSN

  - STVS TR

  - RDVS Power supply

- High level schedule to upload on KSN

  - Includes important milestone

- Roles and expectations

  - Sukaina, Jamie, Bill and NG team

    - Flow of information/data

    - Attending meetings with NG

  - Have Jamie send over the estimates and have them go through Bill first see

  - Meetings on Wednesdays

- Prepping for next SGB in November

  - Holding recurring meetings

  - Prepping scorecards for ETVS and RDVS backroom projects

    - Cost estimates

    - Justification for each project

- Status of TVSS TR SSJ: Mary has got it, working on general council

- NG DMSMS Reporting

  - Status update from Nathan after convo:

    - the national maintenance contract just got awarded 2 weeks ago and that contract is what NG will use to send Bill the DMSMS reports. So hopefully the first report (for ETVS) will be submitted to the FAA in the next few months. When we get that, we will put that together with the logistics center data to put together a full picture, which will also likely include this top ten DMS report.

- Affordability of alternatives

  - Sustain: revalidate that we’re on track and its cheaper

  - Replace: what would IVSR would cost you

  - Bill will bring up with management on this

Meeting with Matt on VSPB DMS

- Deleting data

- Add sheet with definitions

- Matt will start working on the definitions

  - Sukaina to pick up where he left off and then we will meet with Nathan to go over it

Sukaina’s Ais for 5.21.2021

- Update AGMG workbook

  - Follow up on Michelles request

- Check file for DMS stuff sent by Matt

- Review Failure analysis

- Update AI’s on teams weekly AI list

  - Include meeting DATES

- Start populating costs for TVSS tables

June 1st, 2021, Action Items

TVSS

- Short guide to navigating the TVSS Failure Analysis folder, leave comments on things to add or clarify

  - \TVSR III\TVSS Failure Analysis

  - Respond back to Matt and Nathan

- ETVS/RDVS Scorecards (updated write up)

  - TVSR III\Governing Body\SGB Artifiacts 2021

  - Read Nathan’s comments and address before he comes back from PTO

- Current action item list to the LVSS Governance KSN – see working file folder.   Next status meeting is scheduled for Thursday June 3rd at 9a.

  - KSN

  - Sent from Amy

- Check LVSS comparison spreadsheet with the full list of AMS standard milestones, the current pick list on the Scorecard and the latest revised list for consideration

  - Familiarize myself with columns F and G before LVSS meeting today

    - COMPLETED!!!!!!!!!!!

VSBP

- TFE Waterfall schedule fwd’d from Nathan on VSBP to cross check the IVSR waterfall schedule

- VSBP DMSMS template

  - \Dropbox (Cobec Consulting)\TVSR III\TVSS Failure Analysis\VSBP Failure Analysis

  - VS&R DMSMS Excel Template

  - Review and try and search for more definitions to complete the template

  - Respond back to Matt

- VSBP

  - Taking the lead on the IGCE

    - Review it

    - Respond back to e-mails

  - Go over AI list

  - Familiarize myself with the program

AGMG

- Latest invoice, UPDATE BOTH TRACKERS

- Check EPICS TO4 allocation sent from Dan

- Data sent over from Matt on AGMG CTR Actuals, update FID I tracker

6/3/2021

- Cost model

  - Create a cost model with WBS 5.3

  - TVSS

    - Create new cost model for the following projects

      - STVS

      - RDVS

      - ETVS

      - VSBP

  - Clean up existing model OR just move everything?

    - Confirm this with Nathan….

- DMSMS

  - How many parts go into building a VSBP depending on the size of the site

    - Consider # of parts

    - Consider quantity of those parts

  - Some cells don’t apply the 10% risk, but 3%

    - How come?

  - What is column C of Jesse’s IGCE?

    - Assuming they are the actuals

- Confirm the timeline for the IGCE

  - What are the expectations for the “IGCE Prep”

- GFE List

  - May need to request an updates list from the vendor

    - Current list has inventory check completed last in 2017

- Reach out to Connie for the historical costs

LRU

- “priority” level: how quickly does that part need to get to the site (replacing the old with the new)

  - 1,2,5

  - 1: Replacement LRU has to be shipped within 24 hours

  - 2: within 48 hours

  - 5: within 5 business day

- Past 12 demand

  - Will have the historical demand – for the last few years – we can average that out to see the annual demand for the future

- Total on hand

  - Could be the total amount of spares

- Touchbase with Matt on how to read these LRU Reports

- “Quantity” on the first page refers to the QTY demanded by the sites

TVSS Cost/Schedule Bi-Weekly Meeting

Date: 6/4/2021

Attendees: Bill, Sukaina (Jamie is out)

- Any changes to the estimates for the new projects?

  - No changes; got a conditional approval for the PIP project

- Existing projects: still waiting on Jamie to send estimates

  - Jamie is on PTO until Monday 6/8 & 6/9

    - Follow up with Jamie on the updated estimates for STVS TR and RDVS Power Supply

    - Going through engineering work; going be some changes i.e respin circuit cord – included in a revised TO

- Need to change WBS in cost model to the WBS 5.3

- Meeting with Joe and Amy to go over the template

- Review dates for ETVS PIP & RDVS Speaker Module

  - Reviewed dates, TO’s will be issued, and dates will be determined then

AGMG Monthly Meeting

Date: 6/4/2021

Attendees:

- FID I and FID II trackers

- April invoice

  - Labor: how to split these costs b/w FID I and FID II

  - HW: all HW in this invoice for FID I or FID II?

- CTR Support

  - Anyone still updating the actuals from the PO side?

    - Data that we can compare our actuals with

- AGMG Alaska

  - If we proceed with this effort under the same CIP, would we add the projected estimates to FID II or FID III? Meaning those costs will be tracked separately…

Sukaina’s AI List

- Make a cost model with WBS 5.3

VSBP

- Finish putting IGCE together, reach out to Connie/Jessie if needed

- Read the ILSP to be more familiar with the program

- DMSMS workbook – finish putting it together

- Failure analysis: part of putting the IGCE together (creating a table or some sort of failure analysis for the systems based off of the data we have from GFE and the Log Center)

- Take VSBP tab from failure excel sheet and create a failure analysis based off of that

AGMG

- Work on ALASKA ROM (what was discussed with Rob last week)

  - URGENT: Due by COB!

LVSS

- Follow up with Jamie on the STVS and RDVS Power Supply estimates

- Transfer the costs to the latest WBS

- Meet with Joe and Amy on the template to put together cost/schedule info

VSBP Action Items 6/8/2021

Questions for Jessie

- What are the actuals that are going into the estimates provided?

  - Are things like # of positions part of the build up?

    - How can we get the # of positions?

  - Should we use # of jacks to determine the size?

  - Have a breakdown of the actual costs that go into the different sizes (# of positions, similar to IVSR and use that to estimate the costs)

- What is ECP?

  - Engineering Change Proposal

    - What are they for in this case?

- Can we get an updated GFE stock list from the vendor?

- What is the relevance of the NIACS code?

- In VSBP fielded systems file sent over, what do the option year columns mean?

- Do we include CDLS, GFE Storage, Test-bed maintenance? (is there a lab at the vendor facility?)

- IGCE timeline

  - We can have the IGCE “foundation” set up, BUT it will be a living document until Septemberish

Meeting with Nathan on VSBP

IGCE:

- Organize costs & all info similarly to the Cobec cost model

  - Costs, waterfall, GR&A, source etc….

  - Use first few columns from the cost model to set it up

- Use historical costs to build up site per size (a lot like the IVSR IGCE) and use that one number to sites with similar sizes

- Add a column to Connies spreadsheet with the # of positions per site

  - If there are multiple sites with the same number of positions, take the highest cost for the sites with the same number of positions for IGCE

- Find a better way to capture repair costs

  - Might be captured under CDLS

AGMG FID II FY22

- For FY22 changed the rates for Option year 8, hours will stay the same

VSBP DMSMS

- Took a look at Jessies email with Lyle from DoD

  - Do we care about Army sites?

  - Do we need to include the sites that DO have VSBP’s

    - Looks like for the remainder of sites that don’t have a VSBP but have an ETVS system or an IVSR, do not require/need VSBP’s

Costs not driven by # of positions but the number of jacks

PCT – is unique

VSBP IGCE Meeting

Questions for Jessie

- What are the actuals that are going into the estimates provided?

  - Are things like # of positions part of the build up?

    - How can we get the # of positions?

  - Should we use # of jacks to determine the size?

  - Have a breakdown of the actual costs that go into the different sizes (# of positions, similar to IVSR and use that to estimate the costs)

- What is ECP?

  - Engineering Change Proposal

    - What are they for in this case?

  - Jesse to send a copy of an ECP that includes things like systems engineering hours

    - Future estimate based on past ECP’s

      - Logistics center support replacement wise but not maintenance

    - The costs in the ECP address the critical parts sent over by Jesse to Nathan

      - How much it would cost to replace them

        - ECPs cover the labor but NOT the parts

        - Terminal facilities pay for the new parts

          - VS&R PO paid for the backplane life time buy, but in the future, terminal facilities should make those purchases (i.e LOTB’s)

- Can we get an updated GFE stock list from the vendor?

  - Vendor working on it, current one is from 2017

- Backplanes are not repairable by the vendor, but all VSBP parts are repairable

- What is the relevance of the NIACS code?

- In VSBP fielded systems file sent over, what do the option year columns mean?

  - Option years account for the circuit type

    - 2 frequencies per position for options 1 &2 (circuit type 1 &2)

    - 2 positions per 2 frequencies for option 3 (or circuit type 3)

  - The sum of the numbers in those columns make up the # of positions for that site

- Do we include CDLS, GFE Storage, Test-bed maintenance? (is there a lab at the vendor facility?)

- IGCE timeline

  - We can have the IGCE “foundation” set up, BUT it will be a living document until Septemberish

What to do for VSBP docs:

Add in schedule

- When the IGCE needs to be done

Prioritization

- What should be worked on first? DMSMS file? IGCE?

What to expect from Jesse:

ECP

- Backplane technical justification for not being able to repair it

Escalation Rate

Parts/Expansions

Sheets of actuals

LVSS Meeting 6/17/2021

- Dennis: David is not okay with going over the 20M, need conditional approval bc he didn’t feel comfortable, need to go back to the AEB about the projects over the 20M threshold

VSBP

Failure analysis

DMSMS Template

Failure analysis: lowest priority

- Jesse sent something over

  - Backplane: life of time buy

  - Do it with the FAA data or the side, there are parts at the depot we should track too

  - Jesse bought so many parts bc it’s a shared asset

    - Logistics center bulk buy is shared between the PO and the logistics center

    - Making sure we know how much we have at hand

  - Modules connect into the back plane (100 in stock)

    - The modules are the second main concern

    - There’s modification to the parts for the vendor to fit them in

  - The rest of the parts can be bought off the shelf

DMSMS: MAIN priority

- WORK ON THIS FIRST

- Get the template first done

- Based on the current contract

IGCE: SECOND priority

- We have a few more weeks to work on this

- Sole source  sought justification  the IGCE is needed not for the SIR

- Will need money for new contract, do we need to request money before

  - Will terminal facilities fund un fy22?

    - Need an IGCE for next years budget

    - This is for ECPs and expansions

VSBP IGCE Meeting with Nathan 6.17.2021

VSBP Estimate tab

- Add in WBS elements and add in the costs/activities under it and lower the level down if needed so like 3.1.1. etc…

- Anything for new deployment will fall under 3.7.10.1.4

Shipping

- Look towards the bottom of the sheets to get those costs

Cost per site build up

- Combine those costs together and place them all under 3.7 (don’t separate out labor and materials, shipping)

ECP

- Combine the labor under WBS that carries the most weight, in this case systems engineering and note what activities are included and why we combined them

Maintenance

- What we have rn is not accurate, include something based off of what Connie shows

  - Include costs for repair that the vendor does

    - Labor

    - Shipping

    - Materials

  - If we move from a CRS (contractor repair service) to a CDLS (contractor depot logistics support) then we will need to add costs to the IGCE

    - Stock the depot

      - Shipping parts from the logistics center to their place + more parts (parts at the LC are unknown)

      - Labor to manage the depot

      - Repair costs

        - CRS repairs are split between vendor and LC

        - CDLS vendor handles all repairs (more $$$)

      - Rental costs

      - If we do CDLS we can look at NVR as an analogy, they did the depot until the depot at the logistics center was set up

        - Ask a logistics SME: what do you think about moving the depot from the LC to the vendor

- Next talk with Jesse

  - Talk to him about this CDLS stuff bc we need to talk to a SME about that

10% risk

- consider adding a bid premium after we hear back from the market survey, if it's going to be open competition but only 2 or 3 companies bid vs 9, we might need to add something to make it more competitive

- contract pricing will go up which is why we’re adding a risk % to account for the cost difference to tech advancements

- double check the contract management piece

  - any contract that accounts for a 1/3 person (esp if its super old like VSBP) then we should reevaluate the assumptions around there and account for additional FTE’s

convo by 6.18.2021

More than 7 bidders: make it less competitive

If only two bidders: add in the premium risk % or extra money

And if its one vendor then add more money

- esp when it comes to contract management

6/28/2021: AI’s to Accomplish

- Send Nathan E-mail with VSBP DMSMS Template

- Complete New TVSS Cost Model

  - Completed ETVS PIP and RDVS Speaker Module

  - Add in STVS TR and Power Supply

- Finish VSBP IGCE

- Reach out to Cindy on IVSR schedule and complete FUSA IGCE

  - Completed updating the schedule

    - Have to make adjustments to the IVSR schedule

      - Q52, Cedar Rapids and Sioux Falls are

        - Cedar Rapids & Sioux Falls’s systems will be ordered with FY19 $’s so by FY21

          - What about install and spares?

- Read over Failure Analysis Document

- Send Cobec Buddy report

7/1/2021

VSBP DMSMS Template

Proprietary parts

Backplane – what connects the equip to the facility, allows connectivity to the primary radios to the facility, each facility has a primary and a secondary, for the primary a/g facilities, like a circuit board, all modules (4) connect to the backplane that is mounted on to the shelf on a rack, for VSBP there are 7 shelves, 6 can have a backplane

Jackbox cable- tied to the radio cables on the rack, dependent on the backplane

Backplane (one big circuit board), dual data bridge and the fuse module are proprietary to HP they all connect to one another and to the backplane

We have inventory and demand data for VSBP

- Stick it to failure analysis

  - In house – what is the repairable rate?

If we meet with the vendor then Liz has to be there

FYI

- Bill and Jamie worked to extend the contract with NG for 7 years, legal and Clarissa think just 5 bc they wont need that long, since TVS will come in

  - Might get into the VoICE, they will ask about sustaining vs deploying

Questions for Bill + Jamie

HW Spares

- Analogy to DALR (Digital Audio Legal Recorder) & IVSR

  - 20% site spares from the total HW costs

  - 2% of depot from the total HW costs

- ETVS PIP status

- STVS TR estimate

- RDVS Powersupply

STVS TR

- Task orders: how much has been burned

TVSS Biweekly Meeting with Jamie + Bill

Date: 7/6/2021

Attendees: Bill, Jamie and Sukaina

Agenda

May 2021 SGB Project Status

- ETVS PIP Status: doesn’t look like it will clear until August (PO going to the AEB)

  - Estimate – hasn’t changed yet, but it will

  - Schedule – N/A

- RDVS Speaker Module:

  - Estimate – Estimate hasn’t changed

    - Proof of concept TO issuing for ~ 275K

  - Schedule – Schedule still pending, using current dates as placeholders

November 2020 SGB Project Status

- STVS TR

  - Estimate- TO’s issued with burn rates upto date

    - Jamie to send estimate submitted to PO

    - NG coming up with 3 NRE estimates

  - Schedule – Received from Reena

- RDVS Power Supply

  - Estimate – TO’s issued with burn rates upto date

    - Need to account for install costs, packing & shipping and travel

    - Can get it done for a course of a week

    - Got 1.48 Million to purchase the HW &remaining activities listed in bullet 1

  - Schedule –  N/A use what we have in the estimate and what was provided to the SGB

    - Go to KSN and get that info to cross check

Team AI’s:

Jamie: to send STVS TR and RDVS/ETVS power supply estimate

Bill: updated list of TO’s, and Sukaina to track burn rates for issued TO by project

HW Spares

- Are HW spares included in the HW estimates for all 4 projects?

  - Overall assumption – site and depot spares are included in the HW costs

    - Single depot spares purchase for all the projects, most likely within the first VP

      - 5% of HW quantities (minimum quantity of 3)

    - Site spares will ship with the initial HW

    - Other programs: Analogy to DALR (Digital Audio Legal Recorder) & IVSR

      - 20% site spares from the total HW costs

      - 2% of depot from the total HW costs

October 2021 SGB Projects

- ETVS Backroom

  - Estimate – too soon, work is done for STVS TR that will be done for ETVS,

- RDVS Backroom

  - Estimate – too soon, working on refining the estimate

** 5 year extension on NG contract not 7 anymore (will take us to 6/2027)

***Working on CFO package, Bill provided his edits to the SSJ and they’ve been approved, need Clarissa to start having the SSJ signed up the chain

VoICE will replace some legacy switched but not ALL

- VoICE terminal side won’t kick in

- VoICE wont have a new contract until FY28 and FY29 need to refresh all other systems that wont be covered until then

We need to have plan for IVSR, and the TVS’s

Bills Failure Analysis

- FAA depot and failures compare to NG DMS

- Bill has been lenient with NG on their DMS reports

Jesse – talk to him about rescheduling the call for later on in the week take a look at Dennis’s schedule and schedule an internal meeting during the beginning of the week

AGMGS_FSS_BOM_FUSA_MET_LAB-3-22-18

7/12/2021

VSBP IGCE

- Need to update DMS costs and assumptions

  - Set up meeting with Nathan to go over Dan’s email

- Need to update ECP expansion costs and parts

VSBP DMS Template

- Meeting with Dennis, Nathan and Jesse to go over DMS template

VSBP DMS Template Meeting

Date: 7/12/2021

Attendees: Dennis, Jessie, Nathan, Sukaina

Agenda/Notes

- DMS Template

  - Go over the purpose and the tabs

HW:

- MGMS: 170K for management system (4)

- AGMG: 5K per AGMG (353)

Work for 1.8

- May 2021

  - SW activities, SE, Test

  - Any amount of money they spent from May 2021 through end of August 2021

  - Use SW act and SE for Development and Test for testing activities

- Tom’s email is only for development and not test (will use the assumptions and costs for test from 1.8 above)

  - 1000 hours

    - 500 SE

    - 500 SME II’s

Waterfall schedule

- Assume a 5 year (escalate costs based off of current contract escalation rate) 3%

VSBP DMS Template with HP

Date:

Attendees: Marty, Dennis, Connie, Nathan, Phil, Ken Wagner, Frank Cassandra

Intro:

- 221 fielded VSBPs

- Jesse showed the list of CLIN’s/LRU’s

  - VSBP system parts

  - VSBP proprietary to HP

- If a part goes bad, they can repair it

  - Some would be true COT, so they would throw it away and get another one

- Marty provided examples of the types of DMS questions

- Ken Wagner: which parts are COTS, UPS’s, which ones have repairable items, add a table to the spread sheet that shows that

  - Some of the parts are strictly mechanical ones, would have to check if manufacturers are still making that

- Jesse went through the TO’s

  - The dual bridges, power supplies, and fuse modules

    - Dennis Q: the Dual Data bridge that they did reverse engineering how long are they expected to last?

    - Frank: when they design they check what parts are available, they cant say how many years – they estimate 5 to 10 years

    - Dennis: trying to maintain the system, trying to put a plan and strategy to look at the system to do analysis on the parts going obsolete

    - Frank: they use a system that identifies that will be coming obsolete, the system is Q-Star and identify the parts in the BOM and they have a process that monitor everything thing, WHO ARE THEY? They provide reports but not recurring reports

    - Marty: have enough widgets in the depot to supply, if you have a lead X amount of time, you have to have enough depot for that time, lead times how change your RFI stock needs to be and the number of failures effect that, having a prediction method for items that are going obsolete, if they are able to identify the parts that’s great but they don’t always know the exact configurations of the parts

  - TO3 0 jack boxes

  - Backplane

LVSS Meeting

7/15/2021

Attendees: Amy, Joe, Gena, Dennis, Bill, Adriana

Project Performance meeting -> ask Bill to help with this

Adriana is asking for F&E for FY22: answering a drill from BIG finance

- Submit FY22 costs for AGMG and TVSS projects

Long range list of costs is whats due for us

Preliminary

OMB Meeting with Nathan and Annette 7/21/2021

- PO ctr support

- Security costs (100K)

- And everything else that will cover the CIP

Have a meeting with Amy and Dan to know what he needs and why

Dan bundles his costs all in 1, he just uses the 3 buckets he described and not the way we’ve been putting it together

Meeting with Dan/Amy and Nathan

- OPS is coming from the cost model

- There’s a facility and power amount that we include electricity in

Maintain on a regular basis suggested by Amy

F&E and OPS combined

- Power (based on deployments)

- Security

- External Labor (CTR support)

- Hardware (HW Support)

- FTI

- Activity 5

Tables:

IT Cost Pool

Internal labor amount

External labor amount

Outside services amount

HW amount

SW amount

Facilitates and power

Telecom

Other

Internal services

& Security

IT Towers

This is what we’re doing with this year’s money

Would cover 3 years

CIP + Activity 5 + OPS for the next 3 years

DME (F&E) will match the CIP

Main funding summary table

Still need:

- OPS FTE costs

- Total FTE count

This is an addition to the tables below

We have to work on our numbers and refine them

Dan needs:

OPS, FTE’s and DME

In addition we need security, FTI, electricity (power)

Have to match the CIP with DME dollars

Not a budget formulation tool, it’s a budget reporting tool

Working assumption, our totals for each year will match the total CIP for that year just for DME (F&E)

Make a better plan for next year, but for now have just the 3 years

Opens up again: August 2nd (Wed of next week)

Nathan & Sukaina check in 7.23.2021

- Using IVSR stuff like DMSMS stuff, and can use that for VSBP

- Need to bring in Marty as we figure this stuff out for DMSMS for VSBP

- Call Dennis about the IVSR DMSMS stuff, and if its short term then use it and if its long term ditch it

- Checking up with Jesse on if HP responded

IGCE for VSBP

- On going DMSMS part is whats missing

- If the current contract goes until 2040

  - And the current end contract is 2032 we need to get a lot of parts at the end of the year if the FAA to do maintenance after that

  - Why are we only going for 10 years?

  - Look back and add costs if needed

  - Add in lifetime buy

TVSS

- Contractor support

  - Review the assumptions and see if it’s right, might be a little over

LVSS meeting 7/29/2021

Checklist Do’s and Dont’s: Lessons learned with all the meetings and trying to put together sections in the scorecard that people putting it together should remember to include

- Will have something for the delegate members to prompt then through the meetings and process

Threshold

- Met with Tom Kelly and Jerry and brought the min threshold, Tom’s recommendation is to request a million dollars set aside for small dollar projects that are for the smaller projects, almost like a fund

- EP and milestones, we’re supposed to PO, put a proposal together that would go up to our management and then take it to Tom Kelley and his group as far as how often we would update the EP

  - We don’t want to be married to what we included in there, do our fair share, including the milestones

  - How often will we do the EP? Do an annual proposal and update we provide milestones for any project above a million, below a million we don’t document milestones in the EP

Above the threshold

- Talk to Nathan Tash about this, Nathan agreed that we have to come up with a plan to do a form, a AEB form to present to the AEB, if it exceeds 10% and under, filling out the form is okay, but if its over 10% you would to have to fill out the form AND present

  - ETVS PIP will have to present to the AEB

- Some one needs to make that change to the ACAT? Nope. We are filling out this form by asking for a waiver to not go to the JRC

Get more detail from Bill

- What’s on contract

- What has been agreed upon with NG

- Why are Bills future projects going over like the PIP

AMY 8/2/2021

- something to consider, fund the full 12 months, if its priced out, then fund it

- exercise the option early to obligate funds so have solid prices

VSBP Failure Analysis Notes from review with Nathan on 8/3

AI:

- add in all 6 parts unfiltered and then have row 31 and below under it to show all the parts and the diff scenarios

- add in the GFE stock and show how those parts will be used based on future sites and how many will be left at the end of that projection

- FY20 in the inventory and everything on the right of it is projected inventory based off of failures/repairs

- use the 6 parts and compare them to the DMS reports H&P will hopefully complete for these parts

- change the repair rate to higher %'s such as 85% 90% 95% make sure that the repairable % is in the DMS template when H&P provide us with that info

Questions to ask Jesse:

- DS and expendable they are available commercially -> current assumption need Jesse to confirm

- What is the shelf life of these parts?

- Confirm what is going on with the backplane

- Future step touch base with Steve over at the logistics center, he might have insight on all of the parts (like %'s for repair, and whether they all can be commercially purchased)

- New GFE stock list from H&P

Failure Analysis

- Push it out until 2032

VSBP

- Follow up with Dennis

- Follow up with Jesse

- Meet with Nathan on Marty’s recurring work for IVSR

- Over all sustainment meeting coming up

  - Voice switches will get publicity

- Execution plan dates for the terminal voice switches

IVSR DMSMS Template (Recurring Work)

What will be useful for VSBP

- Changes

  - Tracking changes from last quarterly report

  - Instead of listing them vertically, I would date the entries and track them vertically, a lot like what we do for our AI meetings

- Definitions

  - Include them and add as many as possible, this workbook didn’t include all of them

- Comparison tab

  - Includes failure/demand data from last submission and the more recent one and compares the two

- FvD

  - Compares annual failures vs demand in order to assess how many of a part are needed to make sure that the supply is there for the demand

    - Shouldn’t the calculation be different?

- Categories

  - List of all parts and their categories (repairable, direct ship, expendable etc..)

- CNV

  - List of parts with malfunctions that cannot be verified

- ESD

  - Electrostatic damage to circuit board

    - Will this be needed for VSBP?

- RAST

  - Running-Based Anaerobic Sprint Test, a testing protocol that measures anaerobic power and capacity

- Transition

  - Whats the VCE and CCA inventories?

  - Need to learn more about this tab

- ECO

  - Engineering change requests when making changes to a production process or finished product

- Failure data

- Demand data

- Top CNV’s

  - Top 20 parts who’s failures are not verified

- 90-10 Spares

  - Spare inventory

Meeting with Nathan on VSBP DMSMS recurring 8/10/2021

- Go through IVSR SOW and….

  - Update def tab

  - Track changes with red font to highlight what has been changed

    - Using the IVSR PDF file as a guide to include what hasn’t been included in the initial DMSMS template

      - Document

  - Might provide a list to H&P (like what IVSR provided FUSA) on what to do (additional analyses that will feed into the component analysis tab)

    - Make sure there’s traceability (linking backup tabs)

  - Include a tab that lists all of their inventory (parts that they received that need to be repaired, GFE stock, another vendor (subcontractors) that have parts, that we can buy)

Estimate

- TO 230

  - Verify the costs for the initial work (and timeline)

    - 6022-A Establish DMSMS plan is the initial

      - Maintaining the DMSMS plan should be recurring

    - Lumped the initial and recurring work

    - Initial

      - Data collection and analysis of the LRU’s

        - Ex. H&P would tell us which LRU’s they can maintain

        - We can get a LOTB to keep the baseline

        - Or do an ECP to change the baseline bc these parts are no longer available

      - We want H&P to tell us what they have and when are parts running out

      - Identify what the LRU’s there

        - How many are out there, how many do we need

      - Dennis and Clarissa advised that the extension will go out until 2027 and find another vendor

        - Another vendor maybe ready in 5 years

        - After the 5 years will put out another open competition for the contract

        - Update the IGCE to reflect the 5 years and not the 10 years

  - Ask about the subsequent TO for the recurring piece

AGMG Action Plan

AGMG FID I

- Update CTR support

- Review FUSA labor and materials projections

AGMG FID II

- Review FUSA labor and materials projections

- Review CTR support

FUSA IGCE

- Update AGMG costs

  - Refine them based off of actuals and recent discussions with Rob

Dashboard Meeting with Cindy

Terminal Voice Switch Programs

- For Cindy

  - Upload the execution plan

TVSS Schedule

Action Items to complete

- FUSA IGCE

  - Update based off of Amy’s email

- AGMG

  - Update based off of last meeting with Joe/Rob

- VSBP

  - Fix failure analysis

  - Follow up with Jesse on the time line

    - Reasons to push back on the 5 year

      - Deployment schedule

      - Don’t have a definitive plan for whats going to replace VSBPS

      - Whos going to be making VSBP parts in 5 years? No guarantee

    - If we end up going with the 5 years then we might want to consider the above an

      - Add in LOTB for the parts

      - Update ECP expansions and have them occur early on and maybe to additional sites

  - Update IGCE to reflect convo with Dennis

Sukaina Tuesday AI’s 8/17:

VSBP

- Update IGCE

  - DONE

- Edit failure analysis

- Edit initial template

- Reach out to Jesse on following up with H&P and to confirm the 5 year extension for the IGCE and the existing contract

  - DONE

TVSS

- Follow up with Bill/Jamie

- Keep moving costs from old WBS to new WBS

  - PENDING

AGMG

- Continue working on updating both workbooks accordingly

  - Open Dan’s EPICS actuals

  - Open invoice from Tracy

- SW testing ending on Sept 30 and regression testing ends in October

VSBP IGCE Meeting with Jesse 8/23/2021

Additional Mobile Sites:

Questions:

- What is the timeframe for the mobile sites?

- How many positions do we assume mobile sites have?

- Reasons to push back on the 5 year

  - Deployment schedule

    - Deployment schedule will change

  - Don’t have a definitive plan for whats going to replace VSBPS

  - Whos going to be making VSBP parts in 5 years? No guarantee

    - If we end up going with the 5 years then we might want to consider the above an

      - Add in LOTB for the parts

      - Update ECP expansions and have them occur early on and maybe to additional sites

LVSS Meeting 8/23/2021

Proposal for updating the LVSS execution plan: develop initial proposal for updating the EP

Asked to provide:

- Desire timing

- Approval process

- Any additional ground rules

Current EP content:

- EP milestones (just dates is what we can update as of now, not the actual milestone) will be updated as needed

- Milestones were selected from program schedule, one milestone per project

- Committed to meet with IP&A and ABP every two years following JRCS IARD approval of the LVSSP investment

Challenges with current approach

- Had 2 meetings that approved 20 projects

- Estimates are ranging in value

- Admin burden

Recommended approach overview

- EP will be updated on an annual basis (4th quarter) following the May SGB meeting

- Milestones will be based on the estimated/cost and risk complexity associated with each project

- Have engineering papers like white papers (analysis/detailed report)

  - For TVSS we don’t have this it would just need to be requested and paid for

    - Might need to do individual task order when we need one

  - Get funding for a proposal

    - Create separate projects for these tasks

- TVSS: proof of concept for ETVS PIP and RDVS Speaker Module

  - Happening simultaneously

  - Backroom TR’s not happening right now

    - Revaluating strategy

    - Working on something for the next cycle

Updating and Approval

- Updated EP will be approved and signed by VSCS COR, TVSS COR, LVSS PM, VS&R BM, VS&R PM, SGB Chairperson and ABP-300

- Scorecards should be based off of proposals (as long as we feel confident about them)

Selection of LVSP Project Milestones

- One milestone per project per year

  - What makes a milestone?

  - May not have a milestone every year for every project

    - ETVS PIP-R will

Determining what the cut off should be for a project that is less than 2M if we have to 1M where we don’t have to track milestones (small projects)

- Leave it to the COR’s to report on the milestones

- Choose the milestones that make the most sense to the program

For programs over 2M

- Over 1 year + upto 4 milestones

- If its less than 2M and 12 months then its just 1 milestone

- Basically one per year based on duration

Signatures from (UPDATED!!!)

- Nathan Tash, CFO, CIO (now)

- Nathan Tash (FAA Acquisition exec) , Clarissa, SGB chairperson (proposing this instead)

Updating and Approval

- Update every 4th quarter of every FY and update if additional projects have been approved by SGB

- Upload info will be based on the cost, schedule

IVSR Meeting 8/25/2021

- AGMG

  - Presentation on AGMG to labor relations this program is ready to go ISD

  - Questions regarding long term AGMG

    - TVSS SSJ went from 7 years to 5

    - IVSR will go the same way

    - What does it look like for AGMG, needs to consider whats going to happen for AGMG

    - Training for AGMG for the extension period – FAA classes, have that migrated to the academy, Clarissa does not want this to happen at FUSA without an end date

    - What about DMSMS? What will be used there?

    - Avoid last minute planning

    - Might need a new vehicle in place past the 5 years

    - If we realize we need a TR how will that be funded? Need to figure that out

      - Might be able to go into the LVSS portfolio bc it’s a small program (JUST AN IDEA Joe had)

    - All the requirements are written we need to dumb them into the new vehicle will be

    - when do APCs deploy to the RCO’s in the NAS? Andy ED137 compliant system will have tweaks so they can work properly. AGMGs go away after this? We want to get rid of them in 10-15 years…..

      - do we get rid of all of them? Some of them? That will drive sustainability, DMSMS etc…

    - start planning it out NOW

What does it look like after the vehicle?

- Work on the new contract

- Think about market analysis?

- IVSR will be under LVSS portfolio, will AGMG too?

From Mary: when the SSJ is signed, we need to put together a SIR package

Put together the package:

- Revisit clauses

- Letter with CLIN (updated CLIN prices)

- Start working on it NOW (Tracy, Phil, Richard, Joe and Dennis)

- Section B

- Section C

  - B&C will have to have traceability

  - Its there but we need to do better

VSBP Meeting with H&P 8/25/2021

- Go over their comments on the initial template

- Ask about an updated GFE list

- What is their repairable rate?  (on all parts? Critical parts? Etc)

  - Would not be able to repair the backplane

    - That’s why we bought 100 backplanes

    - Critical parts are all repairable (safe assumption)

- What parts can they replace?

H&P will use or has been using Qstar (program they have)

Frank:

- Went through the template

  - They have lots of info

- They don’t have the

  - Repaired at the depot

    - They are done by the logistics center (depot)

    - They haven’t provided their repair metrics – asking Steve

  - Get that info from the logistics center (AI)

  - Things that the logistics center that can’t repair, will ask H&P to repair those parts

    - Items that the logistics center repairs

    - Items that H&P can repair

Ken:

- Majority of the design through the components

- From a DMSMS side, we need to add in when these parts are going to run out

  - Finding alternatives

- Marty: you will have a end of life date and end of service date, end of repair date, end of maintenance date

- Under data source details

- Once we have data available for these items on the component level, then we will know the bigger picture

VSBP Updates: 8/26/2021

IGCE: went over the IGCE with Jesse and updated it to reflect the 5yr extension, current estimate is ~$1.8M

Estimate includes on a high level:

- Expansions

- ECPs

- Contract Management

- DMSMS

- LOTB

- Maintenance

- Site costs

  - HW, delivery + labor

Failure Analysis

- GFE Stock list: asked H&P for the updated version and they said that they sent it to Liz last week if she can please fwd it to us

  - This will come in handy when we try and figure out LOTB’s, how many sites the # of parts on hand will cover etc…

DMSMS

- Met with H&P to have the follow up discussion, and they informed us that they can provide us with all the data we requested in the initial template

  - We might need a small group (Jesse, Dennis, Marty, Nathan, Sukaina, anyone else?) to meet and discuss the details of the TO and consider things such as:

    - Reviewing the template one last time

    - How often do we want them to send in the report

    - Do we want to meet to go over the report? If so how often?

    - Since this is for the initial task, when do we discuss/plan the recurring work?

    - Do we need to send them the depot/data at the logistics center? (our opinion – no, no reason for it)

Sukaina AI List

Can H&P buy additional parts from other vendors? – Ask Jesse for VSBP

What H&P sent are labor classes

- Test CPS: test customer product support

- DR/CM: drafting/configuration management

- EE: electrical engineering

- ME: mechanical engineering

- PM: program management

Questions for Jesse/Connie

Under Burden (cells A27:A30)

- Is the 286.8% in the contract?

  - We want to make sure it doesn’t change per year

  - The total direct labor rate is $17.8K, the 286.8% was added to that which is $51.1K, and both were added to show the total labor costs of $68.9K

    - This seems odd, and that labor is double counted, the total should be $51.1K with the 286.8% that would make it the fully burdened rate

When is the work assumed to start? CY22?

- I’m assuming this rate would change by the next contract year, we would just need to confirm

Total Profit and G&A %’s

- Do we know if these %’s are in the contract?

How long will it take for them to do the work and provide the deliverable? They sent us the hours but will that equate to 2 months? 3?

For the 2nd tab, we might want them to edit it and estimate year 2 costs and say that the 3% will be escalated in subsequent years.

How will they report their invoices? We might want them to provide them in the same format as this estimate. We also might want them to change how the hours are calculated to include everything per task i.e $14.14 (DL rate) + 286.8% (rate to make it a fully burdened rate) + 16.8% (G&A) + 12% (profit) = fully burdened rate and that can be multiplied by the hours.

Do we have anything in the contract that has labor category descriptions and education. Years of experience requirements? We want to make sure the people they are assigning these tasks to have the experience.

Looking at their proposal both in tasks and costs, we certainly want to nail down exactly what deliverables are included, the type of work required, how often this work will get done and who will get it done.

Let’s touch base next week and have a discussion after you guys have had the chance to read through these questions and possibly have some answers – especially regarding the contract.

Hope you have a wonderful extended weekend!

Best,

Sukaina Al Shami

VSBP: TO DENNIS ON THURSDAY CALL

- Touch on DMSMS stuff

- Nathan: to touch on the new tower stuff

- Add engineering verbiage

Hey Jesse/Connie,

After looking at both files from H&P around the DMSMS estimate, I have several questions/comments and before we ask them, I wanted to run them by you first.

In Copy of FAA VSBP DMSMS Pricing Cost Estimate 9022021 COSTS xlsx (this file shows the pricing of their estimate):

- Under Burden (cells A27:A30)

- Is the 286.8% in the contract?

  - We want to make sure it doesn’t change per year

  - The total direct labor rate is $17.8K, the 286.8% was added to that which is $51.1K, and both were added to show the total labor costs of $68.9K

    - This seems odd, and that labor is double counted, the total should be $51.1K with the 286.8% that would make it the fully burdened rate

- When is the work assumed to start? CY22?

- I’m assuming their DL rates would change by the next contract year, we would just need to confirm

- Total Profit and G&A %’s

- Do we know if these %’s are in the contract?

- For the 2nd tab, we might want them to edit it and estimate year 2 costs and say that the 3% will be escalated in subsequent years.

- How will they report their invoices? We might want them to provide them in the same format as this estimate. We also might want them to change how the hours are calculated to include everything per task i.e $14.14 (DL rate) + 286.8% (rate to make it a fully burdened rate) + 16.8% (G&A) + 12% (profit) = fully burdened rate and that can be multiplied by the hours.

- Do we have anything in the contract that has labor category descriptions and education. Years of experience requirements? We want to make sure the people they are assigning these tasks to have the experience.

Looking at Copy of DMSMS Cost estimate (003) Hours and Work.xlsx (this file shows the hours and tasking):

- How long will it take for them to do the work and provide the deliverable? They sent us the hours but will that equate to 2 months? 3?

- If I’m reading their comments correctly, each LRU requires 16 hours of labor to pull data on that LRU from the Q Star Software? Does that seem right?

Looking at their proposal both in tasks and costs, we certainly want to nail down exactly what deliverables are included, the type of work required, how often this work will get done and who will get it done.

Additional notes on stock assumptions:

- Confirm where are they getting the parts from? Are they producing them?

- Who’s the 3rd party vendor that makes these parts? Do they all come from the same place?

- Backplanes: we have 100 at the GFE stock and we have some at the logistics center?

  - There’s a small GFE stock at H&P

  - Terminal facilities should have paid for the backplanes

- Log center supports failures for the VSBP’s

- After the system is condition, the log center is responsible

- Initial contract there was a 3 year warranty, but now we’re on the 5th contract and wont really need the warranty because this backup switch is reliable

VSBP

- Infrastructure bill – towards the end of the month

- New towers

- New facilities

- IVSR/VSBP site link up

LVSS – Meeting with Nathan

- Cost estimate

  - Speed up on cleaning it up

- Make sure we include ETVS, RDVS  and IVSR

  - FY27 –

  - Deploying VCS late 2020’s maybe 2030

    - Start deploying vscs 2029 ramp up and 3 years later we hit a # of IVSR sites, and then you help sustainment

    - Focus through 2034, after get there we have a couple years of VCS, and will have cannibalized parts

      - might plan for weird things that happen

    - FY27 through FY2032 or 34 we would have to account for that

      - BIG number math

      - Account for additional LOTB for that time frame

    - Will we replace more IVSR’s and ETVS and RDVS with VCS and will need APCS

LVSS Cost Model Notes:

- Make sure to include a note that says all CTR support is covered by the EPICS contract included in WBS 3.4.1 (where we have the $3M CTR Support costs)

Questions for Dan:

FID I

- Are all funds from FY2020 obligated?

  - 6M here

- Unobligated 2021 money

  - 3.7M here

Call with Phil:

- Dennis doing his best with Cassandra Lee from terminal facilities

- Mark Brady keeps up with the waterfall, Matt and Mark talked for the future sites

  - Double check for Cedar Rapids and Sioux Falls

IVSR IGCE Meeting with Amy and Dennis

Date: 9/20/2021

Topics to discuss:

- Obligated funds for sites that deployed in FY21

- “waterfall” schedule for ext period

- Best course of action for ext period schedule

  - There are too many unknowns so back into the surplus and account for X amount of sites for the ext period

    - Make sure to document with assumptions and make sure to include that these are place holders

  - Were the IVSR’s delivered to Greer and Teterboro were they for old facilities? Will the new ask be for new facilities?

    - Question for Mark Brady (see if Matt can help)

    - Have Richard be part of that convo

      - Maybe set up a meeting

- Richard asked for IGCE, told him there are a few adjustments that need to be made before doing that, will get back to him tomorrow morning

LVSS Meeting 9/23/2021

How do we track variances when we go back to the SGB?

Update Terminal estimates before the PMR

Pre-brief with Mark on Oct 5th ; have the numbers ready for then!

Are you for sure that h&P can repair these?

The logistics center

Meeting IVSR Schedule : 9/24

Mark doesn’t track the list we have for existing towers or beyond FY22

In the past we’ve only been concerned with priority method

Focused on any IVSR that’s going to a new facility or a facility that has one of the 9 remaining RDVS models

Priority is to replace RDVS C model – installed in the 90’s, last ones to be replaced Monroe, Baton Rouge, Longview

ETVS not end of life, can go another 5/6 years, not much of a priority

Second priority STVS – replacements of those, Bill howard takes care of this, cannibalizing the STVS’s

Cedar rapids amd Sioux falls have STVS’s III’s – on an STVS VS , larger ar -3’s, medium -2’s, small – 1’s,

Some of these STVS’s sites that would be on that TR list, will come down to the schedule, how much it will cost, fundng for those IVSRS for STVS

Go to the option period priority tab from what Mark will send me

Update IVSR: adding an extra position, with the addition of 4-jack, not enough info, could possibility have an updated baseline, focus on STVS, RDVS

VSBP – DMSMS H&P Proposal

Good afternoon Jesse and Dennis,

Last week Marty responded back to us with his thoughts on H&P’s proposal and the DMSMS template. For the DMSMS template I’ve attached the latest version based off his recommended updates.

The following are what we are suggesting responding back to H&P on their proposal:

DMSMS

- DMSMS meetings can be quarterly

- For the DMSMS excel template, we might want to have that monthly for the first 6 months to work out issues and then move to quarterly after that

- The backup sheet that H&P will provide for the failure data, along with showing the annual failure rates we request adding in 3-year timeframes

- We expect that most data provided in the “component analysis” tab will be linked to backup sheets provided by H&P with the raw data

- We expect that all the data points will have a source

QStar

- Program management hours supporting data entry in Qstar seems to be a little high considering that the effort is more of a low-level function, it should be around 10% of all hours if not a little lower. On much larger efforts for larger companies, we’ve seen around 20%

- Advise running the BOM’s through Qstar every 6 months – the data won’t change that much

- We did not see in the ROM or work descriptions the need to call vendors for component availability, is that effort included in the 16 hours of analysis per LRU?

I hope I didn’t miss anything.

Please let me know if you would like to meet to discuss before responding to H&P.

- Continue refining and updating TVSS cost model based on information provided in previous meetings to output summary tables that demonstrate the cost break down of each of the following projects (via the latest FAA WBS 5.3 structure): STVS TR, RDVS Speaker Module, RDVS Power Supply, ETVS Power Supply, VSBP and IVSR

- Update IVSR IGCE to reflect the latest waterfall schedule for the extension period and update costs accordingly

- Continue working on VSBP IGCE and building the cost of redesign efforts during the extension period and updating DMSMS costs with latest estimate from the vendor

- Review and update AGMG FID I and FID II cost tracking workbooks with the latest invoice from the vendor and updating projections accordingly

IVSR Meeting – Redesign effort

- Reach out to Connie for re-design effort breakdown

- If something the log center can repair, need to replenish the stock

  - Can the LOG center can go out and ask the availability of parts

  - Can they go out and purchase these part COTS?

- Have H&P

  - Included in the analysis

    - How much in stock and how many we need to get is through FY30

    - At some point the part will become unrepairable by the logistics center

      - We will have to go through H&P to get the parts

    - Circuit board just repairs, they do not go out and buy parts

    - When a part breaks they analyze that part either repair or scrap and have to go out

IVSR

- New towers are funding for new towers

  - Confirm for towers included through FY22

  - How do we manage finances b/w terminal facilities

- Bill Howard STVS TR take care of ALL STVS’s

  - We are RDVS-II’s and RDVS’s

    - After that new towers

LVSS Meeting with Bill, Dennis and Amy 10/6/2021

Missing information

- Updated STVS-TR estimate

- Updated ETVS Power supply estimate

- Schedule/Dates (even placeholders)

Duties

- To be able to provide PO (Amy) with numbers and dates as accurately as Joe Ruwe and as needed

- Update Cobec Cost model with all implementation costs broken out by major activity to fit into the WBS format, we are the consolidating hub of costs!

Sukaina:

Shift the costs from the cost model!!

ETVS PR

Jesse/ Bill to provide: DATES FOR THE ETVS PIP-R

- Proof of concept (proposal shows its coming in a little higher)

- NRE engineering

- Lab equipment to support NRE

  - ALL OF THESE would go under 3.2 Engineering

    - Double check on that

Training

- Will occur during the NRE

First volume purchase

- Will be by fiscal year

Project will end by July 2027

- Need to push AJW-173 to set a schedule for install

FY2025 – last buy

FY2027 – last install

Send stuff to the sites and AJW 173 does the install

- Perhaps have a last kit delivered to site milestone? Also have a schedule with AJW

- Doesn’t take an outage for the installs, equipment outage, but not at a system level

ETVS Power Supply

- Bought all the HW

- NG to do the install

- Allocated 4.9M but Amy to update

- Started working in FY2013

  - Minor effort 23K

  - Didn’t spend money until FY16 for HW

    - Working with the HW to retrofit it and update

Need to update ESTIMATE from 4.5 to 6.3M

Follow up with Jamie on updated estimates

Starting at T324

Current contract: we need an extra 2.8M

**Cashflow wise, we’re in a good position!

We can ship it all out, but it will just sit there if AJW doesn’t have a plan to find the equip and installs

*This does require an outage; have to add to the CWP; we have a notional placeholder

Meeting with Nathan & Matt (Dashboard Schedule)

**Will Reena keep up with a PO schedule, or just NG schedules? Reach out to Reena

- Whats the plan for the schedule

  - Reach back out in December

  - What is the data source?

  - Maybe NG sends it, Jamie/Bill reviews it, gives it to Reena for updates and she send it to us

Dashboard

- EP milestones

- Spire Dates

- Additional Info

- Exercise

Have full signatures for EP by next SGB 11/3/2021

- Have final by 10/15/2021

- I made spelling/grammar fixes and made it more formal in places, like C11 and C12 of VSBP Estimate tab. There were a lot of these – please review the workbook again to make sure I didn’t miss any.

- ECP Estimate tab – add more explanation to row 2, that won’t mean anything to someone reviewing. Also say that this type of cost is expected to be representative of other sites too, since we are using it that way.  And something about the quantity, like based on history expect about 1 per year since that’s what this assumes.

- IGCE Cover Page – this says the contract ends Aug 2022, make this this is true b/c it assumes the full 6 month extension. I made minor edits to that writeup – please review. One was this estimate starts in FY22, not FY23. (Yes, confirmed by Connie)

- Bottom Line tab – double check on row 10 is incorrect.

- I don’t remember adding the 10% risk for IGCEs. Maybe I missed it, but you need to have good justification for that added %, especially for something like this where it’s a contract extension based largely on contract actuals.  Don’t say “risk wedge” like on C15 of VSBP Estimate tab – that makes it sound like just added buffer cost with no real rationale.

** Include risk % around the site costs, not every cost element

- Yes to DMS bc its not FFP

- Yes to ECPS and Expansions bc new contract given the age of tech might not be able to support existing sites and the market survey indicated that theres little to no competition to support the VSBP’s thus theres uncertainty around the scope of the follow on contract – including the availability to expand existing sites required and what the ECP’s entail

- Redesign, yes, bc the # of sites deployed went up by 2025

- VSPB Estimate tab – C16 doesn’t make sense, don’t know what “maintenance wedge” means. And don’t know what “given the magnitude of the system” means on C18.  I am guessing this cost is for H&P to fix a part that breaks, but why has that like never happened and why will it happen more often in the future? Add documentation about the current maintenance concept in the answer to this question – add more detailed documentation in Maintenance Costs tab.  Like the depot it as the FAALC, and the FAA handles all site replacements and repairs except for X parts where the vendor needs to repair…

- C21 of VSBP Estimate tab needs better documentation.  First say what is included in this cost, like all system HW, anc HW, spares, vendor installation, whatever.  And then say the anc equip includes….And why are there 4 sites? Add more detailed documentation in the Cost Buildup per Site tab, like that list (I think) came from Terminal Facilities and only sites through FY27 are included.

- C26 on VSBP Estimate needs better documentation – make it understandable to someone who isn’t a VSBP engineer. C27 also doesn’t make sense if it’s called “ECP assessment.”

- I unhid the tab “DMS LOE (IVSR).”  This tab uses 2% escalation rather than 3%, I would expect you take the then year cost for IVSR and escalate it to whatever year you need for VSBP using the VSBP escalation.  Also row 17 is highlighted but not being used. On this tab and others, make it clear what documentation is for the other program (like IVSR) and what is for VSBP. Like often you have a section that applies to another program – box that and label it because it’s confusing as is.

- You have a LOT of hidden tabs – that gives the impression you are hiding info.  Go through and delete the tabs you don’t need, hopefully most of them.  And if they are hidden for a reason, add the reason on the tab.  I remember John from IP&A saying the FIRST thing he does is unhide all the tabs.

- Why are you adding LOTB for every year?  Wouldn’t that be like 1 big buy toward the end of the contract?  And why half of IVSR’s cost?

- Also, maybe I missed this – people get anal about escalation and I see you said 3%.  Add that rationale somewhere, I assume it’s the current % on the current contract.

- VSBP Estimate tab – I’m confused by the verb tense in C13.  You say “is” for the first paragraph, but pretty sure that should say “was” since it was from 2010. I wasn’t sure enough to change it though.

  - Also explain why there’s only 1 redesign and update for the extension period.

  - The last sentence says “by the same vendor” – is it this contract?  If so, say that.  Wonder if it’s really the same vendor because I thought the vendors for VSBP changed since 2010.  See rows 38 and 39 of Redesign Costs tab as well.

  - Redesign Costs tab – confused why you show FY21 on this tab.  And it’s weird that the cost on row 13 of VSBP Estimate is the same every year.  I would change the format to link the TY costs for every year so the escalation shows up on the VSBP Estimate tab.  Another way it’s confusing is that the way it’s laid out now it looks like you are doing this effort every year – takes a minute to realize that you aren’t.  I would total the cost and then split it up by year and link that.  This is like half the entire IGCE cost – this buildup and rationale needs to be rock solid because it will get the most attention.  Beef up the rationale and make sure this backup tab is rocking.  Make sure to note why the previous jackbox activity/cost is reasonable to assume for a future activity/cost.

  - You reference “upgrade cost” a lot on this, but that’s confusing because I thought this was a redesign of an existing part.

IVSR Meeting 10/20/2021

- For new TR for IVSR, we will go through the SGB

- SSJ is at legal

- Will wait for RFP from FUSA and update our costs

What is the deadline for the IGCE?

We might want to touch base with Bill on the sites that will receive a TR

AGMG schedule through may

AGMG Monthly Meeting 10/22/2021

Attendees:

Agenda:

- FID I and FID II trackers

- Dashboard

- AGMG Alaska Estimate

  - Were supposed to get back to us, but they have not

- AGMG Ops Section

  - Action plan, will take place in FY22

10/25/2021

Meeting with Reena

Will Reena keep up with a PO schedule, or just NG schedules? Reach out to Reena **

What’s the plan for the schedule?

  - Reach back out in December

  - What is the data source?

  - Maybe NG sends it, Jamie/Bill reviews it, gives it to Reena for updates and she send it to us

    - NG does the schedule, and we review it monthly

      - Reena comments on mechanics

      - Bill provides comments on dates

      - Reena does not maintain a different schedule there’s only one and that is theirs

Reena:

- CWP process

- STVS combine with NVR

- STVS Eastern sites (31)

  - Reena entered them

  - Install date is still missing

  - Bill hasn’t provided that info

  - 2 dates to put in

    - 1 year before install: ES ask for funding for site prep/resources/budgeting

    - 6 months: remaining funding that was initially asked for

  - Not going to key site until July of next year

VSBP Failure Analysis

10/27/2021

Conversation with Jesse

Hey Jesse,

Based on our conversation today, here are the action items to determine what the strategy will be like for the Power Supply and potential LOTB. Since the part is going to go obsolete by FY23, we need the latest stock report from the logistics center to know the latest demand/stock data to determine how many we will need to sustain existing sites. As for new sites, the cost and quantity for the power supply is already accounted for in the IGCE. But there are a few caveats to how we’re going to approach the power supply and the IGCE as a whole considering the new pieces of information you shared with me:

- H&P reported that the Power Supply which is proprietary, is going obsolete by FY23, and they will have an upgraded version, which means the Power Supply will be going through a “Redesign” effort, and this part will need to be replaced across the NAS and deployed to the new sites, this will affect costs in two ways

  - HW cost per unit for the upgraded power supply so we can determine how much we will need to purchase to replace the part across the NAS

  - Implementation cost for the new sites will increase if the new price per the upgraded power supply increases

- Central site services reached out about the systems that were deployed in 1996 & 1997 and want to replace them with new VSBP’s, if they want to order the systems through the new contract (with their funds) then we would need to include the new systems in the IGCE

  - We should contact Eastern and Western site services and check if they need this effort as well

- Site N90 in New York is going to expand significantly, having over 60 positions within the next few years, will need to know more information on this effort and include it in the IGCE

With all of that said, here are the action items to take to figure out the Power Supply issue and the potential new sites for deployed systems in the mid 1990’s and site N90 -

Power Supply Redesign and potential LOTB:

- Logistics Center

  - Contact them for Q4 of the stock status report and we will add this to our failure analysis to determine the most recent status of the power supply and demand

- Hughey and Phillips

  - Contact them regarding the power supply to figure out what are their redesign plans/requirements? We need to know the following:

    - Are we the only ones using the power supply or is this part used for other clients of theirs? If so, we may not need to pay for the redesign effort

    - If we are the only ones using this part then we need to know the cost for Labor + Materials for the redesign effort

    - We will also need to know the HW cost per unit for the upgraded power supply

    - When do they plan on having the upgraded part ready for deployment?

  - Why are they changing it?

  - Can we buy this part from some one else? Ask that to H&P – can you buy this from another subcontractor?

  - Ask logistics if we can go and buy this part?

New Systems for 90’s deployed sites:

- Central/Easter/Western service areas

  - Contact them on their site requirements for systems deployed in 1996 & 1997

    - Do they want to replace all of the VSBP’s deployed in 1996 and 1997 and why?

  - Add in Nathan’s comment

    - For IGCE if we just take care of central and maybe account for additional sites without having to go through ESA/WSA

    - Give a heads up to Amy -> have Jesse do it

      - Have a side convo if possible to go over the details (for another thing plus this)

New Effort for Site N90

- Contact the site to understand their requirements

- Develop a System Order worksheet so we include the cost for this site in the IGCE, same way we did for the other sites

- Need to figure out if this is going to be considered a “new site” or an “expansion”

- Is the main switch also getting expanded?

Hello CSR Committee,

We can finally scratch off the Horton’s Kids Video from our agenda! Thanks to @Justin for capturing all the camera footage - from interviews to b-roll - of the gift-wrapping experience. A big shoutout to @tiff for finding a talented videographer who did an excellent job at putting the video together. Watching it brought back warm memories of joy and laughter from this collaborative effort done for others in our community. I’m glad we have it to look back at those times, even though it only covers a snapshot of all the good we’ve done, it’s a nice reminder and a heartfelt experience to share with others. Cheers to many more!

The video will be included in the upcoming newsletter, but we wanted to share it with the CSR committee first.

Link to video: Cobec Horton's Giftwrapping Highlight Video.mp4 - Google Drive

We hope you enjoy it as much as we have!

November 3rd 2021 SGB Meeting

Intro:

David Gray with opening marks

Thomas Kelly sitting in for Jessica and Cristiana

AJI no represented

Other members sitting in for others

Dennis – intro

- Status action items

  - PO to meet with ABP on how to update the EP

    - Updating milestones on an annual basis for projects 2M and more

    - EP will be done by 11/21

  - ACAT process for ETVS PIP for the 20M threshold, we got approved by the JRC

  - Reaching out to SGB members from last time

  - Proceeding with one project

- Tom Kelly asked is it an official process for bullet 2, yes it is , Dennis and David answered, it’s a case by case basis

Portfolio management process improvement

- New reference tools for scorecard review up on the KSN

- Amy pulled the link up to show them where they are located

  - Amy went over the scorecard review checklist

Performance status for approved projects

Project presented

- VSCS coded time source TR

  - Gena talked to the scorecard

  - 350K cost estimate

  - Will last the system until FY40

  - No schedule yet, will update the schedule as soon as the project is authorized

- Where did the September date come from? Is this a different bug?

  - Gena: the date came from the equip manufacturer, going with what they told

  - David to send the DHS notification, confirm the date and that its not October

    - GENA AI: contact manufacturer to confirm

- Talk briefly about how this timing source is related to the previous project

  - Revidiom provides more connections between inner pieces of the VSCS LAN

  - Master clock unit only serves as a middleman taking timing signal and passes it to the revidiom

  - Buddy (Edward) came in to help explain both and correct what Gena explained, hes sitting in for some one else

Get FID Approval from the SGB (changing the title)

Decision summary and wrap up

Voting: PROJECT is approved

- David: yes

- Clarissa:  yes

- Tom: yes

- Buddy for: yes

- Ron: yes

  - His delegate and he is retiring soon and they will be replaced, he will send his replacements to Dennis

- Evette: yes

- Need to let the rest of the members that the project is approved

Dennis went throu the recap

- Thanks for everything!

- Next meeting May 2022

VSBP Meeting 11/4/2021

- POP

  - From Feb 26th 2022 until August 26th 2022

- ECP

  - Will be worked on the new contract and not the new mod

- SSJ completed and was with legal for review, we just got comments

  - Where will the SIR package be sent?

    - Connie/Jesse work on it

    - SIR package gets sent to Liz, Mary (her boss), then to legal

      - While being approved by legal, we can send a draft to H&P so they can look at it and we can change it

- IGCE

  - IGCE, SSJ not matching, we need to fix that

- We need to have a cost estimate that argues for the SSJ

  - Come up with some type of estimate to prove it will take more time and effort with another vendor upto speed to sustain the systems

  - BE CREATIVE – we can put something together

    - Reverse engineer the cost of the labor and materials

    - It would be “cost prohibited to go with another vendor bc of…..”

  - Jesse and Sukaina to coordinate

    - We can reach out to Emily for more info

    - Will take a year plus to come up with the system (around 2 years actually including FAA testing, verification INDRA)

    - Testing

    - Key site

    - Documentation

    - depot

    - engineering

- We need to H&P and ask if they sell the proprietary data outside of the FAA

  - We need them to respond saying NO

  - Ask the vendor in writing

  - ODRA – office of dispute resolution alternative? They will try and protest so we need to prove that its proprietary

- This will continue past the 5 years, the FAA continues to monitor the situation, we are looking for solutions

- Are they FFP or T&M

- Change redesign to UPGRADE

Failure Analysis

- Extend out until FY40 since there isn’t a solid plan to replace VSBP’s just yet

  - We know that they will be upgraded and have a SW capability to last until then to meet the voice over IP requirements

Meeting with Dennis/Phil/Jesse

- Change the alternate vendor capability from trying to upgrade the baseline to meet voice over IP to to just include upgrade capability

  - Exactly what we expect from H&P

- Meeting with Deeders (Clarissa’s equal on the radio side) for their radios (they will be IP compatible, that means VSBP will have to be as well)

- We want H&P to tell us that they don’t sell the propriety design and architecture info to anyone else including the FAA

- We will always need a backup

DMSMS

- Do the LOTB for the powersupplies

- What is our estimate? Send to Amy

- Move up DMSMS work

- When is our deadline to make the LOTB for the power supplies

Meeting with Amy, Dennis, Jesse and Dan,

LVSS under national maintenance contract (RDVS and ETVS)

For VSBP we need to figure out what’s the contract between logistics center and H&P

Set up something with everyone to investigate the contract

- Are we applying the right funds to what we’re doing?

- We need OPS to pay if its not a pure F&E thing

Were not supposed to be managing the depot the logistics center should

Meeting with Bill/Phil/Dan/Connie/Jesse/Dennis

11/18/2021

Transferred to operations and maintenance (NAS plan handoff) (TOM)

National maintenance contract

- RDVSP is under this contract

Legacy systems

- All legacy systems are under OPS for maintenance

- Etvs second level engineering also support VSBPS

  - Taking care of the field stuff

- VSBP office to move forward with the existing CDLS to the next contract

- Time has passed to request TOM dollars

- When we get a new contract, can we put in a new clause for OPS

- FY24 TOM will be next month

- We want OPS to fund LOTB and and/or DMSMS

- This will only apply to the fielded systems

DMSMS

- Start it ASAP

- For the LOTB do it ASAP

VSBP Bi-weekly meeting

- H&P as of now, not complying with federal vaccine mandate and the items that are on hold due to this are the following:

  - Extension period from March – August 2021

  - DMSMS initial effort

  - New contract award

- What we can do in the mean time

  - Work on potential LOTB that will get us through FY30

  - Work on the DMSMS TO in case vendor complies, we have it ready for the work to kick off as soon as possible

IVSR – IGCE

- Don’t need to change, but add in documentation for our purposes to reflect the spend plan

Action Items

11/22/2021

AGMG

- Update projections with REV 25

- Break out warranty and security

TVSS

- need to update the cost model with the latest estimate send by Jamie

VSBP

- put a cost and qty together for the LOTB’s for all critical parts

- work on DMSMS TO

IVSR

- update documentation around AGMG $2M security costs and IVSR extended deployment schedule

LVSS Meeting 12/2/2021

Cristiana – pushing back on EP after we provided the ABP with the EP and our plan (proposal) for how we will continue updating it moving forward, Cristiana wants it to match the CWP when that is impossible. Even after they said they were fine with it. EP is ready for signatures and only have 3 signatures: CWP is for planning purposes for engineering services. CWP is not how all programs manage their projects. Katrina, David and Clarissa. If they have 0 objections, then Clarissa should sign it.  We are going out of our way to help come up with what can happen in the future with other programs. Cristiana is a bully who has a vendetta. She runs the F&E capital budgets; executes and formulates the budgets

VSBP Meeting 12/2/2021

- government does not put the exceptions  in the mandate

- liz met with legal, her boss, and policy

  - will meet with H&P again (Liz, Mary, Frank and HR from H&P)

    - FAA will not audit the vendors books, H&P will have to push the button on pushing for the exceptions

    - Any personnel working on site or the contract or with FAA personnel will NEED to be vaccinated

    - Liz will have an answer next week with what will happen with the extension

- Treating the MODS and TOs separately

  - DMSMS MOD and LOTB

  - MOD with POP and vaccine mandate

- Emily still has the SSJ, holding on to it until vaccine mandate has been sorted out

12/6/2021

RPD Meeting (Resource Planning Document)

- RPD’s are due before CIP

- To do: read over RPD to understand it better and the process

- FY20 and all of FY21 money are being carried over

- Need to make sure that the carry over is being used

What should we see for second level engineering?

- Direct support for F&E projects

- Amy pulled up the draft PjSA that we got

- They’re helping with IVSR system software upgrade

  - Annual security? Double check on that with second level

    - doing the reviews, but has to be for ongoing F&E work

    - annual security is in the OPS world for a system that’s out in the field

    - Richard to check on this, but there are IVSR issues

- Helping with CCS under RDVS

  - Computer terminal TR

  - TR Litton RDVS Power Supplies

- STVS

  - STVS TR

  - TR Nodal voice

- ETVS

  - Power supply TR

- SUKAINA: update budget sheets and review them with Bill and Jamie

- By the time we get out to FY24, we will know if we will do the ETVS/RDVS backroom upgrades

  - We will need it in FY24 for non-recurring tasking/engineering

    - Cross over b/w FY23 and FY24

    - Amy has a place holder in there

      - We will provide numbers for that

ALL HANDS meeting

12/6/2021

Billion dollar a year of no year money

- New facilities including new equipment we need such as depot for existing sites?

- FENS: largest acquisition program ever undertaken

12/14/2021

Sukaina AI’s

- Complete AGMG trackers for Friday’s meeting

- Setup meeting with Jesse

- Clean TVSS cost model

VSBP

12/16/2022

- Figure out what other LOTB’s we need to make in the future

- Update to show the lower amount for the RDVS Speaker Module

- ETVS Power Supply, will we need any money for in FY22? Will we start install activities?? We moved to FY23 for now

RDVS and ETVS Backroom Esimates and projects

- Even though we’re not going to the SGB in May we need to have a wedge in there for FY23 for these projects

- Putting in 250K for each project for NRE work for the first year

- Putting in 1.5M for both for initial HW

AGMG: Intro Page

- Put together an into tab with

  - CIP

  - FID I and FID II what did they mean

  - Closing out activities

  - Schedule variances

  - And all info pertaining to AGMG FID I

Meeting with Jesse

1/4/2021

- Vaccine mandate

- LOTB

  - Increase in costs

    - Proponent cost

      - We’re doing a component LOTB on, not part of the proprietary portion – buying in bulk buy

      - Increased in labor cost to retrieve these parts and that it’s costing H&P which contributes to the increase

      - Factor this in for the other LOTB

    - Ask in the meeting about

      - Budget

      - If we can do a bundle LOTB

    - Jesse to ask Frank about labor cost and if other parts will have it as well

  - For existing contract

- 6-month current contract extension

  - YES!

- New contract status?

  - H&P will be awarded it

  - TDM to IP

    - August 26 2022 is when the new contract starts

    - Currently in the en route environment they are all radios and that’s done by next comm (phase 1)

    - Phase 2, next com program is to upgrade their radios on the terminal like towers and TRACONS to voice over IP

    - VSBP connects to the main radios, for the New NEW contract they system has to be IP ready – they have to interface with those radios with next comm

  - Put an estimate with the following

    - LOTBs to sustain systems

    - Maintenance

    - Training

    - HW

    - Engineering

    - Program management

    - Testing

  - APC box will enable the VSBP system

    - World will only go IP at larger sites, just the larger ones not all of them

    - The APC box may not work and that will effect the APC estimate

- DMSMS work

  - This was already discussed in the two phases, this estimate was already completed

- CLIN

  - Contract Line Item Number

- START TDM TO IP estimate

  - Will have to sustain the existing system

  - That can provide replacements

    - KTwo weeks

Bring up in the meeting:

- Bundled LOTB

- DMSMS Work

- TDM TO IP estimate

  - Putting an estimate together for a new procurement

    - New vendor to pick up where H&P leave off and provide us with a product that it IP capable

VSBP Meeting

- Supply issues H&P is experiencing

  - They are losing money on their contract because of long lead time

  - The company shouldn’t lose money so H&P might ask for price adjustments

    - Equitable adjustments is what they are entitled to

  - 6 months – what LOTBs does H&P need?

  - Combine LOTB’s for all 3 parts

  - New award

    - Looked at the SSJ with Emily, 95% done, a few clarification questions

    - SSJ will soon be signed and then we can work on the new award

  - MOD 61

    - DMSMS work

    - LOTBS – for all 3 parts

AGMG FID II meeting:

Questions for Rob:

- Did security authorization activities begin?

  - If so when?

    - They started, it would show in feb invoice for January

  - If so, why aren’t they captured in latest TO Rev?

- TORev26, what will it include and how far out will it go?

- What can we do to best refine our projections for FY23 and FY24?

  - Will have a new estimate

    - Use rev25 rev24

- Go over CTR support assumptions and projections

- Go over ODC assumptions and projections

- Remaining activities for AGMG

  - security authorization activities to close out the 7 open security office action items

  - Maintenance activities

    - Oct 22 – Sept 24

  - Training local tech ops (3 out of the 6 sites)

    - Jan 22 – April 22

      - What about remaining sites?

  - Spare AGMG PATS (limited production)

    - Until June 22

  - Updating all on site AGMGs with updates security SW

    - Feb 22 – May 22

- FID I remaining funds

  - Can extend out an extra few months

    - Do we pay the full Dec invoice out of FID I?

      - NO Full Production is under FID II

AGMG Dashboard Meeting

2/1/2022

Attendees: Matt, Sukaina

- Combine ODC and travel (DONE)

- FID 1 Artifacts

  - Check on KSN

  - Check Dropbox (Cobec)

    - Done

- Intro page:

  - Add in source where needed

- Define acronyms and more detail to tab descriptions

- Document that lists all FID I dates

  - Maybe in the artifacts

- Cost narrative: Matt will reach out if he needs help with this

- Resume page

  - Covid delays, didn’t cause much harm in schedule and install activities

  - No additional costs were incurred

  - Got fill production long-lead items

- Schedule write up

LVSS Meeting

2/10/2022

- Will have 2 scorecards for a proof of concept

  - Clarify is just the proof of concept

  - Bulk of the work is coming in following scorecards

  - NG wont have a proposal just ROM estimates

    - If the estimates are HIGH then we might have to go to the JRC

  - CANT DO THIS incrementally

- ETVS Power Supply sites need to go on the CWP

  - Bill and Jamie working on that

- Cost risk analysis and risk tools

- July/August timeframe to update execution plan

  - They haven’t signed off on the last one

  - Trying to get past that

LVSS Meeting

2/3/2022

What needs to be done at this portfolio: need to do things differently given the expectations are for the SGB rather than the JRC

- They expect more and more data and we may not always have it

- Cost and schedule need to be better maintained

- Will use the dashabord COBEC did

  - Gena: will have to figure out the best way to get it into CWP and get milestones in there, then will move on to the dashboard

- Need an integrated masters schedule that we maintain

- For future EP submissions we need to have more specific details for how we’re accounting for RISK

- David Rose: Primevera EXPERT and CWP

  - Long term the more schedulers who know how to work with primavera the better

Cost

- We need to better track that

- Ideally when we get the proposals in, it would be great to use the actual proposals

  - Each contract does it differently when it comes to obtaining prices from the vendor for the TO

- Need to standardize this process

- We don’t take anything to the SGB until we have a prop for it (VSCS)

- If prices are not really negotiated we need to be transparent about that

- Need the waterfall for the ETVS powersupply to put into the CWP

  - We need to add in sites even if we don’t have dates

- Overall plan: do a project from start to finish, we have to put in what we know

VSBP Meeting on Section C

2/4/2022

- C7.2 add in the DMSMS table after refining it

- Write up the intro paragraph before the tables

  - The following table shows the,,,

- Include DMSMS to Section C

- Chat with Connie- do we need CLINS for DMSMS?

- Statement of work requirement will have to have a CLIN in section b to price the work required

- T&M Secondary cost items already included in the 4052E

  - This is in case we need to make those purchases we can do so through this CLIN

- TIB under C2

  - We will need some TIB, what do we do here? Have a hard copy? Online? Install video? What did we have before?

  - We need a TIB available online

- Training

  - Can we add training CLINs

  - Jesse to discuss this with Foyestor

- No need to add in dollar figures to the SOW

- Prices should show up in the CLIN structure

- Need to have a CTR repair service

- We need a CTR depot a CDLS

- We need to establish a 1 yr warranty

  - Currently doesn’t have it

- We need extended warranty and then upto the site whether or not they need it

  - CLIN

    - Warranty – Yr 1

    - Warranty – Yr 2 PO will pay for it

  - Maybe a CLIN if needed and add in what the maintenance plan will be like

- OPS

  - Need to address anything we need esp for OPS funds (planning for OPS funds)

  - Once the systems have been commissioned on all fielded sites, will be transitioned to OPS

  - Include a TOM portion/explanation

  - We cant really talk about OPS vs F&E in the SOW

    - Something to think about here, how do we word this?

    - Sustainment group would pick up the tab

- ECPS should be under technical support

Review sections G, H, I and K for the HUBzone: Phil will take an action and update these clauses

2/10/2022

VSBP Meeting on SIR Package

Review Sections on:

- Training (with Phil’s update)

  - Old training course replaced by a new one on elms

    - Introduction o the Voice Switch bypass

    - Does this mean that H&P won’t be responsible for training materials and courses?

  - Does the course come with a TIB? Do we still need to include one?

  - C8.2: is this still required?

- Maintenance

  - What are our expectations for H&P on maintenance?

- Warranty

  - Are we interested in extended warranty?

    - Not interested in extended warranty because we have the parts (thru LOTB’s) to support the systems, doesn’t make sense for the parts to undergo extended warranty

  - Fixing the format under this section (taking out (d))

  - Might want to read this section together….

  - 1 year warranty off the bat for any order

  - Action item: revisiting the replacement piece of the current contract to use in the new contract

  - 7.1.2.1 : Remedies available to the govt

    - Add to TOC and made a subheader to 7.1.2

- DMSMS

  - Do we need CLINS for DMSMS (ask Connie)

  - Ask LIZ, SOW and directed by the TO or priced by CLIN?

- COTS Parts

  - Contractor will work directly with sites for COTS parts that are not critical

    - Will add something to what the contractor will have to do

- Jesse to check what to replace ATO-A and ATO-W with

  - Replace these with the right office symbols

2/15/2022 Meeting with VSBP Team

Warranty

- Rename sections 7.1.2.1

- Equitable adjustment clause

  - Would be more of a procedure the CO and vendor will address

  - Might serve better in section I (?)

    - Esp if it fits in that category

    - Lets leave it in for now, might be a flag to discuss with Liz when she reads it offer

  - Vendor has to go through the process

  - Connie/Jesse: investigate the language for the equitable adjustment “clause” by going through other contracts

- Changing the headings for the following in the TOC

  - 7.2: Warranty

  - 7.3: Warranty Conditions

    - Refine and clean up the verbiage around these sections

  - Phil to take a shot at refining the TOC

- DMSMS Sections

  - Do we want to add in a CLIN for DMSMS work even though we’re tasking through TO’s

    - Take out the reference to the CLIN

  - F&E Provided report template instead of “report” under DMSMS

    - Should we attach the template? Hold off for now unless stated otherwise

- Take out NVR reference***

- Section C.2

  - Need to make sure the sites know where to get the TIB for site activities

    - Take the word “bulletin” out

      - “CTR must provide the FAA provided information which reference the online location of the TIM in the elms course information…” reword the last paragraph with similar verbiage

      - Need to include that it comes out with each initial system delivery

      - Phil to work on this section

        - We can delete the video, and keep the TIM (add in the URL link)

          - CTR must provide URL location for the TIM for each initial system delivery

- Maintenance:

  - Anything delivered to the site is handled by the onsite technicians

  - No maintenance support required from H&P

  - The vendor only provides maintenance for CDLS

    - 1 yr maintenance under warranty

    - Do we want them to repair anything under CDLS? YES, that’s part of the warranty agreements under section 7.2

- Refine and update the following from the CDRLS section (Sukaina)

ATO-W = AJM  Product Lead for Voice Switch and Recorder (AJM-315)

ATO-A = AAQ  Contracts Office (AAQ-320)

See block 6 of the J1 CDRL Attachment that has the "old" AND-320 office code, which needs updating

DMSMS Management Plan**

- Include that we would need a management plan after year 1 analysis

  - Include it in the TO as a requirement, at the end of the deliverable of year 1

Jesse to send Phil the TIM URL

- Sets out the boundaries, processes, and procedures that the vendor goes through to provide us with the DMSMS effort we tasked the vendor with

2/16/2022

TVSS

3-D Planning and CWP scheduling

Terminal Planning Meeting with David Rose to discuss:

- Review the 3D process

- Establish future dates for task reviews and check-ins

3D Process

- Data driven process

  - 5-year plan process for ES resources

    - With various checkpoints

    - What happens when we don’t know what’s going to happen in the next 5 years?

      - The earlier we get our feet through the door then we can plan better for the work

      - When there’s an overload with ES to the point where they need TSSC that means more $

- The Team

  - Engineering services

  - Terminal PIT team

  - Requirements

  - NAS planning and Integration

  - PO

    - Terminal planning

    - Terminal execution

- We should be higher up on the list BC we need to engage earlier on in the process and work CLOSEY with ES and terminal PIT teams

- Meetings and milestones through tracking checkpoints

- Have 3D descriptions for tasks

  - Line up all the work for ES to get the work done (CWP)

- Engineering services they want to be more efficient with their resources

  - Line up site survey, prep, design, and implementation with other programs in the CWP

- Not a big deal if you’re not there YET

  - If there are projects in FY23 that are not in the CWP, then we can, not too late

  - Where are we going with these projects? When are they happening?

  - PA for early planning and PA for execution

    - ES will go out and do a site survey for the work they need to do

    - For 3 months ES would work with the POW with the cost and scope of work

    - Then PA for execution to fund the WORK (PjSA agreement)

    - To have a whole project in the CWP you need…

      - Establish a project

      - Provide funding by…

      - PA for execution

      - Assign a template to that JCN (created by National Engineering Support)

      - STVS has a template for western services

        - Select a template and put in dates

        - S9900 standard template, but might have to put a special made template

        - Joe Lizano at National Engineering Services

        - For the STVS portfolio, David will reach out for it

        - At P is when you are golden, ppl on the field can take it from there (from the other sheet David showed)

        - 6 months prior to project execution have the info on the CWP

          - Need to add it for STVS eastern and central

          - Western will be taken control of putting in the info

            - Bill will coordinate and provide that into

        - We don’t know when we will get there until we get dates on when the HW will get delivered – hold back bc of supply chain issues…

        - Dates are flexible, can put in dates and adjust before it hits a certain level (p level?)

    - Get 109 sites across 3 service areas

      - For STVS – make sure we get those sites on the CWP

      - ETVS PIP -R field level install – put them in the CWP (don’t require ES but will tell ppl work will be done)

      - ETVS Power Supply – need to put them in the CWP

        - Out doing work now

        - Put 140 sites for this effort

        - No ES, will send 2nd level to some and a NG field team or rep

      - RDVS

        - Field level install

        - There’s a site list

          - Don’t require ES, field level install

    - Priority:

1. Engineering services work done first

2. Coordination with the project implementation lead for the field level work, MATT can monitor the SSMs that ties into RMLS to check on the status and monitor activities (FTA’s will have the SSMs in the CWP) MATT will monitor the dashboard with RMLS stuff

3. we can define how we do this mandate putting sites in the CWP

4. use primevira for scheduling, Reena and Bill to meet with Theresa, David Rose is an EXPERT and we can use him if he needs

  - TVS has 5 projects

  - David and matt to work on taking the CWP hassle, getting JCNs and monitoring what happening at the sites

    - All Bill has to do is provide the list of sites and approve JCNs

Meeting w/ Clarissa

- We need to ask for another contract not just for sustainment, but also what we have for new terminal construction and AGMG

  - Or will we get an increased ceiling?

- Infrastructure bill: need to find out the new terminal construction

  - We need to work on a VS contract separate from the voice program to cover the new terminal construction sites

- We’re going to need to buy NEW towers

  - Based on projections (consult with ed) how many terminal systems RDVS had prebuild by NG and stored so when they were needed, they were pulled out and used

    - Maybe we can do the same thing

    - New terminal construction, if we as FUSA to plan on what we planned for those 10 yr new terminal construction, even if we don’t use them, they can use those parts for sustainment – so its not a loss or a risk – can be used for depot supply

    - Advantage to bundling sustainment and new in one contract

      - This wont effect competition, this was already planned

**** NEED TO HAVE A NEW CONTRACT BY FY25 – ANOTHER SSJ FOR IVSR with a CEILING INCREASE (not changing scope, but due to quantities)

- Need to talk to Mary and Emily

- Not sure if we can do 2 SSJ’s at the same time

Next Steps:

- Sit with Richard, Dennis and Amy and Clarissa to talk about the possibility of using the ext for AGMG Alaska

2/17/2022

VSBP Bi-weekly meeting

- For TO6 we need to have a MOD

  - We need to have funding before issuing the TO

    - Jesse to sign TO6

- SSJ: go ahead and push it through signatures starting with Clarissa

- SIR/SOW: updated and refined sections A-K of the SIR

- Equitable adjustment

  - Doesn’t have to be in full text

    - We do have to include it in the SOW

  - Make sure to include BY American verbiage

    - Everything should be purchased and made in America

    - Partial

Meeting with Rob/Dan/Joe

3/1/2022

By May 11th we have to obligate all 2020 money, its possible we don’t get the contract ext in place before may 11th with FUSA, if we don’t get that in place then we have to cut the PR before the contract is active, we have a conservative estimate for what we said we would do. We might get a proposal by the end of this month if not, early April.

AAC – Redo the estimate to include 19% increase to account for new G&A

Update IVSR and AGMG – to account for new 19% increase (in the backup tabs)

Send Dan the PR $’s – the 800K

Send the team the updated IGCE after it’s been updated

LVSS

3/3/2022

- If we have a performance goal, they expect there to be a risk associated with that

  - Not sure of the parameters

  - Expect to see more risks listed

  - Came out of the risk management board meeting

AGMG/IVSR Changes

3/11/2022

All HW IVSR and AGMG up by 22% in addition to the 19%

- Reason: Supply chain thing, anything with materials

- Institute for printed circuits using them as an analogy

  - 2021 (14.5%) and 2022 (8%)~ percentage increases from this non profit organization

  - 2021 is an actual and 8% in the first half 2022

  - 32% for the IPC change

    - The vendors have already baked in G&A increases into these studies

    - Keep the 19% for the Labor piece

What is the escalation rate right now, the most standard escalation rate.

VSBP: 3/21/2022

- Labor rates in the APC IGCE

  - Check those out

  - No proprietary info

    - GSA and other VS&R programs

  - What steps do we need to use?

  - Make some ates public

- VSBP meetings/schedule

  - DMSMS?

- Labor rates – access and send!

- C.8.2

  - Add a chart for meeting expectations

AGMG AAC Meeting

3/31/2022

Ed, Joe, Rob

- Our assumption is that we’re going to the 3 sites

- Should we keep the risk in there?

  - We don’t know for sure

  - Add in a 20% risk on these numbers to account for the additional sites

Answer to all your questions

Working on new info bc of the new rates

As a result this is the new ROM

Original estimate was done before all the supply chain stuff

Here’s what I drafted, do your magic and edit as needed!

Team,

In response to your comments on the installation costs, we will address them as well as the recent developments that impacted the overall estimate.

Installation: please find our responses in red
d25: Formula should reference 1600 hrs vs 1000 hrs. Per the notes 2 FTEs for 5 months (160*5*2=1600): formula error, 1600 hours would be the correct amount

e25: The $490K is based on 4,320 hrs. the notes indicate 2 FTEs for 15 weeks which is about 1200 hrs for $138K: we had assumed a full year’s labor to account for the risk of possibly going to 17 sites instead of 3, but never backed out when we went back to 3. So reducing to 138K is fine. 

f25: no need to inflate number already in BY$22. What does that hardcoded value of $505,350 represent: the 505K is the for the same reason as the comment above (assuming we were going to 17 sites). Removing the 505K is okay.

For cells e25 and f25, the costs were increased by a 20% risk factor to account for the possibility of having to install the systems in more than 3 sites. The estimate assumes 3, but the actual number of sites might be 4 or 5. That will be based on discussions with the Alaska team to determine the final number.

In addition, travel costs were added for installation activities that were also increased by 20%.

Based on the revisions from above, here’s the snapshot of the costs reduction on these activities:

Installation costs prior to updates: $1.8M

Installation (including travel) costs after updates: $922K

Variance: $878K

The original estimate was done before we were aware of the following rates that impacted the overall estimate:

- Labor: the vendor increased their G&A fee and an additional 19% is included in all labor activities (variance between the new fee 48.6%  - and the old fee that is already captured in the estimate 29.5%)

- Hardware: Due to supply chain delays, HW/material costs increased by 32% using the Institute for Printed Circuits as an analogy, https://emails.ipc.org/links/102021CurrentSentimentSupplyChain.pdf

  - In 2021 the experienced % increase for HW/materials was 14.5%

    - around 8% for the first half of 2022, and projecting at least an additional 8% for the remainder of the year.

  - The 32% was done by compounding the interest rates. Started with 2021 increases (1.145) x first half of 2022 (1.079) x second half (1.071) gets you 1.3232 for escalation

- Updated escalation rate: using a 12 month average from data in 2021 from the Bureau of Labor Statistics (BLS), https://www.bls.gov/news.release/eci.nr0.htm

  - Average escalation rate 4%

  - Chose appropriate category: compensation cost for civilian workers

  - Escalation rate is applied to all costs included in the estimate (labor and non-labor)

Bottom line, here are the totals from the original estimate and the one attached that includes the mentioned rates:

Original ROM: $9.2M

Updated ROM: $9.8M

Variance: $600K

Shift costs so FY23 only covers 1.5M in prime and CTR

Make changes and send by Tuesday

Q: CONUS first, so we can’t deploy agmgs until

Sukaina AI list

4/4/2022

AGMG:

- Fix FID I workbook

- AGMG Alaska

  - Refined estimate after receiving comments from IP&A

    - Met with Kevin King to discuss changes and any additional updates

VSBP

- Working through SIR package

  - Did a cross walk with the IGCE

    - Need to add in costs and add in tables requested by Amy for financial purposes

  - Failure analysis

    - Tbd

IVSR

- Reached out to Richard to meet and discuss next steps for IVSR new towers schedule

- Nate lead wasn’t useful

TVSS

- met with bill and Jamie

  - Jamie to check his STVS estimate and get back to me

- Updating TO burns and projections as needed

- Meeting with Bill and Jamie on a bi-weekly basis

Meeting with Richard Pak

4/6/2022

Agenda:

- Discuss current schedule

- Cross check site list with what we have

- POC’s

IVSR contact –

      - James Cummings PIM

James.cummings@FAA.gov

6789419737

Eastern Rep

      - Ed Hand: Western PIM

        - Good contact, he knows what’s going on with Western and what’s necessary and what’s needed next

      - Peter Ta: central PIM

Peter.v.Ta@Faa.gov

8172224247

      - Monique Pauley: engineering EXPERT

Monique.Pauley@faa.gov

4059544473

      - Michael Harris another great resource

- Discuss IVSR Scheduler

- ANC site not included in our site

  - Which ones we’re doing for sure

  - Which ones are pending after that

  - Which ones are in the back burner

TEB

SAIC – Kenneth War (CTR) sent the list of sites

Meeting with Clarissa on the VSBP SIR package

4/8/2022

- Referencing old clauses

  - AMS Clauses

    - FAST website has them there, they are easy to find

    - Some of them are OLD and need to replace them with new ones

      - Rob will help

      - Also look at AMS

  - CDRLS

    - Program management plan

      - PMP not in the first contract so we need include them

      - It’s a onetime deal so instead of keeping it monthly make it clear its just 1 deliverable

      - Lets not prorate the effort they have to put together for a one time deliverable

  - RELOOK THE ENTIRE SIR PACKAGE

    - Section B – Pricing

    - Section C - SOW

    - Section J – performance

  - Quality Control

    - FONTS

    - Font Sizes

    - Grammar

  - Look at the DMSMS section

    - Looking at someone who is designated for logistics to help us with sustainment efforts and some one specifically for DMSMS

  - Look at classes in the ALMS or the site that teach things that are useful for us

- Things we need for once or twice, then we just put it in T&M but they can be done VIA task orders

Discussion with Rob

References in the SOW

Provide the system in accordance to section J

Troubleshooting

IVSR IGCE

4/11/2022

- New towers POC

- Replacement towers POC

  - Schedule/data management process

TVSS

- Ask Reena why she needs the cost info or who sees it?

  - This is for RDVS power supply

  - Call amy or dan f to ask them about that

TVSS CFO Package

4/18/2022

Why did it get rejected?

- Lack of familiarity with admin process

- Discrepancies between the two submissions from March and April

What needs to get done?

- Short term

  - 6 months extension

  - 9.5M

  - 3.2.4.34 included. Extend option 3 by 6 months, no change to unit pricing

  - Adjust reflect the 6 months

  - IGCE will reflect 58M (risk adjusted number) ceiling increase (its in the SSJ)

- Long term

  - Addition of 5 additional option periods totaling 4.5 years with a final ceiling of XXM

  - No change to existing/approved SSJ? Bill will confirm with Emily during the meeting

  - Assumption regarding short term extension is implicit

FINAL ceiling 68M + existing ceiling**

- Business case

  - Discuss the status of the SSJ

  - Responding to CFO nonsupport template

  - Adjust to reflect short term extension

- COCO memo will change to reflect ceiling change (Chief of Contracting Office)

  - Buried in the CFO template

  - If it changes, requires it to get signed

  - Easy change

  - Not sure what it is?

  - Might be omitted along with OM cert, COR delegation

- Transmittal memo

  - Basic info from all memo

  - Adjust ceiling for change due to short term extension 58.5M risk adjusted

AJM 31- to AJM 3

AJM 3 to AJM 0

- Create memo that goes from Malcom to Mark DeNiculolo

- Content to the memo should be same as the one that went to Malcolm

  - Create the GRID for signatures in word document

- Then need to have another signature grid from Mark till COO

  - Goes from AJM -0 to AJO – 0

- Gotta have in the file name if it has a GRID or no GRID

- Then we can send EVERYTHING to Emily

  - Will need her signature in the CFO cover sheet

- CIO

  - CFO review form

    - Adjust to reflect short term extension, if used

    - They sign the cover page

- Then we send it out the CFO acquisition office

  - Then we wait the 44 days

  - Then some one will review everything else

    - Will probably have to go through meeting

    - When everything is done, it will be ready to go to the CFO office

- After Clarissa

- Ashley Phillips is next

- David must sign the grid and the transmittal

Result

- It helps for STVS TR and helps to do work with the Navy

- Continuing to sustain the systems until we can replace them

Jamie

- To work on the numbers

- Jamie to work on the documentation for the short-term extension

  - Set up a meeting with Amy

Sukaina

- Help organize it

- The quality of the documents and the way they read

- Book boss on the memos

  - They need to read right

  - We need to make sure the GRIDS are there with the word document

  - Do the fillable box

    - Feature e-sign on acrobat

    - Put e-sign, add it in there

    - Make sure the block does not touch anything, it’s on its own

- Talk to ADMIN again if they know anything about when it goes to Mark D office, we didn’t write any memos that goes from Mark D –

- Money Amy is trying to obligate, wasn’t really for us, but we’re the only game in town

- Have this done for this WEEK

  - Bill has a training class that will suck up Tuesday and Wednesday

vap form to HR vendor access portal fill out that form, to put ctrs back in the system, 3 months of after card expired is when the profile goes inactive

Here are my comments:

- I saved a new version with today’s date and just made minor grammar and format changes.

- There are links to other workbooks – remove.

- Intro Page tab

  - The only reason row 2 makes sense to me is I already know the program. Recommend making it understandable to someone who doesn’t know the program.  Something that describes FFSP buying IP voice switches but the infrastructure doesn’t support IP so the FAA needed a box to do that conversion. Industry has moved on from TDM so buying IP enabled voice switches is much cheaper so it made sense.

  - Row 3 – make it clear this was the plan at FID in July 2019 (I think that date is right?)

  - Row 4 – make it clear what long lead items are.

  - Rows 5 and below – make it clear whether the CIP changed from back in 2019 to now.

  - Row 11 – good start but needs to be clearer. Like why did costs start in Aug 2017 when FID was 2019, why did VSCS pick up the tab, what is RMM, etc. The last 4 bullets don’t make sense to me – make it clearer which of these are b/c FID 1 had more money or the scope of FID 1 wasn’t completed by that date. And make it clear when that money in row 9 was given back b/c you mention spending remaining FID 1 funds but not all of them were spend – I’m assuming the 2.69M was given back earlier.

  - I like the descriptions on row 14 and below. I recommend adding a snippet above that table to say, in words, the overall layout. Like the cost tracking was split into FUSA (prime) labor, FUSA ODCs, and CTR support. And below those sections, in purple, you’ll see variations of comparisons.

- High Level Summary tab

  - Why doesn’t row 28 match row 27, it looks like a double check that doesn’t match.

  - Row 27 says remaining funds but I thought that was already returned to finance, based on the info in Intro Page

  - Don’t forget to finish the red task on row 38

- Summary tab

  - I would add a bit to the purpose – as in how would you notice variances. There is so much info on this sheet that’s it’s overwhelming.

  - A13 – why is Total Budget (CIP) there?

  - I almost changed this but didn’t b/c wasn’t 100% sure. The blue on row 3 is not included here b/c the scope of this workbook is only what is paid out of the AGMG FID 1 CIP, right? If so, say that.

  - Why are row 111 and 112 red? Explain in sheet

  - Explain what TO revisions mean. I think it’s there was one task order that covers all the work but it was revised (extended) when new work was authorized? And explain why those are blank starting in October 2020 when there is clearly FUSA work beyond then.

  - Make row 157 big and noticeable and whether that’s monthly or cumulative

  - Explain why BCWP on row 172 and below is blank

  - Explain what BB124:BE125 are

  - Explain was “for high level summary to match LCCE phasing” means in column BB. That’s written twice for the LCCE, which I especially don’t understand.

- Comparison Charts tab

  - I think there is no EAC anymore since it’s all done. So just note that in the first row, it was used for EAC but now it’s complete there isn’t one and there are no projections anymore, but this is how it was used.

  - In column S, make it clear that the LCCE is RATY

  - U10 – It’s a weird way to say this and I had to read 3x to understand. FID 1 went longer than was planned in the LCCE b/c of RMM and ALSO you went until FID 1 funds ran out in Feb 2022.  But which was the driver? As in, did RMM end before Feb so you would have gone to Feb 2022 regardless of RMM?

  - I didn’t know the long lead HW was planned to be under FID 2 (U34) – say that in the Intro Page too.

  - Good layout of this tab

OARS –

- 20% of the time working on OARS

  - Track JRC items

    - To stay on track of this

    - Shaun Trapp is doing this already

      - They need help to getting things done

      - Not really cost stuff related stuff

    - Does not want to be backfilled

  - Could start within weeks

    - Could last for a few months

Send site file original one

Send IGCE path way

Clean up that tab

Call Clarissa on Mondays call

Call jesse to let him know Nathan is calling into the meetings

- Email Nathan if he needs to know anything for this call or for VSBP

Send Richard an email on AVL – IVSR, didn’t include it in the IGCE and got the meeting invite from Mike on this

- Cc Nathan

  - I will miss this meeting , its not in the IGCE

Meeting with Nathan 5/11

- Double check invoices for site survey costs from Tracy in e-mail

- How many mobile towers do we have now, and how many do we need by FY25 when we deploy the new towers

  - This is for the towers that we would leapfrog from an old tower to a new tower, but for the period for when the new tower is built, a mobile tower will take control for those few months and will have an IVSR for the time being

    - ASK Matt to double check

- Come up with A schedule that has ALLL of the sites, BIL and the ones that we’re accounting for, for the next 5 years

  - are these new towers that will be built an addition to the BIL sites

  - what about pulling these IVSR’s and having them refurbished like the other legacy systems

- Next couple of weeks when I have meetings with

  - Richard

  - Rob

  - Joe

    - Add in Nathan just in case, give opinion on VoICE (IVSR related deployments, schedule and stuff)

Next steps

- Touch base with Rob and Richard and IVSR IGCE

  - Make updates accordingly

  - When I meet with them, include Nathan

- Meet with Rob on the 2 mobile sites

- Touchbase with Rob on VSBP

- Will have to include the legacy voice switches

  - Like how many will be in mobile towers until VoiCe kicks on or the new towers are built? Get more clarity on this…..

Send a meeting out for Tuesday for Annette and Nathan t go over VSBP section B and labor rates

Add in bullets for the different scenarios

- Ivsr towers

  - BIL towers

  - Pre-bill

  - Mobile

- AGMG

- AGMG Alaska

Look at do a procurement for the small towers for the small sites (small positons)

- Push out new construction for towers that can accommodate larger sites

  - Bill will take care of this  (10)

    - IVSR is a possibility

      - But we need to fix the contract!

      - Would be ideal to have an ad hoc basis for any additional IVSRs

  - Less likely new towers can do more than 2

    - One at least a year

  - NEED TO GET A NEW VOICE SWITCH CONTRACT GOING

IVSR Schedule

- Cut and paste the BIL sites to the IVSR new towers tab

New Towers Tab

- Clean it up

  - Get rid of the type of system column

  - Condense or make the first few rows smaller

  - Change the color codes

  - Add in the mobile towers

  - Count all the sites that are included in each year (don’t pick and choose)

FUSA IGCE Meeting

5/20/2022

Add in bullets for the different scenarios (for presentation to Clarissa and Malcolm)

- IVSR towers

  - BIL towers

  - Pre-bill (replacement towers)

  - Mobile

    - We have some included to the list, are the ones Richard sent additional?

- AGMG

  - Sustainment

  - AGMG Alaska

IVSR Data Compiling Info

Cost

Schedule

5/23/2022

Joe: slides went to Malcolm and Clarissa will brief him on this

- Will most likely go with the 9.9M

  - Waiting for next steps

  - Might have a mini contract to work on for small tower voice switches

  - Fast track to get these new towers done

5/25/2022

Action Item List for the rest of the week:

- AGMG

  - Complete AGMG FID I tracker edits

  - Send to Matt for review

    - Send to Nathan for review

- IVSR

  - Add documentation to FUSA IGCE based on recent events

  - Modifications to the bottom line and exactly what those include

    - How many VS’s, rationale etc…

  - Work on finalizing the IVSR new towers list (pre-bil)

- VSBP

  - Complete LCAT rates file

    - Review it with Nathan

      - Review it with Jesse esp before H&P send their proposal

- TVSS

  - Follow up with Jamie on estimates

  - Follow up with Bill on burn rate

*** PIV Card, what do we do next?

- Send Nathan the office I spoke to who told me to fill out the VAP form

Phone Call with Richard

AJW (2) – Zane

- Just 1 site for FY23

- Teterboro

  - FY23

- They don’t have a site list together

Meet with Zanes group frorm AJW -2

- He works with Michael Harris

- We need to get together with him

- Schedule meeting with Zane

  - 7:30 – 4pm

    - Richards Schedule

6/7/2022

AGMG

VSBP

IVSR

Slated

6/8/2022

TVSS

- Conversation with Amy (things to discuss)

  - No updated estimates

  - Cant update costs

  - Cost increase expected across the board

    - Meaning for all projects

  - When does she need FY22 and FY23 spend plans

  - DMSMS REPORT We don’t have timeline

    - During 6/8 call, they don’t have a timeline for submitting it either

- Look at the estimates for the past few years

  - STVS TR

  - RDVS TR

  - Look at the first estimates

  - Compare the increases

  - Add 10, 15% to the total cost because they have been unreliable

    - There’s an increase already by 35%

    - Automatically add in the 10/15% risk

Interview questions:

- When monitoring multiple aspects of a project, how do you prioritize them?

- What do you think is the reason why most projects fail?

- What is a project you didn't complete and deliver on time?

- What's the most challenging project you've worked on?

- What makes you the best candidate for this position?

New systems : F&E

Warranty: OPS

Difference in PM pricing:

Labor: F&E

Difference in projected vs. proposed AGMG pricing

Break impacts into ops and F&E buckets

DELTAS IN IGCE

DELTA in latest IGCE and the PROPOSAL

OPS – 2 years after site install IVSR

- October 2023 goes to OPS

- Current year and 1 year after F&E

AGMG

- FY24 OPS

Build a new tab

- IGCE projected costs

- Proposed costs

  - Do that for IVSR and AGMG separate

IVSR New Towers List Meeting

6/15/2022

Attendees:

Agenda:

- Go over list

- What is the best way to get an updated one

- Do we know what sites we will need mobile towers in the next 5 years?

New facilities office – new facilities office pays for the system

- BIL: under that BIL

- 34 towers for this

  - They know the first part of this list and not the second wave

  - 70-80 sites

  - BIL sites are

- Replacing all of those with IVSRs

Celling

Plan of what it might look like

Funding piece

Two different lists

- BIL

- Normal replacement list

  - Zane will send

Mobile assets

- 5 large will need equipment

  - Next year 2 that will need equipment

    - Fabricated need 9-12 months to get it prepped

  - 2 FY23

  - 1 FY24

  - Can we order now and deliver past the one year out

  - Pay for 5 at one time

Zane:

BIL funds and replacement funds do not expire

: 1) the funding, as in what year of money it is, when it's obligated, when it's expended, etc. 2) The contract side - can we order systems way early than having them delivered - that's a discussion with teh CO

- See which of those sites are in CWP: Matt task

Extended warranty

- Do we have to pay for that if we buy the systems early? Is that the question

6/22/2022

Action Items

VSBP

- Review LCAT Rate Comparison Sheet edited by Nathan

- DMSMS

  - Review first q-star deliverable

    - Have questions/comments ready before 6/23 meeting

- IGCE

  - Update with BIL requirements to see how many VSBPs we can include

AGMG

- Complete adding in latest invoice to FID II tracker

- Review Nathans comments in FID I Tracker

- Follow up with Rob on latest AGMG schedule for Matt/David R.

- Ping Matt for CTR support actuals

  - Meeting tomorrow to go over them and AGMG dashboard

IVSR

- Respond to Cassandras e-mail…

  - Confirming # of sites and their waterfall

  - Funding question

  - Ask if we can order systems early for mobile site needs

- Follow up with Zane on Pre-Bill sites

- Include latest BIL site list in IVSR IGCE workbook

- Complete the what-if scenarios with FUSA’s proposal

TVSS

- Update using latest burn rate

- Schedule meeting with Jamie and Bill for early next week

- Update cost and schedule sheets, upload on the KSN and notify Amy

DMSMS Meeting

6/23/2022

Dan, Rob, Jesse, Connie and Sukaina

Questions for H&P

How many of the LRU parts are used in the system?

- Are there any subcomponent elements associated with these parts?

What are the options for getting the LRU parts that are going obsolete?

Have a cover sheet with what the columns mean in the Q-Star output excel files

- e.g what is an LCC?

Operational Analysis: Dan looking into it, it measures the performance of the system

AGMG – TO DO AFTER VACATION

- update projections with FUSA proposal

- spread out how long obligated FY19. FY20 and FY 21 money will be spent

  - calculate how much we haven’t expended yet

Q03

Q04

Q26

Q27

Q02

Q52

***SEND THIS LIST TO NATHAN

CHECK MATTS EMAIL

Hey Tim,

I’m Sukaina, I’m a consultant with Cobec and I’m based in Virginia, I’ve been with the company for almost 4 years next month

I provide cost analysis and acquisition management support across multiple programs for the voice switch and recording program office at the FAA some of my roles include

- Collecting data to build cost models

- Constantly communicating and collaborating with SMEs, our clients and other support contractors on deliverables in addition to cost models such as government reports/documents

When monitoring multiple aspects of a project, how do you prioritize them?

What do you think is the reason why most projects fail?

What is a project you didn't complete and deliver on time?

What's the most challenging project you've worked on?

What makes you the best candidate for this position?

TVSS:

- Double check on the ceiling and which projects have gone up aside from STVS and which have gone down

VSBP

- Plan for BIL sites

IVSR

- Reach out to Richard on mobile towers email and meeting tomorrow at 10

- Dropbox: proposal

- Send the questions from todays meeting when Austin sends them

- Austin

  - Nathan will be filling in the

- Q03

- Q04

- Q26

- Q27

- Q02

- Q52

- ***SEND THIS LIST TO NATHAN

- CHECK MATTS EMAIL

IVSR Meeting

Richard, Mary, Charles, Curtis, Cassandra

- 5 mobile towers need (LARGE 4 positions)

  - Takes a year for mobile assets to get built out

- Because the contract is extended and a new proposal is in place with a new pricing

- Systems delivery schedule have she sent delivery date

  - All of them will go one place, the mobile towers

- If theres a need for it, then we will do it

  - But if we order early and deliver late then FUSA will not be happy about that

- Contract now HDT global who are building the towers

  - First one is a year out from now

- Need a schedule

  - tie the purchase of the 5

- they don’t have LOCID, waiting for some one to create that before putting them in CWP

  - they do have JCN identified for them

  - mobile assets bc theyre not in an actual location, they have to create a new Q number for them

  - majority of them on CWP

    - as we get the Q numbers then they will be updated

    - Q2

    - Q25

    - Q30

    - Q36

    - Need two more for two more large ID’s (to repurpose for Q55 to Q52) one more that we care about

- Cassandra to do:

  - Send out the schedule with dates

  - Funding – what money are we using?

    - BIL funding built

    - Cassandra to figure out where it will come from but probably BIL infrastructure for mobile assets

Agenda for ICEAA HH from ICEAA meeting 7/15/2022

HH Event for: July 21st, 2022

4:30pm: - Reception (mingle with drinks and snacks) and tour of the office, name tags, pickup icebreaker bingo

5:15pm: Icebreaker Bingo

6:00pm: Dans presentation (30 min)

6:30pm: Food and socialize

7:30pm: Sunset at the rooftop

8:30pm: Karaoke

What we need to do/notes:

- Print out (icebreaker) BINGO cards

- Nametags

- George: to reach out to Megan if she wants to attend and talk to the crowd for 15 min or so to recruit ICEAA members

- Don’t get too much food

  - Finger foods, snacks and mainly drinks

- Wine: reach out to Tiffany if she can order it for us or we can order it from Costco and have it dropped off

- Front desk: find a volunteer to greet people, have them sign in, provide name tags, and pick up bingo cards (Sukaina can do this)

  - Sukaina can get the name tags and print the bingo cards

- Karaoke: find volunteers to set it up

- BINGO: use COBEC SWAG as prizes for the first 5 winners (??)

Get food around 4:30

- Link to restaurant

  - Sandwiches

  - sides

- Name tags sticky

  - Nick celio

  - Zach or cleo

  - Card stock for bingo cards

- Beer on tap

  - Make sure its working

  - Make sure we know where the wine is

- BINGO

  - Ask about how many swag to give out: tiffany

- Sunset

- Karaoke

  - Coordinate see who can help…nick? Justin?

8/24/2022

VSBP system

- Need to sustain until FY40

- Will be deploying future systems

  - How long we are looking to extend the life of them

    - Some of the parts are becoming difficult to support

Power supplies (the one going obsolete)

- Need to figure out which powersupply we are all referring to….

  - PS with NSN suffix not listed

    - Kirk: different NSN’s

    - Used NSN and part number that were originally set when the VSBP was done

      - They do update, were set up originally

        - Vendor may has new numbers???

  - Demand data is not 10 for this part

- How do they match the parts with the vendor parts since the part number and NSN numbers are different and what the vendor has does not match the logistic centers list

- Whats the failure rate for the refurbished power supply

- How many and for how long can the third-party vendor support this part?

- FUSE module missing from demand data

H&P: has not been using 8035 power supply module since 11 years ago will be switched to the condore power supply

- The logistics center still get orders for the 8035

  - Do the newer systems have the power supply? Any retrofit to the power supply

    - Legacy systems that still use 8035

    - Are the power supply modules HUB swappable?

      - The modules connect to the backplanes, if they get deformed the connectors and the reliability and functionality are greatly affected, concern is that the parts coming in have the FAALC received replacements for the backplanes

        - One backplane FAALC gets orderd from, vendor cant repair and would rather buy a stock

- Get an update from the vendor what changed from the parts and who is manufacturing and provide them with that update

Vendor:

UPDATE top down break down structure, compare the numbers for form fit function

Steve: part numbers is found in the portal, when there’s a different #

Can the second variant of the PS replace the old PS

- Maybe the vendor found that to be so, but not the FAALC

  - Confirm with the vendor, if not then we need to figure out what the issue is….

Is there a maintenance manual? Not that jesse is aware of, only a tech manual exists

Army sites will no longer use the VSBP, can we use those parts be useful the team or can we send them to CD&T for them to upgrade to use

WE MIGHT NEED TO DO A RETRO FIT for the OLD power supplies

Verify that H&P can find that same part

- Potential issue with the latest power supply

Added inflationary escalators for hardware and labor. This covered supply chain and other inflation factors caused by COVID, Ukrainian War and other market factors.

- Updated warranty costs based on failure data and escalated component pricing.

- Mobile towers added to the scope in FY23 and FY24.

- The available ceiling balance decreased due to purchasing additional systems in FY22.

AGMG FID I Tracker

Draft E-mail

Hey Joe and team,

The AGMG FID I dashboard is finally ready for your view!

As previously discussed, the FID I dashboard includes features that consolidate all FID I artifacts as well as data visuals that capture the financial picture of FID I during its different phases. The cutoff date for FID I was projected to end by March 2021, but the actual date was in February 2022 for a couple of reasons:

- Remaining FID I funds (around 3M left to spend)

- RMM activities

- Additional FID I activities around testing, troubleshooting, and upgrading software’s

The AGMG program got lucky when it comes to the remaining funds because those funds can technically be used for FID II, but since they were allocated to FID I it is much preferred that they are used towards FID I activities. This worked out considering that during FID and the development of the cost model, the remote monitoring and maintenance (RMM) was not included, but as the AGMG project progressed it was a requirement that was added on. The RMM effort along with additional testing, troubleshooting, and upgrading software activities for the management systems were the reasons why FID I was extended beyond the expected cutoff date, but also the reasons for burning through the remaining funds.

Call with Curt 9/14/2023

Q2 and Q25 new large air traffic mobile towers - VSBPs are used in the mediums as the primary VS - install nov 2023 with delivery in nov 1 Q 26, Q27 is march 14 2023 ready for install is the "delivery date", they will have 3 ready for install in FY23, Curt will like to talk to the team and ensure that those dates are still solid - certainly 2 for 2023 and possibly a 3rd one for FY23 - solid 3

Q2 and Q25 new large air traffic mobile towers - VSBPs are used in the mediums as the primary VS - install nov 2023 with delivery in nov 1 Q 26, Q27 is march 14 2023 ready for install is the "delivery date", they will have 3 ready for install in FY23, Curt will like to talk to the team and ensure that those dates are still solid - certainly 2 for 2023 and possibly a 3rd one for FY23 - solid 3

9/29/22

VSBP DMSMS meeting with Dan

H&P Proposal

- What are the TD’s? do we have that document and can we get it?

- Has he gone down the list of parts in the proposal to make sure they are what we need for the system

TVSS

- Keep the lights on TO’s

- Track the invoices compare them to what we have to keep track of what is being burned

- Add in actual cost tracker

WHAT WE CAN AND NEED TO DO

- OLD CIP money that needs to be spent and traced to column J

- Column K will show when we need to obligate money we need to look at column K

- KEEP TRACK OF CCTR Support

Green light for ceiling increase IVSR

IVSR IGCE through FY27

10/25/2022

Price out all the work:

- BIL SITES

- 11 prebill sites

- Alaska AGMG

  - With or without Alaska

- Additional IVSR sites

  - Handful two-rack

    - Different from what we have

    - Mark brady

      - TRACON stand alone sites

        - Carry forward thru the whole IVSR

        - 4-6 positions

          - Tower 6 positions

        - Requirements

          - Attach them to my documentation

          - Pretty big package

          - FUSA signed up to use the IVSR II

            - Functional

            - Human factor is into this

            - RMA is in it

      - Estimate for a small print 2 rack system

        - Ask Tracy

      - Get started with this

        - Do it quickly!!

- TVSS work coming up!

- Joe owes me what sites are currently

  - Start with warranty

  - PM

  - Keep the lights on

  - Start estimating all these things

  - We want it allllllllll

  - IGCE: put a very aggressive waterfall

    - Install all systems early

Conversation with Dan on Army

11/9/2022

- We don’t have components for the army so we would have to pull them for the FAA

  - Old servers and old card will prevent system from operating

  - A lot of them cannot be purchased

    - Harvesting effort

      - Taking old HW to install new HW in certain sites to support other sites

      - High failure for a lot of these components

      - Quantities are available for them and can support them

12/1/2022 VSBP system

- Admin changes on mod 1

  - Doesn’t affect the price

- Obsolescence Mod coming soon

  - For the obsolete part the backplanes and the power supply

- No current task order

- Potential government shutdown

  - After Dec 16th we might not be able to work….

  - We are part of the critical communications

  - DATACALL from mary johnson to start prepping for a shutdown

    - Spreadsheet is that VSBP is CRITICAL and will be exempt

  - EPICS

    - CTR support, if FAA employees furloughed

      - Can CTRs still work and support? YES.

- NEW PROCUREMENT

  - If H&P don’t want to exercise their option

    - They agreed to put this contract together with the current rates, we did give them a caveat to exercising an option to say NO

  - For the new procurement

    - We need a draft for the baseline for what we did for this one

    - Need to draft an RFI and need to get legal to approve it

    - Clarissa: cant afford H&P to choose the option

    - We need a budget wedge to get the RFI and go through IA to the JRC

      - That takes a WHILE, we have to go to IARD

        - Timeline to do that is roughly a year

        - We can probably bypass the traditional way or reduce the timeline to get to FID

        - WE have to go through the IA process

      - We need to have a convo with H&P

        - Have a negotiation with them before the market research

      - We need approval for a new VSBP

        - We need to go through the JRC for an IARD

      - CIT – put a funding wedge to get this effort going

        - This is coming up soon!

      - AEB

        - Acquisition executive BOARD FIRST before JRC

          - VSBP II

            - Starts AEB

              - Reason why we need a new contract

              - Whats the cost/ROM will determine the ACAT designation

              - Get with the tech team

                - Marty Peterson

                - They need to be involved in

                - Work on a regular basis

Meeting with Jesse

12/5/2022

Agenda for the meeting on 12/14/2022

Next steps for VSBP II

- Create a ROM

- Refine the RFI with updated technical requirements

  - Need legal to approve it

- Track the list of deliverables to go to IARD

  - Use the checklist

    - See if there’s an updated one

- Have a schedule ready

  - Maybe bring on a scheduler

- Start putting cost estimate together in the Cobec Cost Model to get ready for the ROM for the AEB and for IARD

- We need a budget wedge to get the RFI and go through the AEB and the JRC for IARD

Meeting with Nathan to discuss VSBP new procurement

- How many sites

- How long is the contract for

- One whole number for the entire project

  - ACAT form is one number

  - Not as detailed as the IARD cost

New Investment

- Determine complexity

- CRD is where we are which will lead to IARD

- Beginning a crd phase for

- Looked at the FAST website

  - Heres the key output

  - Here are the key documents

  - I checked the FAST website and found the key documents

    - The form for the ACAT

  - Shortfall analysis

  - Need a ROM for the legacy case

    - Need a ROM for the alternative

  - No business case, no risk adjusting

- What acquisition are we?

  - https://fast.faa.gov/NFFCA_Acquisition_Categories.cfm

- Are we deploying new systems?

  - Are we deploying everywhere?

- Contract length?

  - How long? Deploy for the first 5 years and sustain for 15?

    - These will be helpful for the ACCAT form

VSBP New Procurement Kick-off Meeting

12/14/2022

- Replace or continue

- Do a competitive contract

- This is for a new investment

- After 2027 we don’t want to extend with h&P and we don’t want to extend the SSJ

- VSBP’s are very simple, and not complicated

- We need to do a new market research

Steps:

- Market research

- Need to go to the AEB

  - Let them know what this new procurement is for

  - We need a ROM

- We will need to sustain existing systems

- CMLS maintenance contract

- Will VSBP need an IP requirement?

  - We have the APC to have the IP capability then the VSBP will just need to be analog

  - We need to sustain the systems till FY40

12/15/2022

- DMSMS deliverable #2

- LOTB: Powersupply and backplane

- GFE stock

- Failure Analysis

TO 5 Deliverables

GFE Stock

LOTBs

Existing

- Waiting on data bridges to be formally accepted to GFE stock

- No labor needed – jessie to contact gunner

Failure Analysis Questions

1/5/2023

- How many sites is the latest stock status report based on?

1/12/2023

Maintenance Check for All Work:

AGMG FID II cost tracker

- Add documentation

- Clean up

- Update projections

VSBP IGCE + Cost Tracker

- Add documentation

- Clean up

VSBP Failure Analysis

- Add documentation

- Clean up

TVSS IGCE/Cost Model + Cost Tracker

- Add documentation

- Clean up

IVSR IGCE

- Add documentation

- Clean up

- Update projections

VSBP Bi-Weekly Meeting 1/12/2023

- Teterboro: purchased in old contract

- Asheville: purchased in new contract

  - Which is happening first?

  - Most likely it would be Asheville that will be ready for acceptance before Teterboro (FCT part of AJW-2), report that as completion for the goal, must be done before September 30th, 2023

- Key West (UNDER BIL) two other in other two service areas (Pocetella)

- Joe will be the POC between us AJM3 and AJM2

- Work with 2nd level engineering on the PS (Alex) have a meeting with him, they need to be engaged on this

- SOA is actually part of the whole LVSS

  - We should get sustainment reports from the AML POC

- Disposition plan? 2nd level tech ops, contact them

  - ISR checklist on who needs to get on board

    - Working on this and we need a POC from their side

    - Monique Lance is the ISR check list owner/guru

IVSR

- Keep army warranty costs in there

- Keep AAC

  - With proposal pricing

- Which systems?

  - Joe wants the no kidding when we will run out with AAC

  - What other systems?

    - Pre-bil systems

    - BIL systems

    - Half rack systems (or mulit rack)

  - Assume 1 site in 2023 in 1 2024

    - Once we get the waterfall we will adjust

  - Might have to think of AAC costs

    - What if the effort begins in March

Meeting with Annette on CCS-W

Estimate as based on the legacy system (current system)

This is for the voice switch at the command center

We must have gotten invoices/actuals

- This was the source of the numbers

- Stacey was using this for the estimate

- See the invoice tab

Vendor: FUSA

Is the contract still active? Not sure

IGCE: do we care about OPS or F&E?

- Yes, care about OPS and include it

FAA field technician and labor not included in the IGCE, only vendor (everything included F&E and OPS)

We would need the latest invoice detail; we need 2021 invoices or 2022 or more recent report

Unique system for that site

Can use current labor rates (bottoms up) or legacy switch contract actuals

- We need to shift the schedule to the right using the same estimate methodology we’re using

CCS – Conference Control Switch: Warrenton

The command center depends on the VS to communicate and have conference calls to address emergency situations for example, it’s the VS for the command center facility

Whats the sustainment plan? Will this go to IARD? Will we put out a SIR?

Read the IAP…..

They want to have a backup facility at Mt. Weather

The procurement is for two systems the main at the command center and the backup and Mt Weather

What is the acquisition timeline?

- When are we anticipating FID?

  - Base done that, everything gets pushed

    - If its by FY25 then we push it by 2 years

Meeting with Amy 2/7/2023

Two IGCEs

- Sustainment: until FY30

  - Extend the current contract

  - VS&R would put the IGCE

- Replacement

  - Be part of the FAVES contract

    - PM: Gloria Richmond

    - FAVES would go thru the lifecycle

      - OPS funded effort

      - Not sure what that process looks like

    - Would provide inputs

      - Not sure who’s doing the IGCE

    - Contract award Q1 of FY25

    - Shift the numbers 1 or 2 year to the right

The sooner the better!

Meeting with David:

All BIL sites are in R status

- Seed funding for site surveys or site prep activities

- Look up/as about tulsa (coming up) and tampa (2033)

Additional sites with other CIPS that might affect us

N90/JFK: TFIP (design)

Sukaina: to send over VSBP site list/water fall and updated IVSR BIL site list waterfall

Meeting with George and team,

- Franchise funds to pay for parts for the field from the DEPOT or logistics side FAALC

- Using data from the vendor to project

Georges team does failure trend analysis and statistical analysis for the parts

RMLS: how they log maintenance actions, AJW does all the maintenance

- We don’t record what part is failing

  - When the field order parts? They get over time but not one for one

- IFS has their own part system number, RMLS has another

  - AMMS will bridge between IFS and RMLS data

3rd party depots

Fields have quantities at the SSC (local inventories to make sure they maintain their availability without any down time, FAST, then req from the depot to the SSC)

- We don’t know how many parts are at the field SSC’s

- We don’t collect failures when they happen via RMLS

Demand data from parts order to back fill parts failed

- Fields don’t report at a month level, they aggregate it

- We annualize the demand data to get an average

  - Moving average represent better esp on a plotted curve

Expendable

Do BER becoming expendable parts?

What repair rates are used in the model?

- Repair rate to scarp rate

Warning: well above 10M

2/13/2023 (AJM 315 Annual Meeting)

FENS and FTI (AJM-5) TESS? Huh?? New PO will be AJM5 now? Under this new organization?

Operational voice switch program PM: Amy Lopez

Possibility:

- Clarissa working with EPICS CORE to get people into training programs or classes to help CTR support to help FAA

2/15/2023

VSBP Failure Analysis meeting with Brannon

- Ask Jesse

  - Are they using the spares? Known inventory at the field

    - Where are these spares kept? Are they at the facilities or at FAALC or GFE?

  - Do these spares account as “risk”?

  - Whats driving the spare count?

2/15/2023

FUSA IGCE Meeting with Richard

To dos

Total of 3 high level tables for the addendum:

- IGCE that was included in the initial SSJ for the 5 year PoP: included in the addendum

- IGCE $’s with the original requirements with the final negotiated pricing

- IGCE $’s with additional requirements with the final negotiated pricing

Add in wording or refine what’s in there to include the additional requirements

- Supply chain increased HW pricing

- Increased warranty pricing

- Increased labor rates

- Additional requirements for BIL

- Additional requirements for AAC

- Cost savings: AGMG sustainment

  - Cost savings around warranty per AGMG (confirm if this is correct by comparing the tables mentioned above) (Richard to confirm with Austin if this should even be included

CCS – W

- 3 systems for replacement

- Sustainment just test bed and Warrenton

  - 5 years

  - Current contract expires: FY2025

    - Insurance policy incase the new contract doesn’t work out

    - some sustainment wedge to account for potential TR

    - FUSA is going up 60% on the G&A

    - ASK TRACY FOR INVOICES

New system won’t be in until FY27 or FY28

Award another contract

What needs to be ready?

- CCS IGCE

  - Might include those expansions

- CFO package

- Schedule ?

Call Rob

- Verify it with Amy

- If we need to bring Marty in we do?

  - Should we just meet with all 3?

  - Whats the scope?

  - When do we need to get this IGCE done?

  - Maintenance?

    - What is FUSA doing now

Tracy

- Ask her for section B

- Ask her for invoices

Send out an email to Marty, Amy, Rob, Annette and Brannon to meet and discuss the sustainment IGCE

Sustainment Meeting

3/14/2023

How is the FAALC maintaining their needs?

How does the DMSMS reports differ from the stock status?

- Stock status shows LRUs maintained by FAALC

- FAALC should have an annual sustainment review

  - They should share with PO on any issues, consumption rate/failures, etc

Do we not just do the ECP now for the powersupply?

Might do a competitive procurement?

- We would cover until FY27ish until we have a new procurement and the new procurement will cover what is needed from this date and onwards..

Do we have a site list for pre-BIL and BIL towers?

- Yes, send to Alex

Logistics center: what is their agreement? What contract vehicle do they have? There could be a CRS (contract repair service)?

- They don’t have a contract….we need to figure out how they’re doing this?

LOTB

- Reach out to POCS for prebil and bil that we’re going to make a LOTB

- BEFORE that we will talk to the logistics center with that recommendation